WORK ORDER SCHEDULE A – Statement of Work

TABLE OF CONTENTS

1.	Services to be provided	2

2.	Locations	8

3.	Government Furnished Facilities, Materials and Services	8

4.	Pricing	10

5.	Stand down of Personnel	11

6.	Milestones, Delivery, Approval and Acceptance	13

7.	Testing	15

8.	AIC Obligations	15

9.	Intellectual Property	15

10.	Plans	16

11.	Performance Management	16

12.	Meetings	16

13.	Reporting	17

14.	Additional Standards and Policy Requirements	18

15.	Digital Service Standard	19

16.	Technology – Service Attributes	19

17.	Technology – Applications	20

18.	Annexures to this SOW	20

SERVICES

- Services to be provided

- Provision of Services (clause 3.1 COD, Attachment A (Services Description and Additional Module Terms)) The Supplier must provide the Services in accordance with the Deed and as further set out in this Work Order. Without limiting any other provision of the Deed, the Supplier must ensure the Services it provides will: - meet all specifications, Laws, Authorisations, Performance Measures, Milestones (or if no Milestones are so specified, meet requirements without delay) and timeframes specified in the Deed and this Work Order, including any annexed Plan; - be compatible with the Commonwealth’s existing ICT environment including any impacted Existing Systems; - be consistent with the Deed Objectives (including the AIC Objectives) and any Work Order Objectives; and - minimise any risks or disruptions to the Commonwealth. - Background to the Services The Intelligence Capability Division (ICD) within Defence Intelligence Group (DIG) and Navy Intelligence and Information Warfare Branch (NI&IWB) within Navy Capability Division (NCD) have a requirement for Services to uplift and support ICT systems to enable capability to support provision of warfare analysis across Defence. The requirement for these Services is due to a synergised effort between initiatives led by ICD and NI&IW. This effort will assist Navy and Joint Forces to enhance their user experience with both existing and developing capabilities related to ISR data transformation. The Services will support this synergised effort by facilitating further engagement between respective initiatives and stakeholders to elicit requirements from a programmatic view. Navy is delivering a multifaceted cyber hygiene program to enhance its cyber domain capabilities and resilience. ICD and NI&IW will assist Joint Forces to support integration of multiple ISR programs and projects into the Defence Secret Environment (DSE). Both ICD and NI&IW initiatives will establish strategic network connectivity with similar network design requirements. Alignment of these initiatives will achieve efficiencies in capabilities related to analysis and storage of Joint ISR, and Navy Acoustic and Cyber data, inclusive of Navy operational data. The Services must deliver the necessary ICT services, application development and systems integration to support capabilities that assists the Navy user community in warfare and cyber analysis. The Services must ensure the development of robust process workflows and applications that facilitate data uploads from various sources to standards-compliant object stores, and enable metadata tagging and provision of provenance information to operational data.

- Services Definition The Supplier must provide the Services which are comprised of the following Module(s): - ICT Personnel Resources; - Application Services; - Systems Integration Services.

- Services Description - ICT Personnel Resources (clause 1 to Part 1 of Attachment A, clause 2 to Part 2 of Attachment A to the COD) The Supplier must provide Supplier Personnel suitable to perform the following roles, which are aligned with the skills defined by the Skills Framework for the Information Age © (SFIA), in order to deliver the Services: Role; SFIA Job Title; SFIA Skills Code; Key Person (Yes / No); Personnel Security Clearance Level (minimum). 1; Business Analyst; BUAN 4; Yes; NV2. 2; Software Developer (NI&IW focussed); PROG 4; Yes; NV2. 3; Software Developer (ICD focussed); PROG 4; Yes; NV2. 4; Platform Administrator; SYSP 4 SINT 4; Yes; NV2. 5; Data Engineer; DBDS 4; Yes; NV1. 6; Systems Integration and Build; SINT 4; Yes; NV2. 7; User Interface (UI) Experience Designer; HCEV 4; Yes; NV1. 8; User Researcher; URCH 4; Yes; NV1. 9; User Experience (UX) Practitioner; USEV 3; Yes; NV1. 10; Tester; TEST 4; Yes; NV2. Each role above has specific responsibilities to ensure the successful delivery of the services. A high level description is as follows: - Business Analyst - Investigates business situations and is responsible for gathering and analysing requirements to ensure subject applications align with the business needs of Navy and Joint Projects. Responsibilities include: - Business Analysis: Investigate business situations, analyse requirements and define recommendations for improvement action. This includes reviewing the cyber and data context to ensure subject applications align with the business needs of Navy and Joint Projects. - System Functionality: Liaise with users over desired system functionailty and recommend an optimal build/implementation order for endorsed system functionailty. Provide integration support. - Software Developer - Responsible for the design, development, and implementation of subject applications, to deliver value to users & stakeholders. Collaborates with ICD-focussed resources to ensure seamless integration and co-development of applications as relevant. Responsibilities include: - Design and Development: Develop application, API, hooks and connectors ensuring it meets the specified functional requirements, using Defence-provided facilities and computing environments. This includes both frontend and backend development, integration, and test performance. - Deployment and Defect Rectification: Prepare software packages for deployment onto platform infrastructure. Assist with diagnosis and defect identification. Use the Defence supplied IDE for control, deployment and pipeline management. - Data Tagging and Upload: Implement functionalities that allow users to tag data appropriately and upload it to S3-compliant object stores. This involves integrating with various data sources and ensuring seamless data flow. - Workflow Development: Develop and document the process workflow for data management. This includes creating detailed flowcharts and process diagrams, defining data pipelines, and ensuring that all stages of data processing are clearly outlined and efficient. - Platform Administrator - Installing, managing, controlling, deploying and maintaining the platform infrastructure to meet operational needs and service levels. Provides necessary support for deployment, maintenance, and troubleshooting. Responsibilities include: - Platform Maintenance: Monitor and maintain the operating systems, utilities and middleware that enable applications. Optimise system performance, ensuring the infrastructure is stable and secure. - Platform Support: Contribute to preparation of software implementation procedures with fall back and contingency plans. Install and test new versions of system software. Resolve potential and actual service problems to maintain system funtionality. - Deployment: Install, configure and set to work packages to the platforms as authorised, comprising but not limited to reusable components, developed software, toolsets, patches, utilities, middleware or operating systems. - Data Engineer - Tasked with designing and optimising the database to ensure efficient data storage, retrieval, and management. Responsibilities include: - Schema Design: Design the database schema to support application requirements. This involves creating tables, relationships, indeses, and optimising the databse structure for performance. - Optimisation: Ensure data integrity and optimise the database for performance. This includes writing efficient queries, performing regular maintenance, and ensuring the database can handle large volumes of data. - Systems Integration and Build Specialist - Planning, implementing and controlling activities to integrate system elements, subsystems and interfaces to create operational systems, products or services. Works on integrating the web application and existing or new data stores with existing and emerging data sources and designing data transformation patterns. Responsibilities include: - Data Integration: Integrate data from existing sources into the new system. This involves mapping data from various formats and sources, transforming it as needed, and ensuring it is correctly stored and accessible. - NiFi Patterns: Design and implement data transformation patterns using Apache NiFi. This includes creating NiFi workflows for data ingestion, transformation, and export, as well as monitoring and troubleshooting these workflows. - User Interface (UI) Experience Designer - Producing design concepts and prototypes for user interactions with and experiences of a product, systems or service. Focused on creating a user-friendly, intuitive, and visually appealing interface for the web application. Responsibilities include: - User Interface Design: Create wireframes, mock-ups, and protypes. This involves working closely with the UX Manager to ensure the interface is intuitive and user-friendly. - Visual Design: Develop a visually appealing and user-friendly interface, incorporating feedback from usability tests and ensuring consistency with banding guidelines. - User Researcher - Identifying users’ behaviours, needs and motivations using observational research methods. Responsibilities include: - Develop Research Approaches: Contribute to the selection of the user research approaches for the projects and initiatives. Provide expert advice and guidance to support the adoption of agreed approaches. - User Research: Plan and conduct generative research activities and facilitate input from users and stakeholders to collect and analyse user research data. Support synthesis of research and the creation of insights, reports and presentations to enhance system development. - User Experience (UX) Practitioner - Validating systems, products or services against user experience goals, metrics and targets. Responsibilities include: - User Research: Conduct research to understand user needs and preferences. This involves conducting survery, interviews, and usability studies to gather insights on how users interact with the application. - Usability Testing: Perform usability testing to refine the user experience. This uncludes creating test scenarios, recruiting text participants, and analysing feedback to make necessary improvements. - Tester - Investigating products, systems and services to assess behaviour and whether this meets specified or unspecified functional requirements and characteristics. Responsibilities include: - Test Planning: Develop comrephensie test plans and test cases. This includes defining test objectives, selecting appropriate testing methods, and preparing test environments. - Execution and Reporting: Execute tests and document results to ensure the application meets quality standards. This involves performing functional, performance, security, and usability tests and providing detailed test reports. - Systems Integration Services (clause 3 to Part 1 to Attachment A, clause 4 to Part 2 of Attachment A to the COD) and Application Development Services (clause 2 to Part 1 of Attachment A, clause 3 to Part 2 of Attachment A to the COD) The Supplier must deliver Systems Integration and Application Development services through the provided ICT Personnel Services specified above. The Systems Integration and Application Development Services must meet the Functional Requirements and Non-functional Requirements stated in Annexure D. Key expectations and accountabilities for ICT personnel resoucrces to deliver Systems Integration and Application Development services are stated in Annexure C. Key technologies related to the nature of this project include: - Dell OneFS - Dell ECS - Hadoop - Apache Iceberg - Python; - Django - SQL Server - Ubuntu - Apache NiFi - SPARK; - HTML - Kafka - Kubernetes - Osprey - Windows, Active Directory, DNS, IIS, etc..

- Services Allocation One person may fill multiple roles if appropriately skilled and qualified, and the services allocation of the roles do not conflict. The initial work order end date is 30/06/2026 (indicative date based on an initial term of eighteen (18) months). Extensions may be exercised at the sole discretion of the Commonwealth as detailed in clause 3 of the Short Form Work Order. For each work stream, the following services allocation is applicable: - Business Analyst BUAN 4 - FY24/25: January 2025 – June 2025 0.94 FTE; - FY25/26: June 2026 – June 2026 1.0 FTE; - FY26/27: July 2026 – January 2027 1.0 FTE - Software Developer DENG 4 (NI&IW focussed) - FY24/25: January 2025 – June 2025 1.0 FTE; - FY25/26: July 2025 – September 2025 0.67 FTE; - FY26/27: December 2026 – June 2027 1.0 FTE; - FY27/28: June 2028 – June 2028 1.0 FTE - Software Developer DENG 4 (ICD focussed) - FY24/25: January 2025 – June 2025 1.0 FTE; - FY25/26: July 2025 – June 2026 1.0 FTE; - FY26/27: July 2026 – June 2027 0.57 FTE; - FY27/28: July 2027 – June 2028 0.50 FTE - Platform Administrator SINT 4/ SYSP 4 - FY24/25: January 2025 – June 2025 0.53 FTE; - FY25/26: July 2025 – June 2026 0.49 FTE; - FY26/27: July 2026 – June 2027 0.49 FTE; - FY27/28: July 2027 – June 2028 0.49 FTE - Data Engineer DBDS 2 - FY24/25: March 2025 – June 2025 1.0 FTE; - FY25/26: July 2025 – August 2025 0.60 FTE; - FY25/26: May 2026 – June 2026 0.73 FTE; - FY26/27: July 2026 – August 2026 0.56 FTE; - FY27/28: July 2027 – August 2027 0.56 FTE - Systems Integration and Build SINT 4 - FY24/25: January 2025 – June 2025 1.0 FTE; - FY25/26: July 2025 – June 2026 0.25 FTE; - FY26/27: July 2026 – June 2027 0.25 FTE; - FY27/28: July 2027 – June 2028 0.36 FTE - UI Experience Designer HCEV 4 - FY24/25: February 2025 – May 2025 0.76 FTE; - User Researcher URCH 4 - FY24/25: January 2025 – February 2025 0.65 FTE; - User Experience Practitioner USEV 3 - FY24/25: March 2025 – June 2025 0.50 FTE; - FY25/26: January 2026 – March 2026 1 FTE - Tester TEST 4 - FY24/25: April 2025 – June 2025 0.39 FTE; - FY 25/26: July 2025 – June 2026 0.29 FTE; - FY26/27: July 2026 – December 2026 0.24 FTE; - FY27/28: July 2027 – September 2027 0.45 FTE

| Locations |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Supplier must deliver the Services in the following geographic locations: |  |  |  |  |
| Street | Suburb | State/Territory, Country | Post Code | Services |
| Primary Work Location |  |  |  |  |
| Defence Plaza Sydney 320 Pitt Street | Sydney | NSW, Australia | 2000 | All Services |
| Other Work Locations |  |  |  |  |
| Attendance at the following locations where required by the Commonwealth: |  |  |  |  |
| HMAS Kuttabul 18 Wylde Street | Potts Point | NSW, Australia | 2011 | All Services |
| HMAS Albatross Albatross Road | Nowra Hill | NSW, Australia | 2540 | All services |
| Campbell Park Offices 100 Northcott Drive | Majura | ACT, Australia | 2609 | All Services |
| Alan Woods Building 25 Constitution Avenue | Canberra | ACT, Australia | 2601 | All Services |
| Russell Offices | Russell | ACT, Australia | 2600 | All Services |
| Miscellaneous travel to stakeholder bases if requested by the Commonwealth. |  |  |  | All Services |

| Government Furnished Facilities, Materials and Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - GFM, GFF, GFS (clauses 3.8, 3.9 and 3.11 COD) The Commonwealth will provide the Supplier with access to and use of: - Government Furnished Materials (GFM) in the table below in accordance with clause 3.8 of the COD; and - Government Furnished Facilities (GFF) in the table below in accordance with clause 3.9 of the COD; - Government Furnished Services (GFS) in the table below in accordance with clause 3.11 of the COD, and in accordance with any other conditions set out in the table below. |  |  |  |  |  |
| (a) GFF / GFM / GFS Description | (b) Quantity | (c) Delivery Date and Location (from Work Order Effective Date) | (d) Return Date and Location (from Work Order Effective Date) | (e) Commonwealth Inspection Period (if relevant) | (f) Commonwealth Restrictions / Limitations on usage (if relevant) |
| Department of Defence (Commonwealth) Premises | As set out in clause 2 above | Work Order Effective Date, at the locations set out in clause 2 above. | Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances |
| Defence PC using the DPE/DSE with standard application suite | 1 x hot desk at Commonwealth Premises per resource required to deliver the Services | Date: From Work Order Effective Date. Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. Location: Commonwealth Premises as specified in clause 2 above. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| Sponsorship or reactivation of DPE and DSE accounts, DCAC and security clearance relevant to delivery of Services. | 1 x DPE account, DSE account, DCAC and security clearance per resource required to deliver the Services. | Work Order Effective Date, at the locations set out in clause 2 above. | Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| Access to relevant data repositories required to enable delivery of Services. | As required. | Date: From Work Order Effective Date. Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. Location: Commonwealth Premises as specified in clause 2 above. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| Access to relevant CyIAN and cyber worthiness systems required to enable delivery of services. | As required. | Date: From Work Order Effective Date. Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. Location: Commonwealth Premises as specified in clause 2 above. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| Travel approval and access to miscellaneous Defence sites. | On an as needed basis. | Date: From Work Order Effective Date. Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. | Not applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |

PRICING

Pricing

- Pricing (clauses 1.12(e) and 7 COD, Attachment B to the COD (Price and Payment)) Without limiting clause 7 of the COD, if the Supplier provides the Services in accordance with the Deed and this Work Order, and otherwise complies with the Deed and this Work Order, the Supplier is entitled to payment calculated in accordance with Attachment B (Price and Payment) to the COD, and as further set out in Annexure A to this SOW.

PERSONNEL

Stand down of Personnel

The Commonwealth may at any time during the Work Order Term, issue the Supplier a notice (Stand Down Notice) for all or any part of the Services provided under the Work Order. If a Stand Down Notice is issued under clause 5.1, the period the Supplier must stand down (Stand Down Period): - starts for the Services subject to the Stand Down Notice at the time specified in the notice, provided the time is not less than two weeks after the date the Stand Down Notice is received; and - continues until the earlier of: - the time specified by the Commonwealth in a future notice (Resumption Notice); or - termination or expiry of the Work Order. The Supplier must: - for the duration of a Stand Down Period: - stop provision of all or the specified part of the Services identified in the Stand Down Notice; - use all reasonable steps to maintain its capacity to recommence provision of the relevant Services when the Stand Down Period ends; and - ensure that Supplier Personnel co-operate fully with the Commonwealth for the purpose of exercising the Commonwealth’s rights during the Stand Down Period; - use all reasonable steps to mitigate its Losses, the Commonwealth’s Losses and any Other Suppliers’ Losses in connection with the Stand Down Period; and - comply with any Resumption Notice from the Commonwealth: - requiring the Suppler to recommence all or a specified part of the Services; - amending the original Stand Down Notice; or - requiring the Supplier to take further steps to mitigate Loss in connection with the Stand Down Period, or avoid disruption to Services not subject to the Stand Down Period, including to: - re-schedule performance of Services; - provide information, records or data; or - take action in relation to Subcontracts. Except in accordance with clause 5.3(a)(i), and clauses 6.4 (Performance Relief) and 6.5 (Postponement) of the COD, the Stand Down Period does not relieve the Supplier from any of its obligations in respect of the performance of a Work Order. The Supplier must notify the Commonwealth in accordance with clause 6 of the COD, if as a result of the Stand Down Period: - there will be a delay in achieving any Milestone Date or other agreed date for the provision of the Services; - the Supplier is unlikely to achieve a Required Performance Level for a Performance Measure for a Review Period (during or after the Stand Down Period); - the Supplier will be claiming under clause 6.5 (Postponement) of the COD; - the Supplier will be claiming for Performance Relief; - the Supplier will be unable to fully recommence provision of the relevant Services when the Stand Down Period ends; or - the Supplier seeks to make any change to the relevant Work Order. Except where clause 6.6 (Postponement Costs) of the COD applies, the Supplier has no right to damages or other compensation from the Commonwealth for any Loss it suffers in connection with a Stand Down Period or the exercise of rights by the Commonwealth under this clause 5. The Commonwealth’s rights under this clause 5 are in addition to its rights under clause 3.14(b) of the COD and clause 13.4 of the COD.

DELIVERY

Milestones, Delivery, Approval and Acceptance

- Milestones, Delivery, Approval and Acceptance (clauses 6.1(a)(iii), 6.10 and 6.11 of the COD) The Supplier must provide the Services to achieve the Deliverable Types in Annexure E, per instruction by the Commonwealth. The Supplier must provide the Services in accordance with the Deed and each Work Order, including by achieving the Milestones and/or Critical Milestones by the relevant Milestone Dates, as set out in the table below, in accordance with the Deed and this Work Order. These Services (including Deliverables) require either Approval or Acceptance (as defined in the table below) from the Commonwealth. The Supplier must deliver all hard and/or soft copy Deliverables to the Commonwealth Contract Manager as specified in the Work Order. Unless otherwise agreed in writing by the Commonwealth Contract Manager, all Deliverables must be delivered by the Supplier before 5.00pm (recipient’s local time) on: - the specified due date, if that date is a Working Day; or - the last Working Day before the specified due date, if the specified day is not a Working Day.

| Item No. | (a) - Deliverables / Services Requirements - (specify if a Milestone or Deliverable) | (b) Deed / WO/SOW Reference. Annexed Plan Description | (c) Review / Approval / Acceptance (specify the Commonwealth action requirements) | (d) Acceptance Criteria / Approval Requirements | (e) Acceptance Certificate Required (Yes/No) | (f) Subject to Testing (Yes/No) | (g) Milestone Date / Deliverable Due Date / Time (recipient time zone) | (h) Commonwealth Review Period (delivery + no of days) | (i) Critical Milestone (Yes/No) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Deliverable: Meeting Agenda for each meeting referenced in clause 12 of the SOW | Clause 12.4 of the SOW | Review | Prepared and delivered in a format as agreed with the Commonwealth Contract Manager. | No | No | Start Meeting Date – 5 Working Days | 3 Working Days | No |
|  | Deliverable: Progress Report | Clause 13 of the SOW | Review | - Prepared and delivered in a format as agreed with the Commonwealth Contract Manager; - In accordance with the Contract Report requirement at 13.13(a) of the SOW. | No | No | Report to be submitted: Each mid-month Progress Meeting – 5 working days | 10 Working Days | No |
|  | Deliverable: Contract Report | Clause 13 of the SOW | Approval | - Prepared and delivered in a format as agreed with the Commonwealth Contract Manager; - in accordance with the Contract Report requirements at clause 13 of the SOW. | No | No | Report to be submitted: Each end-of-month Progress Meeting – 5 Working Days | 10 Working Days | No |
|  | Deliverable: Performance Report | Clause 13 of the SOW Clause 1.4(b), Part 1, Attachment E to the Deed | Approval | - Prepared and delivered in a format as agreed with the Commonwealth Contract Manager; - in accordance with the Performance Report requirements at clause 13 of the SOW and clause 1.4(b), Part 1, Attachment E to the Deed. | No | No | Report to be submitted: Each Performance Review Meeting – 5 Working Days | 10 Working Days | No |

Testing

- Test Plan (clause 6.12 of the COD) - When requested, the Supplier must deliver a Test Plan to the Commonwealth for Approval in accordance with clause 3.19 of the COD.

AUSTRALIAN INDUSTRY CAPABILITY

AIC Obligations

- AIC (clause 4 COD) Note to Supplier: The Supplier should refer to Defence industry policies and the Australian Industry Capability (AIC) programs and more at: https://www.defence.gov.au/business-industry/industry-programs. - The Supplier agrees and acknowledges that it must complete and submit for Approval either: - an AIC Schedule, in the format set out in Annexure F, if the Work Order value (inclusive of all extensions and variations) including GST is between $4M and $20M; or - an AIC Plan; not applicable. - If an AIC Schedule or AIC Plan is required in accordance with clause 9.1: - The Supplier must comply with the AIC Obligations and the Approved AIC Schedule or Approved AIC Plan (as applicable); - The Supplier agrees and acknowledges that: - compliance with the AIC Schedule or AIC Plan shall not relieve the Supplier from its liabilities or obligations under the Deed or this Work Order; - Acceptance of the Services shall not relieve the Supplier from meeting its obligations under the AIC Schedule or AIC Plan; and - the Supplier must maintain the accuracy, completeness and currency of the AIC Schedule or AIC Plan; and - Where the Supplier proposes an update to the AIC Schedule or AIC Plan, the Supplier must submit a Work Order Change Proposal in accordance with the requirements of the Deed.

INTELLECTUAL PROPERTY

Intellectual Property

- Intellectual Property (clause 5 COD) The Commonwealth will own all knowledge created under this Work Order.

PLANS

Plans

- Not Applicable

PERFORMANCE MANAGEMENT

Performance Management

Supplier performance is measured in accordance with: - the requirements set out in clause 6.1 of the COD; - the Performance Management Framework set out in Attachment E to the COD; and - any Performance Measures or other requirements specified in this Work Order. The Supplier acknowledges and agrees that: - the purpose of measuring Supplier performance is to foster improved quality of Services through a constant cycle of agreeing, monitoring and reporting upon service delivery and the initiation of incentives for performance and remediation activities to address failures to comply; and - the achievement of Performance Measures by the Supplier, may require a coordinated and collaborative effort with Other Suppliers to the Commonwealth. The Performance Measures set out at Annexure B to this SOW apply to the Work Order Services.

Meetings

- Performance Reviews The Supplier must attend Performance Reviews for this Work Order quarterly during the Work Order Term, to assess and discuss the Supplier’s performance against Performance Measures as outlined in the Performance Reports, in accordance with the COD, Attachment E and this Work Order. - Progress Meetings The Supplier must attend progress meetings on a mid-monthly cadence or such other period as agreed between the parties in writing during the Work Order Term, for the purpose of assessing and discuss the Supplier’s delivery of the Services as outlined in Contract Reports (“Progress Meetings”). - Meeting Administration The Supplier may, by agreement in writing with the Commonwealth, combine the Performance Reviews and the Progress Meetings, to support operational and cost efficiencies. The Supplier Contract Manager must in relation to each Performance Review and/or Progress Meeting: - be reasonably available to attend them; - prepare and deliver an agenda for the Commonwealth Contract Manager to review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; - produce draft minutes for the Commonwealth Contract Manager for review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; and - promptly incorporate any changes to the draft minutes requested by the Commonwealth and resubmit for Commonwealth Approval.

Reporting

The Supplier must provide the reports in accordance with this clause 13. The reports must be in a format and utilising a delivery method as agreed between the parties, or, absent such agreement, in a form specified by the Commonwealth. The Supplier may, by agreement in writing with the Commonwealth, combine into a single document the necessary information of some or all report (and/or report items) listed in this clause to support operational and cost efficiencies. The Progress Reports and Contract Reports support a final quarterly Performance Report in accordance with section 13 of the SOW. - Progress Reports The Supplier must provide Progress Reports to the Commonwealth, which detail the Supplier’s assessment of its own performance in compliance with 13.13(a) and preformance measures defined by the Commonwealth. The Progress Reports will form an interim Performance Report. - Performance Reports (clause 6.1(b) COD, clause 1.4(b) to Part 1 to Attachment E) The Commonwealth will provide performance observations in line with section 13 of the SOW. The Supplier must provide Performance Reports to the Commonwealth, which detail the Supplier’s assessment of its own performance against, and compliance with, the Performance Measures, the Deed and the Work Order, in accordance with the COD, Attachment E and this clause 13. The Supplier must submit Performance Reports at least 5 Working Days before a Performance Review in accordance with clause 1.4(b) Part 1 to Attachment E of the COD. The Supplier must: - provide such supporting information as may be required by the Commonwealth for each and every Performance Report in enough detail to enable the Commonwealth to assess the Supplier's performance, including all required performance information in relation to KPIs, Service Levels and non-financial Performance Measures (SPMs, SHIs, OPMs) as applicable to the Work Order; and - provide access to all relevant information in respect of the Supplier's performance in real-time at any time during the Work Order Term and if applicable during any Transition-In Period or Phase-Out Period. All data and detailed supporting information provided to the Commonwealth in respect of any Performance Reports is designated Confidential Information for the purposes of the Work Order. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Performance Reports when considering whether to exercise any option to extend the Work Order Term.

- Contract Reports The Supplier must provide to the Commonwealth, a monthly contract report, which sets out the following details relating to the Work Order Services: - a general update on the Supplier’s and Subcontractors’ delivery of the Work Order Services; - objective quality evidence supporting invoices (e.g. timesheets); - any new risks and issues arising in the reporting period in relation to the Services and steps taken or proposed to be taken by the Supplier, to address them; - details of any Supplier Personnel and Subcontractor Personnel resignations which have been received or are expected in relation to the Work Order, and steps being taken or proposed to be taken by the Supplier to find suitable replacements; - the Supplier’s progress in relation to: - resolving any delays, notified by the Supplier under clause 6.2 of the COD; - performing any Defect rectification work, undertaken by the Supplier in accordance with clause 8.2 of the COD; and/or - any other matters which the Supplier is required to report against under the Deed; - any continuous improvement or efficiency opportunities identified by the Supplier in relation to the Services, including in relation to resource management; and - any other details as reasonably requested by the Commonwealth, - herein defined as Contract Reports. Each Contract Report must be submitted 5 Working Days before a Progress Meeting. The Supplier must ensure each Contract Report is accurate, complete and up to date at the time of submission to the Commonwealth. All data and detailed supporting information provided to the Commonwealth in respect of any Contract Reports will be deemed to be Confidential Information of the Commonwealth. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Contract Reports when considering whether to exercise any option to extend the Work Order Term.

POLICY AND LAW

Additional Standards and Policy Requirements

- Not Applicable

Digital Service Standard

- Not Applicable

SERVICES TECHNICAL ENVIRONMENT

Technology – Service Attributes

The Supplier must ensure that in performing the Services, it delivers outcomes that are aligned with ITIL v3.0 as described to ensure consistency of service and quality. The Supplier must provide the Services within the Commonwealth’s current ICT environment and acknowledges that the Commonwealth will remain responsible for the overall ICT architecture of the Commonwealth. The Supplier acknowledges the Commonwealth's ICT architecture is comprised of many inter-related cross-service attributes including: - network-wide area networks (WANs) and local area networks (LANs); - internet, file, print, electronic mail, and scheduling services; - computer hardware (including mainframes, servers and desktops); - operating software platforms (such as NT, UNIX, and MVS); - access to certain Applications and database Software; and - network and systems management and data backup and recovery services. The Supplier, whilst developing technical solutions, may propose changes to, or the implementation of, new cross-service attributes. The Commonwealth retains absolute discretion to Approve or reject the proposals. Where Approval of a proposal changes or affects the Services to be provided under the Work Order, such changes must be made in accordance with the COD and/or Work Order. The Supplier must ensure that it delivers Services outcomes that are consistent with the Commonwealth’s objectives for architecture and standards. The Supplier must ensure that in performing the Services, it has taken into account both the primary functionalities applicable to, and security arrangements which may impact, the Services as set out in this clause.

Commonwealth’s objectives For the NI&IW-led initiative, Navy faces increasing threat level and sophistication from cyber attacks against Information Technology (IT) and Operational Technology (OT) systems. A successful attack could create extensive damage to IT and OT systems, which would then require recovery and/or restoration actions. In order to meet Chief of Navy requirements to Chief of Joint Capabilities (CJC) as the ADF Cyberworthiness authority, Navy is delivering a multifaceted cyber hygiene program to enhance its cyber domain capabilities and resilience, including development of a Cyber Terrain Library (CTL) prototype. Whilst this initiative has yielded promising results, it will not deliver a capability. The CTL can record complete cyber topology, configurations and baselines of Navy IT and OT. Data extracted from the CTL will allow cyber accreditation and certification as required by the Defence Security Principles Framework (DSPF). The introduction of a comprehensive cyber terrain management capability, using the CTL, will improve Navy’s Defensive Cyber Operations capability by: - enabling holistic and complete understanding of own-force cyber systems; - promoting recognition of security posture along with system vulnerabilities; - reducing cyber incident response times; and - identifying elements key to improving Navy’s defensive Cyberworthiness. The CTL will be installed on a number federated compute and storage nodes, as part of the Cyber Intelligence and Acoustic Network (CyIAN). A new node will be established, whilst an existing (spare) node will be moved to a new geographical location. Federation of these nodes is to be enabled through enhancing connectivity between the sites, and upgrading facilities aspects such as power, heating/cooling, racking and the like. The overarching objective for CTL support services, is improvement to CTL data integrity & operation across the federated nodes, and assurance that CTL access & operation is available to users to a relatively high degree. The ICD-led initiative will contribute to the upgrade of Defence’s ICT systems to urgently deliver timely and effective ICT outcomes to support the ADF. The objective of the ICD-led initiative is to integrate data from ADF collection platforms to provide timely and secure access to data. This will support consistent situational awareness, targeting and decision advantage. The project will deliver the Joint ISR SECRET Environment, integrating components including data architecture and management, compute, networking and information services, technical support and the like. The project will scale to address growth in collection platforms and capabilities, and support emerging technologies.

Primary functionalities The primary Functional and Non-Functional Requirements of the Services are detailed in Annexure C.

Technology – Applications

- Not Applicable

Annexures to this SOW

The following Annexures are attached to this SOW. - Annexure A – Payment; - Annexure B – Performance Measures; - Annexure C – Role Expectations and Accountability; - Annexure D – Functional and Non-Functional Requirements; - Annexure E – Deliverable Types; - Annexure F – AIC Schedule.

Annexure A

- Payment

- Work Order Price

- The Commonwealth will pay the Supplier for the performance of the Services, the Work Order Price as set out in the payment schedules below (“Payment Schedules”). - The Supplier may also be entitled to Allowable Expenses in accordance with the COD and the Payment Schedules below.

- Work Order Payment Schedules

- Fixed Price

- Not Applicable

| - T&M Services (up to an NTE Price) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Note to tenderers: This Annexure is to be populated with information provided in the successful tender’s RFQ Quotation.. - Without limiting clause 5.2 of Attachment B to the COD or the Work Order, the Commonwealth will pay the Supplier based upon the actual time spent by the Supplier’s Personnel, including Subcontractors if applicable, to perform the relevant Services, and for materials used in the execution of those Services, up to the NTE Price. - The Work Order Price paid will be calculated in accordance with the following Payment Schedule, based on the labour rates as agreed between the parties (which must not exceed the Maximum Labour Rates set out in Annex A to Attachment B to the COD), as set out in this Payment Schedule. - The Supplier must stop provision of Services when the NTE Price is reached. - In no event will the price paid exceed the total NTE Price set out in this Payment Schedule. - The Supplier must submit timesheets as objective quality evidence in support of performance of the relevant Services. |
| TIME |  |  |  |  |  |  |  |  |
| (a) Ref | (b) Resource Name | (c) Supplier / Subcontractor (provide Subcontractor details) | (d) SFIA Skill and Code | (e) SFIA Level | (f) Days (8 hours) | (g) Daily Rate (incl GST) AUD$ | (h) Price (excl GST) AUD$ | (i) Total Price (incl GST) AUD$ |
| 1 | Example:- Business Analyst |  | Example:- Information systems coordination (ISCO) | Example:- 4 | Example:- 4.5 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 2 | Example:- Developer |  | Example:- Animation development (ADEV) | Example:- 4 | Example:- 25 | Example:- $275 | Example:- $6,250.00 | Example:- $6,875.00 |
| Time Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  |  |
| MATERIALS |  |  |  |  |  |  |  |  |
| Ref | Material |  |  |  |  |  | Price (excl GST) AUD$ | Total Price (incl GST) AUD$ |
| 1 |  |  |  |  |  |  |  |  |
| Materials Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  |  |
| TOTAL T&M Services (NTE PRICE) (incl GST) AUD$ |  |  |  |  |  |  |  |  |

- Outcome Based T&M Services (Capped)

- Not Applicable

- Other expenses and pricing information

- Allowable Expenses

- The Commonwealth will pay the Supplier Allowable Expenses as identified in this Payment Schedule, subject to the Supplier complying with clause 2 of Attachment B to the COD. - The Allowable Expenses that may be claimed under this Work Order are: - Travel and Accommodation

Travel and Accommodation

The maximum amount payable is the amount that would be payable to a non-SES Commonwealth Officer for fares and overnight accommodation in respect of the travel under policies of Defence. The Supplier must complete a Travel Plan in the CMS Travel Module CMS Access for DPN Users. For non-DPN users and travel types not supported by the CMS Travel Module, the Supplier must use the Domestic Travel Approval Form (AF090) to plan the travel. More information about the CMS Travel Module is available from the TravelConnect Tools page. All Allowable Expenses must be pre-approved in writing by the Commonwealth. All other travel-related expenses, such as meals and incidentals, are the responsibility of the Supplier.

Note to tenderers: A Supplier is not automatically entitled to receive the maximum amounts shown above. As set out in Attachment B to the COD, a Supplier is only entitled to payment for Allowable Expenses that are (1) Approved in advance by the Commonwealth, (2) necessarily and properly incurred by the Supplier as a result of the proper performance of the Services in accordance with the COD and Work Order and (3) do not exceed the maximum amounts shown above.

- Annexure B – Performance Measures

PERFORMANCE REVIEWS AND REPORTING

Performance Review and Reporting

The Statement of Work describes the requirements for the conduct of Performance Reviews and associated reporting.

The Supplier agrees and acknowledges that:

the Commonwealth will inform the Supplier, as soon as practicable after each Performance Review, of the Supplier’s Achieved Performance for each KPI for the relevant Review Period and whether the Supplier is required to undertake any course of action in relation to its performance;

the Supplier’s performance against the Performance Measures will be measured under the Work Order and may impact the Supplier’s entitlement to any At Risk Amount or the Commonwealth’s entitlement to any Service Credits as set out in clause 3; and

the Supplier’s performance against the Performance Measures may be considered by the Commonwealth when determining any future changes to this Work Order, including whether an option period to extend the Work Order Term is exercised by the Commonwealth or not.

Review Periods

At each Performance Review, the Commonwealth will measure the Supplier’s performance of relevant Performance Measures during the relevant Review Period.

The first Review Period for each Performance Measure shall begin on the Work Order Effective Date and continue for the duration specified in Appendix A.

Each subsequent Review Period for a Performance Measure commences after the end of the previous Review Period and continues for the duration specified in Appendix A.

PERFORMANCE MEASURES

Overview of Performance Measures

This clause describes the types of Performance Measures that will be used to measure and report the Supplier’s performance during each Review Period in accordance with this Work Order.

Key Performance Indicators

The KPIs applicable to this Work Order are set out at Appendix A to this Annexure.

FINANCIAL CONSEQUENCES

- Not Used

Annexure B – Key Performance Indicators

- KPI-01: Customer Satisfaction

| Description |  |
| --- | --- |
| This KPI assesses the Supplier’s performance in satisfying customer requirements in accordance with the Work Order, as assessed by the end users. |  |
| Assessment process |  |
| Review Period: Quarterly The Commonwealth may conduct a Customer Satisfaction Survey for each relevant Review Period. The Supplier’s Achieved Performance, as measured by the Customer Satisfaction Survey, will be rated in accordance with the Performance Table at the end of this KPI. |  |
| Performance Table |  |
| If the average of all responses to the Customer Satisfaction Survey for the Review Period is … | the Achieved Performance is … |
| ≥ 80% | Superior |
| ≥ 50% but < 80% | Good |
| ≥ 30% but < 50% | Fair |
| < 30% | Poor |

- KPI-02: Responsiveness

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI measures the Supplier’s responsiveness and flexibility in addressing the changing Commonwealth requirements in relation to the Services being provided under this Deed. The purpose of KPI is to continuously monitor the Supplier’s ability to respond to all correspondence with the Commonwealth in a timely manner with a quality response. This KPI will also measure the degree to which Payment Claims are submitted on-time and error free. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: Quarterly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | responds to a majority of all enquiries and demands from the Commonwealth completely | always | often | infrequently |  | rarely or never |
|  | responds in a timely, succinct, accurate and coherent manner | always | often | infrequently |  | rarely or never |
|  | responds in a manner consistent with previous advice, unless the underlying circumstances of the advice change | always | often | infrequently |  | rarely or never |
|  | provides the Commonwealth with Payment Claims on-time, error-free and in accordance with the relevant provisions of this Deed | always | often | infrequently |  | rarely or never |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - At least 3 behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Superior |  |
| - at least 3 behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Good |  |
| All behaviours are assessed as Fair, Good or Superior |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |

- KPI-03: Probity, Conflict of Interest and Security Compliance

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI measures the Supplier’s compliance with the probity, conflict of interest and security requirements in accordance with this Deed. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: Quarterly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | The Supplier has effectively managed all probity, conflict of interest and security compliance issues, including (as applicable) in accordance with the relevant probity plan | always | often | infrequently |  | rarely or never |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - the majority of behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Superior |  |
| - the majority of behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Good |  |
| All behaviours are assessed as Fair, Good or Superior |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |

Annexure C – Role Expectations and Accountability

- 1. Role Expectations and Accountability

- Business Analyst - Expectations: - Analyse business needs and requirements. - Collaborate with stakeholders to define user needs and requirements for Data Management. - Create and quality assure functional and tehcnical specifications. - Facilitate communication between stakeholders and the development team. - Facilitate requirements for user acceptance testing and validation. - Accountability - Delivering and assuring accurate and complete functional and technical specifications for Data Management. - Ensuring project requirements align with business objectives. - Facilitating effective communication between stakeholders and the development team. - Ensuring user acceptance criteria are met. - Software Developer - Expectations: - Design and develop the architecture of the web application. - Implement functionalities for data tagging and uploading to S3-compliant object stores. - Collaborate with the Database Designer, UI Designer, and other team members to ensure seamless integration. - Write clean, efficient, and well-documented code. - Troubleshoot and debug issues as they arise. - Participate in code reviews and ensure adherence to coding standards. - Accountability: - Delivering a functional and well-documented web application. - Ensuring the application meets performance and security standards. - Meeting project deadlines and milestones. - Collaborating effectively with other team members and stakeholders. - Maintaining high-quality code and documentation. - Platform Administrator - Expectations: - Install, configure, and maintain software platforms and infrastructure. - Monitor platform performane and troubleshoot issues. - Implement security measures to ensure data integrity and confidentiality. - Collaborate with the development team to deploy applications. - Provide training and support to users. - Accountability - Ensuring platform availability, performance, and security. - Meeting deployment schedules and deadlines. - Providing effective training and support to users. - Collaborating effectively with the development team. - Maintaining accurate documentation of platform configuration and usage. - Data Engineer - Expectations: - Design database schemas, tables, relationships, and indexes. - Optimise database performance for large volumes of data. - Ensure data integrity and security. - Collaborate with the Application Developer to integrate the database with the web application. - Perform regular database maintenance and tuning. - Accountability: - Delivering a well-designed and optimised database schema. - Ensuring data integrity and performance. - Providing thorough documentation of the database design. - Collaborating effectively with the development team. - Maintaining database security and compliance. - System Integration Specialist - Expectations: - Integrate data from various sources into the web application. - Design and implement data transformation patterns using Apache NiFi. - Ensure data quality and consistency during the integration process. - Collaborate with developers and database designers for seamless integration. - Troubleshoot and resolve integration issues. - Accountability: - Delivering integrated and consistent data flows. - Ensuring data quality and reliability. - Meeting project deadlines and milestones. - Collaborating effectively with the development and database teams. - Maintaining documentation of integration processes and patterns. - User Interface (UI) Experience Designer - Expectations: - Create wireframes, mockups, and prototypes. - Design a visually appealing and consistent user interface. - Ensure the interface is responsive and accessible. - Collaborate with developers to implement the UI design. - Incorporate feedback from usability tests and user research. - Accountability: - Delivering high-quality UI designs and prototypes. - Ensuring the UI is implemented accurately in the application. - Maintaining design consistency and usability. - Meeting project deadlines and milestones. - Collaborating effectively with the UX Manager and development team. - User Researcher - Expectations: - Conduct user research to understand user needs, behaviours and preferences for Data Management. - Develop personas, user stories, and user journeys. - Conduct usability tests, surveys, and interviews. - Collaborate with the UX/ UI Designer to incorporate user feedback into the design. - Accountability - Delivering high-quality user research data and insights. - Ensuring user feedback is incorporated into the design the process. - Collaborating effectively with the UX/ UI Designer and development team. - Maintaining accurate documentation of user research findings and insights. - User Experience (UX) Practitioner - Expectations: - Conduct user research to understand user needs and preferences. - Develop personas, user stories, and user journeys. - Perform usability testing and gather feedback. - Collaborate with the UI Designer to refine the user interface. - Ensure the application meets usability and accessibility standards. - Accountability: - Delivering actionable user research insights. - Ensuring a positive user experience based on feedback. - Meeting project deadlines and milestones. - Collaborating effectively with the UI Designer and development team. - Maintaining usability and accessibility standards. - Tester - Expectations: - Develop detailed test plans and test cases. - Execute functional, performance, security, and usability tests. - Document and report test results, including any issues or defects. - Collaborate with developers to resolve issues. - Ensure the application meets quality standards before deployment. - Accountability: - Delivering thorough and accurate test documentation. - Ensuring all identified issues are documented and addressed. - Meeting project deadlines and milestones. - Collaborating effectively with the development team. - Maintaining high standards of quality assurance.

Annexure D – Functional and Non-Functional Requirements

- Functional Requirements

- Data Tagging - FR-1.1: The application shall provide a user interface for tagging data with relevant metadata. - FR-1.1.1: The tagging interface shall be accessible from the main dashboard. - FR-1.1.2: Users shall be able to select predefined tags from a dropdown list. - FR-1.2: The application shall allow users to create, edit, and delete tags. - FR-1.2.1: Administrators shall have permissions to manage tag definitions. - FR-1.2.2: The application shall log all changes to tags for auditing purposes. - FR-1.3: The application shall support hierarchical tagging structures (parent-child relationships between tags). - FR-1.3.1: Users shall be able to create nested tags up to three levels deep. - FR-1.3.2: The interface shall visually indicate the hierarchy of tags. - FR-1.4: The application shall enable users to apply multiple tags to a single data item. - FR-1.4.1: The tagging interface shall allow multiple tag selection. - FR-1.4.2: Tags applied to data items shall be searchable and filterable. - Data Upload - FR-2.1: The application shall provide a user interface for uploading data from various sources. - FR-2.1.1: Users shall have the option to upload data via drag-and-drop or file selection. - FR-2.1.2: The interface shall display a summary of the uploaded files before final submission. - FR-2.2: The application shall suppot uploading data files of different formats, including CSV, JSON, XML, and others. - FR-2.2.1: The application shall validate the format of uploaded files and provide error messages for unsupported formats. - FR-2.2.2: The system shall support batch uploads for large data sets. - FR-2.3: The applicaation shall allow users to upload data to S3-compliant object stores. - FR-2.3.1: Users shall configure S3 bucket settings through the application. - FR-2.3.2: The application shall confirm successful uploads and provide access URLs for uploaded objects. - FR-2.4: The application shall provide progress indicators during data upload. - FR-2.4.1: The progress bar shall display the percentage of data uploaded. - FR-2.4.2: The application shall notify users of any interruptions during the upload process. - FR-2.5: the application shall validate data files for compliace with predefined schemas before uploading. - FR-2.5.1: The system shall provide predefined schemas for users to select. - FR-2.5.2: Validation errors shall be displayed with detailed information for correction. - Data Storage - FR-3.1: The application shall store uploadd sata in S3-compliant object stores. - FR-3.1.1: The application shall support versioning of stored objects. - FR-3.1.2: The application shall ensure data is stored securely using encryption. - FR-3.2: The application shall store metadata and tags in a relational database. - FR -3.2.1: The database shall be optimised for fast retrieval of metadata and tags. - FR-3.2.2: The system shall ensure referential integrity between data items and their tags. - FR-3.3: The application shall ensure data integrity and prevent data loss during storage. - FR-3.3.1: The system shall implement redundancy and backup mechanisms. - FR-3.3.2: Regular integrity checks shall be performed to ensure data consistency. - Data Management - FR-4.1: The application shall provide functionalities for managing stored data, including viewing, editing, and deleting data records. - FR-4.1.1: Users shall have a data management dashboard to perform these actions. - FR-4.1.2: The system shall log all management actions for audit purposes. - FR-4.2: The application shall support searching and filtering data based on tags and other metadata. - FR-4.2.1: The search interface shall support complex queries, including AND/OR conditions. - FR-4.2.2: Filter options shall include date ranges, file types, and custom metadata fields. - FR-4.3: The application shall provide an audit trail for data management actions, including uploads, edits and deletions. - FR-4.3.1: The audit trail shall be accessible only to authorized users. - FR-4.3.2: Each audit entry shall include the action performed, the user who performed it, and the timestamp. - User Management - FR-5.1: The application shall support user authentication and authorisation. - FR-5.1.1: The system shall support multiple authentication methods, including username/password and SSO. - FR-5.1.2: The application shall enforce strong password policies. - FR-5.2: The application shall provide role-based access control to restrict access to specific functionalities based on user roles. - FR-5.2.1: Administrators shall define and assign roles with specific permissions. - FR-5.2.2: The system shall prevent unauthorized access to restricted areas. - FR-5.3: The application shall allow administrators to create, edit, and delete user accounts and roles. - FR-5.3.1: The user management interface shall provide bulk user management capabilities. - FR-5.3.2: The system shall notify users of changes to their account status via email. - Data Integration - FR-6.1: The application shall support integration with existing data sources. - FR-6.1.1: The system shall provide connectors for popular data sources such as databases, file systems, and cloud services. - FR-6.1.2: Integration settings shall be configurable through the application interface. - FR-6.2: The application shall enable data transformation and mapping from various source formats to the application's format using Apache NiFi. - FR-6.2.1: The system shall provide a graphical interface for designing data transformation workflows. - FR-6.2.2: Users shall be able to save and reuse transformation templates. - FR-6.3: The application shall provide real-time data synchronization with integrated sources. - FR-6.3.1: The system shall support scheduled and on-demand synchronisation. - FR-6.3.2: Notifications shall be sent to users upon successful or failed synchronisation. - Reporting and Analytics - FR-7.1: The application shall provide reporting functionalities to generate data insights and summaries. - FR-7.1.1: Users shall be able to create custom reports using a report builder interface. - FR-7.1.2: The application shall support automated report generation and scheduling. - FR-7.2: The application shall support the export of reports in multiple formats, including PDF, Excel, and CSV. - FR-7.2.1: Users shall be able to select the desired format during report export. - FR-7.2.2: The system shall ensure the integrity and accuracy of exported data. - FR-7.3: The application shall provide dashboards for visualizing key metrics and data trends. - FR-7.3.1: Dashboards shall be customizable and support various visualization types (charts, graphs, tables). - FR-7.3.2: Users shall be able to share dashboards with other users or groups. - Usability and User Interface - FR-8.1: The application shall provide a user-friendly and intuitive interface for all functionalities. - FR-8.1.1: The interface shall be designed following usability best practices. - FR-8.1.2: Tooltips and contextual help shall be provided throughout the application. - FR-8.2: The application shall support responsive design to ensure usability across different devices and screen sizes. - FR-8.2.1: The interface shall adapt to desktops, tablets, and smartphones. - FR-8.2.2: The system shall maintain functionality and readability on all devices. - FR-8.3: The application shall include help and documentation features to guide users through the application. - FR-8.3.1: A searchable help section shall be available within the application. - FR-8.3.2: The system shall provide video tutorials and FAQs for common tasks. - Security - FR-9.1: The application shall ensure secure data transmission using encryption protocols such as SSL/TLS. - FR-9.1.1: All data transmitted between clients and servers shall be encrypted. - FR-9.1.2: The system shall support the latest versions of SSL/TLS protocols. - FR-9.2: The application shall implement data access controls to protect sensitive information. - FR-9.3: The application shall provide logging and monitoring functionalities to track security events and potential breaches. - Performance and Scalability - FR-10.1: The application shall handle concurrent user access without performance degradation. - FR-10.2: The application shall be scalable to handle increasing volumes of data and users. - FR-10.3: The application shall provide performance monitoring tools to track system performance and identify bottlenecks. - Compliance and Standards - FR-11.1: The application shall comply with relevant industry standards and regulations for data security and privacy. - FR-11.2: The application shall provide features to support data retention and deletion policies as required by regulations. - Testinf and Quality Assurance - FR-12.1: The application shall include unit tests, integration tests, and end-to-end tests to ensure functionality and reliability. - FR-12.2: The application shall provide test environments to simulate real-world usage scenarios. - FR-12.3: The application shall support continuous integration and deployment pipelines for automated testing and deployment. - API Functional Requirements - FR-13.1: The application shall provide a RESTful API to enable programmatic access to all major functionalities. - FR-13.1.1: The API shall support CRUD (Create, Read, Update, Delete) operations for data records, tags, and metadata. - FR-13.1.2: The API shall adhere to RESTful principles, including the use of standard HTTP methods (GET, POST, PUT, DELETE) and status codes. - FR-13.1.3: The API endpoints shall be documented using a standard format such as OpenAPI (Swagger). - FR-13.2: The API shall support authentication and authorisation mechanisms. - FR-13.2.1: The API shall use OAuth 2.0 for authentication and authorization. - FR-13.2.2: API keys and tokens shall be issued to authorised users and applications for accessing the API. - FR-13.3: The API shall provide endpoints for data tagging operations. - FR-13.3.1: Endpoints shall allow adding, updating, and deleting tags for specific data items. - FR-13.3.2: The API shall support querying data items by tags and metadata. - FR-13.4: The API shall allow uploading and retrieving data files. - FR-13.4.1: The API shall support file upload operations to S3-compliant object stores. - FR-13.4.2: Endpoints shall be available for retrieving file metadata and downloading files. - FR-13.5: The API shall support integration with external systems. - FR-13.5.1: Endpoints shall allow the synchronization of data with external sources. - FR-13.5.2: The API shall provide webhooks for notifying external systems of significant events (e.g., data upload completion, tag changes)

- Non-Functional Requirements

- Non-Functional Requirements - Performance - NFR-1.1: The application shall respond to user actions within 2 seconds for 95% of request. - NRF-1.2: The system shall support at least 500 concurrent users without significant degradation in performance. - NFR-1.3: Batch data upload operations shall complete within 30 minutes for datasets up to 10GB. - Scalability - NFR-2.1: The application shall scale horizontally to handle increased load by adding additional servers. - NFR-2.2: The system shall support storage of up to 1TB of data and handle incremental growth of 100GB per month. - NFR-2.3: The application shall support adding new features and modules without significant changes to the existing architecture. - Reliability - NFR-3.1: The application shall achieve 99.9% uptime, excluding scheduled maintenance. - NFR-3.2: The system shall provide automated recovery mechanisms to restore services within 5 minutes in the event of a failure. - NFR-3.3: Regular backups shall be performed every 24 hours to ensure data is not lost in case of a system failure. - Availability - NFR-4.1: The application shall be available 24/7, with scheduled maintenance windows minimized to off-peak hours. - NFR-4.2: Redundant systems shall be in place to ensure high availability and failover capabilities. - NFR-4.3: The application shall provide real-time monitoring and alerting for system availability and performance issues. - Security - NFR-5.1: The application shall implement strong authentication mechanisms, including multi-factor authentication. - NFR-5.2: All data transmission shall be encrypted using SSL/TLS. - NFR-5.3: Sensitive data stored in the database shall be encrypted at rest. - NFR-5.4: The system shall log all access and actions, with logs retained for at least one year. - NFR-5.5: Regular security audits and vulnerability assessments shall be conducted to identify and mitigate risks. - Maintainability - NFR-6.1: The application codebase shall be modular and follow best practices for maintainability. - NFR-6.2: Documentation for code, APIs, and system architecture shall be comprehensive and kept up to date. - NFR-6.3: The system shall support automated testing and continuous integration/continuous deployment (CI/CD) pipelines. - NFR-6.4: Configuration settings shall be externalized to allow changes without modifying code. - Usability - NFR-7.1: The user interface shall be intuitive and follow usability best practices. - NFR-7.2: The application shall provide comprehensive help and documentation accessible within the user interface. - NFR-7.3: The system shall support multiple languages, with localisation and internationalization features. - Compatibility - NFR-8.1: The application shall be compatible with the latest two versions of major web browsers (Chrome, Firefox, Safari, Edge). - NFR-8.2: The system shall support integration with existing systems using standard protocols and APIs. - NFR-8.3: The application shall be deployable on both Linux and Windows server environments. - Portability - NFR-9.1: The application shall be deployable in both on-premises and cloud environments. - NFR-9.2: The system shall use containerization technologies (e.g., Docker) to ensure portability across different platforms. - NFR-9.3: The application shall support data export and import features to facilitate data migration. - Compliance - NFR-10.1: The system shall provide audit trails and logging to support compliance reporting. - NFR-10.2: The application shall include features to enforce data retention and deletion policies. - Auditability - NFR-11.1: The application shall log all user actions and system events with timestamps and user identification. - NFR-11.2: Logs shall be stored securely and protected from tampering. - NFR-11.3: The system shall provide tools for querying and analysing logs for audit purposes. - Interoperability - NFR-12.1: The application shall support standard data formats (e.g., JSON, XML, CSV) for data exchange. - NFR-12.2: The system shall provide RESTful APIs for integration with external applications. - NFR-12.3: The application shall support message-based communication protocols (e.g., MQTT, AMQP) for real-time data integration. - Extensibility - NFR-13.1: The application architecture shall support the addition of new features and modules with minimal impact on existing functionality. - NFR-13.2: The system shall provide a plugin architecture to allow third-party developers to extend functionality. - NFR-13.3: The application shall support scripting or automation features to enable custom workflows. - Documentation - NFR-14.1: The application shall include comprehensive user documentation, including guides, FAQs, and troubleshooting tips. - NFR-14.2: Developer documentation shall be provided, including API references, code examples, and architecture diagrams. - NFR-14.3: All documentation shall be version-controlled and updated regularly to reflect changes in the application.

Annexure E – Deliverable Types

- Deliverable Types

- The project will produce the following deliverable types and align to the FPS and NFP contained within Annexure D, ensuring that each is thoroughly documented and reviewed: - Web Application: A fully functional web application with capabilities for data tagging and uploading to S3-compliant object stores. This includes: - Backend Services: Secure and scalable backend services that handle data processing, storage, and retrieval. - Frontend Interface: An intuitive and responsive user interface designed to facilitate user interaction with the system. - Integration Modules: Modules that enable seamless integration with existing data sources and third-party services. - Development of Key Modules: Development of Applications and modules to meet the needs of AJAAC, MWC and Wider Navy key Stakeholder MIC/AUKUS data users - Process Workflow Documentation: Detailed documentation of the data management process workflow. This includes: - Flowcharts and Diagrams: Visual representations of the workflow, showing each step of the process from data ingestion to storage and retrieval. - Detailed Descriptions: Written descriptions of each workflow step, including the purpose, inputs, outputs, and any dependencies or constraints. - Integration Patterns: Design and implementation of data transformation patterns using Apache NiFi. This includes: - NiFi Templates: Pre-configured templates for common data processing tasks, such as data ingestion, transformation, and export. - Custom Processors: Custom NiFi processors developed to meet specific project requirements. - Documentation: Detailed documentation on how to deploy, configure, and maintain the NiFi workflows. - Testing Reports: Comprehensive testing documentation, including: - Test Plans and Test Cases: Detailed test plans outlining the objectives, scope, and methodology of the testing activities, along with specific test cases. - Test Results and Analysis: Reports on the outcomes of the tests, including any issues discovered, their severity, and recommendations for resolution. - Quality Assurance Documentation: Documentation showing that the application has met all quality standards and acceptance criteria. - User Manuals and Training Materials: Manuals and training materials for end-users and administrators, including: - User Guides: Step-by-step instructions on how to use the web application, including screenshots and examples. - FAQs and Troubleshooting Guides: Resources to help users resolve common issues and understand the system better. - Project Reports and Documentation: Regular project status reports, meeting minutes, and final project documentation. This includes: - Progress Reports: Regular updates on project progress, milestones achieved, and any issues encountered. - Meeting Minutes: Records of project meetings, including decisions made and action items assigned. - Final Report: A comprehensive report summarizing the project, including an overview of deliverables, achievements, and any lessons learned.

Annexure F – AIC Schedule

australian industry capability SCHEDULE

Note to tenderers:  The Australian Industry Capability (AIC) Schedule forms part of any resultant Work Order and describes the Supplier’s commitments to the participation of Australian Industry for that Work Order, including local businesses operating in the areas where work is undertaken, and participation by other small and medium enterprises (SMEs). The draft AIC Schedule must be submitted to Defence in accordance with any timescales specified in item 30 of an RFQ or Work Order.

Tenderers should refer to the Industry Programs – ‘Doing Business with Defence’ Portal at http://www.defence.gov.au/casg/DoingBusiness/Industry/Industryprograms/ for information relating to the Australian Industry Capability program and other Defence industry programs.

Tenderers should familiarise themselves with the 2016 Defence Industry Policy Statement, 2018 Defence Industrial Capability Plan, 2019 Defence Policy for Industry Participation, 2018 Defence Export Strategy and Australian Industry Capability (AIC) guidance, available at:

- http://www.defence.gov.au/SPI/Industry/AIC.asp;

- https://www.defence.gov.au/SPI/Docs/Defence-Policy-for-Industry-Participation.pdf;

- http://www.defence.gov.au/SPI/Industry/CapabilityPlan/; and

- http://www.defence.gov.au/Export/Strategy/.

- AustraLian industry Capability schedule requirements

Tenderers are to:

provide a draft AIC Schedule in accordance with Table 1 below;

describe the tenderer’s approach to maximising participation of Australian Industry (where competitive), including local businesses, in their supply chain.  This is to include evidence that the tenderer has market tested Australian Industry, including local businesses;

Note to tenderers:  Defence encourages Suppliers to maximise the use of ‘local’ businesses in their supply chains, particularly when Work Orders require work to be performed in Australia.  For example, if work is to be performed at or near a Defence base (particularly in regional or remote Australia), Defence expects that, for any resultant Work Order, processes for selecting companies to participate in the supply chain will include mechanisms to engage competitive local businesses that are based or primarily operate in the area where the Defence base is located.

In responding to clause 1.1c, the tenderer is to set out ‘local business’ criteria against which local Australian Industry will be assessed.  These criteria might include a distance or range from the Defence base or work location, or an identifiable area or region within which a company must have its principal place of business, or at least a major presence, to qualify as a ‘local business’.  These distances, ranges, areas or regions could differ depending on the location or nature of the work, but the proposed definition will be assessed by the Commonwealth in accordance with the Defence Policy for Industry Participation.  A definition of ‘local business’ that is agreed with the Commonwealth will be included in the Glossary of the resultant Work Order.

describe how the tenderer proposes to define ‘local business’, and how the tenderer will determine whether a service provider or supplier meets this definition; and

Note to tenderers:  An Indigenous Enterprise is an organisation that is 50 per cent or more Indigenous owned that is operating as a business.  Supply Nation is a membership body that validates and promotes Indigenous Enterprises and maintains a list of enterprises that meet the requirements of Indigenous enterprises at www.supplynation.org.au.

Option: For use when the Work Order does not include Indigenous Procurement Policy clauses that require the development and implementation of a separate Indigenous Procurement Policy Plan. describe the tenderer’s approach to supporting the Australian Government’s Indigenous Procurement Policy (https://www.niaa.gov.au/resource-centre/indigenous-affairs/commonwealth-indigenous-procurement-policy), in considering and involving recognised Indigenous Enterprises within the tenderer’s supply chain and the employment of Indigenous Australians as part of delivering any resultant Work Order.

Table 1: Australian Industry Capability Schedule

| Item Number | AIA Description | Company Name and ACN/ABN/NZBN | Payment Schedule Reference | AIA Value (AUD) | Location (including Postcode) | SME (Y/N) | Indigenous Enterprise (Y/N) | Local Business (Y/N and Brief Justification) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) | (f) | (g) | (h) | (i) |
| AIA-01 |  |  |  |  |  |  |  |  |
| AIA-02 |  |  |  |  |  |  |  |  |
| AIA-03 |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |

Note to tenderers:  When preparing this Schedule, include all Services.  If necessary, break the Australian Industry Capability (AIC) Schedule Line Item into sub line items to better describe the Australian Industry Capability activities.  All prices are to be expressed in Base Date dollars and be GST exclusive and duty free.  All nominated Australian companies listed in Table 1 are to be registered with an Australian Business Number (ABN), except for those companies that are resident in New Zealand, which are to be registered with a New Zealand Business Number (NZBN).

- Identification number for each entry.

AIA Description – a description of the Services to be performed by Australian Industry.  A separate line in the AIA schedule is required for each work package and company.

Australian or New Zealand company undertaking the activity (‘various’ is not an acceptable response).  If more than one company, detail the value of the work to each company on a separate line.  Include the ACN (or ARBN) and ABN, or NZBN, as applicable.

Each line item in the table (above) should be traceable to a line item in the relevant Work Order.

Value of work performed by Australian Industry.  It is the (GST exclusive) dollar value of work committed in the Work Order that will be performed by Australian Industry.

Set out the location (including the postcode) where the majority of the AIA will be performed.

Set out whether the entity is a Small to Medium Enterprise.

Set out whether the entity is an Indigenous Enterprise.

Set out whether the entity is a local business and brief justification as to why the entity qualifies as a ‘local business’ with reference to the tenderer’s criteria set out in response to clause 1.1c above.