WORK ORDER SCHEDULE A – Statement of Work

Note to tenderers: Schedule A to the Work Order (the Statement of Work or SOW) will consist of this Schedule including annexures, updated to reflect the successful tenderer’s RFQ Quotation, as negotiated and agreed with the Commonwealth.

TABLE OF CONTENTS

1.	Services to be provided	2

2.	Locations	4

3.	Government Furnished Facilities, Materials and Services	4

4.	Pricing	6

5.	Stand down of Personnel	6

6.	Milestones, Delivery, Approval and Acceptance	9

7.	Testing	12

8.	AIC Obligations	12

9.	Intellectual Property	12

10.	Plans	13

11.	Performance Management	14

12.	Meetings	14

13.	Reporting	15

14.	Additional Standards and Policy Requirements	16

15.	Digital Service Standard	16

16.	Technology – Service Attributes	17

17.	Technology – Applications	17

18.	Annexures to this SOW	18

SERVICES

- Services to be provided

- Provision of Services (clause 3.1 COD, Attachment A (Services Description and Additional Module Terms)) The Supplier must provide the Services in accordance with the Deed and as further set out in this Work Order. Without limiting any other provision of the Deed, the Supplier must ensure the Services it provides will: - meet all specifications, Laws, Authorisations, Performance Measures, Milestones (or if no Milestones are so specified, meet requirements without delay) and timeframes specified in the Deed and this Work Order, including any annexed Plan; - be compatible with the Commonwealth’s existing ICT environment including any impacted Existing Systems; - be consistent with the Deed Objectives (including the AIC Objectives) and any Work Order Objectives; and - minimise any risks or disruptions to the Commonwealth. - Background to the Services The Cyber Defence Systems (CDS) within Cyber Operations Division has a requirement for Services to support the administration and maintenance of the Defence Cyber Security Environment (DCSE) platform that the Defence Security Operations Centre (DSOC) utilise to perform Defensive Cyber Operations. The CDS directorate consists of a combination of APS, Australian Defence Force personnel and Industry (contractors). The Commonwealth seeks to engage twenty eight (28) contractor resources that can provide system administration, engineering and business support to CDS. The resources will be embedded into CDS teams to support the platform. As above the line contractors, the members become part of CDS full time staff, and may be tasked outside their core role to support the platform based on their qualifications, skills and experience.

- Services Definition The Supplier must provide the Services which are comprised of the following Module(s): - ICT Personnel Resources

- Services Description - ICT Personnel Resources (clause 1 to Part 1 of Attachment A, clause 2 to Part 2 of Attachment A to the COD) The Supplier must provide the ICT Personnel Resources set out in the table below: Role; Role Description (Activity/Services level); SFIA Job Title; SFIA Skills Code; Key Position (Yes / No); Personnel Security Clearance Level (minimum); Skills, Qualifications and Other Requirements. 1; Data Engineers – Op1 -Pipeline x 3; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 2; Data Engineers – Op2 -SIEM x 3; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 3; Data Engineers – Op3 - NDR x 1; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 4; Data Engineers – Pipeline x 1; TECH; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 5; Asset Manager x 1; ASMG; Level 3; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 6; Technology Service Management x 1; ITMG; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 7; Project Officers x 2; PROF; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 8; Change Manager x 1; CHMG; Level 3; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 9; ICT Infrastructure – Op1 - Infrastructure Operations x 1; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 10; ICT Infrastructure – Op2 - System Software Administration x 1; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 11; ICT Infrastructure – Op3 - Storage Management x 2; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 12; ICT Infrastructure – Op4 - Network Support x 1; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 13; ICT Infrastructure – Op5 - Security Operation x 1; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 14; ICT Infrastructure – Op6 - Specialist Advice Technology x 3; TECH; Level 5; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 15; ICT Infrastructure – Op1 - Infrastructure Operations x 1; TECH; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 16; ICT Infrastructure – Op2 - System Software Administration x 3; TECH; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 17; ICT Infrastructure – Op3 - Network Support x 1; TECH; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. 18; ICT Infrastructure – Op4 - Specialist Advice Technology x 1; TECH; Level 4; Yes; NV2; Refer to SOW Annexure D – Role Requirements. The Supplier key personnel will be integrated into Ihe CDS team to provide specialist system administration, engineering and business support functions. The Commonwealth may require the Supplier Key Persons to be available for On Call Services in the event of Defence operational tempo changes. If initiated, these services will need to be provided outside of working hours, weekends, and public holidays depending on Commonwealth objectives. These Services will be charged using the rate calculated in accordance with Annexure A, B3 Other Expenses to this SOW

| Locations |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Supplier must deliver the Services in the following geographic locations: |  |  |  |  |
| Street | Suburb | State/Territory, Country | Post Code | Services |
| HMAS Harman | Jerrabomberra | ACT, Australia | 2600 | ICT Personnel Services as described in the Statement of Work Section 1 |

| Government Furnished Facilities, Materials and Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - GFM, GFF, GFS (clauses 3.8, 3.9 and 3.11 COD) The Commonwealth will provide the Supplier with access to and use of: - Government Furnished Materials (GFM) in the table below in accordance with clause 3.8 of the COD; - Government Furnished Facilities (GFF) in the table below in accordance with clause 3.9 of the COD; and - Government Furnished Services (GFS) in the table below in accordance with clause 3.11 of the COD, and in accordance with any other conditions set out in the table below. |  |  |  |  |  |
| (a) GFF / GFM / GFS Description | (b) Quantity | (c) Delivery Date and Location | (d) Return Date and Location | (e) Commonwealth Inspection Period (if relevant) | (f) Commonwealth Restrictions / Limitations on usage (if relevant) |
| GFF: Department of Defence (Commonwealth) Premises | As set out in clause 2 above | Date: Work Order Effective Date. Location: At the locations set out in clause 2 above. | Date: Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel | Not applicable | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances |
| Defence PC on the DPN/DSN/DCSE with standard application suite | 1 x hot desk at Commonwealth Premises per resource required to deliver the Services | Date: From Work Order Effective Date. Location: Commonwealth Premises as specified in clause 2 above | Date: Work Order End Date or otherwise specified by the Commonwealth Location: Commonwealth Premises as specified in clause 2 above. | Not applicable | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| DREAMS Token or DCAC card reader | 1 x per resource required to deliver the Services | - Date: Work Order Effective Date Subject to availability and subject to Supplier’s Key Persons obtaining approval for the token issued, Location: Delivery location as directed by the Commonwealth | Date: Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel Location: Return location as directed by the Commonwealth | Not applicable | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances |
| Defence Common Access Card (DCAC) | 1 x per resource required to deliver the Services | Date: Work Order Effective Date. Location: At the Commonwealth Premises set out in clause 2 above, or as otherwise directed by the Commonwealth | Date: Work Order End Date, or earlier end date or termination date of the applicable Supplier Personnel. Location: At the Commonwealth Premises set out in clause 2 above or as otherwise directed by the Commonwealth | N/A | Default restrictions/ limitations apply as specified in the COD and as per any other applicable Defence policies. |

PRICING

Pricing

- Pricing (clauses 1.12(e) and 7 COD, Attachment B to the COD (Price and Payment)) Without limiting clause 7 of the COD, if the Supplier provides the Services in accordance with the Deed and this Work Order, and otherwise complies with the Deed and this Work Order, the Supplier is entitled to payment calculated in accordance with Attachment B (Price and Payment) to the COD, and as further set out in Annexure A to this SOW.

PERSONNEL

Stand down of Personnel

The Commonwealth may at any time during the Work Order Term, issue the Supplier a notice (Stand Down Notice) for all or any part of the Services provided under the Work Order. If a Stand Down Notice is issued under clause 5.1, the period the Supplier must stand down (Stand Down Period): - starts for the Services subject to the Stand Down Notice at the time specified in the notice, provided the time is not less than two weeks after the date the Stand Down Notice is received; and - continues until the earlier of: - the time specified by the Commonwealth in a future notice (Resumption Notice); or - termination or expiry of the Work Order. The Supplier must: - for the duration of a Stand Down Period: - stop provision of all or the specified part of the Services identified in the Stand Down Notice; - use all reasonable steps to maintain its capacity to recommence provision of the relevant Services when the Stand Down Period ends; and - ensure that Supplier Personnel co-operate fully with the Commonwealth for the purpose of exercising the Commonwealth’s rights during the Stand Down Period; - use all reasonable steps to mitigate its Losses, the Commonwealth’s Losses and any Other Suppliers’ Losses in connection with the Stand Down Period; and - comply with any Resumption Notice from the Commonwealth: - requiring the Suppler to recommence all or a specified part of the Services; - amending the original Stand Down Notice; or - requiring the Supplier to take further steps to mitigate Loss in connection with the Stand Down Period, or avoid disruption to Services not subject to the Stand Down Period, including to: - re-schedule performance of Services; - provide information, records or data; or - take action in relation to Subcontracts. Except in accordance with clause 5.3(a)(i), and clauses 6.4 (Performance Relief) and 6.5 (Postponement) of the COD, the Stand Down Period does not relieve the Supplier from any of its obligations in respect of the performance of the Work Order. The Supplier must notify the Commonwealth in accordance with clause 6 of the COD, if as a result of the Stand Down Period: - there will be a delay in achieving any Milestone Date or other agreed date for the provision of the Services; - the Supplier is unlikely to achieve a Required Performance Level for a Performance Measure for a Review Period (during or after the Stand Down Period); - the Supplier will be claiming under clause 6.5 (Postponement) of the COD; - the Supplier will be claiming for Performance Relief; - the Supplier will be unable to fully recommence provision of the relevant Services when the Stand Down Period ends; or - the Supplier seeks to make any change to the relevant Work Order. Except where clause 6.6 (Postponement Costs) of the COD applies, the Supplier has no right to damages or other compensation from the Commonwealth for any Loss it suffers in connection with a Stand Down Period or the exercise of rights by the Commonwealth under this clause 5. The Commonwealth’s rights under this clause 5 are in addition to its rights under clause 3.14(b) of the COD and clause 13.4 of the COD.

DELIVERY

Milestones, Delivery, Approval and Acceptance

- Milestones, Delivery, Approval and Acceptance (clauses 6.1(a)(iii), 6.10 and 6.11 of the COD) The Supplier must provide the Services in accordance with the Deed and the Work Order, including by achieving the Milestones and/or Critical Milestones by the relevant Milestone Dates as set out in the table below. These Services (including Deliverables) require either Review, Approval or Acceptance (as defined in the table below) from the Commonwealth. The Supplier must deliver all hard and/or soft copy Deliverables to the Commonwealth Contract Manager as specified in the Work Order. Unless otherwise agreed in writing by the Commonwealth Contract Manager, all Deliverables must be delivered by the Supplier before 5.00pm (recipient’s local time) on: - the specified due date, if that date is a Working Day; or - the last Working Day before the specified due date, if the specified day is not a Working Day.

| Item No. | (a) - Deliverables / Services Requirements - (specify if a Milestone or Deliverable) | (b) Deed / WO/SOW Reference. Annexed Plan Description | (c) Review / Approval / Acceptance (specify the Commonwealth action requirements) | (d) Acceptance Criteria / Approval Requirements | (e) Acceptance Certificate Required (Yes/No) | (f) Subject to Testing (Yes/No) | (g) Milestone Date / Deliverable Due Date / Time (recipient time zone) | (h) Commonwealth Review Period (delivery + no of days) | (i) Critical Milestone (Yes/No) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Deliverable: AIC Schedule or AIC Plan (as applicable) (subject to the relevant financial threshold as detailed in clause 8.1 of the SOW) | Clause 8 of the SOW Clause 4 of the Deed | Approval | Prepared and delivered in the format specified in clause 8.1 of the SOW and in accordance with clause 4.3 of the COD. | No | No | Final: Either: (a) Work Order Effective Date, or (b) 20 Working Days after a WOCP that results in the Work Order value exceeding the relevant financial threshold as detailed in clause 8.1 of the SOW. Update: Annually, or when change is required, or such other period as notified by the Commonwealth. | 20 Working Days | No |
|  | Deliverable: IP Schedule | Clause 9.2 of the SOW Clause 5.10 of the Deed | Approval | Prepared and delivered in accordance with clause 5.10(b) of the COD and in the format set out in Attachment I to the COD. | No | No | Final: Work Order Effective Date. Update: Each time new Foreground IP, Background IP or Third Party IP is introduced in connection with the Work Order Final Updated: Work Order End Date. | 15 Working Days | No |
|  | Deliverable: Meeting Agenda for each meeting referenced in clause 12 of the SOW | Clause 12.4 of the SOW | Review | Prepared and delivered in a format as agreed with the Commonwealth Contract Manager. | No | No | Start Meeting Date – 5 Working Days | 3 Working Days | No |
|  | Deliverable: Meeting Minutes at the end of each meeting referenced in clause 12 of the SOW | Clause 12.4 of the SOW | Approval | - Minutes are prepared and delivered in a format as agreed with the Commonwealth Contract Manager; and - Final minutes incorporate any Commonwealth feedback or requested changes following conclusion of the relevant meeting. | No | No | End Meeting Date + 5 Working Days | 5 Working Days | No |
|  | Deliverable: Contract Report | Clause 13 of the SOW | Review OR Approve | - Prepared and delivered in a format as agreed with the Commonwealth Contract Manager; - in accordance with the Contract Report requirements at clause 13 of the SOW. | No | No | Report to be submitted: Each Progress Meeting – 5 Working Days | 10 Working Days | No |
|  | Deliverable: Performance Report | Clause 13 of the SOW Clause 1.4(b), Part 1, Attachment E to the Deed | Review OR Approve 1 | - Prepared and delivered in a format as agreed with the Commonwealth Contract Manager; - in accordance with the Performance Report requirements at clause 13 of the SOW and clause 1.4(b), Part 1, Attachment E to the Deed. | No | No | Report to be submitted: Each Performance Review Meeting – 5 Working Days | 10 Working Days | No |

Testing

Not Applicable

AUSTRALIAN INDUSTRY CAPABILITY

AIC Obligations

- AIC (clause 4 COD) Note to Supplier: The Supplier should refer to Defence industry policies and the Australian Industry Capability (AIC) programs and more at: https://www.defence.gov.au/business-industry/industry-programs. The Supplier agrees and acknowledges that it must complete and submit for Approval either: - an AIC Schedule, in the format set out in Annexure C , if the Work Order value (inclusive of all extensions and variations) including GST is between $4M and $20M; or - an AIC Plan, in the format set out in Annexure E if the Work Order value (inclusive of all extensions and variations) including GST exceeds $20M. If an AIC Schedule or AIC Plan is required in accordance with clause 8.1: - The Supplier must comply with the AIC Obligations and the Approved AIC Schedule or Approved AIC Plan (as applicable); - The Supplier agrees and acknowledges that: - compliance with the AIC Schedule or AIC Plan shall not relieve the Supplier from its liabilities or obligations under the Deed or this Work Order; - Acceptance of the Services shall not relieve the Supplier from meeting its obligations under the AIC Schedule or AIC Plan; and - the Supplier must maintain the accuracy, completeness and currency of the AIC Schedule or AIC Plan; and - Where the Supplier proposes an update to the AIC Schedule or AIC Plan, the Supplier must submit a Work Order Change Proposal in accordance with the requirements of the Deed.

INTELLECTUAL PROPERTY

Intellectual Property

- Intellectual Property (clause 5 COD) The Supplier must manage Intellectual Property under this Work Order, including Technical Data and Software rights and restrictions, in accordance with clause 5 of the COD and the Work Order. The Supplier must: - submit an IP Schedule for this Work Order to the Commonwealth by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW, prepared in accordance with clause 5.10(b) of the COD and in the format set out in Attachment I to the COD; - keep the IP Schedule up to date during the Work Order Term; and - submit a final updated IP Schedule to the Commonwealth at the Work Order End Date. The Supplier must provide the Commonwealth with all information (including any documentation) necessary to allow the Commonwealth to exercise its Intellectual Property rights under the Work Order.

PLANS

Plans

- Plans (clause 3.19 of the COD) The Supplier must provide each Plan in accordance with the COD and as set out in the Work Order and as further specified in this clause 10. During the Work Order Term, the Supplier must draft, deliver, review and update each Plan, in accordance with clause 3.19 of the COD, the Work Order, this clause 10 of the SOW and any applicable SOW Annexures relating to the Plans. The Supplier must meet its obligations under each Approved Plan. The Supplier must make available to the Commonwealth, upon request, copies of an Approved Plan, and any associated plans, processes, procedures, and instructions supporting the Approved Plan within 10 Working Days of this request. Each Approved Plan to this Work Order is incorporated into this SOW.

The Supplier must deliver the following Plans: - AIC Plan prepared in accordance with Annexure E to this SOW The Plans outlined in clause 10.6 above must be delivered and updated by the Supplier in accordance with the date(s) and frequencies specified in the Milestone/Deliverable table in clause 6 of this SOW. The Supplier must deliver the Services (including any activities or tasks) in accordance with the relevant Approved Plan.

PERFORMANCE MANAGEMENT

Performance Management

Supplier performance is measured in accordance with: - the requirements set out in clause 6.1 of the COD; - the Performance Management Framework set out in Attachment E to the COD; and - any Performance Measures or other requirements specified in this Work Order. The Supplier acknowledges and agrees that: - the purpose of measuring Supplier performance is to foster improved quality of Services through a constant cycle of agreeing, monitoring and reporting upon service delivery and the initiation of incentives for performance and remediation activities to address failures to comply; and - the achievement of Performance Measures by the Supplier, may require a coordinated and collaborative effort with Other Suppliers to the Commonwealth. The Performance Measures set out at Annexure B to this SOW apply to the Services.

Meetings

- Performance Reviews The Supplier must attend Performance Reviews for this Work Order on a bi-annual basis during the Work Order Term to assess and discuss the Supplier’s performance against Performance Measures as outlined in the Performance Reports, in accordance with the COD, Attachment E to the COD, and this Work Order. - Progress Meetings The Supplier must attend progress meetings on an as required basis, or such other period as agreed between the parties in writing, during the Work Order Term for the purpose of assessing and discussing the Supplier’s delivery of the Services as outlined in Contract Reports (“Progress Meetings”). - Meeting Administration The Supplier may, by agreement in writing with the Commonwealth, combine the Performance Reviews and the Progress Meetings, to support operational and cost efficiencies. The Supplier Contract Manager must in relation to each Performance Review and/or Progress Meeting: - be reasonably available to attend them; - prepare and deliver an agenda for the Commonwealth Contract Manager to review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; - produce draft minutes for the Commonwealth Contract Manager for review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; and - promptly incorporate any changes to the draft minutes requested by the Commonwealth and resubmit for Commonwealth Approval.

Reporting

The Supplier must provide the reports in accordance with this clause 13. The reports must be in a format and utilising a delivery method as agreed between the parties, or, absent such agreement, in a form specified by the Commonwealth. The Supplier may, by agreement in writing with the Commonwealth, combine into a single document the necessary information of some or all report (and/or report items) listed in this clause to support operational and cost efficiencies. - Performance Reports (clause 6.1(b) COD, clause 1.4(b) to Part 1 to Attachment E to the COD) The Supplier must provide Performance Reports to the Commonwealth, which detail the Supplier’s assessment of its own performance against, and compliance with, the Performance Measures, the Deed and the Work Order, in accordance with the COD, Attachment E to the COD, and this clause 13. The Supplier must submit Performance Reports by the date specified in the Milestone/Deliverable table in clause 6 of the SOW. The Supplier must: - provide such supporting information as may be required by the Commonwealth for each and every Performance Report in enough detail to enable the Commonwealth to assess the Supplier's performance, including all required performance information in relation to KPIs, Service Levels and non-financial Performance Measures (SPMs, SHIs, OPMs) as applicable to the Work Order; and - provide access to all relevant information in respect of the Supplier's performance in real-time at any time during the Work Order Term and if applicable during any Transition-In Period or Phase-Out Period. All data and detailed supporting information provided to the Commonwealth in respect of any Performance Reports is designated Confidential Information for the purposes of the Work Order. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Performance Reports when considering whether to exercise any option to extend the Work Order Term.

- Contract Reports The Supplier must provide to the Commonwealth, a quarterly contract report, which sets out the following details relating to the Services: - a general update on the Supplier’s and Subcontractors’ delivery of the Services; - objective quality evidence supporting invoices (e.g. timesheets); - any new risks and issues arising in the reporting period in relation to the Services and steps taken or proposed to be taken by the Supplier, to address them; - details of any Supplier Personnel and Subcontractor Personnel resignations which have been received or are expected in relation to the Work Order, and steps being taken or proposed to be taken by the Supplier to find suitable replacements; - the Supplier’s progress in relation to: - resolving any delays, notified by the Supplier under clause 6.2 of the COD; - performing any Defect rectification work, undertaken by the Supplier in accordance with clause 8.2 of the COD; and/or - any other matters which the Supplier is required to report against under the Deed; - details of any replacement of Key Persons, Approved by the Commonwealth in accordance with clause 3.13 of the COD, that have not yet been reflected in the Work Order by the execution of a WOCP executed by the parties; - any continuous improvement or efficiency opportunities identified by the Supplier in relation to the Services, including in relation to resource management; and - any other details as reasonably requested by the Commonwealth, - herein defined as Contract Reports. Each Contract Report must be submitted by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW. The Supplier must ensure each Contract Report is accurate, complete and up to date at the time of submission to the Commonwealth. All data and detailed supporting information provided to the Commonwealth in respect of any Contract Reports will be deemed to be Confidential Information of the Commonwealth. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Contract Reports when considering whether to exercise any option to extend the Work Order Term.

POLICY AND LAW

| Additional Standards and Policy Requirements |  |
| --- | --- |
| In addition to the standards referred to in clause 3.3 of the COD and/or the policy requirements set out in clause 12.3 of the COD, the Supplier must comply with the following additional policies, standards, guidelines, frameworks, procedures, or other resources in the table below. |  |
| Title | Source / URL |
| Australian and International Standards | ISO/IEC 27002:2022] (Information technology – Security techniques – Code of practice for information security controls) |

Digital Service Standard

Not Applicable

SERVICES TECHNICAL ENVIRONMENT

Technology – Service Attributes

The Supplier must ensure that in performing the Services, it delivers outcomes that are aligned with ITIL v3.0 as described to ensure consistency of service and quality. The Supplier must provide the Services within the Commonwealth’s current ICT environment and acknowledges that the Commonwealth will remain responsible for the overall ICT architecture of the Commonwealth. The Supplier acknowledges the Commonwealth's ICT architecture is comprised of many inter-related cross-service attributes including: - network-wide area networks (WANs) and local area networks (LANs); - internet, file, print, electronic mail, and scheduling services; - computer hardware (including mainframes, servers and desktops); - operating software platforms (such as NT, UNIX, and MVS); - access to certain Applications and database Software; and - network and systems management and data backup and recovery services. The Supplier, whilst developing technical solutions, may propose changes to, or the implementation of, new cross-service attributes. The Commonwealth retains absolute discretion to Approve or reject the proposals. Where Approval of a proposal changes or affects the Services to be provided under the Work Order, such changes must be made in accordance with the COD and/or Work Order. The Supplier must ensure that it delivers Services outcomes that are consistent with the Commonwealth’s objectives for architecture and standards. The Supplier must ensure that in performing the Services, it has taken into account both the primary functionalities applicable to, and security arrangements which may impact, the Services as set out in this clause.

Primary functionalities The primary functionalities of the Services are: - Operational System: Defence Cyber Security Environment

Security Not Applicable

Technology – Applications

17.1 Not Used

Annexures to this SOW

The following Annexures are attached to this SOW. - Annexure A – Payment; - Annexure B – Performance Measures; - Annexure C – AIC Schedule; - Annexure D – Role Requirements; and - Annexure E – AIC Plan Description

Annexure A

- Payment

- Work Order Price

- The Commonwealth will pay the Supplier for the performance of the Services, the Work Order Price as set out in the payment schedules below (“Payment Schedules”). - The Supplier may also be entitled to Allowable Expenses in accordance with the COD and the Payment Schedules below.

- Work Order Payment Schedules

| - T&M Services (up to an NTE Price) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Without limiting clause 5.2 of Attachment B to the COD or the Work Order, the Commonwealth will pay the Supplier based upon the actual time spent by the Supplier’s Personnel, including Subcontractors if applicable, to perform the relevant Services, and for materials used in the execution of those Services, up to the NTE Price. - The Work Order Price paid will be calculated in accordance with the following Payment Schedule, based on the labour rates as agreed between the parties (which must not exceed the Maximum Labour Rates set out in Annex A to Attachment B to the COD), as set out in this Payment Schedule. - The Supplier must stop provision of Services when the NTE Price is reached. - In no event will the price paid exceed the total NTE Price set out in this Payment Schedule. - The Supplier must submit timesheets as objective quality evidence in support of performance of the relevant Services. |  |  |  |  |  |  |  |  |  |
| TIME |  |  |  |  |  |  |  |  |  |
| (a) Ref | (b) Resource Position | (c) Key Position (Y/N) | (d) Supplier / Subcontractor (provide Subcontractor details) | (e) SFIA Skill and Code | (f) SFIA Level | (g) Days (8 hours) | (h) Daily Rate (incl GST) AUD$ | (i) Price (excl GST) AUD$ | (j) Total Price (incl GST) AUD$ |
| 1 | Data Engineers – Pipeline x 3 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 2 | Data Engineers – SIEM x 3 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 3 | Data Engineers – NDR x 1 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 4 | Data Engineers – Pipeline x 1 | Y |  | TECH | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 5 | Asset Manager x 1 | Y |  | ASMG | 3 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 6 | Technology Service Management x 1 | Y |  | ITMG | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 7 | Project Officers x 2 | Y |  | PROF | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 8 | Change Manager x 1 | Y |  | CHMG | 3 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 9 | ICT Infrastructure – Op1 - Infrastructure Operations x 1 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 10 | ICT Infrastructure – Op2 - System Software Administration x 1 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 11 | ICT Infrastructure – Op3 - Storage Management x 2 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 12 | ICT Infrastructure – Op4 - Network Support x 1 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 13 | ICT Infrastructure – Op5 - Security Operation x 1 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 14 | ICT Infrastructure – Op6 - Specialist Advice Technology x 3 | Y |  | TECH | 5 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 15 | ICT Infrastructure – Op1 - Infrastructure Operations x 1 | Y |  | TECH | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 16 | ICT Infrastructure – Op2 - System Software Administration x 3 | Y |  | TECH | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 17 | ICT Infrastructure – Op3 - Network Support x 1 | Y |  | TECH | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| 18 | ICT Infrastructure – Op4 - Specialist Advice Technology x 1 | Y |  | TECH | 4 | 8 | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| Time Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Example:- $500 | Example:- $2,045.50 | Example:- $2,250.00 |
| MATERIALS |  |  |  |  |  |  |  |  |  |
| Ref | Material |  |  |  |  |  |  | Price (excl GST) AUD$ | Total Price (incl GST) AUD$ |
| 1 |  |  |  |  |  |  |  |  |  |
| Materials Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  |  |  |
| TOTAL T&M Services (NTE PRICE) (incl GST) AUD$ |  |  |  |  |  |  |  |  |  |

- Other expenses and pricing information

| Note to drafters: Include this if the Supplier is required to provide On Call Services. If not applicable, delete this item here and also in Attachment A to Quotation – Work Order Price |  |  |
| --- | --- | --- |
| - On Call Allowance (clause 1 Attachment B to the COD (Price and Payment)) |  |  |
| Ref | On Call Services | On Call Allowance |
|  | - The Commonwealth may, from time to time during the relevant Work Order Term, direct the Supplier to provide On Call Services. A description of the On Call Services will be set out in a written direction from the Commonwealth direction. - The On Call Services may include: Supplementing the current roster of oncall members to provide as-required support for Operational ICT platform. |  |
|  | - The calculation of On Call Allowances will be determined in accordance with the table shown below>. - Item; - Day and Time; - Nature of Services; - On Call Allowance. - 1; - Monday to Friday - 1900 to 0700; - On Call base rate; - 7.5% of the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel is available and on call outside of Normal Working Hours on a weeknight to respond to an event or Incident via On Call Phone Support or a Call Out (or both), as required by the Commonwealth. - 2; - Saturday to Sunday - 0000 to 2359; - On Call base rate; - 15% of the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel is available and on call outside of Normal Working Hours on a weekend to respond to an event or Incident via On Call Phone Support or a Call Out (or both), as required by the Commonwealth.. - 3; - Anytime other than a Public Holiday; - Call Out; 1 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel physically attends the relevant site (which may include Commonwealth Premises) to respond to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim a minimum of 3 hours for performing the On Call Service at the relevant site despite that the actual time worked by Supplier Personnel at the site may be less than 3 hours. - The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Call Out allowance.. - 4; - Anytime on a Public Holiday; - Call Out; 2 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel physically attends the relevant site (which may include Commonwealth Premises) to respond to an event or Incident as required by the Commonwealth. The Supplier will be entitled to claim a minimum of 3 hours for performing the On Call Service at the relevant site despite that the actual time worked by Supplier Personnel at the site may be less than 3 hours. - The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Call Out allowance.. - 5; - Monday to Friday - 1900 to 0700; - Phone Support; 1.15 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. - The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance.. - 6; - Saturday - 0000 to 2359; - Phone Support; 1.5 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. - The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance.. - 7; - Sunday - 0000 to 2359; - Phone Support; 2 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. - The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance.. - The applicable Labour Rates for the provision of On Call Services under the Work Order are in accordance with the below rate card for the applicable labour category Note to Supplier: The drafting of clause 5.2 (including the rate card below) will be finalised following evaluation of the Supplier’s Quotation and any negotiations. Note that the Daily Labour Rate must not exceed the Maximum Daily Labour Rates in Annex A to Attachment B to the COD. - SFIA Subcategory; - Supplier Personnel Labour Category (e.g. SFIA skills); - SFIA Skill Code; - SFIA Level; - Daily Labour Rate ($AUD) - (including GST). - Specialist Advice; - TECH; - TECH; - Level 5; - [insert]. - Specialist Advice; - TECH; - TECH; - Level 4; - [insert]. |

Annexure B – Performance Measures

PERFORMANCE REVIEWS AND REPORTING

Performance Review and Reporting

The Statement of Work describes the requirements for the conduct of Performance Reviews and associated reporting.

The Supplier agrees and acknowledges that:

the Commonwealth will inform the Supplier, as soon as practicable after each Performance Review, of the Supplier’s Achieved Performance for each KPI for the relevant Review Period and whether the Supplier is required to undertake any course of action in relation to its performance;

the Supplier’s performance against the Performance Measures will be measured under the Work Order and may impact the Supplier’s entitlement to any At Risk Amount or the Commonwealth’s entitlement to any Service Credits as set out in clause 3; and

the Supplier’s performance against the Performance Measures may be considered by the Commonwealth when determining any future changes to this Work Order, including whether an option period to extend the Work Order Term is exercised by the Commonwealth or not.

Review Periods

At each Performance Review, the Commonwealth will measure the Supplier’s performance of relevant Performance Measures during the relevant Review Period.

The first Review Period for each Performance Measure shall begin on [the Work Order Effective Date] and continue for the duration specified in Appendix A

Each subsequent Review Period for a Performance Measure commences after the end of the previous Review Period and continues for the duration specified in Appendix A.

PERFORMANCE MEASURES

Overview of Performance Measures

This clause describes the types of Performance Measures that will be used to measure and report the Supplier’s performance during each Review Period in accordance with this Work Order.

Key Performance Indicators

The KPIs applicable to this Work Order are set out at Appendix A to this Annexure.

FINANCIAL CONSEQUENCES

Not Used

Appendix A to Annexure B – Key Performance Indicators

- KPI-01: Relationships

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI assesses the Supplier’s performance in demonstrating positive working relationships with the Commonwealth, Other Suppliers and Subcontractors. Positive working relationship behaviours include: - acting as an industry leader and not escalating internal problems, or those with Subcontractors, to the Commonwealth, unless absolutely necessary; - being committed to informing the Commonwealth accurately of material issues in a timely fashion; and - being committed to resolving disputes and issues fairly and at the lowest appropriate level, and where issues arise, the Supplier focuses on fixing the problem and not the blame. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: Six monthly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | proactively and collaboratively seeks to resolves issues and disputes early at the lowest appropriate level | always | often | infrequently |  | frequently escalates issues and disputes to higher levels of management without first seeking to resolve them at the lowest appropriate level |
|  | resolves disputes reasonably and equitably and considers the legal or contractual remedies as the last resort | always | often | infrequently |  | frequently fails to resolve disputes reasonably and equitably |
|  | does all the following: - creates an environment that fosters co-operation, openness, and sharing of information; - cooperates and collaborates with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services including in relation to approaching problem-solving and sharing relevant and critical information and insights; - operates in an open, honest, frank and fair way in dealing with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services; and - demonstrates leadership and acts as a role model in its relationships with the with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services | always does all these things | often does all these things | infrequently does some of these things |  | rarely or never does any one of these things |
|  | has a sound understanding of the Services, the Objectives, and relationship goals are effectively established in its organisation (shared vision) | always | often | infrequently |  | does not have that sound understanding or has not effectively established relationship goals in its organisation |
|  | gives prompt notification of material issues and risks to the Commonwealth and proposes appropriate mitigation strategies | always | often | occasionally |  | never |
|  | participates in the governance arrangements for the Services as required by Attachment D to the COD. | always | often | occasionally |  | never |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - at least 5 behaviours are assessed as Good or Superior; and - no behaviour is assessed as Poor |  |  |  |  | Superior |  |
| - 4 behaviours are assessed as Good or Superior; and - no behaviour is assessed Poor |  |  |  |  | Good |  |
| - 3 behaviours are assessed as Good or Superior; and - no behaviour is assessed Poor |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |

- KPI-02: Best for Project

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI assesses the Supplier’s performance in in demonstrating “Best for Project” behaviours. “Best for Project” behaviours require an integrated “one team” approach where the Supplier will adopt common tools, systems and procedures with the Commonwealth and Other Suppliers, share resources (including Supplier Personnel, facilities and equipment) with them where appropriate and act on a “Best for Project” basis (which recognises that the Supplier is not required to subordinate its interests to those of the Commonwealth or the Other Suppliers). |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: six monthly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | displays a willingness to deliver what is required to achieve best for project outcomes (which permits it to recognise its own commercial interests) | always | often | infrequently |  | rarely or never |
|  | adopts a holistic approach to providing the Services, including taking into account all aspects of the Services and not just the Services specified in its Work Order(s) | always | often | infrequently |  | focuses on the Services expressly required by Work Order(s) and is unwilling to “stretch” these as appropriate |
|  | is responsive to changing requirements of Defence | always | often | infrequently |  | not responsive |
|  | develops positive relationships with the Commonwealth and Other Suppliers, and acts to protect and preserve their reputations | always | often | infrequently |  | erodes trust, jeopardises relationships and adversely impacts these reputations |
|  | uses common tools, systems and procedures with the Commonwealth and Other Suppliers, and shares resources on a “best for project” basis | always | often | infrequently |  | rarely or never |
|  | demonstrates a deep understanding of and a willingness to meet the Commonwealth’s requirements, including by presenting information in ways that enhance its usefulness to the Commonwealth and improves the Commonwealth’s decision making | always | often | infrequently |  | does not have that understanding, or presents information in an unhelpful way |
|  | assists the Commonwealth to reduce resources devoted to performance management because of increased confidence in the accuracy of the Supplier’s reporting processes | always | often | infrequently |  | rarely or never |
|  | provides Services (Applications and systems) that are used by their intended users | all such Services so used | many such Services so used | some such Services so used |  | many such Services not so used |
|  | proactively identifies potential efficiencies (including in relation to the capability and the provision of the Services by its Personnel and Subcontractors) to reduce the total cost of ownership to the Commonwealth of the capability | always | often | infrequently |  | is not proactive |
|  | promotes a culture of efficiency and cost consciousness that actively seeks to achieve a reduction in the total cost of ownership to the Commonwealth of the capability | always | often | infrequently |  | does not promote such a culture |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - at least 6 behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Superior |  |
| - at least 6 behaviours are assessed as Good or Superior; and - no behaviour is assessed Poor |  |  |  |  | Good |  |
| - at least 4 behaviours are assessed as Good or Superior; and - no behaviour is assessed Poor |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |

- KPI-03: Timely Delivery of Services

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI assesses the Supplier’s performance delivering the Services within the timescales specified in a Work Order. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: six monthly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | The Supplier has delivered the Services in accordance with the timeframes agreed in writing between the parties, including any relevant Milestones | always | often | infrequently |  | rarely or never |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - At least 1 behaviours is assessed as Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Superior |  |
| - at least 1 behaviours is assessed as Good or Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Good |  |
| All behaviours are assessed as Fair, Good or Superior |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |

- KPI-04: Responsiveness

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI measures the Supplier’s responsiveness and flexibility in addressing the changing Commonwealth requirements in relation to the Services being provided under this Deed. The purpose of KPI is to continuously monitor the Supplier’s ability to respond to all correspondence with the Commonwealth in a timely manner with a quality response. This KPI will also measure the degree to which Payment Claims are submitted on-time and error free. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: six monthly The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Superior | Good | Fair |  | Poor |
|  | responds to a majority of all enquiries and demands from the Commonwealth completely | always | often | infrequently |  | rarely or never |
|  | responds in a timely, succinct, accurate and coherent manner | always | often | infrequently |  | rarely or never |
|  | responds in a manner consistent with previous advice, unless the underlying circumstances of the advice change | always | often | infrequently |  | rarely or never |
|  | provides the Commonwealth with Payment Claims on-time, error-free and in accordance with the relevant provisions of this Deed | always | often | infrequently |  | rarely or never |
| Performance Table |  |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |  |
| - At least 3 behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Superior |  |
| - at least 3 behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor |  |  |  |  | Good |  |
| All behaviours are assessed as Fair, Good or Superior |  |  |  |  | Fair |  |
| 1 or more behaviours are assessed as Poor |  |  |  |  | Poor |  |