WORK ORDER SCHEDULE A – Statement of Work

Note to tenderers: Schedule A to the Work Order (the Statement of Work or SOW) will consist of this Schedule including annexures, updated to reflect the successful tenderer’s RFQ Quotation, as negotiated and agreed with the Commonwealth.

TABLE OF CONTENTS

1.	Services to be provided	4

2.	Locations	14

3.	Government Furnished Facilities, Materials and Services	15

4.	Pricing	17

5.	Stand down of Personnel	17

6.	Milestones, Delivery, Approval and Acceptance	19

7.	Testing	32

8.	AIC Obligations	32

9.	Intellectual Property	33

10.	Plans	34

11.	Performance Management	35

12.	Meetings	36

13.	Reporting	37

14.	Additional Standards and Policy Requirements	39

15.	Digital Service Standard	40

16.	Technology – Service Attributes	40

17.	Technology – Applications	42

18.	Annexures to this SOW	43

SERVICES

- Services to be provided

- Provision of Services (clause 3.1 COD, Attachment A (Services Description and Additional Module Terms)) The Supplier must provide the Services in accordance with the Deed and as further set out in this Work Order. Without limiting any other provision of the Deed, the Supplier must ensure the Services it provides will: - meet all specifications, Laws, Authorisations, Performance Measures, Milestones (or if no Milestones are so specified, meet requirements without delay) and timeframes specified in the Deed and this Work Order, including any annexed Plan; - be compatible with the Commonwealth’s existing ICT environment including any impacted Existing Systems; - be consistent with the Deed Objectives (including the AIC Objectives) and any Work Order Objectives; and - minimise any risks or disruptions to the Commonwealth. - Background to the Services This Statement of Work is for the procurement of maintain and operate services for the eTools and the Directory and Data Management (DDM) application suites. The requirement for these services is due to the ongoing requirement to operate and maintain eTools and DDM as part of business as usual (BAU) activities. Joint Capabilities Group (JCG) is a multi-domain Defence Group that delivers military effects across the integrated force. JCG consists of commands, divisions, and organic elements which include Headquarters JCG (HQJCG), Joint Capabilities Division, Cyber Command, Joint Logistics Command, Space Command, Cyber Operations Division and Military Strategic Effects. The objective of JCG is to train and prepare space, cyber, information and logistics forces, maintain standing components for space, cyber and logistics for Chief Joint Operations (CJOPS) and ensure capabilities deliver critical warfighting edge across the five domains. The Directorate of Digital Identity Services (DDIS), within Enterprise Technology Operations Branch (ETOB) is required to operate and maintain eTools and DDM, which are critical elements of Defence’s wider Identity & Access Management capability. eTools is a bespoke application suite developed by Defence consisting of: - My Account Management Online (MAMO), a user facing, self-service, automated application for on boarding, off boarding and management of standard network accounts, contractor identities and group mailboxes, as well as reporting and administrator functions. - Defence Account Retirement Service (DARS), an automated service that identifies, disabled and deletes standard network accounts that do not comply with ICT security policy. - Defence Enterprise Administrator (DEA), an administrator facing application providing a front end interface for administration of Active Directory, Exchange, Skype and Filer operations. The DDM services suite utilise the Identity Bridge COTS product and SQL products with extensive Defence scripting to provide the following services: - Defence Identity Service: the central point for the registration, management and historical auditing of unique Defence Digital Identities. This is the authoritative source used by Certificate Services and access management services used across Defence networks. - Defence Corporate Directory (DCD): The Directory provides a single point of aggregated authoritative Defence information. Using the DCDWEB, a web dotnet frontend, allows Defence Users ability to search. Defence application can also access the DCD information via approved connections. The Directory also provides information that is used by Military Messaging. - Pegasus Directory Service (PDS): part of the DCD Service, which supports external Partners. This service is primarily executed in the Secret environment but expanding to Protected. The PDS service allows subsets of data to be shared with the 5eyes Partner Nations (CAN, UK, NZL, and USA). - Data Exchange Service: provides the Department of Defence with the business capability to manage the migration, integration, and matching of data across multiple environments and systems. Using data synchronisation tools, Identity Bridge (IB) and SQL Server Integration Services (SSIS), the required data is: Extracted from the source; Manipulated; and Inserted into a destination for client use. - Address Book Sync (ABSYNC) Service: ABSYNC service supports Defence-Wide mail through the synchronisation of mail objects and directory data between internal and external mail systems, as well as publishes mail system entries into the Defence Corporate Directory. - User Info Provisioning (UIP) Service provides the strategic Active Directories (DPE/DSE) update information for their users. - AD List/Group Management (ADDL) Service provides strategic Active Directories (DPE/DSE) by managing Distribution Groups/Group membership based on attributes not held by the active Directories. eTools and DDM exist in both the Protected and Secret domains, interface with a number of Defence systems to provide enabling services/data. Directly or indirectly, eTools and DDM have thousands of users and requests per day and are critical enablers of Defence business and security. More details about the applications are available in Annexure A and Annexure B to this SOW. Defence is seeking vendors to propose a managed service solution that can undertake day-to-day-operational support, maintain eTools software currency and capability and DDM ETLs, software currency and capability, data flows and options to roll out on-call support over a period of time shared between contracted and APS staff. APS/ADF staff will continue to contribute to DDM support. Specific DDM activities are required to be completed by APS/ADF, and APS/ADF may also contribute to other aspects of DDM support, such as being included in an on-call roster along with contracted staff. A close collaboration with Defence in best practice operational support is required. The key outcomes Defence is seeking to achieve through these services are: - Day to day operational support of the applications including: - incident/service request/change/problem management - responding to requests for information about Defence Identity data such as answering questions or providing custom reports - Onboard new customers/consumers/BAU requests of DDM data/services including data management agreement updates - Customer/stakeholder management/briefings as advised - Maintaining the applications, including: - maintaining software currency and capability, including: - continuing the migration of eTools from legacy to modern supported frameworks - monitoring for release of and implementing relevant software updates - planning and forecasting application component product cycles and end of support dates, and planning updates to maintain software currency and support - monitoring for and resolving security vulnerabilities - resolving defects, bugs or problems - capacity management - assisting Defence and other vendors in their efforts to maintain currency of other relevant services to the applications including hosting infrastructure and network infrastructure - Maintaining/evolving/improving the applications documentation suite including review and updates to existing documentation or where required and mutually agreed development of new documentation - Delivery of Minor Enhancements, as directed by the Commonwealth Operational services are to be delivered within the following hours of operation: - Core Support Hours: - 08:00 – 17:00 Monday to Friday AEST (excluding ACT Public Holidays) - 24/7 for Priority 1 and Priority 2 incidents - Verification testing of scheduled maintenance on at least two weekends per month. - After Hours Support 24/7 where not covered by the above and as pre-approved by the Commonwealth. Services within this maintain and operate Statement of Work, which are further referenced in Annexure C – Statement of Requirements, include but are not limited to: - General Management: - Architecture Management; - Continual Improvement; - Information Security Management; - Knowledge Management; - Measurement and Reporting; - Relationship Management; - Risk Management; - Service Financial Management; - Supplier Management; - Workforce and Talent Management. - Data Management - Service Management: - Availability Management; - Change Control; - Incident Management; - Problem Management; - Release Management; - Service Catalogue Management; - Service Continuity Management; - Service Design; - Service Level Management; - Service Request Management; and - Service Validation and Testing. - Technical Management: - User Access Administration; - Backup and Recovery; - Certificate Management; - Database Administration; - Patch Management; - Minor Enhancement; - Enabling Application Support and Maintenance. - Software development - Data Engineering - Project Services: - Transition-in; - Phase out. - Other: - Australian Industry Capability (AIC)

- Services Definition The Supplier must provide the Services which are comprised of the following Module(s): - Application Services; - Systems Integration Services. The following Additional Module Terms apply to the ancillary Services, forming part of the Module(s) listed in clause 1.7 above: - Managed Services; - Sustainment Services.

- Services Description Application Services (clause 2 to Part 1 of Attachment A, clause 3 to Part 2 of Attachment A to the COD) The Supplier must deliver the following Application Services. Application Development Services: - preparation of the Delivery Strategy, Key Business Drivers and Organisational Capabilities for new Applications; - whole of Solution Planning (including lifecycle planning) for new Applications; - in relation to new Applications (and any Major Enhancements): - business needs analysis and requirements development, including technical requirements; - solution architecture design and development; - design and design review; - build; - testing; - user acceptance testing; - transition and deployment into production; and - verification and validation (pre-production and post-production); - supporting implementation of related and/or ancillary services, including systems integration services, provision of hardware, cloud services, managed services, retained data migration or any other services, as required; - project management, project governance, project administration, incident and problem reporting and resolution, reporting and training services, to support the activities listed in the subparagraphs above, as required; - procurement and/or provision of any business, functional and/or technical data documentation to support the services listed in the subparagraphs above, as required; and - any other services related to application development services, as specified in the Work Order. Application Maintenance Services: - design services, which include all activities that are required to deliver a framework for application maintenance services (and any other maintenance services that may be required for integrated systems and/or existing systems), including whole of solution application life cycle management; - operational services, which include all activities required for end-to-end delivery of ITIL® aligned application maintenance services (and any other maintenance services that may be required for integrated systems and existing systems), including but not limited to: - service catalogue management; - service capacity management; - service availability and continuity management; - system security management; - service operation, including service level management; - incident and problem management; - data management; and - customer engagement and feedback to support continuous improvement; - Minor Enhancements: - business needs analysis and requirements development, including technical requirements; - design and design review; - build; - testing; - user acceptance testing; - transition and deployment into production; and - verification and validation (pre-production and post-production); - supporting implementation of related and/or ancillary services including systems Integration services, provision of hardware, cloud services, managed services, retained data migration or any other services, as required; - project management, project governance, project administration, incident and problem reporting and resolution, reporting and training services to support the activities listed in the subparagraphs above, as required; - procurement and/or provision of any business, functional and/or technical data documentation to support the services listed in the subparagraphs above, as required; and - any other services related to application maintenance services as specified in the Work Order. Systems Integration Services (clause 3 to Part 1 to Attachment A, clause 4 to Part 2 of Attachment A to the COD) The Supplier must deliver the following Systems Integration Services. Systems Integration Services includes the: - connection and aggregation of disparate subsystems, functionalities or Software to form one coordinated and functional Integrated System; and - developing, implementing and monitoring networks, connections and communications between subsystems and systems, or between subsystems, systems and Existing Systems. Systems Integration Services includes the following Services: - engineering requirements analysis, development and validation; - functional specifications development; - design and design review; - build; - testing; - user acceptance testing; - retained data migration; - transition and deployment into production; - verification and validation (pre-production and post-production); - supporting implementation of related and/or ancillary services including application services, provision of hardware, cloud services, managed services or any other services, as required; - project management, project governance, project administration, incident and problem reporting and resolution, reporting and training services, to support the activities listed in the subparagraphs above, as required; - procurement and/or provision of any business, functional and/or technical data documentation to support the services listed in the subparagraphs above, as required; and - any other services related to systems integration services as specified in the Work Order. Managed Services (clause 7 to Part 2 of Attachment A to the COD) The Supplier must provide the following Managed Services: - The Supplier must manage each Managed Service Subcontractor’s performance in accordance with the Managed Service Subcontract. Unless otherwise set out in the Deed or the relevant Work Order, the Supplier’s Managed Services include: - monitoring the performance of the Managed Service Subcontractor; - using reasonable endeavours to ensure (through management and monitoring) that the Managed Service Subcontractor performs the services in accordance with the relevant Managed Service Subcontract; - assessing the quality and compliance of the services and materials produced under the Managed Service Subcontract with the Managed Service Subcontractor’s obligations under the Managed Service Subcontract, and reporting to the Commonwealth the results of that assessment; - promptly advising the Commonwealth of any problems, issues or failure of the Managed Service Subcontractor in respect of the Managed Service Subcontract of which the Supplier is aware; - advising the Commonwealth of any steps required to be taken to avoid or mitigate any material adverse effects in relation to any poor performance of the services under the Managed Service Subcontract; - providing to the Commonwealth any other information as the Commonwealth may from time to time reasonably require in relation to the performance of the services by the Managed Service Subcontractor; and - escalating to the Commonwealth for resolution any issues that the Supplier has not been able to resolve with the Managed Service Subcontractor itself, after using all reasonable endeavours. Sustainment Services (clause 9 to Part 2 to Attachment A to the COD) The Supplier must provide the following Sustainment Services. - For clarity, Sustainment Services may include Application Maintenance Services and/or maintenance of the relevant Integrated System or Existing Systems. - General - This clause 9 sets out the additional provisions that, unless excluded in a Work Order, apply to all Services described in a Work Order that are (or that are in the nature of) Sustainment Services. - The provisions of this clause 9 apply to the provision of all Sustainment Services under the Deed except to the extent expressly stated otherwise in the Work Order. - For clarity, Sustainment Services may include Application Maintenance Services and/or maintenance of the relevant Integrated System or Existing Systems. - Improvements - In addition to any other obligations the Supplier may have under the Work Order, the Supplier must continually monitor, analyse and report to the Commonwealth every 6 months on new technology, functionality and emerging trends in relation to the Application Services and/or the Systems Integration Services (including): - unless otherwise specified in the Work Order, demonstrating how the Supplier would implement that new technology and/or functionality as part of the Services, including any effects it would have on the operation of the associated Applications, Existing Systems, Integrated Systems or the provision of the Services to the Commonwealth (including any estimated impacts on the cost of those Services); and - identifying any technology or functionality that, if implemented, would likely: - improve the efficiency and effectiveness of the Services, the applications, Existing System and (if applicable) the Integrated System (including any cost savings); - enhance the Supplier’s ability to deliver the Services, the Applications or an Integrated System; or - result in an uplift in the utility of the Services, the Applications, the Existing Systems and (if applicable) the Integrated Systems to the Commonwealth. - Software Updates - The Supplier must, as part of the Sustainment Services, supply all Software Updates including as required to: - rectify problems; and - operate the software under new releases of the operating system and other system software and any other Commonwealth hardware and software configurations with which the software is designed to operate. - Prior to providing a Software Update, the Supplier must provide the Commonwealth with the following information for any Software Update it may make or has made available to the Commonwealth or any other customers: - the nature of the improvements and/or correction contained in the Software Update; - any adverse effects that the Software Update may be expected to have on the Sustainment Services and the associated Applications, Existing Systems and/or Integrated Systems (as the case requires); and - sufficient information to enable the Commonwealth to determine whether the Software Update will suit the Commonwealth’s requirements. - The Supplier must promptly maintain and update all relevant Deliverables to ensure that they: - are current; - address all Software Updates; and - include such other changes as reasonably required by the Commonwealth. - Where specified in the Work Order, the Supplier must provide a Software Update report in the timeframes specified in the Work Order, and must ensure that the report includes the following details: - whether any Software Updates have been implemented and, if so: - a description of those enhancements; and - a report on the status of those enhancements; and - any failure in the development, deployment or maintenance of any Application, system or subsystem (including, where applicable, any failed releases) and the reason for the failure. - Incidents and Problems - The Supplier must manage any Incidents and Problems in relation to the Sustainment Services in accordance with the requirements in the Deed and this Work Order. - Without limiting the Supplier’s other obligations under the deed or the Work Order, the Supplier must: - work with the Commonwealth, other suppliers and end-users of the relevant Application, Existing System or Integrated System (as the case requires) to identify, mitigate and resolve Incidents and Problems in relation to the Sustainment Services; - devise temporary workarounds to mitigate and lessen the impact of the relevant Incident and Problem in accordance with any applicable Performance Measures or as reasonably required by the Commonwealth; - advise the Commonwealth as soon as reasonably practicable after an Incident or Problem and ensure that the Commonwealth is continually updated concerning any and all matters regarding the Incident or Problem; - resolve and escalate Incidents and Problems in accordance with the deed, the Work Order and any applicable Performance Measures; and - develop appropriate prevention and improvement initiatives to prevent future Incidents and Problems from occurring and report these to the Commonwealth in accordance with the Supplier’s reporting obligations as set out in the Deed and this Work Order.

| Locations |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Supplier must deliver the Services in the following geographic locations: |  |  |  |  |
| Street | Suburb | State/Territory, Country | Post Code | Services |
| Anzac Park West, Constitution Avenue (Commonwealth) | Canberra | ACT, Australia | 2600 | All services |
| Russell Offices Russell Drive (Commonwealth) | Russell | ACT, Australia | 2600 | All services |
| RAAF Williams Sir Richard Williams Ave (Commonwealth) | Laverton | VIC, Australia | 3029 | All services |
| Supplier’s own delivery centres (Certified Zone 3 or above with wired DRN and DSN connectivity) following agreement from the Commonwealth | TBC | TBC | TBC | All Services |
| Other Defence premises following agreement from the Commonwealth | As agreed between the Commonwealth and Supplier | As agreed between the Commonwealth and Supplier | As agreed between the Commonwealth and Supplier | Services agreed between the Commonwealth and Supplier |

| Government Furnished Facilities, Materials and Services |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - GFF, GFM and GFS (clauses 3.8, 3.9 and 3.11 COD) The Commonwealth will provide the Supplier with access to and use of: - Government Furnished Materials (GFM) in the table below in accordance with clause 3.8 of the COD; - Government Furnished Facilities (GFF) in the table below in accordance with clause 3.9 of the COD; and - Government Furnished Services (GFS) in the table below in accordance with clause 3.11 of the COD, in accordance with any other conditions set out in the table below. |  |  |  |  |  |
| (a) GFF / GFM / GFS Description | (b) Quantity | (c) Delivery Date and Location | (d) Return Date and Location | (e) Commonwealth Inspection Period (if relevant) | (f) Commonwealth Restrictions / Limitations on usage (if relevant) |
| Department of Defence (Commonwealth) Premises | As set out in clause 2 above. | Work Order Effective Date, at the locations set out in clause 2 above. | Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel. | Not Applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| Defence Common Access Card (DCAC) | 1 x per resource required to deliver the Services. | - Work Order Effective Date Subject to availability and subject to Supplier’s Key Persons obtaining approval for the token issued. Delivery location as directed by the Commonwealth. | Work Order End Date, or earlier end date or termination date of applicable Supplier Personnel. Return location as directed by the Commonwealth. | Not Applicable. | Default restrictions / limitations apply as specified in the COD and as per any other applicable Defence policies and required security clearances. |
| User Account on the DPN/DSN with standard application suite | 1 x per resource required to deliver the Services. | Date: From Work Order Effective Date. - Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. Location: Commonwealth Premises as specified in clause 2 above. | Not applicable. | Default restrictions / limitations apply as specified in the COD. NV1 security clearance required for DPE administration work. NV2 security clearance required for DSE administrative work. |
| DPN/DSN Privileged access accounts and cards | 1 x per resource required to deliver the Services | Date: From Work Order Effective Date. - Location: Commonwealth Premises as specified in clause 2 above. | Date: Work Order End Date or otherwise specified by the Commonwealth. Location: Commonwealth Premises as specified in clause 2 above. | Not applicable. | Default restrictions / limitations apply as specified in the COD. NV1 security clearance required for DPE administration work. NV2 security clearance required for DSE administrative work. |
| Access to information and systems required to perform the services. | N/A | Work Order Effective Date | Work Order End Date | Not applicable | Starts on Effective Date and ends with contract expiry date |

PRICING

Pricing

- Pricing (clauses 1.12(e) and 7 COD, Attachment B to the COD (Price and Payment)) Without limiting clause 7 of the COD, if the Supplier provides the Services in accordance with the Deed and this Work Order, and otherwise complies with the Deed and this Work Order, the Supplier is entitled to payment calculated in accordance with Attachment B (Price and Payment) to the COD, and as further set out in Annexure D to this SOW.

PERSONNEL

Stand down of Personnel

The Commonwealth may at any time during the Work Order Term, issue the Supplier a notice (Stand Down Notice) for all or any part of the Services provided under the Work Order. If a Stand Down Notice is issued under clause 5.1, the period the Supplier must stand down (Stand Down Period): - starts for the Services subject to the Stand Down Notice at the time specified in the notice, provided the time is not less than two weeks after the date the Stand Down Notice is received; and - continues until the earlier of: - the time specified by the Commonwealth in a future notice (Resumption Notice); or - termination or expiry of the Work Order. The Supplier must: - for the duration of a Stand Down Period: - stop provision of all or the specified part of the Services identified in the Stand Down Notice; - use all reasonable steps to maintain its capacity to recommence provision of the relevant Services when the Stand Down Period ends; and - ensure that Supplier Personnel co-operate fully with the Commonwealth for the purpose of exercising the Commonwealth’s rights during the Stand Down Period; - use all reasonable steps to mitigate its Losses, the Commonwealth’s Losses and any Other Suppliers’ Losses in connection with the Stand Down Period; and - comply with any Resumption Notice from the Commonwealth: - requiring the Suppler to recommence all or a specified part of the Services; - amending the original Stand Down Notice; or - requiring the Supplier to take further steps to mitigate Loss in connection with the Stand Down Period, or avoid disruption to Services not subject to the Stand Down Period, including to: - re-schedule performance of Services; - provide information, records or data; or - take action in relation to Subcontracts. Except in accordance with clause 5.3(a)(i), and clauses 6.4 (Performance Relief) and 6.5 (Postponement) of the COD, the Stand Down Period does not relieve the Supplier from any of its obligations in respect of the performance of the Work Order. The Supplier must notify the Commonwealth in accordance with clause 6 of the COD, if as a result of the Stand Down Period: - there will be a delay in achieving any Milestone Date or other agreed date for the provision of the Services; - the Supplier is unlikely to achieve a Required Performance Level for a Performance Measure for a Review Period (during or after the Stand Down Period); - the Supplier will be claiming under clause 6.5 (Postponement) of the COD; - the Supplier will be claiming for Performance Relief; - the Supplier will be unable to fully recommence provision of the relevant Services when the Stand Down Period ends; or - the Supplier seeks to make any change to the relevant Work Order. Except where clause 6.6 (Postponement Costs) of the COD applies, the Supplier has no right to damages or other compensation from the Commonwealth for any Loss it suffers in connection with a Stand Down Period or the exercise of rights by the Commonwealth under this clause 5. The Commonwealth’s rights under this clause 5 are in addition to its rights under clause 3.14(b) of the COD and clause 13.4 of the COD.

DELIVERY

Milestones, Delivery, Approval and Acceptance

- Milestones, Delivery, Approval and Acceptance (clauses 6.1(a)(iii), 6.10 and 6.11 of the COD) The Supplier must provide the Services in accordance with the Deed and the Work Order, including by achieving the Milestones and/or Critical Milestones by the relevant Milestone Dates as set out in the table below. These Services (including Deliverables) require either Review, Approval or Acceptance (as defined in the table below) from the Commonwealth. The Supplier must deliver all hard and/or soft copy Deliverables to the Commonwealth Contract Manager as specified in the Work Order. Unless otherwise agreed in writing by the Commonwealth Contract Manager, all Deliverables must be delivered by the Supplier before 5.00pm (recipient’s local time) on: - the specified due date, if that date is a Working Day; or - the last Working Day before the specified due date, if the specified day is not a Working Day.

| Item No. | (a) - Deliverables / Services Requirements - (specify if a Milestone or Deliverable) | (b) Deed / WO/SOW Reference. Annexed Plan Description | (c) Review / Approval / Acceptance (specify the Commonwealth action requirements) | (d) Acceptance Criteria / Approval Requirements | (e) Acceptance Certificate Required (Yes/No) | (f) Subject to Testing (Yes/No) | (g) Milestone Date / Deliverable Due Date / Time (recipient time zone) | (h) Commonwealth Review Period (delivery + no of days) | (i) Critical Milestone (Yes/No) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Deliverable: AIC Schedule or AIC Plan (as applicable) (subject to the relevant financial threshold as detailed in clause 8.1 of the SOW) | Clause 8 of the SOW Clause 4 of the Deed Annexure F or Annexure G (as applicable) | Approval | Prepared and delivered in the format specified in clause 8.1 of the SOW and in accordance with clause 4.3 of the COD. | No | No | Final: Either: (a) Work Order Effective Date, or (b) 20 Working Days after a WOCP that results in the Work Order value exceeding the relevant financial threshold as detailed in clause 8.1 of the SOW. Update: Annually, or when change is required, or such other period as notified by the Commonwealth. | 20 Working Days | No |
| 2 | Deliverable: IP Schedule | Clause 9.2 of the SOW Clause 5.10 of the Deed | Approval | Prepared and delivered in accordance with clause 5.10(b) of the COD and in the format set out in Attachment I to the COD. | Yes | No | Final: Work Order Effective Date. Update: Each time new Foreground IP, Background IP or Third Party IP is introduced in connection with the Work Order Final Updated: Work Order End Date. | 15 Working Days | No |
| 3 | Deliverable: Transition-In Plan | Clause 10.6 SOW; Annexure H of this SOW | Acceptance | Prepared and delivered in a format in accordance with the description in Annexure H or as agreed with the Commonwealth Contract Manager. | Yes | No | Draft: RFQ Response Date Final: Work Order Effective | 10 Working Days | Yes |
| 4 | Deliverable: Fortnightly Progress / Health Report | Clause 13 of the SOW | Review | Prepared and delivered: 1. in a format as agreed with the Commonwealth Contract Manager; and 2. in accordance with the Performance Report requirements at clause 13 of the SOW. | No | No | 1 Working day prior to the agreed fortnightly meeting date | 5 Working Days | No |
| 5 | Deliverable: Monthly Performance & Contract Report | Clause 13 of the SOW Annexure K | Acceptance | Prepared and delivered: 1. in a format as agreed with the Commonwealth Contract Manager; and 2. in accordance with the Performance Report requirements at clause 13 of the SOW. | Yes | No | 5 Working days prior to the agreed Monthly Performance and Contract Report meeting | 5 Working Days | Yes |
| 6 | Deliverable: Invoices | Delivered in accordance Annexure M | Acceptance | Prepared and delivered in a format in accordance with the description in Annexure M or as agreed with the Commonwealth Contract Manager | No | No | 10 Working days after Commonwealth acceptance of Monthly Performance & Contract Report | 10 Working Days | No |
| 7 | Deliverable: Supplier Risk Management Plan | Delivered in accordance Annexure J | Acceptance | Prepared and delivered in a format in accordance with the description in Annexure J or as agreed with the Commonwealth Contract Manager | No | No | Final: Work Order Effective Date + 3 months Updated: Quarterly | 10 Working Days | No |
| 8 | Deliverable: Disaster Recovery Plan | Delivered in accordance Annexure N | Acceptance | Prepared and delivered in a format in accordance with the description in Annexure N or as agreed with the Commonwealth Contract Manager | No | No | Final: Work Order Effective Date + 3 months Updated: Monthly thereafter | 10 Working Days | No |
| 9 | Deliverable: Service Management Plan | Delivered in accordance Annexure L | Acceptance | Prepared and delivered in a format in accordance with the description in Annexure L or as agreed with the Commonwealth Contract Manager | Yes | No | Draft: RFQ Response Date Final: Work Order Effective | 10 Working Days | No |
| 10 | Deliverable: Phase-Out Plan | Delivered in accordance with clause 1 and clause 10 of the SOW and the Plan Description at Annexure I to this SOW. | Approval | Prepared and delivered: 1. in a format in accordance with Plan Description in Annexure I or as agreed with the Commonwealth Contract Manager; and 2. the Final version of the Plan incorporates any Commonwealth feedback or requested changes. | Yes | No | Draft: Work Order End Date – 6 Months Final: Receipt of Commonwealth feedback on Draft version + 10 Working Days | Draft: 10 Working Days Final and updates: 5 Working Days | Yes |
| 11 | Deliverable: eTools & DDM Test Plan(s) | Delivered in accordance with clause 1 and clause 7 of the SOW and the Plan Description at Annexure P to this SOW. | Approval | Prepared and delivered: 1.in a format in accordance with Plan Description in Annexure P or as agreed with the Commonwealth Contract Manager; and 2. The Final version of the Plan incorporates any Commonwealth feedback or requested changes. | Yes | No | Draft: Work Order Effective Date + 6 Months Final: Receipt of Commonwealth feedback on Draft version + 10 Working Days Updated: Every 12 months from Final version | Draft: 10 Working Days Final and updates: 5 Working Days | No |
| 12 | Deliverable: Skills Guarantee Report | Special Terms and Conditions Annexure P to the SOW | Review | Prepared and delivered in accordance with: a. clauses 12.3(q) to 12.3(s) of the COD; b. the reporting requirements of the Australian Skills Guarantee Procurement Connected Policy; and c. the Skills Guarantee Reporting Worksheet at Annexure P to the SOW. | No | No | Within 10 Working Days after: a. the end of every quarter during the Work Order Term, reporting on performance during the preceding quarter; b. the end of every financial year during the Work Order Term, reporting on performance during the preceding financial year; and c. the end of the Work Order Term, reporting on performance during the Work Order Term. | 10 Working Days | No |
| 13 | Deliverable: eTools & DDM Risk and Issues Register(s) | Delivered in accordance with clause 1 and clause 10 of the SOW and the Plan Description at Annexure J to this SOW. | Review | Prepared and delivered in accordance with Annexure J and as agreed with the Commonwealth Contract Manager. | No | No | As required | N/A | No |

Testing

- Test Plan (clause 6.12 of the COD) The Supplier must deliver a Test Plan to the Commonwealth for Approval in accordance with clause 3.19 of the COD and Annexure P to this SOW by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW. The Supplier must deliver Testing in accordance with the Approved Test Plan.

AUSTRALIAN INDUSTRY CAPABILITY

AIC Obligations

- AIC (clause 4 COD) Note to Supplier: The Supplier should refer to Defence industry policies and the Australian Industry Capability (AIC) programs and more at: https://www.defence.gov.au/business-industry/industry-programs. The Supplier agrees and acknowledges that it must complete and submit for Approval either: - an AIC Schedule, in the format set out in Annexure F or as otherwise specified by the Commonwealth, if the Work Order value (inclusive of all extensions and variations) including GST is between $4M and $20M; or - an AIC Plan, in the format set out in Annexure G or as otherwise specified by the Commonwealth, if the Work Order value (inclusive of all extensions and variations) including GST exceeds $20M. If an AIC Schedule or AIC Plan is required in accordance with clause 8.1: - The Supplier must comply with the AIC Obligations and the Approved AIC Schedule or Approved AIC Plan (as applicable); - The Supplier agrees and acknowledges that: - compliance with the AIC Schedule or AIC Plan shall not relieve the Supplier from its liabilities or obligations under the Deed or this Work Order; - Acceptance of the Services shall not relieve the Supplier from meeting its obligations under the AIC Schedule or AIC Plan; and - the Supplier must maintain the accuracy, completeness and currency of the AIC Schedule or AIC Plan; and - Where the Supplier proposes an update to the AIC Schedule or AIC Plan, the Supplier must submit a Work Order Change Proposal in accordance with the requirements of the Deed.

INTELLECTUAL PROPERTY

Intellectual Property

- Intellectual Property (clause 5 COD) The Supplier must manage Intellectual Property under this Work Order, including Technical Data and Software rights and restrictions, in accordance with clause 5 of the COD and the Work Order. The Supplier must: - submit an IP Schedule for this Work Order to the Commonwealth by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW, prepared in accordance with clause 5.10(b) of the COD and in the format set out in Attachment I to the COD; - keep the IP Schedule up to date during the Work Order Term; and - submit a final updated IP Schedule to the Commonwealth at the Work Order End Date. The Supplier must provide the Commonwealth with all information (including any documentation) necessary to allow the Commonwealth to exercise its Intellectual Property rights under the Work Order.

PLANS

Plans

- Plans (clause 3.19 of the COD) The Supplier must provide each Plan in accordance with the COD and as set out in the Work Order and as further specified in this clause 10. During the Work Order Term, the Supplier must draft, deliver, review and update each Plan, in accordance with clause 3.19 of the COD, the Work Order, this clause 10 of the SOW and any applicable SOW Annexures relating to the Plans. The Supplier must meet its obligations under each Approved Plan. The Supplier must make available to the Commonwealth, upon request, copies of an Approved Plan, and any associated plans, processes, procedures, and instructions supporting the Approved Plan within 10 Working Days of this request. Each Approved Plan to this Work Order is incorporated into this SOW.

The Supplier must deliver the following Plans: - Australian Industry Capability (AIC) Plan in accordance with Annexure G to this SOW; - Transition-In Plan prepared in accordance with Annexure H to this SOW; - Phase-Out Plan prepared in accordance with Annexure I to this SOW; - Supplier Risk Management Plan in accordance with Annexure J to this SOW; - Service Management Plan in accordance with Annexure L to this SOW; - Disaster Recovery Plan in accordance with Annexure N to this SOW; - Test Plan in accordance with Annexure P to this SOW. The Plans outlined in clause 10.6 above must be delivered and updated by the Supplier in accordance with the date(s) and frequencies specified in the Milestone/Deliverable table in clause 6 of this SOW. The Supplier must deliver the Services (including any activities or tasks) in accordance with the relevant Approved Plan.

PERFORMANCE MANAGEMENT

Performance Management

Supplier performance is measured in accordance with: - the requirements set out in clause 6.1 of the COD; - the Performance Management Framework set out in Attachment E to the COD; and - any Performance Measures or other requirements specified in this Work Order. The Supplier acknowledges and agrees that: - the purpose of measuring Supplier performance is to foster improved quality of Services through a constant cycle of agreeing, monitoring and reporting upon service delivery and the initiation of incentives for performance and remediation activities to address failures to comply; and - the achievement of Performance Measures by the Supplier, may require a coordinated and collaborative effort with Other Suppliers to the Commonwealth. The Performance Measures set out at Annexure E to this SOW apply to the Services.

Meetings

- Performance Reviews The Supplier must attend Performance Reviews for this Work Order on a monthly basis during the Work Order Term to assess and discuss the Supplier’s performance against Performance Measures as outlined in the Performance Reports, in accordance with the COD, Attachment E to the COD, and this Work Order. - Progress Meetings The Supplier must attend progress / application health meetings on a fortnightly basis, or such other period as agreed between the parties in writing, during the Work Order Term for the purpose of assessing and discussing the Supplier’s delivery of the Services as outlined in Contract Reports (“Progress Meetings”). - Meeting Administration The Supplier may, by agreement in writing with the Commonwealth, combine the Performance Reviews and the Progress Meetings, to support operational and cost efficiencies. The Supplier Contract Manager must in relation to each Performance Review and/or Progress Meeting: - be reasonably available to attend them; - prepare and deliver an agenda for the Commonwealth Contract Manager to review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; - produce draft minutes for the Commonwealth Contract Manager for review by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW,; and - promptly incorporate any changes to the draft minutes requested by the Commonwealth and resubmit for Commonwealth Approval.

Reporting

The Supplier must provide the reports in accordance with this clause 13. The reports must be in a format and utilising a delivery method as agreed between the parties, or, absent such agreement, in a form specified by the Commonwealth. The Supplier may, by agreement in writing with the Commonwealth, combine into a single document the necessary information of some or all report (and/or report items) listed in this clause to support operational and cost efficiencies. - Performance Reports (clause 6.1(b) COD, clause 1.4(b) to Part 1 to Attachment E to the COD) The Supplier must provide Performance Reports to the Commonwealth, which detail the Supplier’s assessment of its own performance against, and compliance with, the Performance Measures, the Deed and the Work Order, in accordance with the COD, Attachment E to the COD, and this clause 13. The Supplier must submit Performance Reports by the date specified in the Milestone/Deliverable table in clause 6 of the SOW. The Supplier must: - provide such supporting information as may be required by the Commonwealth for each and every Performance Report in enough detail to enable the Commonwealth to assess the Supplier's performance, including all required performance information in relation to KPIs, Service Levels and non-financial Performance Measures (SPMs, SHIs, OPMs) as applicable to the Work Order; and - provide access to all relevant information in respect of the Supplier's performance in real-time at any time during the Work Order Term and if applicable during any Transition-In Period or Phase-Out Period. All data and detailed supporting information provided to the Commonwealth in respect of any Performance Reports is designated Confidential Information for the purposes of the Work Order. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Performance Reports when considering whether to exercise any option to extend the Work Order Term.

- Contract Reports The Supplier must provide to the Commonwealth, a monthly contract report, which sets out the following details relating to the Services: - a general update on the Supplier’s and Subcontractors’ delivery of the Services; - objective quality evidence supporting invoices (e.g. timesheets); - any new risks and issues arising in the reporting period in relation to the Services and steps taken or proposed to be taken by the Supplier, to address them; - details of any Supplier Personnel and Subcontractor Personnel resignations which have been received or are expected in relation to the Work Order, and steps being taken or proposed to be taken by the Supplier to find suitable replacements; - the Supplier’s progress in relation to: - resolving any delays, notified by the Supplier under clause 6.2 of the COD; - performing any Defect rectification work, undertaken by the Supplier in accordance with clause 8.2 of the COD; and/or - any other matters which the Supplier is required to report against under the Deed; - details of any replacement of Key Persons, Approved by the Commonwealth in accordance with clause 3.13 of the COD, that have not yet been reflected in the Work Order by the execution of a WOCP executed by the parties; - any continuous improvement or efficiency opportunities identified by the Supplier in relation to the Services, including in relation to resource management; and - any other details as reasonably requested by the Commonwealth, - herein defined as Contract Reports. Each Contract Report must be submitted by the date(s) specified in the Milestone/Deliverable table in clause 6 of the SOW. The Supplier must ensure each Contract Report is accurate, complete and up to date at the time of submission to the Commonwealth. All data and detailed supporting information provided to the Commonwealth in respect of any Contract Reports will be deemed to be Confidential Information of the Commonwealth. The Supplier acknowledges and agrees that the Commonwealth may take into account the information contained in the Contract Reports when considering whether to exercise any option to extend the Work Order Term.

POLICY AND LAW

| Additional Standards and Policy Requirements |  |
| --- | --- |
| In addition to the standards referred to in clause 3.3 of the COD and/or the policy requirements set out in clause 12.3 of the COD, the Supplier must comply with the following additional policies, standards, guidelines, frameworks, procedures, or other resources in the table below. |  |
| Title | Source / URL |
| Defence Security Principles Framework | http://drnet/eig/Defence-Security/Security-Policy-Advice/Pages/DSPF.aspx (Internally accessible only) https://www.defence.gov.au/sites/default/files/2025-03/Defence-Security-Principles-Framework-Redacted-27MARCH2025.pdf (redacted Version) |
| Defence ITSM Processes | ITSM Processing (Internally accessible only) |
| Protective Security Policy Framework | https://www.protectivesecurity.gov.au/about |
| Defence Privacy Policy | Defence Privacy Policy |
| Defence Digital Strategy and Roadmap 2024 | Defence Digital Strategy and Roadmap 2024 |
| Defence Records Management Policy Manual (RECMAN) | Defence Records Management Policy (Internally accessible only) |
| Defence Procurement Manual (DPM) | Defence Procurement Manual (DPM) (Internally accessible only) |
| Defence ICT Policy Framework | Defence ICT Policy Framework (Internally accessible only) |

| Digital Service Standard |  |
| --- | --- |
| Without limiting clause 3.4 of the COD, the Supplier must demonstrate full compliance with the Digital Service Standard in accordance with the clause 3.4 of the COD and the table below, including providing progress reports as requested by the Commonwealth. |  |
| Resource | Milestone Date |
| Digital Service Standard | Work Order Effective Date + 3 months |

SERVICES TECHNICAL ENVIRONMENT

Technology – Service Attributes

The Supplier must ensure that in performing the Services, it delivers outcomes that are aligned with ITIL v4 as described to ensure consistency of service and quality. The Supplier must provide the Services within the Commonwealth’s current ICT environment and acknowledges that the Commonwealth will remain responsible for the overall ICT architecture of the Commonwealth. The Supplier acknowledges the Commonwealth's ICT architecture is comprised of many inter-related cross-service attributes including: - network-wide area networks (WANs) and local area networks (LANs); - internet, file, print, electronic mail, and scheduling services; - computer hardware (including mainframes, servers and desktops); - operating software platforms (such as NT, UNIX, and MVS); - access to certain Applications and database Software; and - network and systems management and data backup and recovery services. The Supplier, whilst developing technical solutions, may propose changes to, or the implementation of, new cross-service attributes. The Commonwealth retains absolute discretion to Approve or reject the proposals. Where Approval of a proposal changes or affects the Services to be provided under the Work Order, such changes must be made in accordance with the COD and/or Work Order. The Supplier must ensure that it delivers Services outcomes that are consistent with the Commonwealth’s objectives for architecture and standards. The Supplier must ensure that in performing the Services, it has taken into account both the primary functionalities applicable to, and security arrangements which may impact, the Services as set out in this clause.

Commonwealth’s objectives The Defence Cyber Security Strategy details how Defence will combat cyber threats and ensure its capabilities are secure against attacks from adversaries. It presents the path to a cyber resilient Defence and the principles to maintain a strong cyber security posture in a shifting strategic environment. DDIS’ vision is to source service delivery for supporting our Identity and Access Management (IAM) systems to achieve the effect that these systems are secure, reliable and available. IAM is a critical layer in the Defence-in-depth security model, greatly improving Defence’s information security posture and mitigating associated cyber security risks.

Primary functionalities Refer to Annexure A and Annexure B to this SOW for the primary functionalities of the Services.

Security The Commonwealth’s security arrangements impacting the Services are: - Sustainment of eTools and DDM must be undertaken from a Physical Zone 3 (as certified under the DSPF) or higher site. Technical sustainment activities cannot and must not be undertaken over DREAMS or from a non-secure location via a Defence Protected Laptop (DPL). - Standard ICT access, using Multifactor Authentication using tokens provided by the Commonwealth. - Privileged ICT access, using Multifactor Authentication using tokens provided by the Commonwealth.

| Technology – Applications |  |  |  |  |
| --- | --- | --- | --- | --- |
| The Supplier must provide the Services with respect to Commonwealth server, network and Application Software. The Commonwealth Applications are described using the following elements: - Reference: A unique arbitrary reference designation assigned to the application/software asset for the purposes of the RFQ; - Location: The geographic location of the Application/Software asset; - Existing System or Application: The type of Application/Software asset represented [system or application]; - Vendor: The vendor providing licenses and support for the Application/Software asset; - Name: The commercial name of the Application/Software asset; - Version: The version of the Application/Software asset that is currently in the Defence production environment; and - Existing System / Function: The system name or function it is used to perform within Commonwealth. The Supplier, whilst developing technical solutions, may propose changes to, or the implementation of, new Applications / Software assets. The Commonwealth retains absolute discretion to Approve or reject the proposals. Where Approval of a proposal changes or affects the Services to be provided under the Work Order, such changes must be made in accordance with the Deed or Work Order. |  |  |  |  |
| Server Software / Applications |  |  |  |  |
| System or Application | Vendor | Name | Version | System / Function |
| eTools | Microsoft | .NET | 8 & legacy | Identity and Account Management System |
| eTools & DDM | Microsoft | SQL Management Studio |  | Db |
| eTools & DDM | Microsoft | SQL Server | 2022 | RDBMS |
| DDM | EB2B / ViewDS | viewDS Directory | 7.5.1 | Directory Services |
| Network Software / Applications |  |  |  |  |
| System or Application | Vendor | Name | Version | System / Function |
| eTools | HCL | Lotus Notes | 9.0 | Multi-purpose |
| eTools & DDM | Microsoft | Exchange | 2019 | Enterprise business email services |
| eTools & DDM | Microsoft | Active Directory | 2012/2016/2019 | LDAP |
| eTools | Microsoft | Graph/Graph Core | 3.1.10/5.51.0 | Cloud Services |
| eTools & DDM | Microsoft | Internet Information Services eTools & DDM | Express 10/IIS 7 | Web |

| Software Assets / Applications |  |  |  |  |
| --- | --- | --- | --- | --- |
| System or Application | Vendor | Name | Version | System / Function |
| eTools | Open Source | Blazor | .Net 8 | Software Development |
| eTools | Microsoft | GIT | 2.45.0 | Code repository and version management |
| eTools & DDM | Microsoft | Visual Studio | 2022 | Software Development |
| eTools | Jetbrains | Rider | 2023.3.3 | Software Development |
| DDM | Microsoft | Visual Studio (SSIS Project Extensions) |  | Manage SSIS Packages |
| DDM | EB2B / ViewDS | Identity Bridge | 1.4.3 | ETL Development |
| DDM | EB2B | viewDS Management Agent | 7.5.1 | Directory Management Tool |
| DDM | Visual SVN | Visual SVN Server |  | Software version Control |
| DDM | Oracle | Java |  | Framework |
| eTools | Open-source | NodeJS |  | Framework |
| DDM | Open-source | Apache Directory Studio |  | LDAP Browser |
| eTools & DDM | Open-source | OpenSSL |  | Framework |
| DDM | Open-source | Strawberry Perl | 5.26.2.1 | Software Language |
| Notepad++ | Open-source | Notepad++ |  |  |
| eTools | Atlassian | Jira |  | Software Development |

Annexures to this SOW

The following Annexures are attached to this SOW. - Annexure A – eTools Services; - Annexure B – DDM Services; - Annexure C – Statement of Requirements; - Annexure D – Payment; - Annexure E – Performance Measures; - Annexure F – Australian Industry Capability (AIC) Schedule; - Annexure G – Australian Industry Capability (AIC) Plan Description; - Annexure H– Transition-In Plan (TIP) Description; - Annexure I – Phase-Out Plan (POP) Description; - Annexure J – Supplier Risk Management Plan Description; - Annexure K – Contract and Performance Report Description; - Annexure L – Service Management Plan Description; - Annexure M – Invoices Description; - Annexure N – Disaster Recovery Description - Annexure O – Test Plan Description - Annexure P – Skills Guarantee Reporting Worksheet.

- Annexure C – Statement of Requirements

| ID | Category | Service | Requirement |
| --- | --- | --- | --- |
| 1 | General Management | Architecture Management | Provide input into the Defence technology architecture as required. |
| 2 | General Management | Architecture Management | Maintain a documented technology architecture within the System Architecture Description (SAD), Solution Design and As-Built Design Documentation following the introduction of changes. |
| 3 | General Management | Continual Improvement | Work with the Defence to ensure identified improvements are considered, approved by the Commonwealth, planned, prioritised, and implemented. |
| 4 | General Management | Continual Improvement | Verify that the improvement initiatives are proceeding according to the plan agreed upon with Defence and that the forecast benefits are being delivered. |
| 5 | General Management | Information Security Management | Meeting all applicable security requirements, including adhering to Commonwealth policy such as the Information Security Manual (ISM) and Defence policy such as the Defence Security Principles Framework (DSPF). |
| 6 | General Management | Information Security Management | Actively remain current with security trends, threats, and common exploits. |
| 7 | General Management | Information Security Management | Comply with the Defence standard process for on boarding and off boarding, including the access to and revocation of access to Defence systems |
| 8 | General Management | Information Security Management | Report any actual or suspected security incidents per Defence policy, such as the Defence Security Principles Framework (DSPF). |
| 9 | General Management | Information Security Management | Maintain and provide all documentation required for security audits, internal controls, and control testing within the Defence Record Management System (DRMS) |
| 10 | General Management | Information Security Management | Assist and facilitate Defence or authorised third parties to undertake security audits and tests as required. |
| 11 | General Management | Knowledge Management | Develop and maintain a Service Management Plan that documents contact lists, roles and responsibilities, IT service management practices and processes, work instructions, run books, operations scripts, and other relevant material, ensuring compliance with any applicable Defence policies and processes. |
| 12 | General Management | Knowledge Management | Develop and maintain deliverable documentation in a format acceptable to Defence and store it per Defence policy, ensuring it is kept up to date. |
| 13 | General Management | Knowledge Management | Develop and maintain Knowledge Articles within the Defence knowledge base to enable end users and Defence’s ICT Service Desk personnel to resolve incidents efficiently. |
| 14 | General Management | Measurement and Reporting | Provide monthly Contract and Performance Reports on actual performance against agreed Service Level Agreements (SLAs) or Key Performance Indicators (KPI), including trends. SLAs and KPIs should, at a minimum, cover Incident/Defect response and resolution, Problem resolution, Service Request resolution, Changes, Change Tasks, Service availability and customer satisfaction. |
| 15 | General Management | Relationship Management | Develop constructive relationships with Defence and its suppliers and actively participate in relevant governance forums as determined by the Commonwealth, working groups, meetings, and other events as determined by the Commonwealth, ensuring an appropriate level of knowledge and experience to participate effectively. |
| 16 | General Management | Relationship Management | Provide an Account Manager and a Service Delivery Manager to govern and manage the delivery of Services and the relationship with Defence. |
| 17 | General Management | Risk Management | Identify, assess, and report risks that could negatively impact Services. Document and maintain these risks and mitigations/treatments (risk reduction activities) within the Risk and Issues Register. |
| 18 | General Management | Risk Management | Ensure services, processes, and systems comply with Commonwealth and Defence policies, legal obligations, and Service requirements and are documented within the Supplier Risk Management Plan. |
| 19 | General Management | Service Financial Management | Provide accurate and timely monthly Invoices in accordance with milestone table. |
| 20 | General Management | Supplier Management | Work collaboratively with Defence suppliers in the delivery of Services and proactively manage the performance of any subcontractors. |
| 21 | General Management | Workforce and Talent Management | Maintain and manage the Supplier's workforce, providing monthly resource forecasts at a 12-month view to ensure sufficient certified and experienced AGSVA-cleared resources are available to deliver Services and ensure adequate resource capacity to cover leave, respond to turnover and surge as required to meet demand, SLAs/KPIs and milestones. |
| 22 | Service Management | Availability Management | Monitoring, analysing, and reporting on availability and performance (including trend analysis) within the monthly Contract and Performance Reports. |
| 23 | Service Management | Availability Management | Plan and implement approved improvements to optimise availability, recovery point objectives, and recovery time, initiating requests for change, and implementing continual improvement initiatives to ensure all Services are available at or above the agreed availability target. |
| 24 | Service Management | Change Control | Actively participate in the change advisory board to review and assess the impact of all changes to eTools and DDM Enclave/DCD. |
| 25 | Service Management | Change Control | Capturing and recording all relevant data relating to Supplier-initiated requests for change to the Services, including linking the change to any related configuration items, problems, incidents, or other records within the Defence IT service management tool. |
| 26 | Service Management | Change Control | Capturing and recording all relevant data relating to Defence or its supplier’s-initiated requests for change to the Services, including linking the change to any related configuration items, problems, incidents, or other records within the Defence IT service management tool. |
| 27 | Service Management | Change Control | Evaluate the technical effort required to implement any Change. |
| 28 | Service Management | Change Control | Implement emergency changes following Defence policy. |
| 29 | Service Management | Change Control | Raise and record requests for change and progress them through approval stages to meet sustainment schedules within the Defence IT service management tool. |
| 30 | Service Management | Change Control | Coordinate and ensure approval of the requests for change through the required stages, identifying any risks or commercial impacts to ensure all changes are approved before release. |
| 31 | Service Management | Change Control | Ensure necessary testing is performed and approved (with documented evidence) and execute rollback plans if the deployment fails. |
| 32 | Service Management | Change Control | Record the outcomes of all changes performed to the Services. Conduct post-change reviews for unsuccessful changes, documenting the findings for Defence for review and acceptance. |
| 33 | Service Management | Change Control | Conduct periodic quality reviews of change records and support Service Integration and Management (SIAM) audits. |
| 34 | Service Management | Change Control | Work to schedule deployments to eliminate change overlap. |
| 35 | Service Management | Incident Management | When an incident occurs, perform incident management to restore regular service operations as quickly as possible (within agreed service levels and KPIs). |
| 36 | Service Management | Incident Management | Provide immediate support to high-priority incidents (HPI) by allocating certified, experienced, and knowledgeable resources to attend HPI/major incident management (MIM) meetings and work collaboratively with Defence and other suppliers to resolve within agreed service levels and KPIs. |
| 37 | Service Management | Incident Management | Verify the appropriateness of incident priority classifications assigned by the Service Desk in consultation with Defence, making a recommendation to escalate where appropriate. |
| 38 | Service Management | Incident Management | Capture and record all relevant data relating to incidents through the performance of the incident management process, including linking the incident to any related records such as configuration items, events, problems or changes, ensuring incident records are regularly updated within Defence’s IT service management system. |
| 39 | Service Management | Incident Management | Take end-to-end responsibility for resolving incidents related to Services delivered that are assigned to the Supplier. |
| 40 | Service Management | Incident Management | Provide regular notifications to the service owner, service desk and end users of the status of an active incident and following the resolution of an incident. |
| 41 | Service Management | Incident Management | Regularly review open incidents, alert Defence to any SLA/KPI breaches, and provide a monthly Aged Incident Report, identifying and undertaking required activities to resolve or dependencies on Defence or another supplier. |
| 42 | Service Management | Problem Management | Analyse data and trends on incidents to identify reoccurring incidents for which the cause is unknown and generate an associated problem record within the Defence IT service management tool. |
| 43 | Service Management | Problem Management | Create a problem record for all priority 1 and 2 incidents or incidents for which the root cause cannot be resolved. |
| 44 | Service Management | Problem Management | Capture and record all relevant data relating to problems, linking the problem to related events, incidents, or other records and ensuring that problem records are regularly updated with meaningful content. Accurate information on known errors and problem resolutions or workarounds shall also be recorded. |
| 45 | Service Management | Problem Management | Undertake root cause analysis for all identified problems and determine potential actions to prevent the occurrence or recurrence of incidents. |
| 46 | Service Management | Problem Management | Lead problem resolution / root cause analysis efforts including by generating problem tasks for other Defence teams or suppliers to investigate, and proactively follow up timely completion of problem tasks. |
| 47 | Service Management | Problem Management | Undertake approved corrective actions to resolve problems within Defence's agreed SLA/KPI or timeframe. |
| 48 | Service Management | Problem Management | Regularly review open problems, alert Defence to SLA/KPI breaches, and provide a monthly Aged Problem Report, identifying and undertaking required activities to resolve dependencies on Defence or another supplier. |
| 49 | Service Management | Release Management | Capturing and recording all relevant data relating to releases and managing releases per the Defence policy and procedure, ensuring that releases are planned, scheduled, controlled, and recorded, and records are regularly updated. |
| 50 | Service Management | Release Management | Actively participating in release planning and developing a Forward Schedule of Changes/Releases to ensure all releases occur within the agreed maintenance window(s). |
| 51 | Service Management | Release Management | Ensure release components are built and integrated, all aspects of testing are complete, and deployment guidelines are documented. |
| 52 | Service Management | Release Management | Package releases in preparation for deployment. |
| 53 | Service Management | Release Management | Conduct release deployments (packages) within agreed maintenance windows, ensuring authorised release components are promptly deployed into the production environment. |
| 54 | Service Management | Release Management | Provide hyper care/surge support as required to resolve defects/incidents following a release. |
| 55 | Service Management | Service Configuration Management | Maintain configuration item records related to eTools and DDM Enclave/DCD within the Defence IT service management tool's configuration management system to ensure accurate and reliable information on the configuration of the technology underpinning Services |
| 56 | Service Management | Service Configuration Management | Establish new or update existing configuration items following a change/release. |
| 57 | Service Management | Service Configuration Management | Perform quarterly Configuration Item Review Audits to verify data accuracy and update records as required, leveraging automated discovery where possible. |
| 58 | Service Management | Service Continuity Management | Develop and maintain a Disaster Recovery Plan defining the activities required to recover eTools and DDM Enclave/DCD Services leveraging the Defence business impact analysis (BIA), where available. |
| 59 | Service Management | Service Continuity Management | Participate in enterprise-wide continuity planning and testing exercises and conduct annual tests of plans in consultation with Defence. |
| 60 | Service Management | Service Continuity Management | Where a test identifies a deficiency in the plans or supporting documentation, make the required updates to rectify the deficiency and arrange a test to validate the rectification. |
| 61 | Service Management | Service Continuity Management | Ensure contact information within the plans is updated following the turnover of any listed personnel. |
| 62 | Service Management | Service Continuity Management | Ensure the plans and supporting documentation are always accessible, including during a disaster event. |
| 63 | Service Management | Service Continuity Management | Restore Services per the plans as instructed by the Defence following the declaration of a disaster, ensuring all information is available to restore services. |
| 64 | Service Management | Service Desk | Act as a Level 2 & 3 resolver group, in collaboration with the Defence Level 1 service desk, collaborating with Defence and other third-party supplier personnel to deliver Services and to resolve any items assigned to the Supplier. |
| 65 | Service Management | Service Level Management | Perform real-time performance monitoring against KPIs and take proactive action to avoid service level breaches. |
| 66 | Service Management | Service Level Management | Perform an annual review of KPIs to ensure these remain aligned to the Defence requirements. |
| 67 | Service Management | Service Request Management | Conduct appropriate triage of all service requests assigned to the Supplier, ensuring their reported priority is appropriate, escalating to Defence where required. |
| 68 | Service Management | Service Request Management | Fulfil service requests assigned to the Supplier within the Defence IT service management tool within agreed timeframes (or promptly where no timescale is agreed upon), capturing and recording all relevant data relating to service requests through the fulfilment process as per the Service Management Plan. |
| 69 | Service Management | Service Request Management | Develop workflows and tasks to automate and guide the completion of pre-defined standard service requests (as identified in the service catalogue) and identify continuous improvement where possible. |
| 70 | Service Management | Service Validation and Testing | Develop Test Plans as required before deployment of a Supplier or Defence (or it’s suppliers) initiated change that defines the process for undertaking any of the following required tests: - Unit tests; - System tests; - Integration tests; - Regression tests; - Performance and capacity tests; - Security tests; - Compliance tests; - Operational tests; and - User acceptance tests. |
| 71 | Service Management | Service Validation and Testing | Develop Test Cases and Test Scripts as required to undertake testing for Supplier or Defence (or it’s suppliers) initiated changes. |
| 72 | Service Management | Service Validation and Testing | Review, assess and accept Test Cases and Test Scripts provided by other parties to maintain regression testing capability. |
| 73 | Service Management | Service Validation and Testing | Mask production data as required to ensure compliance with security policy, privacy regulations and laws. |
| 74 | Service Management | Service Validation and Testing | Conduct testing as per approved Test Plans for Supplier-initiated changes, leveraging automation where possible. |
| 75 | Service Management | Service Validation and Testing | Conduct verification and validation of deployments using regression testing capability. |
| 76 | Service Management | Service Validation and Testing | Produce a Defect Log and remediate defects promptly for Supplier-initiated changes. |
| 77 | Service Management | Service Validation and Testing | Obtain Defence acceptance following user acceptance testing, as required, ensuring all test conditions have been met for Supplier-initiated changes. |
| 78 | Technical Management | User Access Administration | Maintain a Privileged Access Register and deliver a monthly User Access Review Report of privileged, administrator and user access to eTools and DDM Enclave/DCD systems, applications and databases, verifying appropriateness with Defence. |
| 79 | Technical Management | User Access Administration | Perform user access administration, ensuring only authorised users are provided access to eTools and DDM functions. |
| 80 | Technical Management | Backup and Recovery | Perform database/application backups and monitor real-time replication (as applicable) per Defence policies. |
| 81 | Technical Management | Backup and Recovery | Per the Disaster Recovery Plan, perform application restores from export dumps or backups. |
| 82 | Technical Management | Certificate Management | Perform certificate management and renewal for eTools and DDM Enclave/DCD to ensure currency. |
| 83 | Technical Management | Database Administration | Manage schema design, data modelling, database tuning and performance. Perform basis Database Administration activities such as; securing, maintaining and optimising the database. Manage user access, tuning performance and troubleshooting issues, start and stop database jobs, execute and optimise SQL queries and ensure data integrity. Provide regular updates, scaling, and compliance checks are to be conducted to maintain system efficiency and reliability. |
| 84 | Technical Management | Database Administration | The Supplier will be required to update the data schema including mapping changes in the Development environment, promote the changes through the landscape performing SIT and UAT testing, and deploy to the production environment upon UAT sign off. |
| 85 | Technical Management | Patch Management | Deploy and install software updates and patches following the change control and release management processes, ensuring all software supporting eTools and DDM Enclave/DCD remains at n or n-1 (major & minor releases) as a minimum unless approved by the Commonwealth. |
| 86 | Technical Management | Minor Enhancements | Manage and implement Minor Enhancements per Defence Digital Group (DDG) Golden Thread process, change control and release management policy and processes. |
| 87 | Technical Management | Enabling Application Support and Maintenance | Support and maintain any applications and tools used by the Supplier in the delivery of Services. |
| 88 | Technical Management | Software development | Custom coding for bespoke application functionality |
| 89 | Technical Management | Data Engineering | Building and maintaining the systems that enable the collection, storage, and analysis of data |
| 90 | Project Services | Transition-In | Develop a Transition-In Plan and perform Transition-In as per the Transition-In Plan. |
| 91 | Project Services | Phase-Out | Develop and maintain a Phase-Out Plan and perform Phase-Out as per the Phase-Out Plan. |
| 92 | Other | AIC | Deliver an Australian Industry Capability Plan |

Annexure D

- Payment

- Work Order Price

- The Commonwealth will pay the Supplier for the performance of the Services, the Work Order Price as set out in the payment schedules below (“Payment Schedules”). - The Supplier may also be entitled to Allowable Expenses in accordance with the COD and the Payment Schedules below.

| - Work Order Payment Schedules |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| - Fixed Price |  |  |  |  |  |  |  |  |
| - The Commonwealth will pay the Supplier a Fixed Price upon the achievement of each Deliverable and Recurring Service identified in the Payment Schedule below, subject to the applicable Acceptance Criteria being met in accordance with column (d) of the following table. - Recurring Services are Services as described in Section A of this Statement of Work (SOW). - The Work Order Price will be calculated by reference to the following Payment Schedule: |  |  |  |  |  |  |  |  |
| Fixed Price – Milestone Basis |  |  |  |  |  |  |  |  |
| (a) Ref | (b) Deliverable / Milestone / Services Outcome | (c) Deed / Work Order Reference Milestone Number |  | (d) Acceptance Criteria / Approval Requirements |  | (e) Critical Milestone (Yes/No) | (f) Price (excl GST) AUD$ | (g) Total Price (incl GST) AUD$ |
| 1 | Transition-In Complete | Example:- SOW clause XX Milestone X |  | Acceptance Criteria / Approval Requirements are as follows: - All Services are successfully transitioned to the Supplier and has demonstrated the ability to deliver all Services to an acceptable standard. - All Deliverables are due Accepted by the Commonwealth. |  | Yes | Example:- $1000.00 | Example:- $1,000.00 |
| 2 | Commonwealth acceptance of the Phase Out Plan | Example:- SOW clause x Milestone x |  | Acceptance Criteria / Approval Requirements in accordance with the criteria specified at Deliverable 8 in clause 6 of the SOW. |  | Yes | Example:- $3000.00 | Example:- $3000.00 |
| 3 | Example:- Project Management Plan | Example:- SOW clause x Milestone x |  |  |  |  | Example:- $2,750.00 | Example:- $3,025.00 |
| Milestones Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  | $ |
| Fixed Price – Recurring Services Basis |  |  |  |  |  |  |  |  |
| (a) Ref | (b) Recurring Services Description (Specify start and end dates) |  | (c) Quantity (in months) | (d) Acceptance Criteria / Approval Requirements | (e) Monthly Price (excl GST) AUD$ |  | (f) Total Price (excl GST) AUD$ | (g) Total Price (incl GST) AUD$ |
| 1 | Monthly Sustainment Services Fee |  | 36 | Commonwealth Acceptance of Monthly Performance and Contract Report. | $ |  | $ | $ |
| 2 | Monthly Sustainment Services Fee (Extension Option 1) |  | 12 | Commonwealth Acceptance of Monthly Performance and Contract Report. | $ |  | $ | $ |
| 3 | Monthly Sustainment Services Fee (Extension Option 2) |  | 12 | Commonwealth Acceptance of Monthly Performance and Contract Report. | $ |  | $ | $ |
| Recurring Services Subtotal (incl GST) AUD$ |  |  |  |  |  |  |  | $ |
| TOTAL FIXED PRICE (incl GST) AUD$ |  |  |  |  |  |  |  |  |

- Other expenses and pricing information

| - On Call Allowance (clause 1 Attachment B to the COD (Price and Payment)) |  |  |
| --- | --- | --- |
| Ref | On Call Services | On Call Allowance |
|  | - The Commonwealth may, from time to time during the relevant Work Order Term, direct the Supplier to provide On Call Services. A description of the On Call Services will be set out in a written direction from the Commonwealth. - The On Call Services may include: - The On Call Services may include Services as describted in Section A Services to be provided, Clause 1.12. |  |
|  | - For the purpose of this Work Order: - the parties agree that Annex B to Attachment B of the COD does not apply to the calculation of the Supplier’s On Call Allowances. - Subject to clause 5.1, regardless of the day or time outside Normal Working Hours the On Call Services are performed, for each hour that the relevant Supplier Personnel either: - physically attends the relevant site (which may include Commonwealth Premises); or - provides remote support, to respond to an event or Incident as required by the Commonwealth, the Supplier will be entitled to submit a Payment Claim for the applicable On Call Allowance calculated in accordance with this clause 5. - For On Call Services performed under this Work Order, the Supplier will be entitled to claim: - the applicable On Call Daily Labour Rate set out in the below rate card (as calculated on a pro-rata hourly basis) for each hour of actual time spent by the relevant Supplier Personnel in the performance of the On Call Service; or - a minimum of 2 hours for performing the On Call Service despite that the actual time worked by Supplier Personnel may be less than 2 hours. Note to Supplier: The rate card below will be finalised following evaluation of the Supplier’s Quotation and any negotiations. On Call Services – On Call Daily Labour Rate Card - SFIA Subcategory; - Supplier Personnel Labour Category (e.g. SFIA skills); - SFIA Skill Code; - SFIA Level; - Daily Labour Rate - ($AUD) (including GST); - On Call loading; - On Call Daily Labour Rate for On Call Services ($AUD) (including GST). - [insert]; - [insert]; - [insert]; - [insert]; - [insert]; - [insert]%; - [insert]. - [insert]; - [insert]; - [insert]; - [insert]; - [insert]; - [insert]%; - [insert]. - Note: The On Call Daily Labour Rate for On Call Services in the above rate card are inclusive of all profit, overheads, G&A costs, labour expenses and Subcontractor costs, including salary, insurance, work allowances, superannuation, leave entitlements, bonuses and redundancies. It is equal to the Daily Labour Rate multiplied by an On Call loading to cover all On Call Allowances, entitlements and other charges and provisions attributable to providing the On Call Services. |

- At Risk Amount

- The At Risk Amount specified in Annexure E (Performance Measures) applies to this Work Order.

Annexure E – Performance Measures

PERFORMANCE REVIEWS AND REPORTING

Performance Review and Reporting

The Statement of Work describes the requirements for the conduct of Performance Reviews and associated reporting.

The Supplier agrees and acknowledges that:

the Commonwealth will inform the Supplier, as soon as practicable after each Performance Review, of the Supplier’s Achieved Performance for each KPI for the relevant Review Period and whether the Supplier is required to undertake any course of action in relation to its performance;

the Supplier’s performance against the Performance Measures will be measured under the Work Order and may impact the Supplier’s entitlement to any At Risk Amount or the Commonwealth’s entitlement to any Service Credits as set out in clause 3; and

the Supplier’s performance against the Performance Measures may be considered by the Commonwealth when determining any future changes to this Work Order, including whether an option period to extend the Work Order Term is exercised by the Commonwealth or not.

Review Periods

At each Performance Review, the Commonwealth will measure the Supplier’s performance of relevant Performance Measures during the relevant Review Period.

The first Review Period for each Performance Measure shall begin on the Work Order Effective Date and continue for the duration specified in Appendix A.

Each subsequent Review Period for a Performance Measure commences after the end of the previous Review Period and continues for the duration specified in Appendix A.

PERFORMANCE MEASURES

Overview of Performance Measures

This clause describes the types of Performance Measures that will be used to measure and report the Supplier’s performance during each Review Period in accordance with this Work Order.

Key Performance Indicators

The KPIs applicable to this Work Order are set out at Appendix A to this Annexure.

FINANCIAL CONSEQUENCES

A.	AT RISK DEDUCTIONS AND WEIGHTINGS

At Risk Deduction

The At Risk Amount applicable to this Work Order in respect of a Review Period is 15% of the Work Order Price payable for the Review Period.

The Commonwealth may make deductions against the At Risk Amount (the ‘At Risk Deductions’) in accordance with this Work Order, up to an amount being the At Risk Amount.  The maximum At Risk Deduction must not exceed the At Risk Amount.

Weighting Percentage

The KPIs are weighted as shown in Table 1 below.

Table 1: Weighting Percentages for each KPI

| KPI | Weighting Percentage |
| --- | --- |
| KPI-01 – Relationships | 10% |
| KPI-02 – Timely Delivery of Services | 20% |
| KPI-03 – Release and Application Lifecycle Management | 20% |
| KPI-04 – Application Availability | 25% |
| KPI-05 – Patching of Critical Vulnerabilities | 25% |
| TOTAL WEIGHTING PERCENTAGE | 100% |

Calculation of the At Risk Deduction

The Supplier’s At Risk Deduction for a KPI will be calculated as follows:

ARDi=n=1nARAi×WPn×APn

### where:

ARD	is the At Risk Deduction for the relevant Work Order during the relevant Review Period, stated in $;

ARA	is the At Risk Amount for the relevant Review Period, stated in $;

WP	is the Weighting Percentage for the relevant KPI as specified in Table 1, stated as a percentage (%);

AP	is the percentage amount which corresponds to the Achieved Performance as specified in Table 2, stated as a percentage (%);

i	is the Review Period reference number, stated in months; and

n	is the number of KPIs.

Worked example:

If the Supplier has an At Risk Amount (ARA) of $100 for a Review Period; has two KPIs both with a Weighting Percentage (WP) of 50%; and has an Achieved Performance (AP) of ‘Tolerance Green’ (20%) and ‘Tolerance Amber’ (80%) respectively, then the Supplier has an At Risk Deduction (ARD) of:

- ARDi=$100 (ARA)×50% WP×20%AP+$100 (ARA)×50% WP×80%AP
ARD=$10+$40=$50

Achieved Performance

The At Risk Deduction for each KPI for a Review Period will be calculated in accordance with this clause 3.4 and Appendix A.

As set out in Appendix A, for each KPI in the Work Order, the Commonwealth will assess the Supplier’s performance against the behaviours described as Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of each KPI.

If the Supplier achieves an Achieved Performance other than ‘Good (Tolerance Green)’ for any KPI, the Commonwealth may elect to reduce the percentage amount in Table 2 that will be applied to the At Risk Amount.  This means that the percentage of the At Risk Amount being applied to calculate the At Risk Deduction may be less than the percentage amounts stated in Table 2, if the Commonwealth so elects.  The Commonwealth is not required to exercise its discretion under this clause for the benefit of the Supplier.

Table 2: Achieved Performance for a KPI

| Categories of Achieved Performance | At Risk Deduction (% applied to the At Risk Amount) |
| --- | --- |
| Good (Tolerance Green) | 0% (meaning that 0% of the At Risk Amount will be used to calculate the At Risk Deduction) |
| Fair (Tolerance Amber) | 50% (meaning that 50% of the At Risk Amount will be used to calculate the At Risk Deduction) |
| Poor (Tolerance Red) | 100% (meaning that 100% of the At Risk Amount will be used to calculate the At Risk Deduction) |

Provisional Payments

Except for the final month in a Review Period for a KPI, the Supplier is entitled to claim in respect of each KPI a monthly payment (Provisional Payment) representing the At Risk Amount attributable to that KPI for the month, on account of the Supplier's potential future entitlement to the At Risk Amount for that KPI as determined under clause 3.3.

At the Performance Reviews held in accordance with clause 12.1 of the SOW, the Commonwealth shall calculate the Supplier's At Risk Deduction (if any) for each KPI for the Review Period in accordance with clause 3.3 and if the net amount (ie. At Risk Amount minus any At Risk Deduction) for the KPI for the Review Period is:

more than the sum of the Provisional Payments claimed for the KPI during the Review Period, then the Supplier is entitled to submit a claim for the amount of the difference; or

less than the sum of the Provisional Payments claimed for the KPI during the Review Period, then the Commonwealth may elect to recover the amount of the difference from the Supplier under clause 13.7 of the COD. No amount shall be owing under this clause 3.5b(ii) until the Commonwealth elects to recover the amount.

Worked example: 1. For the purpose of this example: a. The Review Period is 3 months; b. The total Work Order Price payable during the Review Period is $3,000 (ie. $1,000 per month x 3 months); c. The At Risk Amount (ARA) in respect of the Review Period is 15% of the total Work Order Price payable for that Review Period (ie. $3,000 x 15% = $450); d. The monthly Provisional Payment is $150 (ie. the At Risk Amount $450 divided by the 3 month); and d. Invoicing is based on monthly in arrears payment. 2. Calculating the At Risk Deduction (ARD): KPI; At Risk Amount (ARA – $); Weighting Percentage (WP – %); Achieved Performance (AP – %); At Risk Deduction (ARD – $). KPI-01; $450.00; 50%; 80%; $180.00. KPI-02; $450.00; 25%; 0%; $0.00. KPI-03; $450.00; 10%; 100%; $45.00. KPI-04; $450.00; 15%; 20%; $13.50. Total ARD (for Review Period); $238.50. Net ARA payable (for Review Period); $211.50. 3. Supplier’s Payment Claim amounts (applicable to the Review Period): a. Month 1 = $850 + $150 = $1,000 (Monthly Work Order Price inclusive of the Provisional Payment); b. Month 2 = $850 + $150 = $1,000 (Monthly Work Order Price inclusive of the Provisional Payment); c. Month 3 = $850 + $0 = $850 (Monthly Work Order Price exclusive of the monthly Provisional Payment) 1; and d. Month 4 = ($450 – 238.50) - $300 = $211.50 - $300 = ($88.50) (Net ARA for Review Period – Provisional Payments in months 1 and 2) 2 &3. Notes: 1. In relation to month 3, the monthly Provisional Payment of $150 is withheld subject to the calculation of the ARD for the Review Period (which would occur following the quarterly Performance Review with the Supplier); and 2. The Supplier has been paid $300 ($150 x 2 months) in Provisional Payments for months 1 & 2. Following the performance assessment, the Commonwealth calculates that the Supplier is only entitled to $211.50 based on its Achieved Performance. The net amount of the ARA payable is $88.50 less than the total Provisional Payments for the Review Period. The Commonwealth may: a. deduct $88.50 from payment of any future Payment Claim; or b. give the Supplier notice of the existence of a debt recoverable which must be paid by the Supplier within 30 days after receipt of notice. 3. In relation to Month 4, the Supplier shall also be entitled to the payment of $1,000 (Monthly Work Order Price inclusive of the Provisional Payment) for the first month of the next Review Period.

Appendix A to Annexure E – Key Performance Indicators (KPI’s)

Note to Tenderers: Tenderers are invited to make comment on the feasibility of these KPI’s in their responses, and suggest modications/subsitutions for the consideration of the Commonwealth

- KPI-01: Relationships

| Description |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - This KPI assesses the Supplier’s performance in demonstrating positive working relationships with the Commonwealth, Other Suppliers and Subcontractors. - Positive working relationship behaviours include: - acting as an industry leader and not escalating internal problems, or those with Subcontractors, to the Commonwealth, unless absolutely necessary; - being committed to informing the Commonwealth accurately of material issues in a timely fashion; and - being committed to resolving disputes and issues fairly and at the lowest appropriate level, and where issues arise, the Supplier focuses on fixing the problem and not the blame. |  |  |  |  |  |
| Assessment process |  |  |  |  |  |
| Review Period: Monthly, aligned with the cadence for Performance Reviews. - The Commonwealth will assess the Supplier’s performance against the behaviours described below as Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |
|  | The Supplier’s behaviours: | Good | Fair | Poor |  |
|  | Proactively and collaboratively seeks to resolves issues and disputes, reasonably and equitably, and early at the lowest appropriate level and considers the legal or contractual remedies as the last resort. | always | often | frequently escalates issues and disputes to higher levels of management without first seeking to resolve them at the lowest appropriate level |  |
|  | Does all the following: - creates an environment that fosters co-operation, openness, and sharing of information; - cooperates and collaborates with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services including in relation to approaching problem-solving and sharing relevant and critical information and insights; - operates in an open, honest, frank and fair way in dealing with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services; and - demonstrates leadership and acts as a role model in its relationships with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services | always does all these things | often does all these things | infrequently does some of these things |  |
| Performance Table |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |
| - All behaviours are Good |  |  |  |  | Good |
| - 1 or more behaviours are Fair, no behaviours are Poor |  |  |  |  | Fair |
| - 1 or more behaviours are Poor |  |  |  |  | Poor |

- KPI-02: Timely Delivery of Services

| Description |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - This KPI assesses the Supplier’s performance delivering the Services within the timescales specified in a Work Order. |  |  |  |  |  |
| Assessment process |  |  |  |  |  |
| Review Period: Monthly, aligned with the cadence for Performance Reviews. - The Commonwealth will assess the Supplier’s performance against the behaviours described below as Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |
|  | The Supplier’s behaviours: | Good | Fair |  | Poor |
|  | End User Issue Resolution – Incidents Measures the monthly ticket resolution of end-user incidents by the eTools and DDM support team by the priority of the Incident as per below: - P1: 4 Hours - P2: 8 Hours - P3: 6 Business Days - P4: 14 Business Days Calculated as the sum of all INM tickets for eTools and DDM Support raised and completed by the combined support staff within the eTools and DDM Support team on a monthly basis. | 100% of INM tickets resolved within the resolution time by priority. | 90% of INM tickets resolved within the resolution time by priority. |  | 80% of INM tickets resolved within the resolution time by priority. |
|  | End User Issue Resolution – Service Requests Measures the monthly ticket resolution of Service Requests by the Secret Server support team by the priority of the SRF as per below: - P1: 4 Hours - P2: 8 Hours - P3: 5 Business Days - P4: 12 Business Days Calculated as the sum of all SRF tickets for eTools and DDM Support raised and completed by the combined support staff within the eTools and DDM Support team on a monthly basis. | 100% of SRF tickets resolved within the resolution time by priority. | 90% of SRF tickets resolved within the resolution time by priority. |  | 80% of SRF tickets resolved within the resolution time by priority. |
| Performance Table |  |  |  |  |  |
| If … |  |  |  | the Achieved Performance is … |  |
| - All measures are assessed as Good |  |  |  | Good |  |
| - 1 or more measure is assessed as Fair - No measures are assessed as Poor |  |  |  | Fair |  |
| - 1 or more measures are assessed as Poor. |  |  |  | Poor |  |

# KPI-03: Release & Application Lifecycle Management

| Description |  |  |  |  |
| --- | --- | --- | --- | --- |
| - This KPI assesses the Supplier’s performance in Release and Application Lifecycle Management - These performance measures are based on the Supplier’s ability to manage new releases of the eTools and DDM applications, calculated separately, including the deployment and testing of the system in lower environments. - This also includes the configuration and validation of external system integrations as part of standard Defence Change control. |  |  |  |  |
| Assessment process |  |  |  |  |
| Review Period: Monthly, aligned with the cadence for Performance Reviews, or quarterly as noted for each applicable behaviour. - The Commonwealth will assess the Supplier’s performance against the behaviours described below as Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. - Note, this KPI will be measured and assessed from ED + 90 days |  |  |  |  |
|  | The Supplier’s behaviours: | Good | Fair | Poor |
|  | Development Release Changes - Management Refers to the number of bespoke major release changes the Supplier needs to develop, test, validate and release per annum. A major release is defined as a software update or upgrade either developed by the eTools and DDM team or released by another vendor which substantially alters the way in which end users interact with the system. For example, the introduction or amendment of a core piece of functionality, significant User Interface changes or integration with other software/systems. | 3 months or less since last release | 4 months since last release | 6 or more months since last release |
|  | Software Update Changes - Management Refers to the number of minor software update changes the Supplier needs to test, validate and release per month. A software update is defined as an update or upgrade released by another vendor which does not substantially alter the way in which users interact with the system. For example, a minor change to a workflow process or an update to the user interface. | 100% of available releases deployed into Production. | Less than 100% of available releases deployed into Production. | Less than 50% of available releases deployed into Production. |
|  | Emergency/Hotfix Changes – Management Refers to the number of emergency/hotfix changes the Supplier needs to test, validate and release per month. | 100% of required changes deployed into Production | Less than 100% of required changes deployed into Production | Less than 90% of required changes deployed into Production |
|  | Release Changes – Critical Defects Measures the number of Severity 1 & 2 defects introduced into Production as a result of a Major Release. Measured quarterly. | 0 per release | 1 per release | more than 1 per release |
|  | Minor Release Changes – Critical Defects Measures the number of Severity 1 & 2 defects introduced into Production as a result of a Minor Release. | 0 per release | 1 per release | more than 1 per release |
|  | Release Changes – Minor Defects Measures the number of Severity 3 & 4 defects introduced into Production as a result of a Major Release. Measured quarterly. | 0 per release | 1 per release | more than 1 per release |
|  | Minor Release Changes – Minor Defects Measures the number of Severity 3 & 4 defects introduced into Production as a result of a Major Release. | 0 per release | 1 per release | more than 1 per release |

| Performance Table |  |
| --- | --- |
| If … | the Achieved Performance is … |
| - 6 or more measures are assessed as Good; and - No measures are assessed as Poor | Good |
| - 2 or more measures are assessed as Fair; and - No measures are assessed as Poor | Fair |
| 1 or more measures is assessed as Poor. | Poor |

- KPI-04: Application Availability

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI assesses the percentage of time of which the eTools and DDM applications are available (calculated separately, and excludes outages caused by a supplier identified dependant service, and approved planned outages). |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: Monthly, aligned with the cadence for Performance Reviews The Commonwealth will assess the Supplier’s performance against the behaviours described below as Good, Fair or Poor. The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Good | Fair | Poor |  |  |
|  | eTools | 99.5% and above | 99.3% and above | Below 99.3% |  |  |
|  | DDM | 99.5% and above | 99.3% and above | Below 99.3% |  |  |
| Performance Table |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |
| - 2 measures are Good |  |  |  |  | Good |
| - 1 or more measure is Fair |  |  |  |  | Fair |
| - 1 or more measure is assessed as Poor |  |  |  |  | Poor |

- KPI-05: Patching of Critical Vulnerabilities

| Description |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| This KPI measures the percentage of eTools and DDM patches or updates have been successfully deployed where a critical vulnerability or zero-day exploit in accordance with the SIAM processes and procedures. This KPI measures the percentage of eTools and DDM patches or updates successfully deployed. |  |  |  |  |  |  |
| Assessment process |  |  |  |  |  |  |
| Review Period: Monthly, aligned with the cadence for Performance Reviews - The Commonwealth will assess the Supplier’s performance against the behaviours described below as Good or Poor. - Calculated as (Number eTools and DDM patches and updates deployed / total number of critical vulnerability or zero-day exploits identified, where the vendor has released software update or patch to remediate, and the change management process is approved) x 100. - Where 0 patches and updates have been deployed this metric would be 100% - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI. |  |  |  |  |  |  |
|  | The Supplier’s behaviours: | Good | Fair | Poor |  |  |
|  | eTools | 100% | n/a | Less than 100% |  |  |
|  | DDM | 100% | n/a | Less than 100% |  |  |
| Performance Table |  |  |  |  |  |
| If … |  |  |  |  | the Achieved Performance is … |
| - 2 measures are Good |  |  |  |  | Good |
| - 1 or more measure is assessed as Poor. |  |  |  |  | Poor |

Annexure F - AUSTRALIAN INDUSTRY CAPABILITY SCHEDULE

australian industry capability SCHEDULE

Note to drafters:  This annex should be used for procurements where the expected value of any resultant Work Order will be between $4 million and $20 million (GST inclusive).

If the expected value of any resultant Work Order is likely to exceed $20 million, then the AIC Plan template should be used.

Note to tenderers:  The Australian Industry Capability (AIC) Schedule forms part of any resultant Work Order and describes the Supplier’s commitments to the participation of Australian Industry for that Work Order, including local businesses operating in the areas where work is undertaken, and participation by other small and medium enterprises (SMEs). The draft AIC Schedule must be submitted to Defence in accordance with any timescales specified in item 30 of an RFQ or Work Order.

Tenderers should refer to the Industry Programs – ‘Doing Business with Defence’ Portal at http://www.defence.gov.au/casg/DoingBusiness/Industry/Industryprograms/ for information relating to the Australian Industry Capability program and other Defence industry programs.

Tenderers should familiarise themselves with the 2016 Defence Industry Policy Statement, 2018 Defence Industrial Capability Plan, 2019 Defence Policy for Industry Participation, 2018 Defence Export Strategy and Australian Industry Capability (AIC) guidance, available at:

- http://www.defence.gov.au/SPI/Industry/AIC.asp;

- https://www.defence.gov.au/SPI/Docs/Defence-Policy-for-Industry-Participation.pdf;

- http://www.defence.gov.au/SPI/Industry/CapabilityPlan/; and

- http://www.defence.gov.au/Export/Strategy/.

- AustraLian industry Capability schedule requirements

Tenderers are to:

provide a draft AIC Schedule in accordance with Table 1 below;

describe the tenderer’s approach to maximising participation of Australian Industry (where competitive), including local businesses, in their supply chain.  This is to include evidence that the tenderer has market tested Australian Industry, including local businesses;

Note to tenderers:  Defence encourages Suppliers to maximise the use of ‘local’ businesses in their supply chains, particularly when Work Orders require work to be performed in Australia.  For example, if work is to be performed at or near a Defence base (particularly in regional or remote Australia), Defence expects that, for any resultant Work Order, processes for selecting companies to participate in the supply chain will include mechanisms to engage competitive local businesses that are based or primarily operate in the area where the Defence base is located.

In responding to clause 1.1c, the tenderer is to set out ‘local business’ criteria against which local Australian Industry will be assessed.  These criteria might include a distance or range from the Defence base or work location, or an identifiable area or region within which a company must have its principal place of business, or at least a major presence, to qualify as a ‘local business’.  These distances, ranges, areas or regions could differ depending on the location or nature of the work, but the proposed definition will be assessed by the Commonwealth in accordance with the Defence Policy for Industry Participation.  A definition of ‘local business’ that is agreed with the Commonwealth will be included in the Glossary of the resultant Work Order.

describe how the tenderer proposes to define ‘local business’, and how the tenderer will determine whether a service provider or supplier meets this definition; and

Note to tenderers:  An Indigenous Enterprise is an organisation that is 50 per cent or more Indigenous owned that is operating as a business.  Supply Nation is a membership body that validates and promotes Indigenous Enterprises and maintains a list of enterprises that meet the requirements of Indigenous enterprises at www.supplynation.org.au.

summarise the tenderer’s approach to supporting the Australian Government’s Indigenous Procurement Policy (https://www.niaa.gov.au/resource-centre/indigenous-affairs/commonwealth-indigenous-procurement-policy), cross-referencing to its proposed Indigenous Procurement Policy Plan.

Table 1: Australian Industry Capability Schedule

| Item Number | AIA Description | Company Name and ACN/ABN/NZBN | Payment Schedule Reference | AIA Value (AUD) | Location (including Postcode) | SME (Y/N) | Indigenous Enterprise (Y/N) | Local Business (Y/N and Brief Justification) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) | (f) | (g) | (h) | (i) |
| AIA-01 |  |  |  |  |  |  |  |  |
| AIA-02 |  |  |  |  |  |  |  |  |
| AIA-03 |  |  |  |  |  |  |  |  |
| TOTAL |  |  |  |  |  |  |  |  |

Note to tenderers:  When preparing this Schedule, include all Services.  If necessary, break the Australian Industry Capability (AIC) Schedule Line Item into sub line items to better describe the Australian Industry Capability activities.  All prices are to be expressed in Base Date dollars and be GST exclusive and duty free.  All nominated Australian companies listed in Table 1 are to be registered with an Australian Business Number (ABN), except for those companies that are resident in New Zealand, which are to be registered with a New Zealand Business Number (NZBN).

- Identification number for each entry.

AIA Description – a description of the Services to be performed by Australian Industry.  A separate line in the AIA schedule is required for each work package and company.

Australian or New Zealand company undertaking the activity (‘various’ is not an acceptable response).  If more than one company, detail the value of the work to each company on a separate line.  Include the ACN (or ARBN) and ABN, or NZBN, as applicable.

Each line item in the table (above) should be traceable to a line item in the relevant Work Order.

Value of work performed by Australian Industry.  It is the (GST exclusive) dollar value of work committed in the Work Order that will be performed by Australian Industry.

Set out the location (including the postcode) where the majority of the AIA will be performed.

Set out whether the entity is a Small to Medium Enterprise.

Set out whether the entity is an Indigenous Enterprise.

Set out whether the entity is a local business and brief justification as to why the entity qualifies as a ‘local business’ with reference to the tenderer’s criteria set out in response to clause 1.1c above.

- Annexure G - Australian Industry Capability Plan (AIC Plan) Description

- NOTE TO TENDERERS AND SUPPLIERS: 	This Data Item Description is provided for guidance only. The draft AIC Plan must be submitted to the Commonwealth in accordance with any timescales specified in Item 30 of an RFQ or Work Order. The final AIC Plan Approved by the Commonwealth will replace this guidance document as the new Annex x to the Statement of Work. Guidance on completion of the AIC Plan and associated definitions for the AIC terminology used in this AIC Plan Description is provided on the AIC webpage available at: http://www.defence.gov.au/SPI/Industry/AIC.asp.

- TITLE:	Australian Industry CAPABILITY PLAN

- DESCRIPTION and intended use

  - The Australian Industry Capability (AIC) Plan sets out the Supplier’s strategy, plans, processes and responsibilities for achieving the AIC Objectives and satisfying the AIC Obligations, including describing the management of the AIC program for the Work Order Term.  To the maximum practicable extent, the AIC Plan is written to contain specific and measureable commitments by the Supplier.

  - The Supplier uses the AIC Plan to:

          - set out the strategies, plans, processes, responsibilities and timeframes for the delivery of the AIC program and achieving the AIC Objectives and satisfying the AIC Obligations;

          - manage, coordinate and monitor the delivery of the AIC program;

          - ensure that those parties (including AIC Subcontractors) who are undertaking AIC-related activities understand their responsibilities, the commitments to be achieved, and the time-frames involved;

          - integrate the AIC activities being performed by AIC Subcontractors with the Supplier’s AIC activities to ensure that a coherent and cohesive AIC program is realised; and

          - provide assurance to the Commonwealth that the Supplier’s plan for delivering the AIC program will enable the AIC Objectives and AIC Obligations to be achieved while satisfying the other requirements of the Work Order.

  - The Commonwealth uses the AIC Plan to:

          - evaluate and gain assurance that the Supplier’s AIC program will achieve the AIC requirements of the Work Order;

          - provide a basis for monitoring and assessing the Supplier’s performance in relation to the execution of the AIC program;

          - assess the Supplier’s willingness and ability to work collaboratively with the Commonwealth and Australian Industry to achieve the AIC Objectives and AIC Obligations; and

          - identify the Commonwealth’s involvement in the AIC program.

- INTER-RELATIONSHIPS

  - The AIC Plan inter-relates with the following plans and reports, where these plans and reports are required under the Work Order:

          - Project Management Plan (PMP);

          - Performance Reports; and

          - the Work Order.

- APPLICABLE DOCUMENTS

  - The following documents form a part of this DID to the extent specified herein:

| 2016 DIPS | 2016 Defence Industry Policy Statement |
| --- | --- |
| 2018 DES | 2018 Defence Export Strategy |
| 2018 DICP | 2018 Defence Industrial Capability Plan |
| 2019 DPIP | 2019 Defence Policy on Industry Participation |
| 2019 DIS STEMS | 2019 Defence Industry Skilling and STEM Strategy |
| IPP | Indigenous Procurement Policy |
| ACE | ACE Measurement Rules |

- PREPARATION INSTRUCTIONS

  - Generic Format and Content

    - The AIC Plan shall comply with the general format, content and preparation instructions contained in this document.

    - When the Work Order has specified delivery of another plan that contains aspects of the required information, the AIC Plan shall summarise these aspects and refer to the other plan.

    - The AIC Plan shall be written in accordance with the following requirements:

          - the Supplier’s commitments are to be separated from any background or descriptive information;

          - the background or descriptive information is to be no more than 25% of the overall size of the AIC Plan (measured by page count), and is to be clearly identified as background and/or descriptive material;

          - the Supplier’s commitments are to be set out using the following terminology as appropriate:

            - except when using one of the forms in paragraph (ii) below, the words, “the Supplier shall […]”, are to be used to set out absolute commitments;

            - the words, “the Supplier shall use its best endeavours to […]” or “the Supplier shall use its reasonable endeavours to […]”, are to be used when the Supplier is not able to make an absolute commitment, but a qualified commitment is required; and

            - the words, “the Supplier may […]”, are to be used when there is little-to-no certainty that a particular path or decision will actually occur or be made, or the matter is discretionary; and

          - any matters or assumptions which qualify the Supplier’s commitments are to be clearly stated individually in respect of each commitment, and the relevant commitment is to be expressed to be subject to those qualifications using specific cross references.  Any background or descriptive information is not to qualify the Supplier’s commitments.  Generic words, such as “where appropriate”, “when appropriate”, or “as required” are not to be used to qualify the Supplier’s commitments.

    - The AIC Plan is subject to Approval in accordance with the requirements of the Work Order and Statement of Work.  To allow for more objective assessment of the AIC Plan, Approval will be based upon the following criteria:

          - the program of AIC activities achieves the AIC Objectives and satisfies the AIC Obligations;

          - the overall Australian Contract Expenditure (ACE) for the Work Order and the Prescribed ACE Percentages are reasonable and achievable in the context of the Services being acquired;

          - any update to the AIC Plan is traceable to the preceding version and does not:

            - derogate from the commitments in the preceding version (unless otherwise agreed, in advance and in writing, by the Commonwealth Representative);

            - increase the risk of not satisfying the AIC Obligations; or

            - affect the Prescribed ACE Percentages unless supported by a Work Order change, as applicable.

  - Specific Content

    - AIC Program Summary

Note:  This section should be no more than three pages.  It should provide an introduction and summary of the strategic intent, objectives and commitments underpinning the AIC Plan consistent with the Australian industry policy requirements identified at clause 4.

      - The AIC Plan shall provide a summary of:

          - the Supplier’s strategy for achieving each of the AIC Objectives, including summarising the Supplier’s and AIC Subcontractors’ commitments over the Work Order Term for achieving these AIC Objectives;

          - any Sovereign Industrial Capability Priorities (SICPs) and Critical Industrial Capabilities applicable to the Work Order;

          - the Supplier’s and AIC Subcontractors’ commitments for delivering against the Australian Industry Activities (AIAs) , including Defence-Required Australian Industry Capabilities (DRAICs), applicable to the Work Order;

          - the overall Prescribed ACE Percentage for the Work Order;

          - the Supplier’s and AIC Subcontractors’ commitments over the Work Order Term to identifying and employing Local Businesses in the delivery of Work Order requirements;

          - the Supplier’s and AIC Subcontractors’ commitments over the Work Order Term to promote innovation and research and development (R&D) relating to the Work Order;

          - the Supplier’s commitments to supporting the Indigenous Procurement Policy in considering and involving recognised Indigenous enterprises within the Supplier’s supply chain and the employment of Indigenous Australians as part of delivering the Work Order requirements;

          - the Supplier’s commitments to engaging and employing veterans (previous members of the Australian Defence Force), including through suppliers that employ veterans, as part of delivering the Work Order requirements;

          - the Supplier’s and AIC Subcontractors’ commitments to Australian Industry over the longer term, particularly Small-to-Medium Enterprises (SMEs) and Local Businesses, including:

            - newly-proposed long-term partnering arrangements with particular Australian Entities;

            - enhancements to existing long-term partnering arrangements with particular Australian Entities; and

            - long-term engagement of particular Australian Entities in the Supplier’s supply chain; and

          - any other commitments or matters of note that demonstrate the Supplier’s commitment to achieving the AIC Objectives.

    - AIC Management

      - The AIC Plan shall:

          - identify the AIC manager, including name, title, contact details and the AIC manager’s responsibilities, position in the organisation, and describing the scope of influence of the AIC manager to promote and achieve the AIC Objectives;

          - describe the organisational arrangements for managing and undertaking the AIC program and related activities for the Work Order, including identifying the number of people involved in the AIC program and their respective responsibilities; and

          - where AIC Subcontractors are applicable to the Work Order, identifying the arrangements and division of responsibilities between the Supplier’s AIC organisation and each of the AIC Subcontractor’s AIC organisations.

      - The AIC Plan shall describe:

          - the assurance process used to ensure that the AIC Obligations are met and the AIC Objectives are being pursued, including:

            - the data to be captured, monitored and reported on;

            - the nature of, and the indicative frequency of, assurance activities; and

            - the reporting process for assurance activities planned / conducted during each reporting period;

          - the strategy and processes used to identify and remediate potential or actual problems with achieving the AIC Obligations, including:

            - describing the different processes to be employed when the problems are internal to the Supplier or are due to a Subcontractor, including the triggers that will be used to identify potential or actual problems;

            - the processes to be used to assist Australian Entities to address identified problems; and

            - the processes to be followed and associated timeframes to escalate the identified problems within the Supplier’s organisation, including to advise the Commonwealth of the problems; and

          - the details and outcomes that will be recorded in relevant Work Order progress reporting.

    - AIC Schedule

      - The AIC Plan shall include an AIC Schedule that details the activities being performed under the Work Order and over the Work Order Term in Australia or New Zealand and/or by each Australian Entity.

      - The AIC Schedule required by clause 5.2.3.1 shall be in the format defined in Annex B, or as otherwise agreed between the parties.

    - Opportunities for Australian Industry

Note:  The Supplier’s and AIC Subcontractors’ commitments to provide work to particular ANZ Subcontractors are provided in response to clause 5.2.8.

      - The AIC Plan shall include a table (refer Table 1), which identifies those elements of the Work Order for which the exact source of supply for particular goods and services has not yet been finalised (including goods that are subject to make or buy decisions by the Supplier), including:

          - a description of the specific goods and services for which the source of supply has not yet been finalised, including in relation to any goods and/or services that the Supplier will be acquiring through an Approved Subcontractor (ie, the Approved Subcontractor has not yet finalised the source of supply for the elements that it will be providing to the Supplier and these elements could be acquired through a lower-tier Subcontract);

          - identification as to whether or not the Supplier considers that one or more opportunities exist for Australian Industry to provide those goods and/or services;

          - if the Supplier considers that one or more opportunities exist, a brief description of the nature and scope of those opportunities, including:

            - the identification of the Australian Entities that have been identified by the Supplier as potentially suitable (if any), including whether or not they are SMEs and/or Local Businesses a brief description of the goods and/or services that those companies offer;

            - the likely timings associated with each opportunity; and

            - whether or not the Supplier plans to compete the opportunity with overseas companies; and

          - if the Supplier considers that opportunities for Australian Industry do not exist for the particular goods and/or services, the rationale for that assessment, including whether or not such an opportunity may exist at some future time and, if so, the conditions required for the opportunity to be considered viable.

Note:  For clarity, the table should not include any elements for which the Supplier has already made a binding commitment to an Australian supplier.

Table 1: Opportunities for Australian Industry

| Work Breakdown Structure Element | Description of the goods / services for which the source of supply is still to be determined | Opportunities for the participation of Australian Industry | Description of opportunity, or rationale for no opportunity |
| --- | --- | --- | --- |

      - Where the Supplier has proposed in its RFQ response (or subsequently) to utilise a particular Australian or New Zealand supplier, but the actual supplier, or the scope of actual goods and/or services to be provided from that supplier, will be determined as an outcome of a market testing process that is yet to be conducted, the AIC Plan shall identify:

          - the supplier; and

          - the details in relation to the nature and timing of the associated market testing process.

    - Contract Market Testing / Subcontract Establishment

Note:  This clause requires consideration of the industry engagement processes, such as the use of industry associations, supplier advocates, professional networks, the Office of Defence Industry Support (ODIS), AusIndustry, Supply Nation or other forms of advertising and/or promotion used to publicise opportunities for Australian Industry.

      - The AIC Plan shall describe the approach, actions, processes and clear commitments in relation to industry engagement, market testing and Subcontract establishment that will be undertaken by the Supplier to promote and achieve the AIC Objectives and satisfy the AIC Obligations, particularly in relation to the opportunities identified in response to clause 5.2.4, including in relation to:

          - scanning Australian Industry to identify potential Australian or New Zealand suppliers to deliver the contracted requirements and further the AIC Objectives, including the timeframes when the Supplier commits to undertaking these activities (which, for clarity, may be defined in relation to Milestones);

          - advising Australian Industry of the potential opportunities to participate in the work required under the Work Order, such as advertising through industry associations, forums and the Supplier’s website, and the timeframes when the Supplier commits to undertaking these activities (which, for clarity, may be defined in relation to Milestones);

          - establishing Subcontracts with Australian Industry, including:

            - an overview of the Supplier’s standard procurement processes, including identifying the typical linkages that exist with the Supplier’s design teams for the Mission System and Support System;

            - a description of how procurement activities will be structured, including in relation to timings and use of selection criteria, to maximise opportunities for Australian Industry to participate in the procurement activities on a fair and equitable basis; and

            - describing how any commercial requirements and constraints, which may apply to particular types of procurement activities, will be addressed, including in relation to Intellectual Property (IP), security, and export controls, so that the widest possible market engagement can be undertaken to satisfy the AIC Objectives; and

          - ensuring that AIC Subcontractors will undertake their own market testing activities to promote and achieve the AIC Objectives.

      - The AIC Plan shall also describe:

Note:  Supply Nation maintains a list of enterprises that meet the requirements of Indigenous enterprises, (www.supplynation.org.au).  The Commonwealth Indigenous Procurement Policy is available at:

https://www.niaa.gov.au/resource-centre/indigenous-affairs/indigenous-procurement-policy

          - the initiatives that will be employed to address the Indigenous Procurement Policy to maximise participation of Indigenous enterprises over the Work Order Term, including the Supplier’s commitments in considering and involving recognised Indigenous enterprises within the Supplier’s supply chain and the employment of Indigenous Australians as part of delivering the Work Order requirements; and

          - the initiatives that will be employed, including the Supplier’s commitments, to engage and employ veterans (previous members of the Australian Defence Force), including through suppliers that employ veterans, as part of delivering the Work Order requirements.

    - Creation, Enhancement and Maintenance of ANZ Industry Capabilities

Note:  This clause is intended to address all ANZ Industry Capabilities being created, enhanced or maintained under the Work Order.

      - The AIC Plan shall identify and describe the Supplier’s commitments and any AIC Subcontractors’ commitments under the Work Order in relation to the creation or enhancement of Industry Capabilities in Australia or New Zealand, including:

          - a brief description of each Industry Capability, including:

            - the identification (where known) of the Australian Entity(ies) in which the Industry Capability will be created or enhanced; and

          - the outcomes being sought in terms of:

            - the specific Industry Capabilities to be created or enhanced, including describing the specific creation of, or enhancements to, skills, knowledge, systems, technology and/or infrastructure;

Note:  The purpose of the following clause is to establish the exact boundaries of each Industry Capability.  For example, an Industry Capability established to undertake Software development may only undertake a portion of the overall work in relation to the Software to be delivered under the Work Order.

            - the utilisation of the newly-created or newly-enhanced Industry Capabilities by the Supplier and/or the AIC Subcontractors under the Work Order (ie, the specific work to be performed by the Industry Capability, and explicitly identifying any work that could be done by the Industry Capability, but is proposed to be undertaken by overseas companies); and

            - the potential opportunities that may exist more broadly to utilise the Industry Capabilities for future work with the Supplier and/or AIC Subcontractors, including for future work with Defence;

Note:  The purpose of the following clause is to obtain the Supplier’s and, if applicable, the AIC Subcontractors’ plans (ie, the who, what, when, where, how and why), as a series of commitments, for implementing each Industry Capability.

          - the specific initiatives and activities to be undertaken to achieve these outcomes, including:

            - where the Industry Capabilities will be established and/or evolved in Australian Entities other than the Supplier or AIC Subcontractors, the identification of the specific sectors of Australian Industry for which assistance will be provided, including, where known, the specific companies to receive the assistance (by company name and ACN/NZCN) and whether or not the company is an SME or a Local Business;

            - the specific commitments of the Supplier, AIC Subcontractor(s) and, where applicable, other companies (eg, a parent company or an Original Equipment Manufacturer (OEM) under a Subcontract) to achieve the identified outcomes, including in relation to the transfer of technology, know-how, know-why, and Technical Data and IP (TD/IP);

            - the timeframes and costs associated with these commitments, including stages of implementation, when any new or enhanced Industry Capabilities will be available, and whether or not the commitments involve the utilisation of government grants;

            - any assumptions, constraints and/or risks associated with the Industry Capability and/or the plan for its creation, enhancement or maintenance (as applicable), including the proposed mechanisms and/or activities to address or mitigate the identified assumptions, constraints and risks;

            - whether or not there are any specific Authorisations (eg, Export Approvals) required to enable the initiatives to be undertaken and, if so, the specific details and timings (which, for clarity, may be defined in relation to Milestones) associated with each different type of Authorisation;

            - whether or not these initiatives relate to skills requirements identified within the Defence skilling programs – either currently targeted or future gaps that have been identified – and, if so, the specific details in relation to each skill category being targeted;

            - any expectations of the Supplier with respect to the Commonwealth associated with the Industry Capability and/or the plan for its creation, enhancement or maintenance (as applicable); and

            - if a DRAIC Readiness Review (DRAICRR) is required under the Work Order, the proposed approach to satisfying the requirements for this review, including the organisations and individuals involved and their specific responsibilities, the proposed review venue, the detailed pre-requisites for conducting the review, actions to be undertaken during the review (eg, documentation to be reviewed), and the detailed review completion criteria.

          - how achievement of the specific enhancements and/or outcomes will be measured and reported; and

          - any planned follow-on activities or opportunities to ensure that the new or enhanced Industry Capabilities are maintained and will remain viable.

      - The AIC Plan shall identify and describe the Supplier’s commitments and any AIC Subcontractors’ commitments under the Work Order to support the maintenance of existing Industry Capabilities within Australian Industry, including:

          - the specific sectors of Australian Industry for which assistance will be provided or activities will be undertaken, including, where known, the specific companies to receive the assistance (by company name and ACN/NZCN) and whether or not the company is an SME or a Local Business; and

          - the specific activities and/or initiatives to be undertaken, including a brief description as to how these activities assist with the maintenance of existing Industry Capabilities in Australia or New Zealand.

Note:  The 2018 Defence Export Strategy sets out the Australian Government’s approach to achieving greater export success in order to build a stronger, more sustainable and globally competitive Australian Defence Industry.

      - The AIC Plan shall identify any commitments of the Supplier or AIC Subcontractors to promote the long-term sustainability of Industry Capabilities within Australian Industry, including identifying and describing:

          - any new Australian Industry company that has entered, or will be entering, the Supplier’s global supply chain as a result of the Work Order, including:

            - the nature of each company’s current or projected contribution; and

            - the estimated timeframe for each new company to enter the Supplier’s global supply chain; and

          - how Australian Industry has or will be provided with opportunities to enter export markets or facilitate domestic sales of goods or services as a result of the Work Order.

    - Supply Chain Assurance

      - The AIC Plan shall describe the Supplier’s plan, including the associated measures, to undertake assurance activities to monitor and assess the ANZ Sovereignty-related elements of their supply chain for the Services, as required by the SOW, including:

          - identifying the Subcontractors to be monitored;

          - describing the specific activities to be undertaken, including the methodologies to be employed and associated timeframes;

          - describing how AIC Subcontractors will be incorporated into these assurance activities; and

          - describing the mechanisms for reporting to the Commonwealth, including through the Work Order reporting requirements, the outcomes of the Supplier’s monitoring and assurance activities, including:

            - progress against the schedule of planned assurance activities;

            - a brief summary of the health of the implemented Industry Capabilities, including an assessment of each Subcontractor’s abilities to undertake the required sustainment activities; and

            - identification of any areas of concern, including the suggested plan to rectify, if required, any actions proposed to be undertaken by the Commonwealth, and a risk assessment if no action were to be taken to resolve the identified concerns.

    - Supplier and AIC Subcontractor Activities Contributing to ACE

Note:  The Supplier’s activities will be described in various Work Order plans.  The intent here is for the AIC Plan to set out the specific aspects of the Supplier’s and AIC Subcontractors’ activities that contribute to ACE, including:

all activities being conducted directly by the Supplier or an AIC Subcontractor, which are classified as ACE;

all activities being conducted by Subcontractors to the Supplier and AIC Subcontractors, which are classified as ACE; and

where the Supplier or an AIC Subcontractor is an overseas entity, all activities being conducted by the Supplier or AIC Subcontractor in support of ANZ Subcontractors, which are not classified as ACE, but enable ACE through the related ANZ Subcontract (eg, delivery of training and TD to transfer skills).

      - For those Supplier and AIC Subcontractor activities contributing to ACE (including Subcontractor activities), the AIC Plan shall provide a breakdown, which:

          - provides a breakdown that clearly describes the elements of the work being conducted in Australia or New Zealand (by postcode) and the elements being conducted overseas (by country), including separately identifying the activities being conducted by the Supplier from those being conducted by each AIC Subcontractor and cross-referring to the response provided to clause 5.2.6 where appropriate;

          - separately identifies the Supplier’s and each AIC Subcontractor’s activities in direct support of each Subcontractor activity being conducted in Australia or New Zealand (ie, identifying the specific activities pertaining to each Subcontractor), including:

            - identifying whether the Subcontractor is an SME or a Local Business; and

            - cross-referring to the response provided to clause 5.2.6, and supplemented by the identification of any other support being provided by the Supplier and/or each AIC Subcontractor to those Subcontractors, such as (for example) the provision of technical assistance, training, TD and equipment, and the secondment of Supplier Personnel;

          - if the delivery of Industry Capabilities as AIAs are applicable to the Work Order, identifies the specific AIAs to be created, enhanced or maintained by the Supplier (and/or a Subcontractor to the Supplier, including through an AIC Subcontractor), cross-referring to the response provided to clauses 5.2.6 where appropriate; and

          - separately identifies the Supplier’s and each AIC Subcontractor’s activities to foster and promote innovation and to undertake R&D in conjunction with Australian Industry, Defence Science and Technology Group (DSTG), Commonwealth Scientific and Industrial Research Organisation (CSIRO), state governments, academia and other Commonwealth agencies in support of the Commonwealth’s requirements under the Work Order.

      - For the set of Supplier and AIC Subcontractor activities contributing to ACE, the AIC Plan shall provide a summary of the Australian and/or New Zealand workforce profile for the Supplier and each AIC Subcontractor over the Work Order Term, as derived from the Staff / Skills Profile provided in the PMP and which identifies:

          - any increase or decrease in the total Australian and/or New Zealand workforce numbers for the Supplier and each AIC Subcontractor as an outcome of the Work Order, including by location (postcode); and

          - the areas impacted (eg, full-time vs part-time employees, apprenticeships and particular labour categories impacted), using the same breakdown of the workforce into the labour categories identified in the Staff / Skills Profile in the PMP.

      - Where the Supplier’s and each AIC Subcontractor’s activities contributing to ACE are facilitated or made possible due to technology transfer (or similar assistance) from another company (eg, from a parent company or from an OEM under a Subcontract), the AIC Plan shall describe the specific commitments of the other company(ies) to enable this work to be undertaken in Australia or New Zealand, including:

          - specific details in relation to transfer of technology, TD/IP, know-how and know-why; and

          - the mechanisms and timeframes associated with this assistance.

  - Definitions

    - In this document, unless the context otherwise requires, terms used have the meaning given in the Work Order.

Annexes:

Public AIC Plan

PUBLIC AIC PLAN

Notes:

- The Public AIC Plan is designed to facilitate transparency and promote opportunities for Australian Industry to compete on merit throughout the period of the Work Order by publishing these opportunities on the Commonwealth’s internet website.

The initial Public AIC Plan is to be developed from the successful RFQ response and any negotiated changes prior to being submitted to the Commonwealth for Approval.

Updates to the Public AIC Plan are to be prepared, in accordance with the requirements of the Statement of Work and Work Order, to ensure that the plan accurately reflects forthcoming industry opportunities for publication on the Commonwealth internet website.

Generic Format and content

  - The Public AIC Plan shall be written on a company letterhead, signed by a duly authorised officer of the Supplier, and presented in a format that can be published on a Commonwealth internet website.

  - The Public AIC Plan shall only contain information of an appropriate security classification for publication on a public Internet website.

  - The Public AIC Plan shall, to the extent practicable, comply with the Australian Government Style Manual, which can be found at: https://www.stylemanual.gov.au/.

  - The Public AIC Plan shall include the information required under section 2, including using the same headings and structure.

- Specific Content: Public AIC Plan

  - Company Details

    - The Public AIC Plan shall include the following company details:

          - company name;

          - address for the relevant company office; and

          - website details.

  - Executive Summary

    - The Public AIC Plan shall contain an executive summary that includes:

          - the Defence project number and the Work Order number;

          - an overview of the scope of the Work Order, including the Services to be provided and the scope of work to be performed by Australian Industry;

          - the Work Order Price and the overall Prescribed ACE Percentage for the Work Order;

          - the Work Order duration and forecast completion date; and

          - identification of the SICPs, Critical Industrial Capabilities, and DRAICs and other AIAs applicable to the Work Order.

    - This section of the Public AIC Plan shall be consistent with the “AIC Program Summary” required under clause 5.2.1.

  - Subcontracted Work

    - The Public AIC Plan shall describe the work to be subcontracted to Australian Industry, including:

          - a summary of the overall scope of work to be subcontracted;

          - the total forecast value of Subcontracts (in Australian dollars at Base Date), including those Subcontracts that have been signed;

          - ACE, as a percentage of the total forecast value of the Subcontracts;

          - for each AIC Subcontractor, the company name, location and nature of work that they have been contracted to perform; and

          - a list of Subcontractors within the supply chain that are an Indigenous Enterprise, a Small to Medium Enterprise, a Local Business and/or that have signed the Veterans employment commitment.

    - In addition to the information required by clause 2.3.1d, the Public AIC Plan should summarise any other notable Subcontracts (ie, other than Subcontracts with AIC Subcontractors) that demonstrate and promote the benefits of the Work Order in achieving the AIC Objectives.

  - Creation, Enhancement and Maintenance of Australian Industry Capabilities

    - The Public AIC Plan shall summarise the Supplier’s commitments, and any AIC Subcontractors’ commitments, to the creation of new Industry Capabilities, or the enhancement or maintenance of existing Industry Capabilities within Australia or New Zealand, including:

          - the sectors in Australian Industry for which assistance is being or will be provided, and the outcomes being sought from providing that assistance;

          - a brief summary of the specific work being conducted or the initiatives being implemented to assist with the creation, enhancement and/or maintenance of Industry Capabilities, particularly where these provide benefits to Defence, such as:

            - transfer of technology;

            - related AIAs, particularly DRAICs; and

            - training and skills development programs.

    - This section of the Public AIC Plan shall be consistent with the “Creation, Enhancement and Maintenance of ANZ Industry Capabilities” required under clause 5.2.6.

  - Future Work Opportunities

    - The Public AIC Plan shall summarise the future work opportunities available to Australian Industry, including:

          - a summary of the goods and services for which the source of supply is still to be determined and for which there are one or more opportunities for Australian Industry;

          - the nature of each opportunity, in terms of the scope of each proposed Subcontract for the goods and services identified in response to clause 2.5.1a; and

          - if applicable, the location(s) where it is required or desirable for the work to be performed (eg, if installation work is required to be performed on a Defence base).

    - This section of the Public AIC Plan shall be consistent with the “Opportunities for Australian Industry” required under clause 5.2.4.

  - Market Engagement

    - The Public AIC Plan shall describe the process for Australian Entities to apply for the work opportunities described in response to clause 2.5, including:

          - indicative timeframes for advertising, tendering and Subcontract award;

          - how the opportunity will be advertised (eg, through the use of supplier advocates, industry forums, professional networks, and the Supplier’s webpage); and

          - contact details for an appropriate representative from the Supplier to enable Australian companies to discuss the opportunities and register their interest.

    - This section of the Public AIC Plan shall be consistent with the “Contract Market Testing / Subcontract Establishment” required under clause 5.2.5.

Annexure H - Transition-In Plan (TIP) Description. Description; The TIP describes the objectives, scope, constraints, assumptions, and activities associated with the Supplier’s (and any Subcontractors) program for managing and conducting its Transition-In Obligations during the Transition-In Period. It sets out the Transition-In Period.. Purpose; The Supplier uses the TIP to: - define, manage and monitor the Transition-In Obligations for the Work Order; - ensure that those parties (including Subcontractors) who are undertaking Transition-In Obligations understand their respective responsibilities, the processes to be used, and the timeframes involve; and - define the Supplier’s expectations for Commonwealth involvement in the Transition-In program. The Commonwealth uses the TIP to: - understand and evaluate the Supplier’s approach to meeting the Transition-In Obligations of the Work Order; - define and establish the Commonwealth’s involvement in the Supplier’s Transition-In program, including the monitoring of the Supplier’s program; - enable the timely provision of information to other applicable agencies; and - provide input for the Commonwealth’s planning.. Instructions; The TIP must comply with the Format and Content Requirements set out below. The TIP must align with activities and schedules in the Work Order and, if the Work Order requires taking over activities previously provided under another Work Order or contract, the Transition-Out Plan for that other contract. Risks associated with Transition-In-Obligations are to be recorded in the Risk Register and strategies for the management incorporated into the TIP.. Format and Content Requirements; Format; Microsoft® Office compatible, PDF. Soft copy Documents greater than 5 pages in length must contain a table of contents.. Paper size; Soft copies should have margins consistent with ISO 216:A0-A4 size. Hard copies should be delivered on ISO 216:A0-A4 size paper. Pages must be numbered and, preferably, indicate the Work Order number, version and date of issue.. Markings; Each plan must bear the relevant security classification markings and Intellectual Property or Confidential Information markings, where applicable.. Standards; Plans must meet the relevant Australian and/or international standard for that plan.. Language; Plans delivered to the Commonwealth must be in grammatically correct English (UK).. Revisions; Where plans are revised, a list of revisions should be maintained... Version; Record Version Numbers.; Date of Issue; Record Date of Issue. Content. Supplier Transition and Transformation Methodology; Describe the methodology to be applied to Transition-In Obligations and planning.. Governance; Describe organisational and governance arrangements for Transition-In Obligations, including: - the interrelationships and lines of authority between the Supplier and its Subcontractors involved in the Transition-In Obligations and, where applicable, with the Phase-Out activities of an existing supplier; and - the responsibilities of all parties involved in the Supplier’s Transition-In Obligations, including the individual within the Supplier’s organisation who is to have managerial responsibility and accountability for meeting the Transition-In Obligations of the Work Order.. Transition-In Activities; Detail specific activities for the Supplier and Subcontractors to be engaged in Transition-In Obligations, including: - activities to be undertaken for Transition-In Period, detailing when they are to be undertaken and by whom; - activities that will enable milestones and other Work Order deliverables to be achieved on schedule; - if applicable, the integration of these activities with Phase-Out activities of an existing supplier, - the processes and procedures to be employed by the Supplier for undertaking the Transition-In Obligations; - if applicable, the Supplier’s proposed methodology for ensuring its activities is coordinated with those of any existing supplier, including proposed planning and coordination meeting; - the personnel, including those of Subcontractors, required to undertake the Transition-In Obligations; - any Commonwealth facilities, equipment or support requirements and time periods for which they will be required; - the approach taken to identify, analyse and assess Transition-In Period or post period risks; - any new processes or significant procedures to be introduced; and - the expectations of the Supplier with respect to the Commonwealth.. Transition-In Register; If a Transition-In Register (TIR) is required under the Work Order (as described in SOW, Section 1 – Services to be delivered) describe the TIR and how it is to be managed.. For each activity, the TIR must include: - the unique identification number of the activity; - a brief description of the activity, including a reference to any related Deed or Contract clauses; - an outline of the tasks associated with completing the activity; - the priority of the activity; - the individual responsible for managing the activity; - any other parties involved in the activity; - the timeframes for achieving the activity; - details of the assessment, treatment and monitoring of any identified risks associated with the activity in relation to both Transition-In-Period and the subsequent delivery of Services; - action items associated with the activity, including the timeframes for each item and the party or parties responsible for them; and - the current status of the activity.. Transition-In Schedule; Attach as an annex the Transition-In Schedule (TIS) used by the Supplier to: - plan the activities and sequencing of activities necessary to achieve the Transition-In Obligations; and - provide schedule direction and status to the management team responsible for the conduct of the work. The TIS must identify: - activities and their estimated duration; - milestones, including Work Order Milestones; - the relationships and dependencies between activities and milestones to be accomplished by or for the Supplier in the performance of its Transition-In Obligations under the Work Order; - the earliest and latest start and finish dates for all activities and milestones; - critical and non-critical paths; and - allocated resources for each activity.. Transition-In Progress Report; Progress towards Transition-In Obligations must be reported as part of regular Contract Reports, including: - progress against all activities; - planned completion dates and actual start and completion dates for all activities and milestones; - adjustments in forecast completion rate; - either the 10 most significant Transition-In Obligations risks or all risks assessed as high or above, whichever is the greater; - a summary of any significant problems experienced in the period since any previous report; - a summary of outstanding issues that may impact upon the Transition-In program; - any significant changes to the TIP; and - sufficient information to enable the Commonwealth Representative to track the overall progress of the Transition-In Obligations described in the Approved TIP.. Additional Attachments; Clearly identify and include Attachments..

Annexure I - Phase-Out Plan (POP) Description

| Description | The POP describes the objectives, scope, constraints, assumptions, and activities associated with the Supplier’s (and Subcontractors’) program for managing and conducting Phase-Out. It sets out the Phase-out Period. |  |  |
| --- | --- | --- | --- |
| Purpose | The Supplier uses the POP to: - define, manage and monitor the Phase-Out program for the Work Order; - ensure that those parties (including Subcontractors) who are undertaking Phase-Out activities understand their respective responsibilities, the processes to be used, and the timeframes involve; and - define the Supplier’s expectations for Commonwealth involvement in the Phase-Out program. The Commonwealth uses the POP to: - understand and evaluate the Supplier’s approach to meeting the Phase-Out requirements of the Contract, - obtain assurance that the Supplier will implement a sound and suitable approach to Phase-Out that will ensure no loss of capability; - define and establish the Commonwealth’s involvement in the Supplier’s Phase-Out program, including the monitoring of the Supplier’s program, - where applicable, enable the timely provision of information to other applicable agencies; and - provide input for the Commonwealth’s planning. |  |  |
| Instructions | The POP must comply with the Format and Content Requirements below The POP must align with activities and schedules in the Work Order and, if the activities currently performed under the Work Order are to be performed under another contract, the Transition-In Plan for that other contract. Risks associated with Transition-In are to be recorded in the Risk Register and strategies for the management incorporated into the POP. |  |  |
| Format and Content Requirements | Format; Microsoft® Office compatible, PDF. Soft copy Documents greater than 5 pages in length must contain a table of contents.. Paper size; Soft copies should have margins consistent with ISO 216:A0-A4 size. Hard copies should be delivered on ISO 216:A0-A4 size paper. Pages must be numbered and, preferably, indicate the Work Order number, version and date of issue.. Markings; Each plan must bear the relevant security classification markings and Intellectual Property or Confidential Information markings, where applicable.. Standards; Plans must meet the relevant Australian and/or international standard for that plan.. Language; Plans delivered to the Commonwealth must be in grammatically correct English.. Revisions; Where plans are revised, a list of revisions should be maintained.. |
| Version | Record Version numbers clearly. | Date of Issue | Record Date of Issue clearly. |
| Content |  |  |  |
| Organisation | Describe organisational arrangements for Phase-Out, including: - the interrelationships and lines of authority between the Supplier and its Subcontractors involved in the Phase-Out activities and, where applicable, with the Transition-In activities of an incoming supplier; and - the responsibilities of all parties involved in the Supplier’s Phase-Out activities, including the individual within the Supplier’s organisation who is to have managerial responsibility and accountability for meeting the Phase-Out requirements of the Work Order. |  |  |
| Phase-Out Activities | Detail specific activities for the Supplier and Subcontractors to be engaged in Phase-Out activities, including: - activities to be undertaken for Phase-Out, detailing when they are to be undertaken and by whom; - if applicable, the integration of these activities with Transition-In activities of an incoming supplier; - the processes and procedures to be employed by the Supplier for undertaking the Phase-Out activities; - if applicable, the Supplier’s proposed methodology for ensuring its activities are coordinated with those of any incoming supplier, including proposed planning and coordination meetings; - the personnel, including those of Subcontractors, required to undertake the Phase-Out activities; - any Commonwealth facilities, equipment or support requirements and time periods for which they will be required; - the approach taken to identify, analyse and assess Phase-Out risks; - any regulatory or security requirements; - any specific issues relating to GFF and GFM, including returning GFF and GFM to an acceptable standard; - the return of any Commonwealth assets other than GFF and GFM; - any new processes or significant procedures to be introduced; and - the expectations of the Supplier with respect to the Commonwealth. |  |  |
|  | Describe: - any items to be delivered to any other person or entity, the proposed recipients and time of delivery; and - arrangements for interaction with Commonwealth personnel and, where applicable, personnel of any incoming provider necessary to facilitate successful Phase-Out. |  |  |
| Phase-Out Register | If a Phase-Out Register (POR) is required under the Work Order, describe the POR and how it is to be managed. For each activity, the POR must include: - the unique identification number of the activity; - a brief description of the activity, including a reference to any related Deed or Work Order clauses; - an outline of the tasks associated with completing the activity; - the priority of the activity; - the individual responsible for managing the activity; - any other parties involved in the activity; - the timeframes for achieving the activity; - details of any identified risks associated with the activity; and - action items associated with the activity, including the timeframes for each item and the party or parties responsible for them. |  |  |
| Phase-Out Schedule | Attach as an annex the Phase-Out Schedule (POS) used by the Supplier to: - plan the activities and sequencing of activities necessary to achieve the Phase-Out requirements; and - provide schedule direction and status to the management team responsible for the conduct of the Services. The POS must identify: - activities and their estimated duration; - milestones, including Contract Milestones; - cessation dates for Services and start dates for periods of any reduced Services; - the relationships and dependencies between activities and milestones to be accomplished by or for the Supplier in the performance of its Phase-Out obligations under the Work Order; - the earliest and latest start and finish dates for all activities and milestones; - critical and non-critical paths; and - allocated resources for each activity. |  |  |
| Additional Attachments | Clearly identify and annex all necessary Attachments. |  |  |

Annexure J – Supplier Risk Management Plan Description

| Description | The purpose of the Supplier RMP is to establish strategies for the appropriate identification, management and allocation of risk, set tolerance levels, establish processes by which to identify risks associated with the performance of the Work Order requirements, assess their potential impact, and determine risk reduction strategies. |
| --- | --- |
| Purpose | The Supplier uses the RMP to plan for the appropriate management of risk associated with the performance of Work Order requirements. The Commonwealth uses the RMP to: - gain visibility into the Supplier’s planning; - understand and evaluate the Supplier’s approach to managing risk; - understand where risk lies within the Commonwealth’s control; and - provide input into the Commonwealth’s planning. |
| Content |  |
| Overview | Briefly describe the Supplier’s approach to risk management. |
| Roles and Responsibilities | Describe the Suppliers roles and responsibilities for risk management. |
| Tools and Techniques | Describe the processes, tools and techniques the Supplier will use in managing and escalating risks associated with delivery of Services. |
| Appendix: Risk and Issues Register | The register used to identify and track the risks and issues associated with delivery of Services, risk mitigation and reduction actions and their owners. |

Annexure K – Contract and Performance Report Description

| Description |  | The contract and performance report contains the information required for the Commonwealth to make an assessment of the supplier’s performance across a reporting period (calendar month). |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Purpose |  | The purpose of the contract and performance report is to: - Ensure services have been in accordance with the statement of work, professional standards, and regulatory and legal requirements. - Verify compliance with the terms of the contract and ensures that all significant matters have been identified and escalated as required. |  |  |  |  |  |  |  |  |  |
| Content |  |  |  |  |  |  |  |  |  |  |  |
| Executive Summary |  | An executive summary of no more than one page, summarising key achievements, performance milestones and new risks and issues that have been identified and escalated to the Commonwealth in the subject period. |  |  |  |  |  |  |  |  |  |
| Monthly Performance Dashboard |  | A summarised dashboard of all agreed KPI’s under the work order presented in the report every month, with trending analysis for the past 6 performance periods. |  |  |  |  |  |  |  |  |  |
| Monthly Health Dashboard |  | A summarised dashboard of the following measures presented in the report every month, with trending analysis for the past 6 performance periods. |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Item |  | Measure |  | Calculation |  |  |  |
|  |  |  |  | Software License Inventory |  | The percentage of instances identified where the Commonwealth is in breach of license conditions or have licenses expired |  | (Number of instances identified where the Commonwealth is in breach of license conditions or have licenses expired / Total number of licences) x 100% |  |  |  |
|  |  |  |  | Application Performance |  | The percentage of instances where application demand exceeds the capacity threshold. |  | (Number of instances where application demand exceeds capacity threshold / Total number of instances of application demand) x 100% |  |  |  |
|  |  |  |  | Unauthorised Change |  | The percentage of authorised implemented changes. |  | (Number of changes implemented with TCAB and DCAB approval / Total number of implemented changes) * 100% |  |  |  |
|  |  |  |  | Aged Incidents |  | The percentage of incidents that have aged beyond the agreed timeframe. |  | (Number of incidents that have exceeded the agreed timeframe / Total number of received incidents) x 100% |  |  |  |
|  |  |  |  | Documentation Accuracy |  | The percentage of updated and accurate documentation, Deliverables and IT service management records within 30 days of a change occurring. |  | (Number of deliverables and documentation that are updated and accurate within 30 days of any functional or technical change occurring / Total number of deliverables and documentation required to be updated in the period) x 100% |  |  |  |
|  |  |  |  | Software Currency |  | The percentage of software configuration items which are patched / updated to the latest or second latest version. |  | (Number of software configuration items which are patched or updated to n or n-1 / Total number of software configuration items supported) x 100% |  |  |  |
|  |  |  |  | Root Cause Analysis |  | The percentage of problems where root cause analysis is completed within the agreed timeframe. |  | (Number of root cause analysis completed within the agreed timeframe for the respective priority/the total number of problems for which root cause analysis is required) x 100% Priority 1 = 5 Business Days Priority 2 = 10 Business Days Priority 3 = 15 Business Days Priority 4 = 20 Business Days |  |  |  |
|  |  |  |  | Governance Participation |  | The number of governance meetings for which the Supplier is required to attend but does not attend or participate. |  | (Number of governance meetings for which the Supplier does not attend, or attend but does not prepare appropriate reporting or provide appropriate expertise / Total number of governance meetings) x 100% |  |  |  |
|  |  |  |  | Issue Resolution on First Identification |  | The percentage of issues that are unresolved. |  | (Number of issues unresolved in the period / Number of issues raised in the period) x 100% |  |  |  |
|  |  |  |  | Service Request Response |  | The percentage of Service Requests that are responded to within 2 Business Days with an initial assessment of the SOF and an agreed course of action. |  | (Number of service requests responded within the agreed timeframe / Total number of service requests assigned to the supplier resolver group) x 100% |  |  |  |
|  |  |  |  | Test Automation |  | The percentage of automated test cases. |  | (Number of test cases (measured at agreed Test Type level) which have been automated / Total number of test cases) x 100%. Note, this measure is dependent on the Commonwealth implementing automated testing. |  |  |  |
|  |  |  |  | Change Deployment Quality |  | The number of changes implemented by the Supplier resulting in an incident. |  | (Number of implemented changes raised by the change originator directly causing incidents / Total number of changes) x 100% |  |  |  |
| Quarterly Health Dashboard |  | A summarised dashboard of the following measures presented in the reports for the months of March, June, September and December. |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Item |  | Measure |  | Calculation |  |  |  |
|  |  |  |  | Software License Inventory |  | The percentage of instances identified where the Commonwealth is in breach of license conditions or have licenses expired |  | (Number of instances identified where the Commonwealth is in breach of license conditions or have licenses expired / Total number of licences) x 100% |  |  |  |
|  |  |  |  | Continual Improvement and Opportunity Management |  | The percentage of Approved continuous improvement initiatives successfully completed by the agreed date. |  | (Number of successfully completed continuous improvement initiatives in the quarter / number of agreed planned continuous improvement initiatives in the quarter) x 100% |  |  |  |
|  |  |  |  | Invoicing Accuracy |  | The percentage of error free invoices. |  | (Number of error free invoices / Total number of invoices) x 100% |  |  |  |
| Significant Matters |  | Any matters the supplier needs to formally bring to the attention of the contract owner. |  |  |  |  |  |  |  |  |  |

Annexure L – Service Management Plan Description

| Description | The Services Management Plan outlines how the supplier will deliver its services to meet the needs of the Commonwealth. |
| --- | --- |
| Purpose | The purpose of a Service Management Plan is to ensure that the organisation’s services are delivered in a way that is efficient, effective and aligned with the Commonwealths strategic intent. |
| Content |  |
| Description | A detailed description of the services that the organisation will provide including the roles, functions, processes, capabilities and controls involved in delivering these services. |
| Catalogue | A service catalogue, which is a list of all the services that the organisation offers, along with information about each service. |
| Triaging principles | Service triaging principles, which are guidelines for prioritising services based on factors such as their importance to the organisation’s business strategy and needs of its customers. |
| Channel Strategy | The register used to identify and track the risks and issues associated with delivery of Services, risk mitigation and reduction actions and their owners. |
| Service level standards | Service level standards, which define the level of services that customers can expect from the organisation. |

Annexure M – Invoice Description

| Description | An invoice is a document issued supplier to the Commonwealth that outlines the goods or services provided, their quantities, and agreed prices for these goods or services. |
| --- | --- |
| Purpose | The Supplier uses the invoice to request a payment from the Commonwealth. The Commonwealth uses the invoice to know when and how much to pay the Supplier. |
| Content |  |
| Date | The date the invoice was provided to the Commonwealth. |
| Invoice number | A number which is unique to the invoice. |
| Purchase order reference | The reference to the ROMAN Purchase Order to which the goods or services relate. |
| Description | A description of the services and quantities consumed. |
| Delivery details | Any information that describes how the payment should be made. |
| Payment terms | Any payment terms. |

Annexure N – Disaster Recovery Plan Description

| Description | The Disaster Recovery Plan (DRP) outlines how the eTools and DDM applications will be restored following a disaster or significant disruption. |
| --- | --- |
| Purpose | The purpose of the DRP is to ensure service continuity and minimise the impact of a disaster on the eTools, DDM and DDIS’s customers. |
| Content |  |
| Introduction | The definition and process for declaring a disaster |
| Roles and Responsibilities | The roles and responsibilities for Commonwealth and Supplier personnel required to restore Services in a disaster. This includes include decision-making roles, communication roles, and roles related to the recovery of Services. |
| Contacts | Phone numbers of key roles identified in the plan. |
| Application and Infrastructure | A list of eTools and DDM associated criticality, hosting infrastructure and network connectivity configuration items. |
| Recovery Instructions | Work instructions on how to recover the application, infrastructure and data. |
| Communication Plan | A plan on how and with whom to communicate to during a disaster. |
| Testing | The procedures for conducting regular DR tests. |

Annexure O – Test Plan (TTP) Description

| Description | The purpose of a TTP is to describe the organisation, schedules including sequence and interdependence, responsibilities, procedures and other details that are necessary for the conduct Testing and a set of Test Procedures for specific segments or phases of the project. |  |  |
| --- | --- | --- | --- |
| Purpose | The Supplier uses the TTP to: - define, manage and monitor Testing activities; and - ensure parties (including Subcontractors) undertaking testing activities understand their respective responsibilities, the processes to be used, and the timeframes involved. The Commonwealth uses the TTP to: - understand and evaluate the Supplier’s approach to meeting Testing requirements; - assist with monitoring the Testing activities; and - provide input to the Commonwealth’s planning. |  |  |
| Instructions | The TTP must comply with the Format and Content Requirements below. |  |  |
| Format and Content Requirements | Format; Microsoft® Office compatible, PDF. soft copy Documents greater than 5 pages in length must contain a table of contents.. Paper size; Soft copies should have margins consistent with ISO 216:A0-A4 size. Hard copies should be delivered on ISO 216:A0-A4 size paper. Pages must be numbered and, preferably, indicate the Work Order number, version and date of issue.. Markings; Each plan must bear the relevant security classification markings and Intellectual Property or Confidential Information markings, where applicable.. Standards; Plans must meet the relevant Australian and/or international standard for that plan.. Language; Plans delivered to the Commonwealth must be in grammatically correct English.. Revisions; Where plans are revised, a list of revisions should be maintained.. |
| Version | Record Version number clearly. | Date of Issue | Record Date of Issue clearly. |
| Content |  |  |  |
| Testing Type | Identify the necessary Testing. |  |  |
| Scope | Describe the scope of the Testing. |  |  |
| Description | Provide a summary description of the Testing, including the organisation(s) involved in the test and the responsibilities of key individuals. |  |  |
| Method | Describe the way in which the Testing is to be conducted (e.g. simulation, demonstration, modelling, audit, compliance certification, etc). |  |  |
| Conditions | Detail any conditions for the Testing. |  |  |
| Limitations | Identify any limitations, assumptions and constraints associated with the Testing. |  |  |
| Location | Identify the location and any environmental considerations for the Testing. |  |  |
| Preparation | Identify any preparatory requirements or information and equipment needs for the Testing. |  |  |
| Safety | Describe any safety precautions necessary for the Testing. |  |  |
| Parameters | Identify the parameters to be tested or measured and the means by which the system will be measured against the parameters. |  |  |
| Procedures | Provide step-by-step procedures (where appropriate and proportional) for the Testing. |  |  |
| Failures | Define the procedures to be undertaken when a test result indicates that the test article has failed and to trace any follow-up or corrective actions and retesting. |  |  |
| Reporting | Define the procedure for reporting testing results to the Commonwealth. |  |  |
| Additional Attachments | Ensure any annexures are clearly identified and attached. |  |  |