Information Communications Technology Provider Arrangement (ICTPA)

Attachments to the ICTPA Conditions of Deed

ATTACHMENTS

ATTACHMENT A SERVICES DESCRIPTION AND ADDITIONAL MODULE TERMS

ATTACHMENT B PRICE AND PAYMENT

ATTACHMENT C EARLY ENGAGEMENT

ATTACHMENT D GOVERNANCE FRAMEWORK

ATTACHMENT E PERFORMANCE MANAGEMENT FRAMEWORK

ATTACHMENT F AGREED FORMS AND DEEDS

ANNEX A TO ATTACHMENT F FORM OF RFQ, QUOTATION AND WORK ORDER

ANNEX B TO ATTACHMENT F DEED CHANGE PROPOSAL

ANNEX C TO ATTACHMENT F WORK ORDER CHANGE PROPOSAL

ANNEX D TO ATTACHMENT F FINANCIAL SECURITY

ANNEX E TO ATTACHMENT F DEED OF GUARANTEE AND INDEMNITY

ANNEX F TO ATTACHMENT F FORM OF DEED OF CONFIDENTIALITY

ANNEX G TO ATTACHMENT F APPROVED SUBCONTRACTOR DEED

ANNEX H TO ATTACHMENT F ACCEPTANCE CERTIFICATE

ANNEX I TO ATTACHMENT F NOTICE OF INCLUSION

ANNEX J TO ATTACHMENT F AIC COMPLIANCE CERTIFICATE

ATTACHMENT G GLOSSARY

ATTACHMENT H CONFIDENTIAL INFORMATION

ATTACHMENT I  IP SCHEDULE

ATTACHMENT A

SERVICES DESCRIPTION AND ADDITIONAL MODULE TERMS

CONTENTS

PART 1 – SERVICES DESCRIPTION	3

1	ICT PERSONNEL RESOURCES	3

1.1	Services Description	3

2	APPLICATION SERVICES	3

2.1	Services Description	3

3	SYSTEMS INTEGRATION SERVICES	5

3.1	Services Description	5

4	ANCILLARY SERVICES	7

4.1	Services Description	7

PART 2 – ADDITIONAL MODULE TERMS	8

1	APPLICATION OF THE ADDITIONAL MODULE TERMS	8

1.1	Introduction	8

2	ICT PERSONNEL RESOURCES	8

2.1	General	8

3	APPLICATION SERVICES	8

3.1	General	8

3.2	Provision of Application Services	9

4	SYSTEMS INTEGRATION SERVICES	9

4.1	General	9

4.2	Integrated Systems	9

4.3	Data Migration	9

5	HARDWARE	10

5.1	General	10

5.2	Spare Parts and Support Equipment	10

5.3	Preventative Maintenance	11

5.4	Corrective Maintenance	11

5.5	Help Desk	12

6	CLOUD SERVICES	12

6.1	General	12

6.2	Continuous Modification	13

6.3	Disengagement and Media Decommissioning	14

6.4	Minimum Usage Rights	14

6.5	IRAP Assessment	15

7	MANAGED SERVICES	16

7.1	General	16

7.2	Third Party Contracts	16

7.3	Managed Service Subcontracts	17

7.4	Co-operation with Managed Service Subcontractors	18

7.5	Managed Service Subcontract Invoices	18

8	ADDITIONAL SOFTWARE PROVISIONS	18

8.1	General	18

8.2	Supplier Licenced Software	19

8.3	Third Party Licensed Software	19

8.4	Undertakings for Software	21

8.5	Selection of Software	21

9	SUSTAINMENT SERVICES	22

9.1	General	22

9.2	Improvements	22

9.3	Software Updates	22

9.4	Incidents and Problems	23

10	DEFENCE PROTECTED CLOUD	24

10.1	Defence Protected Cloud	24

11	PRICE FIRMING PROCESS	25

11.1	General	25

11.2	Conversion of Target Budget Estimate to Fixed Price	25

# PART 1 – SERVICES DESCRIPTION

Guidance note: There are 3 Modules in relation to Services which may be procured by the Commonwealth under this Deed and a Work Order. These are: 1) ICT Personnel Resources, 2) Application Services and 3) Systems Integration Services.

Part 1 of this Attachment A sets out the Services descriptions for each of the Modules.

Part 2 of this Attachment A sets out the Additional Module Terms, which includes some of the terms that may apply to each of Services (as they relate to the Modules).

# ICT PERSONNEL RESOURCES

## Services Description

### ICT Personnel Resources includes the Supplier providing Supplier Personnel to:

#### deliver professional and technical ICT services to the Commonwealth; and/or

#### provide supplementary labour to the Commonwealth in the Commonwealth’s delivery of ICT services.

### The Commonwealth may require Supplier Personnel to fill:

#### discrete operational and/or project roles to perform ICT services; or

#### roles designed to supplement Application Services and/or Systems Integration Services which are being performed by the Supplier.

### ICT Personnel Resources must be set out in any Work Order by describing each procured role by reference to the required:

#### SFIA 7 skill set and level;

#### qualifications and any other skill sets;

#### Services to be delivered, including;

##### a Services summary;

##### any defined Deliverables;

##### any Milestones and the relevant Milestone Dates; and

##### any Performance Measures to be applied,

#### and by inclusion of any other requirements related to ICT Personnel Resources as specified in the Work Order.

# APPLICATION SERVICES

## Services Description

### Application Services include Application Development Services and Application Maintenance Services.

### Application Development Services may include some or all of the following types of Services, as set out in the Work Order:

#### preparation of the delivery strategy, key business drivers and organisational capabilities for new Applications;

#### whole of solution planning (including lifecycle planning) for new Applications;

#### in relation to new Applications (and any Major Enhancements):

##### business needs analysis and requirements development, including technical requirements;

##### solution architecture design and development;

##### design and design review;

##### build;

##### Testing;

##### user acceptance testing;

##### transition and deployment into production; and

##### verification and validation (pre-production and post-production);

#### supporting implementation of related and/or ancillary Services, including Systems Integration Services, provision of Hardware, Cloud Services, Managed Services, Retained Data migration or any other Services, as required;

#### project management, project governance, project administration, Incident and Problem reporting and resolution, reporting and training Services, to support the activities listed in the subparagraphs above, as required;

#### procurement and/or provision of any business, functional and/or Technical Data documentation to support the Services listed in the subparagraphs above, as required; and

#### any other Services related to Application Development Services, as specified in the Work Order.

### Application Maintenance Services include some or all of the following types of Services, as set out in the Work Order:

#### design Services, which include all activities that are required to deliver a framework for Application Maintenance Services (and any other Maintenance Services that may be required for Integrated Systems and/or Existing Systems), including whole of solution Application life cycle management;

#### operational Services, which include all activities required for end-to-end delivery of ITIL® aligned Application Maintenance Services (and any other Maintenance Services that may be required for Integrated Systems and Existing Systems), including but not limited to:

##### service catalogue management;

##### service capacity management;

##### service availability and continuity management;

##### system security management;

##### service operation, including Service Level management;

##### Incident and Problem management;

##### data management; and

##### customer engagement and feedback to support continuous improvement;

#### in relation to Minor Enhancements:

##### business needs analysis and requirements development, including technical requirements;

##### design and design review;

##### build;

##### Testing;

##### user acceptance testing;

##### transition and deployment into production;  and

##### verification and validation (pre-production and post-production);

#### supporting implementation of related and/or ancillary Services including Systems Integration Services, provision of Hardware, Cloud Services, Managed Services, Retained Data migration or any other Services, as required;

#### project management, project governance, project administration, Incident and Problem reporting and resolution, reporting and training Services to support the activities listed in the subparagraphs above, as required;

#### procurement and/or provision of any business, functional and/or Technical Data documentation to support the Services listed in the subparagraphs above, as required; and

#### any other Services related to Application Maintenance Services as specified in the Work Order.

# SYSTEMS INTEGRATION SERVICES

## Services Description

### Systems Integration Services includes the:

#### connection and aggregation of disparate subsystems, functionalities or Software to form one coordinated and functional Integrated System; and

#### developing, implementing and monitoring networks, connections and communications between subsystems and systems, or between subsystems, systems and Existing Systems.

### Systems Integration Services includes some or all of the following Services, as set out in the Work Order:

#### engineering requirements analysis, development and validation;

#### functional specifications development;

#### design and design review;

#### build;

#### Testing;

#### user acceptance testing;

#### Retained Data migration;

#### transition and deployment into production;

#### verification and validation (pre-production and post-production);

#### supporting implementation of related and/or ancillary Services including  Application Services, provision of Hardware, Cloud Services, Managed Services or any other Services, as required;

#### project management, project governance, project administration, Incident and Problem reporting and resolution, reporting and training Services, to support the activities listed in the subparagraphs above, as required;

#### procurement and/or provision of any business, functional and/or Technical Data documentation to support the Services listed in the subparagraphs above, as required; and

#### any other Services related to Systems Integration Services as specified in the Work Order.

# ANCILLARY SERVICES

## Services Description

### In addition to the Services described in clauses 1 to 3 above, the Deed makes provision for the following types of Services to be procured under a Work Order:

#### Hardware;

#### Cloud Services; and

#### Managed Services.

### For clarity, as set out in clause 1.10(d) of the COD, it is intended that a Work Order will only include:

#### Hardware, Cloud Services and/or the provision of Software as an ancillary Service to the provision of Application Services or Systems Integration Services (or both); and

#### Managed Services as a service under the provision of either Application Services, Systems Integration Services and/or ICT Personnel Resources Services.

### Part 2 of this Attachment A sets out the Additional Module Terms that may be incorporated into a Work Order for the provision of Hardware, Cloud Services and/or Managed Services.

### Part 2 of this Attachment A also includes Additional Module Terms (including in relation to Software and Sustainment) that may be incorporated into a Work Order for other Services procured under a Module.

# PART 2 – ADDITIONAL MODULE TERMS

# APPLICATION OF THE ADDITIONAL MODULE TERMS

## Introduction

### This Part 2 of Attachment A sets out Additional Module Terms for the performance of Services under this Deed.

### Some of the Additional Module Terms will apply automatically where services that are in the nature of the Services covered by the relevant term are included in a Work Order.

### Some of the Additional Module Terms will only apply to the extent that:

#### a Work Order states that the particular term will apply; and/or

#### the relevant terms are expressly included in a Work Order.

### Each clause within this Part 2 of Attachment A indicates whether the Additional Module Terms will apply unless excluded or will only apply where included in a Work Order.  For clarity, a Work Order may expressly amend, including by removal, the terms of this Attachment A.

# ICT PERSONNEL RESOURCES

## General

### This clause 2 sets out additional provisions that, unless excluded in a Work Order, apply to all Services described in a Work Order as (or that are in the nature of) ICT Personnel Resources.

### The Supplier must:

#### ensure that all Supplier Personnel have the appropriate skills (including under the SFIA 7 framework), qualifications, Authorisations and experience to provide the Services in accordance with the requirements of this Deed and the relevant Work Order; and

#### if required by the Commonwealth, provide all relevant documentation (including curriculum vitae) to demonstrate that the Supplier Personnel have the appropriate skills qualifications, Authorisations and experience to provide the Services.

# APPLICATION SERVICES

## General

### This clause 3 sets out the additional provisions that, unless excluded in a Work Order, apply to all Services described in a Work Order as (or that are in the nature of) Application Services.

## Provision of Application Services

### The Supplier must ensure that:

#### it communicates and coordinates with the Commonwealth, Other Suppliers and the Commonwealth’s end-users of the relevant Application in providing Application Services;

#### all Application Services are properly integrated with the production scheduling for the Application Services, in accordance with any applicable Approved Project Management Plan;

#### it provides all Application Services, including the transition of an Application into a production environment (if applicable), in a way that ensures minimum disruption to the Commonwealth, Other Suppliers and the Commonwealth’s end-users of the Application;

#### the Application Services are deployed in a controlled, tested, traceable and structured manner and in a way that ensures that all changes to an Application (including Major Enhancements and Minor Enhancements) can be promptly reported to the Commonwealth; and

#### the Application Services are provided in a way that prevents Incidents or Problems from occurring in relation to the Application Services.

# SYSTEMS INTEGRATION SERVICES

## General

### This clause 4 sets out the additional provisions that apply to all Services that are specified in a Work Order as (or that are in the nature of) Systems Integration Services.

## Integrated Systems

### Unless otherwise specified in a Work Order, where a Work Order requires the Supplier to supply an Integrated System, the Supplier must ensure that:

#### all components of the Integrated System will interact and work together and meet the specifications referred to in the relevant Work Order; and

#### the Integrated System as installed will be properly integrated and functional with all relevant Existing Systems.

## Data Migration

### Unless otherwise specified in a Work Order, where a Work Order requires the Supplier to migrate data from an Existing System onto an Integrated System (Retained Data), the Supplier must extract, transform, cleanse, enhance, enrich and upload the Retained Data onto the Integrated System.

### Without limiting the Supplier’s obligations under clause 11.15 of the COD, the Supplier must ensure that any data migration or transfer (including of any Commonwealth Data) carried out by the Supplier or a Subcontractor under or in connection with the Work Order does not result in:

#### data loss;

#### data corruption; or

#### any reduction in the accessibility or useability of the data.

# HARDWARE

## General

### This clause 5 sets out additional provisions that, unless excluded in a Work Order, apply in connection with the provision of Hardware and associated maintenance and support under this Deed and a Work Order.

### The provisions of this clause 5 apply to the supply of all Hardware under this Deed and a Work Order except to the extent expressly stated otherwise in the Work Order.

### This clause 5 does not apply in relation to the leasing of Hardware by the Supplier.

### The provision of Services in relation to Hardware may include:

#### the supply of Hardware;

#### the installation and integration of Hardware;

#### Preventative Maintenance;

#### Corrective Maintenance; and/or

#### technical support services for Hardware.

### The Supplier must grant, or must ensure the grant of, a Licence to the Commonwealth in accordance with clause 8 (Additional Software Provisions) to all Software that is installed or incorporated in the Hardware.

### The Supplier must ensure that all Hardware provided as a Deliverable is:

#### new (and not refurbished); and

#### produced or authorised by the OEM,

#### unless otherwise specified in a Work Order.

## Spare Parts and Support Equipment

### The Supplier must, for 5 years after ownership of Hardware passes to the Commonwealth in accordance with clause 6.13 of the COD (or such other timeframe specified in a Work Order), maintain facilities or other arrangements to allow the Commonwealth to procure sufficient quantities of new (and not refurbished) spare parts (that are produced or authorised by the OEM) and support equipment so that the Hardware may be properly maintained.

### If, during the period described in clause 5.2(a), the Supplier becomes aware that its ability to supply spare parts and support equipment to the Commonwealth may be adversely affected, it must:

#### notify the Commonwealth immediately of that event; and

#### if there will be a final production run of spare parts and support equipment, nominate in the notice the date by which the Commonwealth may place final orders.

### The Supplier must ensure that provisions corresponding to clauses 5.2(a) and 5.2(b) are included in all Approved Subcontracts under which spare parts or support equipment may be provided.

### The Commonwealth is not bound to order any, or any particular quantity of, spare parts or support equipment from the Supplier.

## Preventative Maintenance

### If a Work Order includes Preventive Maintenance for specified Hardware, the Supplier must:

#### submit and achieve Approval or Acceptance (as applicable), within the period specified in the Work Order, of a schedule for performing the Preventive Maintenance; and

#### perform the Preventive Maintenance at the times set out in the Approved or Accepted (as applicable) schedule.

### The schedule must ensure that Preventive Maintenance is performed:

#### as often as needed to ensure that the Hardware:

##### meets the technical requirements of the Commonwealth, including as to availability, as specified in a Work Order on a continuous basis; and

##### is and remains fit for the purposes for which it is used by the Commonwealth; and

#### at times when the Hardware is not being used by the Commonwealth or, if that is not practicable, at times when the Preventive Maintenance is likely to cause the least practicable disruption to the Commonwealth.

### In performing Preventive Maintenance, the Supplier must ensure that the disruption to the Commonwealth caused by the Preventive Maintenance is minimised.

### The Commonwealth must provide access to the Hardware reasonably necessary to enable the Supplier to provide Preventative Maintenance in accordance with the Work Order and the Approved or Accepted (as applicable) schedule.

### The Supplier must keep detailed and accurate records of all Preventative Maintenance performed, and the records must be in an Approved data format and stored in a system that is accessible by the Commonwealth.

## Corrective Maintenance

### If a Work Order includes Corrective Maintenance for specified Hardware, the Supplier must, after being notified by the Commonwealth of a problem, issue or failure with such Hardware, promptly carry out Corrective Maintenance and restore the Hardware such that it:

#### meets the technical requirements of the Commonwealth, including as to availability, as specified in a Work Order on a continuous basis; and

#### is fit for the purposes for which it is used by the Commonwealth.

### The Supplier must when performing Corrective Maintenance:

#### replace or repair parts as necessary;

#### implement measures to minimise disruption to the Commonwealth’s operations during the performance of the Corrective Maintenance;

#### perform the Corrective Maintenance at such times likely to cause the least possible disruption to the Commonwealth, and in all cases only by prior Approval; and

#### comply with any operating requirements in relation to the Corrective Maintenance notified to the Supplier by the Commonwealth from time to time.

### The Commonwealth must provide access to the Hardware as reasonably necessary to enable the Supplier to provide Corrective Maintenance at the times Approved and in accordance with the relevant Work Order.

### Where and to the extent that the Commonwealth determines that Corrective Maintenance is required to be performed, or has been performed, by the Supplier during the Defect Notification Period to remedy a Defect in the Hardware, the Supplier will bear all rectification costs in accordance with clause 8.3 of the COD.

## Help Desk

### If a Work Order includes Help Desk support, the Supplier must, for the period specified in the relevant Work Order, provide Help Desk support in accordance with this clause 5.5 and the relevant Work Order.

### The Supplier must ensure that all Supplier Personnel that provide Help Desk support:

#### have the requisite skills and technical experience to provide remote troubleshooting and assistance to Commonwealth users; and

#### use all reasonable endeavours to provide the Commonwealth users with remote support to resolve any issue, Incident or Failure that has been notified to the Help Desk.

### A Work Order may specify that the Help Desk must provide different levels of support to the Commonwealth users’ tickets based on their priority.

# CLOUD SERVICES

## General

### This clause 6 sets out additional provisions that, unless excluded in a Work Order, apply in connection with the provision of Cloud Services under this Deed and a Work Order.

### The provisions of this clause 6 will apply to the provision of all Cloud Services under this Deed and a Work Order except to the extent expressly stated otherwise in the Work Order.

### Cloud Services may include:

#### Software-as-a-Service (SaaS);

#### Platform-as-a-Service (PaaS); and/or

#### Infrastructure-as-a-Service (IaaS).

## Continuous Modification

### The Supplier may, from time to time, make technical or product enhancements, modifications, updates or legal changes to the Cloud Services (each a Continuous Modification).

### Where the Supplier proposes to make a Continuous Modification, the Supplier must, at least 90 days prior to the proposed Change Effective Date, notify the Commonwealth of the matter and provide details of:

#### the type and nature of the Continuous Modification; and

#### any effects that the Continuous Modification may have on the performance of the Cloud Services.

### The Commonwealth may, within 20 Working Days after receipt of the Supplier's notice in accordance with clause 6.2(b), notify the Supplier that it either Approves or does not Approve the Continuous Modification.  If the Commonwealth does not Approve the Continuous Modification, the notice must give reasons for not Approving.

### If the Commonwealth does not give the Supplier notice in accordance with clause 6.2(c), the Continuous Modification will automatically take effect on the proposed Change Effective Date.

### If, after a Continuous Modification has been implemented by the Supplier, the Commonwealth determines that the Continuous Modification:

#### has materially diminished or reduced the functionality of the Cloud Services; and/or

#### makes the Cloud Services unfit for purpose,

#### the Commonwealth may:

#### give the Supplier a Default Notice under clause 13.3 of the COD; and

#### if the Supplier fails to remedy the Default within the period specified in the Default Notice, terminate the relevant Work Order or reduce the scope of the Cloud Services.

### If the Commonwealth terminates the relevant Work Order or reduces the scope of the Cloud Services, the Supplier must refund to the Commonwealth any amounts paid in advance to the Supplier for any Cloud Services that would have otherwise been provided to the Commonwealth after the termination date or the date that the scope is reduced.

## Disengagement and Media Decommissioning

### Without limiting any obligations for Phase-Out under the relevant Work Order (including under any Phase-Out Plan), the Supplier must take all actions that are reasonably necessary to ensure there is an efficient and effective disengagement from the Cloud Services and/or transfer to the Commonwealth or its nominee when the provision of Cloud Services ends under a Work Order, so as to cause minimum disruption and inconvenience to the Commonwealth.

### Without limiting the generality of clause 6.3(a), the Supplier must:

#### liaise with the Commonwealth to plan and implement all necessary actions to facilitate the disengagement from the Cloud Services and/or transfer to the Commonwealth or its nominee;

#### comply with its security and data protection obligations under this Deed and the relevant Work Order;

#### transfer to the Commonwealth or its nominee all Commonwealth Data in a format that is readily usable (without requiring an additional licence) by the Commonwealth or its nominee and provide sufficient information to allow reading of, searching of, interpretation and processing of the Commonwealth Data by the Commonwealth or its nominee;

#### remove all backed-up versions of Commonwealth Data stored on all infrastructure or platforms provided as part of the Cloud Services; and

#### not destroy any Commonwealth Data unless and to the extent the destruction was Approved.

### If required, the Supplier must provide the Commonwealth with information that the Commonwealth or its nominee reasonably requires, to verify the Supplier's performance of its obligations under this clause 6.3.

## Minimum Usage Rights

### The Supplier grants to the Commonwealth for the relevant Work Order Term, in respect of the Cloud Services, an irrevocable right to:

#### use and access the Cloud Services:

##### from the Commonwealth’s environment or system; and

##### by any end user (including Commonwealth Personnel, Other Suppliers and Commonwealth Agencies) authorised by the Commonwealth;

#### permit adaptation and configuration of the Cloud Services to the extent necessary to enable them to be used on the Commonwealth's environment or system; and

#### test, evaluate and confirm the suitability and compliance with Service Levels (or any other relevant Performance Measures) in relation to the Cloud Services.

### The rights in this clause 6.4 apply to the Commonwealth’s (and its end users') use of the Cloud Services to the exclusion of any terms or conditions of use, restrictions or additional charges, including as set out in any:

#### licensing or usage statement;

#### shrink wrap arrangements;

#### hyperlink terms; or

#### click-wrap arrangements,

### wherever appearing, and whether or not user 'acceptance' is required or provided.

## IRAP Assessment

### Without limiting the Supplier’s other obligations under this Deed or a Work Order, including in relation to security, the parties acknowledge and agree that:

#### in accordance with the Cloud Security Guidance, the Commonwealth requires an Information Security Registered Assessors Program (IRAP) assessment report of the Cloud Services; and

#### prior to Approving and/or Accepting the Cloud Services, the Commonwealth will consider the IRAP assessment report to determine whether the Cloud Services meets the Commonwealth’s security requirements.

### The Supplier must provide reasonable assistance to the Commonwealth (and the Commonwealth’s nominated IRAP assessor) in relation to any IRAP assessment, including the preparation of the relevant report.

### The IRAP assessment will be conducted in accordance with:

#### the Cloud Security Guidance, including to be substantially in the form of the Cloud Security Assessment Report Template and the cloud security controls matrix referred to in the Cloud Security Guidance;

#### the Information Security Manual; and

#### the DSPF (as applicable) and any other relevant Commonwealth security policies.

### In addition to the high level criteria identified in the Cloud Security Guidance, the Commonwealth may require that the IRAP assessment report includes additional or more detailed criteria in respect to the assessment of the Cloud Services.

### The Supplier must implement each IRAP assessment report recommendation that is identified in a notice from the Commonwealth to the Supplier within 3 months of receipt of the notice, or as otherwise agreed between parties.

### The Supplier acknowledges that additional IRAP assessments may be required throughout the Work Order Term and agrees that the Cloud Services are to be reassessed and that a further IRAP assessment report is prepared:

#### at the times specified in the relevant Work Order;

#### before there is any changes made to the scope of the Cloud Services, and to the extent that such changes were not assessed in the previous IRAP assessment report; and

#### without limiting clause 6.2, each time the Supplier and/or the Cloud Services provider makes significant changes to the Cloud Services or any other Services that impact the security documented in the IRAP assessment report.

### Clauses 6.5(b) to 6.5(e) also apply to IRAP reassessments.

### The Supplier agrees to notify the Commonwealth of:

#### without limiting clause 6.2, any changes to the Cloud Services or other Services that impact the security documented in the IRAP reassessment report; and

#### any other security events that may impact the security and risk of the Commonwealth’s environment or system or Commonwealth Data.

# MANAGED SERVICES

## General

### This clause 7 sets out the additional provisions that, unless excluded in a Work Order, apply to Services described in a Work Order that are in the nature of Managed Services.

### Managed Services must be provided in accordance with the COD and any further Special Terms and Conditions for the performance of the Managed Services that may be set out in the relevant Work Order.

### Unless and to the extent otherwise specified in the Work Order, clauses 7.2 to 7.5 will also apply to Third Party Contracts with relevant service providers in connection with the provision of Managed Services.

## Third Party Contracts

### Where required by the Commonwealth, the Supplier must (whether in connection with the procurement of Managed Services or other Services):

#### divide the relevant project into appropriate work packages for Third Party Contracts in order to procure the execution and completion of the project in an economic and efficient manner; and

#### assist the Commonwealth in preparing, tendering and negotiating each Third Party Contract, including ensuring that each scope of service is compatible with the relevant work packages without unnecessary or avoidable duplication of resources or costs.

### The Supplier must ensure that all tasks, activities and processes for the procurement of items or services in relation to Third Party Contracts (whether in connection with the procurement of Managed Services or other Services) are conducted:

#### consistently with the principles of the CPRs, including the rules in relation to “encouraging competition”, “efficient, effective, economical and ethical procurement”, “accountability and transparency” and the need to achieve “value for money”, as described in the CPRs;

#### on terms which achieve value for money outcomes for the Commonwealth;

#### to the highest standards of probity, fairness and equal opportunity; and

#### in accordance with all Laws and Commonwealth policies.

### The Supplier must, where the Commonwealth gives notice to the Supplier, enter into a Third Party Contract:

#### as principal (in which case the agreement will be a Subcontract and clause 11.11 of the COD will apply to that agreement); or

#### as agent for the Commonwealth (in which case the agreement will be a Managed Service Subcontract and clauses 7.3 to 7.5 will apply to that agreement).

## Managed Service Subcontracts

### The Supplier must obtain Approval before signing a Managed Service Subcontract (and such Approval may be withheld or may be given subject to the Approval of the terms of the proposed Managed Service Subcontract).

### The Supplier must manage each Managed Service Subcontractor’s performance in accordance with the Managed Service Subcontract.  Unless otherwise set out in this Deed or the relevant Work Order, the Supplier’s Managed Services include:

#### monitoring the performance of the Managed Service Subcontractor;

#### using reasonable endeavours to ensure (through management and monitoring) that the Managed Service Subcontractor performs the services in accordance with the relevant Managed Service Subcontract;

#### assessing the quality and compliance of the services and materials produced under the Managed Service Subcontract with the Managed Service Subcontractor’s obligations under the Managed Service Subcontract, and reporting to the Commonwealth the results of that assessment;

#### promptly advising the Commonwealth of any problems, issues or failure of the Managed Service Subcontractor in respect of the Managed Service Subcontract of which the Supplier is aware;

#### advising the Commonwealth of any steps required to be taken to avoid or mitigate any material adverse effects in relation to any poor performance of the services under the Managed Service Subcontract;

#### providing to the Commonwealth any other information as the Commonwealth may from time to time reasonably require in relation to the performance of the services by the Managed Service Subcontractor; and

#### escalating to the Commonwealth for resolution any issues that the Supplier has not been able to resolve with the Managed Service Subcontractor itself, after using all reasonable endeavours.

### Without limiting the Supplier’s fiduciary duties, the Supplier must:

#### act in the Commonwealth’s best interests in relation to Managed Service Subcontracts, including when negotiating terms and conditions, entering into the agreements, and managing the agreements;

#### act in accordance with the powers and duties (or obligations) of the Commonwealth under the Managed Service Subcontracts and such that no deliberate, knowing or negligent act or omission of the Supplier would place the Commonwealth in breach of the Managed Service Subcontracts; and

#### act at all times within the scope of its authority as the Commonwealth’s agent, including to act in accordance with any Commonwealth direction given from time to time.

### The Supplier must, promptly after receiving notice from the Commonwealth, comply with any request by the Commonwealth to terminate, assign, transfer or novate to the Commonwealth (or a third party nominated by the Commonwealth) any Managed Service Subcontract.

## Co-operation with Managed Service Subcontractors

The Commonwealth will ensure that each Managed Service Subcontractor is required to provide all necessary co-operation with the Supplier to enable the Supplier to perform the Managed Services.

## Managed Service Subcontract Invoices

The Supplier must verify the accuracy of all invoices from each Managed Service Subcontractor, and confirm to the Commonwealth whether the invoice is correct and payable.  Any dispute or discrepancy in any Tax Invoice must be raised by the Supplier with the Managed Service Subcontractor first.  The Commonwealth will pay all valid Tax Invoices directly to the Managed Service Subcontractor.

# ADDITIONAL SOFTWARE PROVISIONS

## General

### This clause 8 sets out additional provisions that, unless excluded in a Work Order, apply in connection with the provision of any Software under this Deed and a Work Order (including Software which is licensed by the Supplier or a third party).

### The provisions of this clause 8 apply to the provision of all Software under this Deed and a Work Order, except to the extent expressly stated otherwise in this clause 8 or the Work Order.

### The Supplier must:

#### provide the Software via the delivery mechanism (which may be through means of an electronic download) specified in the Work Order (or if none is specified, as notified by the Commonwealth) and install, configure and integrate the Software in accordance with the relevant Work Order and the requirements of the Commonwealth;

#### supply documentation as necessary to enable the Commonwealth to exercise its rights under this Deed or the relevant Work Order; and

#### ensure that the Software, when installed and implemented, provides the functions and meets the performance, purpose and other requirements specified in the relevant Work Order (including for the duration of the Defect Notification Period and for the term of any Sustainment Services).

## Supplier Licenced Software

### Unless otherwise specified in a Work Order (including in respect of Software provided as COTS), the Supplier grants, or must ensure a grant of, a Licence to the Commonwealth to install, use, operate, copy, support, maintain and modify (collectively “use”) the Software.

### Without limitation, the Licence granted under clause 8.2(a) entitles the Commonwealth to:

#### make as many copies (including back-up copies) of the Software as may be reasonably necessary for the Commonwealth’s internal business purposes;

#### authorise any Commonwealth Personnel or any Commonwealth Agency to use the Software for the Commonwealth’s internal business purposes;

#### unless otherwise specified in a Work Order, authorise any third party to use the Software for the purposes of providing services to the Commonwealth; and

#### if the Software is intended to be accessed and used by external users, authorise such users to use the Software for the purposes described in a Work Order, or for the purposes for which the Supplier knows or ought reasonably to know the Software will be used.

## Third Party Licensed Software

### If the Commonwealth requires third party licensed Software to be provided under a Work Order, the Work Order may specify that:

#### the Supplier must enter into a Third Party Contract as principal (in which case the agreement will be a Subcontract) and the agreement must include:

##### a right to novate the agreement to Commonwealth, such novation being exercisable at the Commonwealth’s sole discretion; and

##### certainty of pricing for the licence rights for the expected life of the solution in which the Software is used; or

#### the Supplier must enter into a Third Party Contract as agent for Commonwealth on Approved terms (which may include an existing or new enterprise or other contracting arrangement, including WofG Arrangements), in which case such agreement will be a Managed Service Subcontract.

### Where the Commonwealth directs that a particular Software must be used for the performance of a Work Order, the Work Order may specify that:

#### the Commonwealth will purchase the required third party Software through its existing enterprise (or other existing contracting arrangements) with the relevant third party supplier;

#### the Commonwealth will create a new enterprise (or other contracting arrangements) with the relevant third party supplier and purchase the relevant third party Software;

#### the Supplier must purchase the relevant third party licensed Software as the Commonwealth’s agent in accordance with clause 8.3(a)(ii) through the Commonwealth’s enterprise (or other contracting) arrangements with the relevant third party supplier; or

#### the Supplier must negotiate the purchase of the relevant third party licensed Software as the Commonwealth’s agent,

#### and, once the relevant Software is purchased, the Commonwealth will supply that Software to the Supplier as GFM in accordance with clause 3.8 of the COD.

### If the Commonwealth requires the Supplier to negotiate the purchase of third party licensed Software under clauses 8.3(a)(ii) or 8.3(b)(iv), the Supplier must, in doing so:

#### comply with clauses 7.2(b) and 7.3(c); and

#### use its best endeavours to negotiate terms and conditions with the relevant third party supplier that are consistent with the terms and conditions set out in clause 8.3(f) (or consistent with such other terms and conditions as may be proposed by the Commonwealth).

### If, despite using its best endeavours, the Supplier is unable to negotiate terms and conditions for the purchase of third party licensed Software that are consistent with the terms and conditions set out in clause 8.3(f) the Supplier must (as directed by the Commonwealth):

#### permit the Commonwealth or its representatives to be present at the negotiation with the third party supplier to assist the Supplier to reach terms and conditions acceptable to the Commonwealth;

#### use its best endeavours to negotiate the purchase of third party licensed Software with the relevant third party supplier on terms and conditions that are substantially similar to the terms and conditions set out in clause 8.3(f) (or are substantially similar to such other terms and conditions as may be proposed by the Commonwealth);

#### permit the Commonwealth to lead any negotiations for the purchase of the third party licensed Software with the relevant supplier; or

#### negotiate the best available commercial terms with the relevant third party supplier and submit those terms and conditions to the Commonwealth for Approval.

### If, despite using its best endeavours under clauses 8.3(c)(ii) or 8.3(d)(ii) the Supplier is unable to negotiate terms and conditions for the purchase of third party licensed Software as required by clauses 8.3(c)(ii) or 8.3(d)(ii), the Supplier may request the Commonwealth to assist with negotiations referred to in clauses 8.3(c)(ii) or 8.3(d)(ii) with the third party supplier.

### The terms and conditions that the Supplier is to negotiate in accordance with clauses 8.3(c)(ii) or 8.3(d)(ii) are the terms set out in clause 8.2 above (so that any obligation of the Supplier under those clauses is to be read as an obligation that is assumed by the relevant third party supplier).

### Where the Commonwealth has entered into a third party software licence agreement (including for example, an end user licence agreement), the Supplier must comply with, and not put the Commonwealth in breach of, the terms of that software licence agreement, as if the Supplier was the named licensee under that software licence agreement. The Commonwealth will give the Supplier the relevant third party software licence agreement upon request.

## Undertakings for Software

### The Supplier acknowledges and agrees that, at all times in exercising its rights and discharging its responsibilities under this clause 8, it will:

#### act in a way which:

##### maximises and promotes the achievement of the Services and the Objectives; and

##### assists the Commonwealth by reasonably managing the Supplier’s use and costs of the Software; and

#### maximise value for money for the Commonwealth by developing, installing, integrating and operating the Software in an efficient manner.

### Without limiting clause 8.4(a), the Supplier must, at all times, ensure the efficient operation by Supplier of the Software, which includes minimising idle resources in relation to the Software.

### Without limiting the Supplier’s other obligations under this Deed, the Supplier must provide all information and assistance as reasonably required by the Commonwealth, to assist it to submit and enforce warranty claims against the relevant third party suppliers.

## Selection of Software

### This clause 8.5 will only apply if specified in a Work Order.

### Without limiting clause 8.3, the Supplier warrants and must ensure that, when selecting any Software to be part of the Services under a Work Order:

#### it had considered a range of software solutions available in the market which could meet the needs and requirements of the Commonwealth as specified in the Work Order;

#### it had considered, having regard to the circumstances of the Services, Applications, the Existing System and any Integrated System, the Software best meets the needs and requirements of the Commonwealth as specified in the Work Order;

#### it has used reasonable endeavours to obtain the best price possible for the Commonwealth, having regard to the circumstances of the relevant project;

#### it considers that the Software will enable the delivery of a value for money outcome for the Commonwealth; and

#### it knows of no reason why the Software should not be used by the Commonwealth in the Services and no reason why the relevant supplier for third party Software should not be engaged.

# SUSTAINMENT SERVICES

## General

### This clause 9 sets out the additional provisions that, unless excluded in a Work Order, apply to all Services described in a Work Order that are (or that are in the nature of) Sustainment Services.

### The provisions of this clause 9 apply to the provision of all Sustainment Services under this Deed except to the extent expressly stated otherwise in the Work Order.

### For clarity, Sustainment Services may include Application Maintenance Services and/or maintenance of the relevant Integrated System or Existing Systems.

## Improvements

### In addition to any other obligations the Supplier may have under the Work Order, the Supplier must continually monitor, analyse and report to the Commonwealth every 6 months on new technology, functionality and emerging trends in relation to the Application Services and/or the Systems Integration Services (including):

#### unless otherwise specified in the Work Order, demonstrating how the Supplier would implement that new technology and/or functionality as part of the Services, including any effects it would have on the operation of the associated Applications, Existing Systems, Integrated Systems or the provision of the Services to the Commonwealth (including any estimated impacts on the cost of those Services); and

#### identifying any technology or functionality that, if implemented, would likely:

##### improve the efficiency and effectiveness of the Services, the applications, Existing System and (if applicable) the Integrated System (including any cost savings);

##### enhance the Supplier’s ability to deliver the Services, the Applications or an Integrated System; or

##### result in an uplift in the utility of the Services, the Applications, the Existing Systems and (if applicable) the Integrated Systems to the Commonwealth.

## Software Updates

### The Supplier must, as part of the Sustainment Services, supply all Software Updates including as required to:

#### rectify Problems; and

#### operate the Software under new releases of the operating system and other system Software and any other Commonwealth hardware and Software configurations with which the Software is designed to operate.

### Prior to providing a Software Update, the Supplier must provide the Commonwealth with the following information for any Software Update it may make or has made available to the Commonwealth or any other customers from time to time:

#### the nature of the improvements and/or correction contained in the Software Update;

#### any adverse effects that the Software Update may be expected to have on the Sustainment Services and the associated Applications, Existing Systems and/or Integrated Systems (as the case requires); and

#### sufficient information to enable the Commonwealth to determine whether the Software Update will suit the Commonwealth’s requirements.

### The Supplier must promptly maintain and update all relevant Deliverables to ensure that they:

#### are current;

#### address all Software Updates; and

#### include such other changes as reasonably required by the Commonwealth.

### Where specified in the Work Order, the Supplier must provide a Software Update report in the timeframes specified in the Work Order, and must ensure that the report includes the following details:

#### whether any Software Updates have been implemented and, if so:

##### a description of those enhancements; and

##### a report on the status of those enhancements; and

#### any failure in the development, deployment or maintenance of any Application, system or subsystem (including, where applicable, any failed releases) and the reason for the failure.

## Incidents and Problems

### The Supplier must manage any Incidents and Problems in relation to the Sustainment Services in accordance with the requirements in this Deed and the Work Order.

### Without limiting the Supplier’s other obligations under this Deed or the Work Order, the Supplier must:

#### work with the Commonwealth, Other Suppliers and end-users of the relevant Application, Existing System or Integrated System (as the case requires) to identify, mitigate and resolve Incidents and Problems in relation to the Sustainment Services;

#### devise temporary workarounds to mitigate and lessen the impact of the relevant Incident and Problem in accordance with any applicable Performance Measures or as reasonably required by the Commonwealth;

#### advise the Commonwealth as soon as reasonably practicable after an Incident or Problem and ensure that the Commonwealth is continually updated concerning any and all matters regarding the Incident or Problem;

#### resolve and escalate Incidents and Problems in accordance with this Deed, the Work Order and any applicable Performance Measures; and

#### develop appropriate prevention and improvement initiatives to prevent future Incidents and Problems from occurring and report these to the Commonwealth in accordance with the Supplier’s reporting obligations as set out in this Deed and the Work Order.

# DEFENCE PROTECTED CLOUD

## Defence Protected Cloud

### Without limiting any other provision of this Deed or a Work Order, this clause 10.1 only applies where a Work Order states that this clause 10.1 applies and the Commonwealth is making the Defence Protected Cloud available to the Supplier in connection with the Services.

### Unless otherwise specified in a Work Order, the parties acknowledge and agree that:

#### the system, subsystem, Applications and/or the relevant Services will be developed, installed, integrated and hosted within the Defence Protected Cloud (as the case requires); and

#### the Commonwealth will make the Defence Protected Cloud available to the Supplier for the purpose of delivering the relevant Services.

### Once the Defence Protected Cloud has been made available to the Supplier then, the Supplier will be fully responsible for liaising, consulting and troubleshooting with the relevant third party supplier to manage and resolve any issues that may arise in connection with the development, installation, use, operation and/or integration of the system, subsystem, Applications and/or the relevant Services within the Defence Protected Cloud.

### The Supplier acknowledges and agrees that:

#### the Commonwealth does not give any warranty or representation about the suitability or fitness of the Defence Protected Cloud for use by the Supplier for the delivery of the relevant systems, subsystems, Applications and/or the relevant Services; and

#### the Supplier will remain responsible for the delivery of the systems, subsystems, Applications and/or the relevant Services in accordance with this Deed and the Work Order, notwithstanding the procurement of the Defence Protected Cloud by the Commonwealth, and its supply by a third party supplier.

### Without limiting clauses 10.1(a) to 10.1(d) , the Commonwealth and the Supplier may negotiate in good faith, additional provisions with any relevant third party supplier to give effect to the provisions under clauses 10.1(a) to 10.1(d).

# PRICE FIRMING PROCESS

Guidance note: A Work Order may require the Supplier to undertake a Price Firming Process to develop and convert a Target Budget Estimate into a proposed Fixed Price for the Commonwealth’s Approval.

## General

### The provisions of this clause 11 apply where a Work Order states that this clause 11 applies and/or that the Services are to be provided on the basis that a Target Budget Estimate will be converted to a Fixed Price (Price Firming Process).

### Where this clause 11 applies, the Supplier must undertake a Price Firming Process to develop and convert the Target Budget Estimate into a proposed Fixed Price in accordance with the requirements of clause 11.2 and the relevant Work Order.

## Conversion of Target Budget Estimate to Fixed Price

### The Supplier must:

#### implement the Price Firming Process and provide all relevant Deliverables by the date(s) specified in the relevant Work Order (or by such other Approved date(s)); and

#### use its best endeavours to further develop and convert the Target Budget Estimate into a proposed Fixed Price for Approval in the most economically efficient manner and, where practicable, so as to achieve value for money and to avoid any duplication of resource.

### The Commonwealth may have direct involvement with the Supplier’s management of risk during the Price Firming Process and any other relevant matter which may affect the conversion of a Target Budget Estimate into a Fixed Price.

### Where required by the Commonwealth, the Supplier must provide the Commonwealth with a Risk Register for Approval, including any information that details how the Supplier intends to manage risk in relation to the proposed Fixed Price and the performance of the relevant Services.

### Unless otherwise specified in a Work Order (or otherwise Approved in advance):

#### the proposed Fixed Price must:

##### include a detailed price build-up that is traceable to the price build-up used to determine the relevant Target Budget Estimate; and

##### not include any provision in relation to, and the Supplier must not seek to rely upon, any assumptions, issues, dependencies or risks, including where a risk is to be passed-through or otherwise transferred from the Supplier to the Commonwealth (e.g. passed through via Subcontracts); and

#### any proposed adjustments to the prices contained in a Target Budget Estimate must only be made by reference to the price build-up and any list of assumptions set out in the relevant Target Budget Estimate.

Review of a proposed Fixed Price

### The Supplier’s proposed Fixed Price must be submitted to the Commonwealth for Approval by the date specified in the relevant Work Order (or by such other Approved date).

### Where and to the extent that the proposed Fixed Price is greater than the relevant Target Budget Estimate, the Supplier must provide the Commonwealth with sufficient information to justify any such increase.

### The Commonwealth may require the Supplier to demonstrate that its proposed Fixed Price is justifiable in the market and that the level of resource (including the proposed allocation of Supplier Personnel) is comparable to the level of resource used on relevant competitively tendered projects for which the Supplier has recently completed.

### The Commonwealth may, within 10 Working Days after receipt of the Supplier's proposed Fixed Price in accordance with clause 11.2(e), notify the Supplier that it either Approves, or does not Approve the proposed Fixed Price (giving reasons for not Approving).

### Where and to the extent that the proposed Fixed Price is Approved:

#### the Target Budget Estimate will be taken to have been converted into a Fixed Price for the purpose of the relevant Work Order;

#### the Supplier must perform the relevant Services in accordance with the Approved Fixed Price and the terms of the relevant Work Order; and

#### clause 6 of Attachment B will apply to the Approved Fixed Price.

### If the Commonwealth does not Approve the proposed Fixed Price, the Supplier must, within 10 Working Days after receipt of the notice (or such other period specified in the relevant notice), update and submit a revised proposed Fixed Price for Approval having regard to the Commonwealth’s comments and requirements, and this clause 11.2 will apply to any resubmitted proposed Fixed Price.

### Without limiting this clause 11.2, the Supplier must provide the Commonwealth with any further information as the Commonwealth may reasonably require to enable the Commonwealth to properly verify a proposed Fixed Price.

ATTACHMENT B

PRICE AND PAYMENT

# LABOUR RATES

## Maximum Labour Rates

### For work performed under this Deed or a Work Order by a person assigned to a Labour Category, the daily Maximum Labour Rates (Base Date Values) are set out in Annex A to this Attachment B.

### The Maximum Labour Rates are inclusive of all profit, overheads, G&A costs, labour expenses and Subcontractor costs, including salary, insurance, work allowances, superannuation, leave entitlements, bonuses and redundancies and other charges and provisions attributable to providing the Services, but exclude Allowable Expenses and any On Call Allowances.  All Labour Rates specified in a Work Order must be priced on the same basis as this clause 1.1(b) and must not exceed the relevant Maximum Labour Rates.

## Application of Labour Rates

### Unless the Supplier is required to provide On Call Services or as otherwise specified in a Work Order, the maximum the Commonwealth will pay to the Supplier for each Working Day that Supplier Personnel perform Services is the relevant daily Labour Rate, regardless of whether the Supplier Personnel work for 8 or more hours in that Working Day.  For example, the Supplier will be paid the same relevant daily Labour Rate where the Supplier Personnel perform Services for a period of 8, 9 or 10 hours (or more) in any one Working Day.

### Where Supplier Personnel perform Services for a portion of a Working Day, a pro rata calculation of the relevant daily Labour Rate will be used. The pro rata daily Labour Rate will be calculated based on the relevant daily Labour Rate, divided by 8 hours multiplied by the number of hours the Supplier Personnel performs the Services.  For example, the amount payable for 6 hours worked in a Working Day would be calculated as follows:

#### (daily Labour Rate / total hours in a Working Day) x actual hours worked in the relevant Working Day. Where:

##### daily Labour Rate e.g.: $1,750.00

##### total hours in a Working Day: 8 hours

##### actual hours worked in the Working Day: 6 hours

#### ($1,750.00 / 8 hours) x 6 hours = $1,312.50

## On Call Services

### If a Work Order specifies that the Supplier may be required to provide On Call Services on a T&M basis outside Normal Working Hours, the Commonwealth may, from time to time during the relevant Work Order Term, direct the Supplier to provide such On Call Services, and the Supplier must comply with the directions of the Commonwealth.

### Where and to the extent that the Commonwealth gives a direction to the Supplier under clause 1.3(a) and the Supplier provides the On Call Services, the Supplier is entitled to submit a Payment Claim under clause 5.1 that is based on Supplier Personnel utilised (i.e. the actual time outside Normal Working Hours spent by the Supplier Personnel in the performance of the On Call Services) and the relevant On Call Allowance.

### Except to the extent specified otherwise in a Work Order, the On Call Allowances and other provisions in Annex B to this Attachment B will apply to the calculation of the Supplier’s entitlement to submit a Payment Claim for the provision of On Call Services.

# ALLOWABLE EXPENSES

## Allowable Expenses

### A Work Order may specify that Allowable Expenses apply to Services for that Work Order.

### The Allowable Expenses that may be specified in a Work Order are:

#### (Travel and Accommodation): An amount Incurred by the Supplier for fares and overnight accommodation (excluding meals and incidentals) in respect of interstate and overseas travel by Supplier Personnel undertaken exclusively in connection with the provision of the Services. All travel and accommodation must be Approved in advance. The maximum amount payable is:

##### the amount that would be payable to a non-SES Commonwealth Officer for fares and overnight accommodation in respect of the travel under policies of Defence; or

##### a higher Approved amount;

#### (Financial Securities): An amount Incurred by the Supplier for financial institution charges in respect of obtaining and maintaining a Financial Security required by this Deed and the relevant Work Order; and

#### (Other): Any other amount specified as an Allowable Expense in a Work Order, subject to the maximum amount and any conditions and limitations specified in the Work Order.

### Except as expressly provided in a Work Order, the Supplier is not entitled to any profit or mark up on Allowable Expenses.

## Payment Claim for Allowable Expenses

### The Supplier must only submit a Payment Claim for, and is only entitled to payment for, Allowable Expenses that are Approved (as required) and which are necessarily and properly Incurred by the Supplier as a result of the proper performance of the Services in accordance with this Deed and a Work Order.

# DEFERRED PAYMENT AMOUNTS

## Deferred Payment Amounts

### A Work Order may specify a Deferred Payment Amount in respect of a Milestone or specified Services under the Work Order.

### The Supplier must not submit a Payment Claim for, and is not entitled to payment of, a Deferred Payment Amount:

#### for a Milestone, unless the Milestone has been achieved (and, as applicable, where the Milestone meets the relevant Acceptance Criteria); or

#### for any other specified Services, unless those Services have been completed (and, as applicable, where the Services have been Approved or Accepted),

### in each case in accordance with this Deed and the relevant Work Order.

# AT RISK AMOUNTS

## At Risk Amounts

### A Work Order may specify that an At Risk Amount is allocated to a Performance Measure for that Work Order.

### The At Risk Amount will be payable to the Supplier only to the extent that:

#### the Supplier achieves the Required Performance Level for the Performance Measure in relation to that At Risk Amount; or

#### where a Work Order specifies that the Supplier’s Achieved Performance will be used to determine the At Risk Amount payable, the Supplier achieves the relevant Achieved Performance for the Performance Measure as calculated in accordance with Attachment E and the relevant Work Order.

### The Commonwealth’s rights in respect of At Risk Amounts do not limit any other rights or remedies that the Commonwealth may have under this Deed, a Work Order or at Law.

# TIME AND MATERIALS (T&M) SERVICES AND OUTCOME BASED T&M SERVICES

## Payment Claim for T&M Services and Outcome Based T&M Services

### Where specified in a Work Order that Services are to be performed as T&M Services or Outcome Based T&M Services (as applicable), the Supplier is entitled to submit a Payment Claim based on:

#### Supplier Personnel utilised (i.e. the actual time spent by the Supplier Personnel) in the performance of the relevant Services; and

#### the applicable Labour Rates or the applicable On Call Allowance (as the case requires).

### The Approval of a Payment Claim submitted under clause 5.1(a) is subject to:

#### compliance with clause 9 of this Attachment B;

#### the Supplier’s proper performance of the Services in accordance with this Deed and the relevant Work Order;

#### the NTE Price specified in the Work Order; and

#### deductions made on account of any:

##### Deferred Payment Amount;

##### At Risk Amount; and/or

##### other amount that the Commonwealth is entitled to recover as a debt due and payable in accordance with clause 13.7 of the COD (including Service Credits and LD Amounts).

## T&M Services

### Guidance note:  For T&M Services, the Commonwealth pays the Supplier for time spent by Supplier Personnel performing the T&M Services up to the NTE Price.  The Supplier must notify the Commonwealth when the cost reaches certain percentages of the NTE Price.  Although the NTE Price operates as a cap on payment, it may be varied in accordance with the Deed.

### Payment for all T&M Services will be calculated on a T&M basis up to the NTE Price.

### The Supplier must:

#### notify the Commonwealth at any time before the completion of the T&M Services if it appears that the cost of the T&M Services is likely (or is on trend) to exceed the NTE Price; and

#### promptly notify the Commonwealth when the cost of the Services performed on a T&M basis reaches:

##### 80%; and

##### 100%,

##### of the NTE Price.

### Where a Work Order comprises T&M Services (and not Outcome Based T&M Services), then the Supplier must:

#### not exceed the NTE Price; and

#### immediately cease performing all relevant T&M Services if the NTE Price is reached,

### but, in each case, subject to any increase in the NTE Price in accordance with a WOCP.

## Outcome Based T&M Services

### Guidance note:  For Outcome Based T&M Services, the Commonwealth pays the Supplier for time spent by Supplier Personnel performing the Services.  However, the NTE Price operates as a ‘fixed’ cap on payment, which is not varied.  Accordingly, if the NTE Price is reached, the Supplier is not entitled to any additional payment and it must continue to perform and complete the Services.

### Payment for all Outcome Based T&M Services will be calculated on a T&M basis up to the NTE Price.

### The Supplier must notify the Commonwealth at any time before the completion of the Outcome Based T&M Services if it appears that the cost of the Outcome Based T&M Services is likely (or is on trend) to exceed the NTE Price.

### Where a Work Order specifies that Services are to be Outcome Based T&M Services:

#### payment will be calculated on a T&M basis up to the NTE Price;

#### the NTE Price will be a fixed cap and the Supplier must not submit a Payment Claim for, and is not entitled to payment of, any amounts that exceed the NTE Price; and

#### the Supplier must perform, and continue to perform and complete, the Services in accordance with the relevant Work Order, regardless of whether the NTE Price has been reached or exceeded.

# FIXED PRICE

## Payment Claim for Fixed Price Services

### Where specified in a Work Order that Services are to be provided on a Fixed Price basis, the Supplier is entitled to submit a Payment Claim:

#### for a Milestone Payment, upon achievement of the relevant Milestone (and, as applicable, where the Milestone meets the relevant Acceptance Criteria); and

#### for any other specified Services, upon completion of those Services (and, as applicable, where the Services have been Approved or Accepted),

#### in each case in accordance with this Deed and the relevant Work Order.

### The Approval of a Payment Claim submitted under clause 6.1(a) is subject to:

#### compliance with clause 9 of this Attachment B;

#### the Supplier’s proper performance of the Services in accordance with this Deed and the relevant Work Order; and

#### deductions to be made on account of any:

##### Deferred Payment Amount;

##### At Risk Amount; and/or

##### other amount that the Commonwealth is entitled to recover as a debt due and payable in accordance with clause 13.7 of the COD (including Service Credits and LD Amounts).

## Fixed Price inclusive of all costs

### Guidance note:  For Services performed on a Fixed Price basis the Commonwealth agrees to pay the Supplier the fixed price amount (which may be a lump sum payment or discrete Milestone Payments) for the Supplier performing and completing the Services.  The Fixed Price is not paid on the basis of time expended, it operates as an ‘all inclusive’ payment for Services performed.

### Where a Work Order specifies that Services are to be provided on a Fixed Price basis, the Fixed Price:

#### is inclusive of all costs and expenses and any other payments associated with providing the Services;

#### provides for carrying out all matters and doing all things necessary for the due and proper performance and completion of the Services in accordance with this Deed and the relevant Work Order;

#### allows for the provision of all work and materials necessary for delivering the Services, whether or not expressly mentioned in this Deed or the relevant Work Order; and

#### will not be subject to any escalation or indexation.

### The Maximum Labour Rates do not apply to payment of a Fixed Price for Services completed in accordance with this Deed and the relevant Work Order.

# TASK-PRICED SERVICES

## Task-Priced Services

### Guidance Note: Task-Priced Services have not been included in Attachment B at the Deed Effective Date.  However, Attachment B may be updated after the Deed Effective Date via a DCP to include such services.  Task-Priced Services can also be included in a Work Order where they have not been included in Attachment B.

### For each Task-Priced Service, the Commonwealth must pay to the Supplier the price for the Task-Priced Service, as specified in the relevant Work Order.

### A Payment Claim for a Task-Priced Service must be made for the month in which the Task-Priced Service was completed (and, if applicable, Accepted) in arrears at the end of that month or in such other manner specified under the Deed or Work Order in respect of that Task-Priced Service.

# ADJUSTMENTS

## Indexation of Maximum Labour Rates and other amounts

### On each anniversary of the Base Date during the Deed Term (or such other date as determined by the Commonwealth), the Commonwealth may review and determine whether to apply indexation to:

#### the Maximum Labour Rates;

#### the prices for Task-Priced Services; and/or

#### any other amount that is specified in this Deed or a Work Order to be indexed.

### Where and to the extent that the Commonwealth determines under clause 8.1(a) that indexation will apply, indexation is to be calculated in accordance with the following formula:

PA=P × I1I0

### where:

#### PA = the new amount after the index formula is applied.

#### P = the amount to be indexed as at the Base Date, as specified in the pricing tables in this Attachment B or set out in a Work Order.

#### I1 = index number most recently published before the relevant anniversary of the Base Date.

#### I0 = index number most recently published before the Base Date.

#### index number means the index number specified in ABS Catalogue No 6401.0 Consumer Price Index, Australia, Tables 3 and 4. CPI: Groups, Weighted Average of Eight Capital Cities, Index Numbers and Percentage Changes (CPI Index), under the column entitled “Index Numbers; All groups CPI; Australia” or, if the CPI Index is no longer published by the Bureau, the index published by the Bureau that most closely corresponds to the CPI Index.

### Where and to the extent that amounts are indexed in accordance with this clause 8.1, the relevant amounts as so indexed will apply to Services provided under this Deed or a Work Order from the relevant anniversary of the Base Date or such other date as otherwise agreed in writing between the parties.

## Indexation of LD Amounts

### Where and to the extent that a Work Order specifies that indexation will apply to an LD Amount, indexation of the relevant LD Amount is to be calculated in accordance with the formula:

### LDA=LD × I1I0

where:

#### LDA = the LD Amount after the index formula is applied.

#### LD = the LD Amount to be indexed (in Base Date Values).

#### I1 = index number most recently published before the relevant anniversary of the Base Date.

#### I0 = index number most recently published before the Base Date.

#### index number means the index number specified in the CPI Index, under the column entitled “Index Numbers; All groups CPI; Australia” or, if the CPI Index is no longer published by the Bureau, the index published by the Bureau that most closely corresponds to the CPI Index.

### For clarity, if the Commonwealth elects to accept compensation in lieu of a LD Amount in accordance with clause 10.7 of the COD, the value of the compensation to which the Commonwealth is entitled, is equivalent to the LD Amount that would otherwise be payable to the Commonwealth (in Base Date Values), indexed in accordance with clause 8.2(a).

### Where and to the extent that an LD Amount is indexed in accordance with this clause 8.2, the relevant LD Amount as so indexed will apply to the relevant Work Order from the relevant anniversary of the Base Date or such other date as otherwise agreed in writing between the parties.

# PAYMENT CLAIM REQUIREMENTS

## Payment Claim Requirements

### The Supplier must ensure that each Payment Claim:

#### is calculated in accordance with this Deed and the relevant Work Order;

#### is in the form of a valid Tax Invoice;

#### bears a unique invoice number;

#### identifies the Commonwealth’s reference number (or numbers) for the Work Order (or Work Orders) to which it relates;

#### includes the relevant Work Order Price(s);

#### for Services provided:

##### on a Fixed Price basis, includes the relevant Fixed Price amount, the amount claimed for the Fixed Price and any amount remaining should the Payment Claim be Approved;

##### as T&M Services, includes the relevant NTE Price, the amount claimed for the T&M Services and the amount of the NTE Price remaining should the Payment Claim be Approved;

##### as Outcome Based T&M Services, includes the relevant fixed cap NTE Price, the amount claimed for the Outcome Based T&M Services and the amount of the fixed cap NTE Price remaining should the Payment Claim be Approved; and

##### as a Task-Priced Service, includes the relevant price for the Task-Priced Service (as specified in the relevant Work Order) and the amount claimed for the Task-Priced Service should the Payment Claim be Approved; and

#### contains sufficient other information to enable the Commonwealth to verify the Payment Claim, including details of any relevant amounts claimed for a Deferred Payment Amount and/or At Risk Amount.

### The Supplier must ensure that each Payment Claim for T&M Services and Outcome Based T&M Services (as applicable) does not include (unless and to the extent otherwise specified in a Work Order or Approved in advance) any cost or expense associated with time:

#### exceeding 8 hours per day;

#### on a day that is not a Working Day;

#### for duplication of work or effort because of the Supplier’s or Supplier Personnel’s mistakes or failures to provide the Services in accordance with the Deed and the relevant Work Order; and

#### where the Supplier and Supplier Personnel are not productively performing the Services, including where attending training or on leave.

## Supporting Evidence for Payment Claims

### The Supplier must ensure that each Payment Claim includes or is accompanied by supporting evidence satisfactory to the Commonwealth (acting reasonably), and each Payment Claim must contain:

#### where the Payment Claim includes a claim for:

##### Services provided on a T&M basis, timesheets and details of:

###### the actual time spent by Supplier Personnel in the performance of the relevant T&M Service or Outcome Based T&M Service (as applicable); and

###### the relevant Labour Rates and Labour Categories applicable to the Supplier Personnel;

##### an On Call Allowance, details evidencing that the Supplier was directed to perform the relevant On Call Services outside of Normal Working Hours;

##### an Allowable Expense, details evidencing that the Supplier has Incurred the Allowable Expense and the Approval (where applicable) that authorised the Supplier to Incur the Allowable Expense;

##### a Deferred Payment Amount, details evidencing that the conditions for payment of the Deferred Payment Amount have been satisfied; and/or

##### an At Risk Amount, details evidencing that the Supplier has achieved the Required Performance Level and/or any details evidencing the Achieved Performance (as applicable) for the Performance Measure in relation to the At Risk Amount;

#### a declaration from the Supplier that:

##### the amount claimed has been calculated in accordance with requirements of this Deed and the relevant Work Order, and that the Payment Claim is otherwise in accordance with the requirements of this Deed and the relevant Work Order;

##### the Supplier has complied with its payment obligations in relation to Supplier Personnel up to the date of the Payment Claim; and

##### all information in the Payment Claim and in the accompanying Tax Invoice is complete and accurate; and

#### any other substantiating documentation requested by the Commonwealth, including evidence that any Milestone or other Services included in the Payment Claim have been achieved (and, as applicable, Approved or Accepted) or otherwise completed in accordance with the Deed and the relevant Work Order.

### The Supplier must comply with any Commonwealth request for further information to enable the Commonwealth to determine whether to Approve a Payment Claim.

ANNEX A TO ATTACHMENT B – MAXIMUM LABOUR RATES

- Maximum Labour Rates (Base Date Values)

Note to drafters: populate the following table with the applicable Labour Categories for Supplier Personnel and relevant Maximum Labour Rates.

| SFIA Subcategory | Supplier Personnel Labour Category (e.g. SFIA skills) | Code | Level |  |
| --- | --- | --- | --- | --- |
|  |  |  |  | daily Maximum Labour Rate (AUD) |
| Information Strategy | Enterprise IT governance | GOVN | 5 | $ |
|  | Enterprise IT governance | GOVN | 6 | $ |
|  | Enterprise IT governance | GOVN | 7 | $ |
|  | Strategic planning | ITSP | 5 | $ |
|  | Strategic planning | ITSP | 6 | $ |
|  | Strategic planning | ITSP | 7 | $ |

# ANNEX B TO ATTACHMENT B – ON CALL ALLOWANCES

- On Call Allowances

| Item | On Call Service | On Call Allowance |
| --- | --- | --- |
|  | On Call – 1900 to 0700 Monday to Friday | 7.5% of the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel is available and on call outside of Normal Working Hours on a weeknight to respond to an event or Incident via On Call Phone Support or a Call Out (or both), as required by the Commonwealth. |
|  | On Call – 0000 to 2359 Saturday to Sunday | 15% of the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel is available and on call outside of Normal Working Hours on a weekend to respond to an event or Incident via On Call Phone Support or a Call Out (or both), as required by the Commonwealth. |
|  | Call Out – anytime other than a Public Holiday | 1 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel physically attends the relevant site (which may include Commonwealth Premises) to respond to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim a minimum of 3 hours for performing the On Call Service at the relevant site despite that the actual time worked by Supplier Personnel at the site may be less than 3 hours. The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Call Out allowance. |
|  | Call Out - Public Holiday | 2 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel physically attends the relevant site (which may include Commonwealth Premises) to respond to an event or Incident as required by the Commonwealth. The Supplier will be entitled to claim a minimum of 3 hours for performing the On Call Service at the relevant site despite that the actual time worked by Supplier Personnel at the site may be less than 3 hours. The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Call Out allowance. |
|  | On Call Phone Support outside Normal Working Hours – 1900 to 0700 Monday to Friday | 1.15 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance. |
|  | On Call Phone Support outside Normal Working Hours – 0000 to 2359 Saturday | 1.5times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance. |
|  | On Call Phone Support outside Normal Working Hours – 0000 to 2359 Sunday | 2 times the applicable Labour Rate (as calculated on a pro-rata hourly basis) for each hour that the relevant Supplier Personnel provides on call phone support in response to an event or Incident, as required by the Commonwealth. The Supplier will be entitled to claim the actual time spent providing On Call Phone Support at the stated rate on an hourly basis; provided that, if the total time spent providing On Call Phone Support during the relevant period is less than 3 hours, the Supplier will be entitled to claim a minimum of 1 hour per call (despite that the actual time on a particular call may be less than 1 hour) up to a maximum of 3 hours in total. The Supplier will be entitled to claim the On Call Allowance in accordance with either Item 1 or 2 above (as applicable) in addition to claiming this Phone Support allowance. |

### Guidance note: A Work Order may specify amendments to the On Call Allowances and/or include additional On Call Services and On Call Allowances.

### The following scenario is provided as an example calculation of On Call Allowances in circumstances where a Work Order specifies that On Call Services may be required and the Commonwealth has directed the Supplier to provide such On Call Services.

### The Supplier Personnel is required to be On Call from 1900 to 0700 on a weeknight and has a Labour Rate (calculated on a pro-rata hourly basis) of $100 per hour. During the On Call period, the Supplier Personnel receives one call with a duration of 25 minutes requesting assistance in relation to an Incident. The Supplier Personnel is then required to attend on-site to respond to the Incident and is physically present on-site for a period of 2 hours.

### The On Call Allowances that the Supplier is entitled to submit a Payment Claim for are calculated as follows:

### On Call - 1900 to 0700, Mon to Fri:	(7.5% x $100) x 12 hours	= $90.00

### On Call Phone Support - 1900 to 0700, Mon to Fri:	(1.15 x $100) x 1 hour	= $115.00

### Call Out (not a Public Holiday):	(1 x $100) x 3 hours	= $300.00

ATTACHMENT C

EARLY ENGAGEMENT

CONTENTS

1	EARLY ENGAGEMENT ACTIVITIES	2

1.1	Objectives of Early Engagement Activities	2

1.2	Conduct of Early Engagement Activities	2

1.3	Payment for Early Engagement Activities	4

2	INDUSTRY BRIEFINGS, SUPPLIER MEETINGS AND INVITATION TO REGISTER	4

2.1	Industry Briefings and Supplier Meetings	4

2.2	Invitation to Register	5

3	COMPETITIVE DIALOGUE	5

3.1	Outline of Competitive Dialogue Process	5

3.2	Shortlisting	6

3.3	Workshops	6

3.4	Outcome of Competitive Dialogue Process	7

4	OFFER DEFINITION IMPROVEMENT ACTIVITIES (ODIA)	7

4.1	Overview of ODIA	7

4.2	Initial ODIA	8

4.3	PQS ODIA	8

4.4	Updated Quotations	9

5	HYBRID AND OTHER EARLY ENGAGEMENT ACTIVITIES	9

5.1	Overview	9

# EARLY ENGAGEMENT ACTIVITIES

## Objectives of Early Engagement Activities

### For the purposes of this Attachment C, an Early Engagement Activity means one or more of the following:

#### Industry Briefings;

#### Supplier Meetings;

#### Invitation to Register (ITR);

#### Competitive Dialogue; and

#### Offer Definition and Improvement Activities (ODIA).

### In addition to and without limiting the Deed Objectives and any Work Order Objectives, the objectives of the parties in participating in any Early Engagement Activity are to:

      - optimise the early engagement and collaboration between the Commonwealth and suppliers (including the Supplier);

#### maximise value for money for the Commonwealth;

      - promote innovation and better outcomes for Commonwealth procurements;

      - maximise the potential for suppliers (including the Supplier) to be able to provide compliant Quotations to any potential RFQ;

      - fast-track the procurement process by minimising the need for clarification and protracted negotiation of terms for any resultant Work Orders; and

      - meet any other Commonwealth objectives set out in any relevant request issued in accordance with clause 1.11(a) of the COD or otherwise notified by the Commonwealth to the Supplier.

### The Supplier agrees to act on a ‘best for project’ basis to achieve the objectives set out in clause 1.1(b).

## Conduct of Early Engagement Activities

### The Supplier acknowledges and agrees that:

#### the Supplier must ensure that all Supplier Personnel who participate in any Early Engagement Activity are appropriately qualified and skilled to participate in the relevant activity;

#### the Supplier’s obligations under clause 1.15 of the COD apply to any Early Engagement Activity and the Supplier will cooperate and collaborate with the Commonwealth and all Other Suppliers in respect to such activities;

      - the Commonwealth may require its legal, probity and other advisers to attend and participate in any Early Engagement Activity;

#### the Supplier will ensure the Commonwealth is granted a Licence in respect of all Intellectual Property that the Supplier provides to the Commonwealth in connection with an Early Engagement Activity on the same terms as a Licence granted under clauses 5.2,  5.3 and 5.4 of the COD (as applicable);

      - the Confidential Information provisions under clause 11.6 of the COD will apply to any Early Engagement Activity, and the Commonwealth may require the Supplier and any relevant Supplier Personnel to execute a Confidentiality Deed Poll prior to participating in such activities;

      - the Commonwealth may, but is not required to, develop the terms of any RFQ having regard to any information provided by the Supplier during any Early Engagement Activity;

      - the Supplier’s participation in any Early Engagement Activity does not limit the steps that the Commonwealth may take in developing or issuing any RFQ; and

      - the outcomes of any Early Engagement Activity do not bind either party unless and until a contract has been formed in accordance with clause 1.13 of the COD, and only to the extent expressly stated in that Work Order.

### The Commonwealth may, in relation to any Early Engagement Activity:

#### cancel, defer, suspend, extend or amend any activity or process at any time by giving written notice to the Supplier;

#### change the time, date, location and format of an activity or limit the number of Supplier Personnel able to participate in an activity by giving written notice to the Supplier;

#### provide to Other Suppliers, or publish details of, information in relation to any matters raised by the Supplier during an activity (including the Commonwealth’s response to such matters), without revealing any of the Supplier’s Confidential Information;

#### decline to answer a question asked by the Supplier, or take any question asked by the Supplier during an activity on notice and provide a written answer following the activity;

#### document or otherwise record an activity and may require any record to be verified, signed or acknowledged by the Supplier at the conclusion of the relevant activity;

#### require Supplier Personnel to leave or be removed from an activity or terminate the Supplier’s further participation in an activity;

#### waive any requirement or obligation in relation to the conduct of an activity; and/or

#### provide further protocols to govern the conduct of an activity and, if so, the Supplier agrees to comply with such further protocols.

### Subject to any payment due under clause 1.3 and without limiting the terms of any Work Order, the Supplier has no Claim against the Commonwealth or Commonwealth Personnel in relation to the conduct of any Early Engagement Activity (including in relation to exercising or not exercising any of its rights under clause 1.2(b)).

## Payment for Early Engagement Activities

### Subject to clause 1.3(b), the Supplier will not be entitled to claim any payment in connection with its participation in any Early Engagement Activity.

### Where the Commonwealth’s written request under clause 1.11(a) of the COD expressly provides for the Supplier to be paid for participating in the Early Engagement Activity, the Commonwealth will issue a RFQ to the Supplier in accordance with clause 1.12 of the COD and the Supplier agrees that any such payment will be made under a Work Order and will be conditional upon:

#### the Supplier’s full attendance and proper participation (to the satisfaction of the Commonwealth) in the Early Engagement Activity; and

#### in circumstances where the Commonwealth has requested the Supplier to provide documentation in relation to the Early Engagement Activity, the Supplier’s submission of bona fide and complete documentation (to the satisfaction of the Commonwealth).

# INDUSTRY BRIEFINGS, SUPPLIER MEETINGS AND INVITATION TO REGISTER

## Industry Briefings and Supplier Meetings

### Whether or not the Commonwealth has issued an ITR or RFQ, the Commonwealth may conduct Industry Briefings (and, if applicable, Supplier Meetings) in relation to any ITR, RFQ or potential Services for a project.

### In relation to any proposed Industry Briefing (and, if applicable, any proposed Supplier Meeting), the Commonwealth’s request under clause 1.11(a) of the COD will include:

#### the scheduled date, time, duration and location for the activity;

#### the maximum number of Supplier Personnel who may attend the activity;

#### the time and date by which the Supplier must notify the Commonwealth if it wishes to attend the activity;

#### whether or not the Commonwealth intends to conduct a meeting with each supplier; and

#### any other information required by the Commonwealth.

### If the Supplier wishes to attend the Industry Briefing (and, if applicable, the Supplier Meeting), the Supplier’s response under clause 1.11(b) of the COD must include details of the Supplier, the full names and addresses of all Supplier Personnel proposed to attend the activity and any other information required by the Commonwealth.

### The purpose of any Industry Briefing and Supplier Meeting will be to provide the Supplier with an opportunity to ask questions or make further enquiries concerning the relevant ITR, RFQ or potential Services and the Supplier will not be given an opportunity to:

#### provide the Commonwealth with marketing or promotional materials; or

#### otherwise obtain an inappropriate competitive advantage over Other Suppliers.

### Without limiting any other provision of the Deed, the Commonwealth may, publish or issue an addendum to any ITR or RFQ to address any matters arising out of or in connection with an Industry Briefing or Supplier Meeting.

## Invitation to Register

### The Commonwealth may issue an ITR to the Supplier (and to 1 or more Other Suppliers) in relation to their willingness and capacity to participate in a procurement process for potential Services.

### An ITR will be in a form as determined by the Commonwealth and may include additional terms as appropriate or necessary, including any relevant conditions of registration and a statement of requirement.

### The Supplier acknowledges and agrees that the purposes for which the Commonwealth may issue an ITR includes using the ITR process to shortlist Suppliers before issuing an RFQ and/or for conducting any other Early Engagement Activity.

# COMPETITIVE DIALOGUE

## Outline of Competitive Dialogue Process

### The Supplier acknowledges and agrees that the Commonwealth may determine the process to be undertaken for any Competitive Dialogue.  Without limiting the foregoing, the Commonwealth intends that the Competitive Dialogue process may consist of the following:

#### Request:  The Commonwealth may issue a request to suppliers under clause 1.11(a) of the COD as an invitation to participate in a Competitive Dialogue process;

#### Shortlisting:  The Commonwealth will evaluate responses received and shortlist suppliers in accordance with clause 3.2 to participate in Competitive Dialogue workshops;

#### Competitive Dialogue Workshops:  The Commonwealth will conduct Competitive Dialogue workshops with suppliers in accordance with clause 3.3 to discuss the project needs and develop the solution(s) for the relevant procurement.  This may include developing the technical solution, pricing models and any performance management framework; and

#### Request for Quotation:  The Commonwealth may, in accordance with clause 3.4, decide the appropriate course of action following the outcome of the Competitive Dialogue process, which may include issuing a RFQ to suppliers that participated in the Competitive Dialogue process.

## Shortlisting

    - The Supplier acknowledges that the Competitive Dialogue process may be limited to a select group of participants and agrees that the Commonwealth may:

      - shortlist one or more suppliers to participate in the Competitive Dialogue process (which may include participation in Competitive Dialogue workshops);

      - select or appoint a preferred supplier(s) for the potential Services; and

      - invite other suppliers and stakeholders to participate in the Competitive Dialogue process (including Other Suppliers who may not have received a request under clause 1.11(a) of the COD or submitted a response under clause 1.11(b) of the COD).

    - The Commonwealth is not required to consider or have regard to any or all responses received under clause 1.11(b) of the COD nor is the Commonwealth required to shortlist the Supplier to participate in the Competitive Dialogue process.

## Workshops

    - The Commonwealth may, determine the process for conducting Competitive Dialogue workshops, including:

      - the forum(s) to be utilised for hosting the Competitive Dialogue workshops (including whether the workshops will be conducted in person, via video or telephone conferencing, or through a combination of these means);

      - the number and timing of any Competitive Dialogue workshops;

      - the attendees at each Competitive Dialogue workshop (including any Other Suppliers and relevant stakeholder groups); and

      - the structure of each Competitive Dialogue workshop (including the agenda, the subject matter to be covered and the format for addressing the agenda).

    - Without limiting clause 3.3(a), the Commonwealth may issue the Supplier with an invitation to participate in Competitive Dialogue workshops and such workshops will be held at the dates, times and places as notified by the Commonwealth to the Supplier.

    - The Supplier acknowledges and agrees that:

      - the Competitive Dialogue process will involve the Supplier openly sharing ideas, knowledge and experiences with the Commonwealth and Other Suppliers, including during workshops, as required to assist the Commonwealth to develop the Commonwealth’s requirements and inform a potential RFQ; and

      - the Commonwealth may require the Supplier to prepare and provide documentation or other deliverables (including draft RFQ documentation) during the Competitive Dialogue process.

## Outcome of Competitive Dialogue Process

### Although it is anticipated that it will usually be the Commonwealth’s intention for any resultant RFQ to be issued to suppliers that participated in the Competitive Dialogue process, the Commonwealth may, do any one or more of the following:

#### issue a resultant RFQ to the Supplier or any Other Supplier that participated in the Competitive Dialogue process, in which case the process for ordering Services in clause 1.12 of the COD will apply;

#### issue a resultant RFQ to any supplier that did not participate in the Competitive Dialogue process;

#### exclude any supplier that participated in the Competitive Dialogue process from the issue of a resultant RFQ;

#### decide not to issue a RFQ; or

#### extend the Competitive Dialogue process, which may include the Commonwealth requesting the Supplier or any new suppliers to participate in additional Competitive Dialogue workshops to further develop the project requirements.

# OFFER DEFINITION IMPROVEMENT ACTIVITIES (ODIA)

## Overview of ODIA

### The Supplier acknowledges and agrees that the Commonwealth may determine the process to be undertaken for any ODIA.  Without limiting the foregoing, the Commonwealth intends that the ODIA process may consist of all or some of the following:

#### Draft RFQ:  The Commonwealth may issue an initial draft RFQ to the Supplier and any Other Supplier and request that such suppliers indicate their interest in participating in an initial ODIA process;

#### Initial ODIA: The Commonwealth may undertake an initial ODIA in accordance with clause 4.2 for one or more of the following purposes:

##### clarifying and refining the Commonwealth’s requirements for potential Services;

##### understanding the Supplier’s and any Other Supplier’s ability to meet the Commonwealth’s requirements for potential Services;

##### informing the content of any addendum to the draft RFQ; and

##### any other related purposes as the Commonwealth determines;

#### RFQ Addendum:  Following an initial ODIA, the Commonwealth may issue a revised RFQ (a ‘RFQ Addendum’);

#### PQS ODIA:  Whether or not the Commonwealth decided to conduct an initial ODIA, at any time after receiving the Supplier’s Quotation the Commonwealth may request the Supplier to participate in a PQS ODIA in accordance with clause 4.3, for one or more of the following purposes:

##### obtaining a better understanding of, providing feedback on, and clarifying aspects of the Supplier’s Quotation;

##### improving and maximising the value for money for the Commonwealth;

##### minimising risk to the Commonwealth;

##### informing the evaluation and selection of a preferred supplier; and

##### any other related purposes as the Commonwealth determines; and

#### Updated Quotation: As part of, or following, a PQS ODIA, the Commonwealth may require the Supplier to submit an updated Quotation for the relevant RFQ in accordance with clause 4.4.

## Initial ODIA

### The Commonwealth may issue a request to the Supplier under clause 1.11(a) of the COD to participate in an initial ODIA, and such request may refer to or attach an initial draft RFQ.

### The Supplier acknowledges and agrees that as part of an initial ODIA the Supplier may be required to:

#### participate in discussions with the Commonwealth and joint discussions with the Commonwealth and Other Suppliers; and

#### comply with the Commonwealth’s initial ODIA process documents and probity requirements as notified from time to time.

### Following the initial ODIA, the Commonwealth may prepare and issue a RFQ Addendum to the Supplier and any Other Suppliers which may, to the extent the Commonwealth determines, reflect the outcomes of the initial ODIA.

## PQS ODIA

### At any time after receiving the Supplier’s Quotation, the Commonwealth may issue a request to the Supplier under clause 1.11(a) of the COD to participate in a PQS ODIA.

### The Supplier acknowledges and agrees that as part of a PQS ODIA the Supplier may be required to:

#### participate in joint discussions with the Commonwealth and Other Suppliers;

#### participate in separate discussions and negotiations with the Commonwealth (which may include parallel negotiations with Other Suppliers);

#### comply with the Commonwealth’s PQS ODIA process documents and probity requirements as notified from time to time; and

#### prepare and submit an updated Quotation.

### The Supplier must ensure that any Supplier Personnel involved in any PQS ODIA are authorised to represent, and negotiate and agree positions for, the Supplier.

### The Commonwealth may require the Supplier’s proposed Subcontractors for the relevant Services to participate in any PQS ODIA activity.

### Notwithstanding the conduct of the PQS ODIA and the submission of an updated Quotation, the Commonwealth may require the Supplier to enter into further negotiations in relation to its Quotation.

## Updated Quotations

### The Commonwealth may require the Supplier to submit an updated Quotation which incorporates any outcomes of the ODIA process (including negotiated outcomes) by providing a mark-up of the relevant sections of the Quotation and an explanation of the differences.

### The Supplier must ensure that any updated Quotation does not offer less value for money to the Commonwealth (as determined by the Commonwealth) than the original Quotation submitted by the Supplier.

### The Supplier’s updated Quotation will be evaluated in accordance with the Commonwealth’s relevant evaluation criteria for the RFQ (including any RFQ Addendum) as amended and provided to the Supplier.

### The process for ordering services under clause 1.12 of the COD will apply where the Commonwealth decides to place an order on the basis of the updated Quotation.

# HYBRID AND OTHER EARLY ENGAGEMENT ACTIVITIES

## Overview

### The Supplier acknowledges and agrees that:

#### the Early Engagement Activity processes set out in this Attachment C are not exhaustive; and

#### the Commonwealth may, combine, vary or add to any of the Early Engagement Activity processes as may be necessary to meet the requirements of individual projects, as notified by the Commonwealth to the Supplier from time to time.

ATTACHMENT D
GOVERNANCE FRAMEWORK

# ICTPA GOVERNANCE

## Purpose and Interpretation

### The purpose of this Governance Framework is to:

#### ensure that all parties are aligned to the Commonwealth’s objectives in creating the ICTPA;

#### ensure reliable delivery and operation of each Work Order; and

#### facilitate the establishment and maintenance of an effective and efficient working relationship.

# GOVERNANCE

## Governance bodies

### The Governance Bodies with respect to the ICTPA are the:

#### CIOG Executive Committee;

#### CIOG Executive Sponsor Forum; and

#### ICTPA Management & Review Forum,

(each a Governance Body and together the Governance Bodies).

### The Governance Bodies and their membership and functions (as they relate to the Services), are set out in the table below.

|  | Name | Membership | Functions |
| --- | --- | --- | --- |
|  | CIOG Executive Committee | Commonwealth Officers selected by the Chief Information Officer of the Department of Defence | - To provide a forum for senior Commonwealth Officers to be informed about the progress of the Services under any Work Order and to exchange views about matters relevant to that. - To provide leadership, oversight and strategic direction for the Deed and any Work Order, including to provide guidance and direction in relation to key cost / capability trade-off decisions. |
|  | CIOG Executive Sponsor Forum | - The Chair of the ICTPA Management & Review Forum - Other Commonwealth Officers selected by the Chief Information Officer of the Department of Defence | - To provide a forum for senior Commonwealth Officers in user groups to be informed about the progress of the Services under any Work Order and to exchange views about matters relevant to that. - To review the overall performance and strategic direction of the work under the Deed and any Work Order. - To consider reports from the ICTPA Management & Review Forums. - To monitor business outcomes of, and client group satisfaction with, work under the Deed and any Work Order. - Consider and provide advice on issues escalated from the ICTPA Management & Review Forum. - Consider and provide advice on strategic improvements, proposed changes in scope, operational delivery models and governance of the Deed and any Work Order. - To provide reports to the CIOG Executive Committee. |
|  | ICTPA Management & Review Forum | - Commonwealth Officers selected by the Chief Information Officer of the Department of Defence - The Commonwealth Deed Representative - The Supplier Deed Representative | - To review the status of Work Order operations, issues and risks, and resolve issues. - To review the Supplier’s performance against the Work Order Objectives. - To consider potential actions and improvements for the Deed and any Work Order’s operations, organisation, governance, processes and tools. - To manage relationship & performance reviews. - To consider procurement activities for the Deed and any Work Order. - To monitor compliance by the Supplier with Defence industry policy. - To oversee key commercial aspects of the Deed including proposed Deed amendments, invoicing and billing. - To provide reports to the CIOG Executive Sponsor Forum and, when requested, to the CIOG Executive Committee. |

## Provisions about the ICTPA Management & Review Forum

### The ICTPA Management & Review Forum also has:

#### the other functions expressly conferred on it by or under the Deed or any Work Order; and

#### any other function that the parties agree in writing is to be one of its functions.

### Subject to the Deed, the procedures of the ICTPA Management & Review Forum are as it determines.

### Without limiting clause 2.8(b) of the COD, the Supplier must:

#### make available Supplier Personnel who are to be members of the ICTPA Management & Review Forum to carry out their functions as such members; and

#### ensure that those Supplier Personnel carry out those functions in a manner consistent with the obligations of the Supplier in relation to the Deed and any Work Order.

ATTACHMENT E

PERFORMANCE MANAGEMENT FRAMEWORK

PART 1 – REVIEW AND REPORTING

# PERFORMANCE REVIEW AND REPORTING

## This Part 1 of Attachment E describes the requirements for the conduct of Performance Reviews and associated reporting.

## Performance Reviews

### Deed and Work Orders:  The parties must conduct a review of the Supplier’s overall performance under this Deed and all Work Orders at intervals of once every 12 months, except and to the extent otherwise notified by the Commonwealth.

### Work Orders:  In addition to clause 1.2(a), the parties must conduct a review of the Supplier’s performance under a Work Order at least once every 3 months, or as otherwise set out in the Work Order.

### The Commonwealth may notify the Supplier that it requires the Performance Reviews under clauses 1.2(a) and 1.2(b) to be held more (or less) frequently at any time throughout the Deed Term or a Work Order Term, and the Supplier agrees to comply with the Commonwealth’s requirements for such Performance Reviews.

### The Performance Reviews under clauses 1.2(a) and 1.2(b) may be conducted together.

## Purpose of Performance Reviews

### The purpose of a Performance Review is to assist the Commonwealth to:

#### assess and determine the Supplier’s performance under this Deed and Work Order(s) against the Performance Measures;

#### assess and determine the extent to which the Supplier’s work under this Deed and the Work Order(s):

##### conforms to the requirements of this Deed and the Work Order(s); and

##### contributes to the Objectives; and

#### identify risks and issues that have arisen or are likely to arise in relation to the Services, and ways of addressing them.

## Conduct of Performance Reviews

### The Commonwealth must give the Supplier at least 10 Working Days’ advance notice of a Performance Review.

### The Supplier must, at least 5 Working Days before a Performance Review, provide the Commonwealth with an agenda and a Performance Report that details its own assessment of its performance against the requirements of this Deed and the Work Order(s), including any relevant Performance Measures. The Performance Report must be in a format directed or otherwise agreed to by the Commonwealth.

### In addition to clause 1.4(b), the Supplier must comply with any direction by the Commonwealth to provide the Commonwealth with information in relation to the Supplier’s performance for a Performance Review, including any additional information or evidence to allow the Commonwealth to assess and determine the Supplier’s performance in relation to a Performance Measure.

### Each Performance Review is to be chaired by the Commonwealth and conducted at a time, date, forum and place notified by the Commonwealth. A Performance Review may be conducted in person, via telephone or video conferencing (including via web based applications), or through a combination of these means.

### Unless and to the extent otherwise notified by the Commonwealth, the Supplier must provide all facilities (including the meeting venue), materials and services, reasonably required for the conduct of a Performance Review.

### Deed and Work Orders: Performance Reviews under clause 1.2(a) are to be conducted by:

#### the Commonwealth Deed Representative and any Commonwealth Personnel nominated by the Commonwealth Deed Representative;

#### the Supplier Deed Representative and any Supplier Personnel nominated by the Supplier Deed Representative;

#### any Supplier Personnel requested by the Commonwealth Deed Representative; and

#### any other person agreed between the parties.

### Work Orders: Performance Reviews under clause 1.2(b) are to be conducted by:

#### the relevant Commonwealth Contract Manager and/or any Commonwealth Personnel nominated by that Commonwealth Contract Manager;

#### the relevant Supplier Contract Manager and any Supplier Personnel nominated by that Supplier Contract Manager;

#### any Supplier Personnel requested by the relevant Commonwealth Contract Manager; and

#### any other person agreed between the parties.

### The Commonwealth will arrange for the preparation and delivery of minutes as soon as practicable after each Performance Review.

## Outcomes of Performance Reviews

### As soon as practicable after each Performance Review, the Commonwealth must:

#### assess and determine:

##### whether the Supplier achieved (or failed to achieve) the Required Performance Level for each Performance Measure for the relevant Review Period; and/or

##### the Supplier’s Achieved Performance for each KPI for the relevant Review Period; and

#### notify the Supplier of the Commonwealth’s determinations under clause 1.5(a)(i), and whether the Supplier is required to undertake any course of action in relation to its performance.

### Without limiting the Commonwealth’s other rights under this Deed or any Work Order, the Commonwealth may have regard to the Supplier’s performance in relation to a Performance Review (including the Supplier’s level of performance against any Performance Measure) in determining whether to issue a RFQ to the Supplier or to execute a Work Order with the Supplier.

### Despite any disagreement in relation to a Performance Review, the Supplier agrees that the Commonwealth has discretion to determine the Supplier’s performance, including in relation to determining the Supplier’s Achieved Performance for a KPI.

### For clarity, if the Supplier disagrees with the Commonwealth’s assessment of the Supplier’s performance in relation to a Performance Review, the Supplier will not be able to dispute the Commonwealth’s decision.

### The Supplier acknowledges and agrees that any aspect of the Supplier’s assessed performance may be recorded in the Performance Exchange Scorecard against the performance parameters outlined in the Performance Exchange Program functional policy.

# PART 2 - PERFORMANCE MEASURES

# PERFORMANCE MEASURES

## Overview of Performance Measures

### This Part 2 of Attachment E describes the types of Performance Measures that may be used to determine the level of performance that the Supplier achieved for a Review Period in accordance with this Deed and the relevant Work Order.

### The Performance Measures that may be specified in a Work Order are:

#### Financial: Performance Measures that are linked to a performance payment, including:

##### Key Performance Indicators (KPIs);

##### Service Levels; and

##### any other measure of the Supplier’s performance which has the ability to affect the amounts payable to the Supplier in respect of that Work Order; and

#### Non-financial: Other Performance Measures (OPMs) that are not linked to a performance payment, including:

##### Strategic Performance Measures (SPMs);

##### System Health Indicators (SHIs); and

##### any other OPM (that is not linked to a performance payment) which may be used to measure customer satisfaction, process efficiency and the overall health of that Work Order.

### A Performance Measure (and the associated Required Performance Level) for a Work Order is specified in that Work Order.

## Service Credits

### This clause 1.2 applies if a Work Order:

#### includes Service Levels (and corresponding Required Performance Levels for those Service Levels); and

#### specifies that Service Credits are to be applied, or provides for how they are to be calculated, if the Supplier fails to achieve the Required Performance Level for its corresponding Service Level.

### If the Supplier fails to achieve the Required Performance Level for its corresponding Service Level, then, subject to clause 1.2(c), the Supplier is liable to pay the Commonwealth the Service Credits, as specified in, or calculated in accordance with, the Work Order.

### The Supplier’s liability to pay Service Credits to the Commonwealth under clause 1.2(b) is reduced where and to the extent that the Supplier is entitled to Performance Relief in accordance with clause 6.4(a) of the COD.

### The Supplier acknowledges and agrees that any Service Credits specified in, or calculated in accordance with, a Work Order:

#### represent a reduction in the prices for the Services to reflect the provision of a lower level of service than required under the relevant Work Order;

#### constitute an agreed amount by which the relevant prices for the Services will be reduced; and

#### are a debt due and payable to the Commonwealth under clause 13.7 of the COD, as they arise.

### The Commonwealth’s rights in respect of Service Credits do not limit any other rights or remedies that the Commonwealth may have under this Deed, a Work Order or at Law.

### The Contractor must:

#### implement and maintain appropriate measuring tools to measure the Service Levels;

#### if requested by the Commonwealth:

##### provide the Commonwealth with access to the data and information gathered by the measuring tools; and

##### demonstrate the appropriateness, operation and accuracy of the measuring tools; and

#### investigate any failure to provide the Services in accordance with any applicable Service Levels and promptly report its findings to the Commonwealth.

## Key Performance Indicators

### Annex A to this Attachment E sets out options for KPIs that may be specified in a Work Order to incentivise the Supplier’s performance under that Work Order.  The KPIs are:

#### KPI-01 - Customer Satisfaction;

#### KPI-02 - Relationships;

#### KPI-03 - Best for Project;

#### KPI-04 – Timely Delivery of Services;

#### KPI-05 – Responsiveness; and

#### KPI-06 – Probity, Conflict of Interest and Security Compliance.

### The categories of Achieved Performance for the KPIs set out under Annex A to this Attachment E are set out in clause 2.1 of this Attachment E.

### A Work Order may specify that:

#### any one or more of the KPIs set out in Annex A to Attachment E will apply to that Work Order; and/or

#### additional (or alternate) KPIs will apply to that Work Order (including any alternate process to determine how the Supplier’s performance for each KPI will be measured and determined).

# CALCULATING THE SUPPLIER’S PERFORMANCE FOR A KPI

### Guidance note: The KPIs set out in this Attachment E are discretionary, and will only apply where and to the extent specified in a Work Order.  The parties may agree to apply some (or all) of the KPIs in this Attachment E (or alternate KPIs) to a Work Order on a case by case basis, depending on the nature of the procurement.

## Achieved Performance

### Where and to the extent that a Work Order specifies that any one or more of the KPIs set out in Annex A to Attachment E will apply to that Work Order, the Supplier’s Achieved Performance for such KPIs for a Review Period will be calculated in accordance with this clause 2.

### There are 4 categories of Achieved Performance set out in Table E-1 into which the Supplier may fall for the aggregate of its performance against each KPI during a Review Period.

### If the Supplier achieves an Achieved Performance other than ‘Superior (Tolerance Purple)’ for any KPI, the Commonwealth may elect to reduce the percentage amount that will be applied to the At Risk Amount.  This means that the percentage of the At Risk Amount being applied to calculate the At Risk Deduction may be less than the percentage amounts stated in Table E-1, if the Commonwealth so elects.  The Commonwealth is not required to exercise its discretion under this clause 2.1(c) for the benefit of the Supplier.

Table E-1: Achieved Performance for a KPI

| Categories of Achieved Performance | At Risk Deduction (% applied to the At Risk Amount) |
| --- | --- |
| Superior (Tolerance Purple) | 0% (meaning that there will be no At Risk Deduction calculated in accordance with clause 2.4) |
| Good (Tolerance Green) | 20% (meaning that 20% of the At Risk Amount will be used to calculate the At Risk Deduction in accordance with clause 2.4) |
| Fair (Tolerance Amber) | 80% (meaning that 80% of the At Risk Amount will be used to calculate the At Risk Deduction in accordance with clause 2.4) |
| Poor (Tolerance Red) | 100% (meaning that 100% of the At Risk Amount will be used to calculate the At Risk Deduction in accordance with clause 2.4) |

## At Risk Deduction

### Guidance note: The At Risk Amount and At Risk Deductions are discretionary, and will only apply where and to the extent specified in a Work Order.

### Where a Work Order specifies that one or more KPIs apply, the Work Order may also specify that an At Risk Amount will also apply to the KPIs, which will be the amount of the Work Order Price that is “at risk” subject to the Supplier’s performance against the KPIs.

### The Commonwealth may make deductions against the At Risk Amount (the ‘At Risk Deductions’) in accordance with this Deed and any Work Order, up to an amount being the At Risk Amount.  For clarity, the maximum At Risk Deduction must not exceed the At Risk Amount.

### Unless otherwise specified in a Work Order, some (or all) of the At Risk Amount applying under each Work Order will become an At Risk Deduction if the Supplier’s Achieved Performance for a KPI is less than ‘Superior (Tolerance Purple)’ in accordance with clause 2.1 of this Attachment E.

## Weighting Percentage

### Unless otherwise specified in a Work Order, a Weighting Percentage will be allocated to each KPI in accordance with Table E-2 and the relevant Work Order.

### The total of all Weighting Percentages allocated to the KPIs set out in this Table E-1 or a Work Order (as applicable) will always equal 100%.  The 
Weighting Percentages assigned to the KPIs do not need to be the same (but the total must sum to 100%).

Table E-2: Weighting Percentages for each KPI

| KPI | Weighting Percentage |
| --- | --- |
| KPI-01 – Customer Satisfaction | […]% |
| KPI-02 - Relationships | […]% |
| KPI-03 - Best for Project | […]% |
| KPI-04 – Timely Delivery of Services | […]% |
| KPI-05 – Responsiveness | […]% |
| KPI-06 – Probity, Conflict of Interest and Security Compliance | […]% |
| TOTAL WEIGHTING PERCENTAGE | 100% |

## Calculation of the At Risk Deduction

### The Supplier’s At Risk Deduction for a KPI will be calculated as follows:

ARDi=n=1nARAi×WPn×APn

### where:

ARD	is the At Risk Deduction for the relevant Work Order during the relevant Review Period, stated in $;

ARA	is the At Risk Amount for the relevant Review Period, as determined under this Deed or the relevant Work Order (as applicable), stated in $;

WP	is the Weighting Percentage for the relevant KPI as specified in Table E-2, or as otherwise specified in a Work Order, stated as a percentage (%);

AP	is the percentage amount allocated which corresponds to the Achieved Performance the Supplier achieved in accordance with clause 2.1 of this Attachment E, stated as a percentage (%);

i	is the Review Period reference number, stated in months; and

n	is the number of KPIs.

Worked example:

If the Supplier has an At Risk Amount (ARA) of $100 for a Review Period; has two KPIs both with a Weighting Percentage (WP) of 50%; and has an Achieved Performance (AP) of ‘Tolerance Green’ (20%) and ‘Tolerance Amber’ (80%) respectively, then the Supplier has an At Risk Deduction (ARD) of:

- ARDi=$100 (ARA)×50% WP×20%AP+$100 (ARA)×50% WP×80%AP
ARD=$10+$40=$75

## Customer Satisfaction Surveys

### Where and to the extent that a Work Order specifies that KPI-01 applies, for the purposes of KPI-01, the Commonwealth may conduct a Customer Satisfaction Survey for each relevant Review Period.

### The Customer Satisfaction Survey must broadly survey end user’s perceptions of the extent to which all the Objectives have been achieved in the Review Period. The Customer Satisfaction Survey must be focussed on the end user experience and satisfaction with the Supplier.

### The Commonwealth must provide a copy of a Customer Satisfaction Survey to the Supplier at least one month before it conducts the Customer Satisfaction Survey.

### The Commonwealth must provide a de-identified copy of the aggregated results of the Customer Satisfaction Survey within 10 Working Days of conducting the Customer Satisfaction Survey.

- ANNEX A TO ATTACHMENT E – KEY PERFORMANCE INDICATORS

- KPI-01: Customer Satisfaction

Customer Satisfaction KPI-01

Description

- This KPI-01 assesses the Supplier’s performance in satisfying customer requirements in accordance with the Work Order(s), as assessed by the end users.

Assessment process

- The Commonwealth may conduct a Customer Satisfaction Survey for each relevant Review Period. - The Supplier’s Achieved Performance, as measured by the Customer Satisfaction Survey, will be rated in accordance with the Performance Table at the end of this KPI-01.

| Performance Table |  |
| --- | --- |
| If the average of all responses to the Customer Satisfaction Survey for the Review Period is … | the rating is … |
| ≥ 80% | Tolerance Purple |
| ≥ 50% but < 80% | Tolerance Green |
| ≥ 30% but < 50% | Tolerance Amber |
| < 30% | Tolerance Red |

- KPI-02: Relationships

Relationships KPI-02

Description

- This KPI-02 assesses the Supplier’s performance in demonstrating positive working relationships with the Commonwealth, Other Suppliers and Subcontractors. - Positive working relationship behaviours include: - acting as an industry leader and not escalating internal problems, or those with Subcontractors, to the Commonwealth, unless absolutely necessary; - being committed to informing the Commonwealth accurately of material issues in a timely fashion; and - being committed to resolving disputes and issues fairly and at the lowest appropriate level, and where issues arise, the Supplier focuses on fixing the problem and not the blame.

Assessment process

- The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI-02.

|  | The Supplier’s behaviours: | Superior | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
|  | proactively and collaboratively seeks to resolves issues and disputes early at the lowest appropriate level | always | often | infrequently | frequently escalates issues and disputes to higher levels of management without first seeking to resolve them at the lowest appropriate level |
|  | resolves disputes reasonably and equitably and considers the legal or contractual remedies as the last resort | always | often | infrequently | frequently fails to resolve disputes reasonably and equitably |
|  | does all the following: - creates an environment that fosters co-operation, openness, and sharing of information; - cooperates and collaborates with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services including in relation to approaching problem-solving and sharing relevant and critical information and insights; - operates in an open, honest, frank and fair way in dealing with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services; and - demonstrates leadership and acts as a role model in its relationships with the with the Commonwealth, the Other Suppliers and Subcontractors in relation to the Services | always does all these things | often does all these things | infrequently does some of these things | rarely or never does any one of these things |
|  | has a sound understanding of the Services, the Objectives, and relationship goals are effectively established in its organisation (shared vision) | always | often | infrequently | does not have that sound understanding or has not effectively established relationship goals in its organisation |
|  | gives prompt notification of material issues and risks to the Commonwealth and proposes appropriate mitigation strategies | always | often | occasionally | never |
|  | participates in the governance arrangements for the Services as required by Attachment D | always | often | occasionally | never |

| Performance Table |  |
| --- | --- |
| If … | the rating is … |
| - at least 5 behaviours are assessed as Superior; and - no behaviour is assessed as Fair or Poor | Tolerance Purple |
| - at least 5 behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor | Tolerance Green |
| All behaviours are assessed as Fair, Good or Superior | Tolerance Amber |
| 1 or more behaviours are assessed as Poor | Tolerance Red |

- KPI-03: Best for Project

Best for Project KPI-03

Description

- This KPI-03 assesses the Supplier’s performance in in demonstrating “Best for Project” behaviours. - “Best for Project” behaviours require an integrated “one team” approach where the Supplier will adopt common tools, systems and procedures with the Commonwealth and Other Suppliers, share resources (including Supplier Personnel, facilities and equipment) with them where appropriate and act on a “Best for Project” basis (which recognises that the Supplier is not required to subordinate its interests to those of the Commonwealth or the Other Suppliers).

Assessment process

- The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI-03.

|  | The Supplier’s behaviours: | Superior | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
|  | displays a willingness to deliver what is required to achieve best for project outcomes (which permits it to recognise its own commercial interests) | always | often | infrequently | rarely or never |
|  | adopts a holistic approach to providing the Services, including taking into account all aspects of the Services and not just the Services specified in its Work Order(s) | always | often | infrequently | focuses on the Services expressly required by Work Order(s) and is unwilling to “stretch” these as appropriate |
|  | is responsive to changing requirements of Defence | always | often | infrequently | not responsive |
|  | develops positive relationships with the Commonwealth and Other Suppliers, and acts to protect and preserve their reputations | always | often | infrequently | erodes trust, jeopardises relationships and adversely impacts these reputations |
|  | uses common tools, systems and procedures with the Commonwealth and Other Suppliers, and shares resources on a “best for project” basis | always | often | infrequently | rarely or never |
|  | demonstrates a deep understanding of and a willingness to meet the Commonwealth’s requirements, including by presenting information in ways that enhance its usefulness to the Commonwealth and improves the Commonwealth’s decision making | always | often | infrequently | does not have that understanding, or presents information in an unhelpful way |
|  | assists the Commonwealth to reduce resources devoted to performance management because of increased confidence in the accuracy of the Supplier’s reporting processes | always | often | infrequently | rarely or never |
|  | provides Services (Applications and systems) that are used by their intended users | all such Services so used | many such Services so used | some such Services so used | many such Services not so used |
|  | proactively identifies potential efficiencies (including in relation to the capability and the provision of the Services by its Personnel and Subcontractors) to reduce the total cost of ownership to the Commonwealth of the capability | always | often | infrequently | is not proactive |
|  | promotes a culture of efficiency and cost consciousness that actively seeks to achieve a reduction in the total cost of ownership to the Commonwealth of the capability | always | often | infrequently | does not promote such a culture |

| Performance Table |  |
| --- | --- |
| If … | the rating is … |
| - at least 6 behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor | Tolerance Purple |
| - at least 6 behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor | Tolerance Green |
| All behaviours are assessed as Fair, Good or Superior | Tolerance Amber |
| 1 or more behaviours are assessed as Poor | Tolerance Red |

- KPI-04: Timely Delivery of Services

Timely Delivery of Services KPI-04

Description

- This KPI-04 assesses the Supplier’s performance delivering the Services within the timescales specified in a Work Order.

Assessment process

- The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI-04.

|  | The Supplier’s behaviours: | Superior | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
|  | The Supplier has delivered the Services in accordance with the timeframes agreed in writing between the parties, including any relevant Milestones | always | often | infrequently | rarely or never |
|  | Where a Transition-In Plan is specified in a Work Order, the Supplier has executed the Transition-In Plan activities in accordance with the Approved Transition-In Plan and associated schedule | always | often | infrequently | rarely or never |

| Performance Table |  |
| --- | --- |
| If … | the rating is … |
| - the majority of behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor | Tolerance Purple |
| - the majority of behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor | Tolerance Green |
| All behaviours are assessed as Fair, Good or Superior | Tolerance Amber |
| 1 or more behaviours are assessed as Poor | Tolerance Red |

- KPI-05: Responsiveness

Responsiveness KPI-05

Description

- This KPI-05 measures the Supplier’s responsiveness and flexibility in addressing the changing Commonwealth requirements in relation to the Services being provided under this Deed. - The purpose of KPI-05 is to continuously monitor the Supplier’s ability to respond to all correspondence with the Commonwealth in a timely manner with a quality response. - This KPI-05 will also measure the degree to which Payment Claims are submitted on-time and error free.

Assessment process

- The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI-05.

|  | The Supplier’s behaviours: | Superior | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
|  | responds to a majority of all enquiries and demands from the Commonwealth completely | always | often | infrequently | rarely or never |
|  | responds in a timely, succinct, accurate and coherent manner | always | often | infrequently | rarely or never |
|  | responds in a manner consistent with previous advice, unless the underlying circumstances of the advice change | always | often | infrequently | rarely or never |
|  | provides the Commonwealth with Payment Claims on-time, error-free and in accordance with the relevant provisions of this Deed | always | often | infrequently | rarely or never |

| Performance Table |  |
| --- | --- |
| If … | the rating is … |
| - the majority of behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor | Tolerance Purple |
| - the majority of behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor | Tolerance Green |
| All behaviours are assessed as Fair, Good or Superior | Tolerance Amber |
| 1 or more behaviours are assessed as Poor | Tolerance Red |

- KPI-06: Probity, Conflict of Interest and Security Compliance

Probity, Conflict of Interest and Security Compliance KPI-06

Description

- This KPI-06 measures the Supplier’s compliance with the probity, conflict of interest and security requirements in accordance with this Deed.

Assessment process

- The Commonwealth will assess the Supplier’s performance against the behaviours described below as Superior, Good, Fair or Poor. - The Commonwealth will, on the basis of these assessments, rate the Supplier’s Achieved Performance in accordance with the Performance Table at the end of this KPI-06.

|  | The Supplier’s behaviours: | Superior | Good | Fair | Poor |
| --- | --- | --- | --- | --- | --- |
|  | The Supplier has effectively managed all probity, conflict of interest and security compliance issues, including (as applicable) in accordance with the relevant probity plan | always | often | infrequently | rarely or never |

| Performance Table |  |
| --- | --- |
| If … | the rating is … |
| - the majority of behaviours are assessed as Superior; and - no behaviour is assessed Fair or Poor | Tolerance Purple |
| - the majority of behaviours are assessed as Good or Superior; and - no behaviour is assessed Fair or Poor | Tolerance Green |
| All behaviours are assessed as Fair, Good or Superior | Tolerance Amber |
| 1 or more behaviours are assessed as Poor | Tolerance Red |

ATTACHMENT F

AGREED FORMS AND DEEDS

1.1	Attachment F consists of the following Annexes:

RFQ, Quotation and Work Order

Deed Change Proposal

Work Order Change Proposal

Financial Security

Deed of Guarantee and Indemnity

Deed of Confidentiality

Approved Subcontractor Deed

Acceptance Certificate

Notice of Inclusion

AIC Compliance Certificate

ANNEX A TO ATTACHMENT F

FORM OF RFQ, QUOTATION AND WORK ORDER

PART 1 – SHORT FORM RFQ & WORK ORDER

ABOUT THIS DOCUMENT This Short Form template can be used for simple procurements, in particular where the Services are considered to be low risk and low value and do not require detailed requirements. More complex and/or higher value procurements should be undertaken using the Comprehensive template set out at Part 2 of this Annex A to Attachment F. Consider obtaining procurement, contracting and legal advice in relation to the use of this template. This document serves two purposes: - RFQ: it is a RFQ when issued by the Commonwealth to the Supplier (clause 1.12(b) COD). It will attach the form of Quotation set out at Part 3 of this Annex A to Attachment F. - Work Order: it is a Work Order (and binding contract) under the Deed when executed by both parties (clause 1.13(a) COD). - Suppliers will provide a Quotation in the form attached to the RFQ on the basis of the information set out in the RFQ. - This Short Form template may be amended, as appropriate, to suit the relevant procurement. Whilst this template is included as an Annex to the Deed, it may be updated by the Commonwealth from time to time and reissued to the Supplier (including as part of any module library) without having to execute a Deed Change Proposal. HOW TO USE THIS DOCUMENT - Prior to issuing this document to the Supplier as a RFQ, the Commonwealth should pre-fill the blank fields (e.g. <insert>) and select the applicable options to the extent it is able to and as required to inform the Supplier’s preparation of the Quotation. - Where and to the extent that a Quotation is Approved, the Commonwealth should complete any outstanding fields (e.g. Work Order Price) with the agreed terms of the Work Order. - Whilst not included in this Short Form template, you should consider whether additional AIC or PGPA Act requirements apply, or additional requirements are warranted for your procurement including an IP Schedule, Performance Measures or additional policies or insurances, and include those requirements through the inclusion of Special Terms and Conditions and/or use of the SOW template. - Special Terms and Conditions may be included as required, subject to approval by Defence Legal. Any items, rows or options that do not apply to a Work Order should be deleted.

| Short Form RFQ & Work Order Deed of Standing Offer – ICT Provider Arrangement |  |
| --- | --- |
| The Commonwealth requests a Quotation for the Services described in this RFQ. Note to drafters: The Commonwealth must complete the following RFQ details. Following the review and Approval of a Quotation, this section should be amended as appropriate for the final Work Order.. |
| RFQ Number | <insert RFQ number> |
| Work Order Title | <insert Work Order title> |
| Time and Date for providing Quotation | <insert time and date> |
| Quotation validity period | <insert timeframe e.g. 180 days> after the Time and Date for providing Quotation |
| Return address for Quotation | <insert Commonwealth contact details and return address> |

| GENERAL |  |  |
| --- | --- | --- |
|  | - Work Order Effective Date - clause 1.14(b) COD | - The Work Order Effective Date is <insert date> |
|  | - Work Order End Date - clauses 1.14(b) and 1.14(c) COD | Note to drafters: The Commonwealth may, in its sole discretion, determine whether to extend the Work Order Term.. - The Work Order End Date is <insert date> - The maximum period of extension is <insert (if any)> |
|  | - Commonwealth Contract Manager - clause 2.3 and 2.7 COD | - Name: <insert name and title> - Address: <insert> - Email: <insert> - Telephone: <insert> |
|  | - Supplier | Note to drafters: This section is to be completed by the Commonwealth following Approval of a Quotation. The Supplier’s full trading/legal name and ACN or ABN must be included.. - <insert Supplier name and ACN/ABN> |
|  | Supplier Contract Manager clauses 2.4 and 2.7 COD | Note to drafters: This section is to be completed by the Commonwealth following Approval of a Quotation.. Name: <insert name and title> - Address: <insert> - Email: <insert> - Telephone: <insert> |
|  | Evaluation Criteria - clause 1.12(i) COD | Note to drafters: Identify the evaluation criteria that is to be applied in assessing responses to this RFQ. Drafters should determine what is important to this particular procurement (e.g. evaluation criteria regarding the Supplier’s approach and past performance in relation to AIC). Following the review and Approval of a Quotation, this section should be removed from the final Work Order.. - <insert any evaluation criteria for this RFQ> OR <as annexed to this RFQ> |
| - SERVICES |  |  |
|  | - Services to be Provided - clause 3.1 COD | - Option 1 - <insert description of the Services and the relevant location of where the Services are to be performed> - OR - Option 2 - <The Services, including the relevant location of where the Services are to be performed, are set out in the Statement of Work> |
|  | - Modules - clause 1.10 COD and Attachment A (Services Description and Additional Module Terms) | Note to drafters: Select each of the Modules that apply.. - The Supplier must provide the Services which are comprised of the following Module(s): - ☐ ICT Personnel Resources - ☐ Application Services - ☐ Systems Integration Services |
|  | - Additional Module Terms - clause 1.10 COD and Attachment A (Services Description and Additional Module Terms) | Note to drafters: Hardware, Cloud Services and Software should only be acquired as an ancillary Service to either the provision of Application Services or Systems Integration Services. Managed Services can only be acquired as a service under the provision of either ICT Personnel Resources, Application Services or Systems Integration Services. Refer to clause 1.10 COD and Attachment A.. - The following Services are to be provided by the Supplier, as ancillary Services to the Modules in item 8 above: - ☐ Hardware - ☐ Cloud Services - ☐ Managed Services - ☐ Software - ☐ Sustainment Services |
|  | - Authorisations - clause 3.6 COD | - <if relevant, identify any specific Authorisations (including any Export Approvals) that the Supplier is to obtain and maintain. If not applicable, delete this item> |
|  | - GFM, GFF and GFS - clauses 3.8, 3.9 and 3.11 COD | - The Commonwealth will provide: - ☐ GFM - ☐ GFF - ☐ GFS - <as set out in the Statement of Work> OR <as follows:> |
| - PRICE AND PAYMENT |  |  |
|  | - Pricing - clause 1.12(e) COD | Note to drafters: Select the appropriate pricing model that the Supplier is to use for its Quotation. Following the review and Approval of a Quotation, this section should be removed from the final Work Order.. - The Supplier’s Quotation is to include pricing on the basis of: - <select the pricing model that applies> - ☐ Fixed Price - ☐ Outcome Based T&M (capped at a NTE Price) - ☐ Time and Materials (T&M) |
|  | - Work Order Price - Attachment G (Glossary) | Note to drafters: Select the appropriate pricing model that the Supplier is to use for its Quotation. Items 13 to 15 of this Work Order can be either set out in this Work Order or in Annexure A to the Statement of Work. If the Work Order Price is to be set out in the Statement of Work, insert the relevant wording provided which states that the Work Order Price is set out in the Statement of Work and delete the remainder of the wording.. - Option 1 – Fixed Price Note to drafters: This section for Work Order Price (including details of the Fixed Price and any Milestone Payments) is to be completed by the Commonwealth subject to the review and Approval of a Quotation.. Fixed Price: $ <to be inserted following Approval of a Quotation> - <if relevant, complete the following Milestone Payment schedule> Milestone no.; Milestones (including Deliverables); Acceptance Criteria; Milestone Payment. <insert description of Milestone / Deliverable>; <insert any Acceptance Criteria for Milestone>; <insert % of Work Order Price> or <$ insert>. - OR - <The Work Order Price is a Fixed Price and is set out in Annexure A to the Statement of Work.> |
|  |  | - Option 2 – Time and Materials (T&M) / Outcome Based T&M Note to drafters: This section for Work Order Price (including details of the Labour Rates and NTE Price) is to be completed by the Commonwealth subject to the review and Approval of a Quotation.. - Based on the Labour Rates and NTE Price as follows: - <Refer to Labour Rates set out in Attachment B of the Deed> OR <Refer to Labour Rates attached> - NTE Price: $<to be inserted following Approval of a Quotation> - <If Outcome Based T&M, specify that the T&M will be capped at the NTE Price> - OR - <The Work Order Price is based on T&M and is set out in Annexure A to the Statement of Work> OR <The Work Order Price is Outcome Based T&M and is set out in Annexure A to the Statement of Work> |
|  | - On Call Allowances - clause 1 Attachment B (Price and Payment) | Note to drafters: Include this if the Supplier is required to provide On Call Services. If not applicable, delete this item. If the On Call Allowances will be set out in the Statement of Work, insert the relevant wording provided which states that the On Call Allowances are set out in the Statement of Work and delete the remainder of the wording.. - <The On Call Allowances will be applied in accordance with Annex B to Attachment B of the Deed> OR <The On Call Allowances are set out in Annexure A to the Statement of Work > |
|  | - Allowable Expenses - clause 2 Attachment B (Price and Payment) | Note to drafters: Include this item if the Work Order will provide for any Allowable Expenses, e.g. Travel and Accommodation (excluding meals and incidentals), Financial Securities or other expenses. If not applicable, delete this item. If Allowable Expenses will be set out in the Statement of Work, insert the relevant wording provided which states that the Allowable Expenses are set out in the Statement of Work and delete the remainder of the wording.. The Allowable Expenses (the maximum amount payable and the conditions and limitations on reimbursement) are as follows: Allowable Expense; Conditions and limitations; Maximum amount reimbursable. <insert description of Allowable Expense>; <insert any conditions and limitations>; <insert maximum amount reimbursable>. - OR <The Allowable Expenses (the maximum amount payable and the conditions and limitations on reimbursement) are set out in Annexure A to the Statement of Work> |
| PERSONNEL |  |  |
|  | - Key Persons - clause 3.13 COD | Note to drafters: If known at the time of RFQ, insert names of the required Key Persons. Otherwise, the names of Key Persons will need to be inserted subject to the review and Approval of a Quotation.. The Supplier will provide Key Persons for the following Key Positions: Key Person; Key Position; Work to be Performed; SFIA skill sets / levels. <insert Key Person (if known)>; <insert Key Position>; <insert proposed role in performing the Supplier’s obligations>; <insert SFIA skill sets and levels>. |
| - SUBCONTRACTING |  |  |
|  | - Approved Subcontractors and Subcontractors - clause 11.11 COD | Note to drafters: The details of Approved Subcontractors / Subcontractors (as applicable) will need to be inserted subject to the review and Approval of a Quotation. If any Approved Subcontractors are AIC Subcontractors, the applicable details in relation to each AIC Subcontractor must be included in the Statement of Work.. - The Supplier is permitted to subcontract Services under the Work Order to the Approved Subcontractors set out below: Approved Subcontractor / Subcontractor; Description of Work; Subcontract Value; Approved Subcontractor Deed required; AIC Subcontractor. Australian and New Zealand Subcontractors. <if applicable, insert name and ABN and specify if an Approved Subcontractor>; <insert description>; $<insert>; <yes / no>; <yes / no>. Overseas Subcontractors. <if applicable, insert name and ABN and specify if an Approved Subcontractor>; <insert description>; $<insert>; <yes / no>; <yes / no>. Approved Subcontractor Threshold: <insert $ amount OR % of the Work Order Price> |
| - DELIVERY |  |  |
|  | - Milestones, Delivery and Acceptance - clauses 3.3(a)(i) and 6.11 COD | Option 1 - <The Supplier will provide the Services (including Deliverables) for Acceptance in accordance with the following schedule:> Item; Service/ Deliverable/ Milestone; Milestone Date/ Due date; Acceptance Criteria; Acceptance Certificate required; Delivery Requirements. <insert description of the Service/ Deliverable and specify if a Milestone>; <insert date>; <insert any Acceptance Criteria for Milestone>; <yes / no>; <insert any relevant delivery requirements, e.g. delivery times and delivery locations>. Subject to Testing. <yes / no>. - OR Option 2 - <The Supplier will provide the Services (including Deliverables if specified) for Acceptance (as required) in accordance with the timeframes, Milestones and delivery requirements set out in the Statement of Work> |
|  | - Approval of Deliverables - clause 6.10 COD | Note to drafters: Include this item if any Deliverables are subject to Approval. If not applicable, delete this item.. - Option 1 - <The Supplier will provide the Deliverables for Approval as follows:> Item; Deliverable; Due date; Deliverable Requirements. <insert description of Deliverable>; <insert date the Supplier must achieve Approval>; <insert any Deliverable requirements>. - OR - Option 2 - <The Supplier will provide the Deliverables for Approval by the dates and in accordance with the requirements specified in the Statement of Work> |
|  | - Testing - clause 6.12 COD | Note to drafters: Include this item if the Services or a component of the Services (including any Deliverables) are subject to Testing before the Services can be Accepted. If not applicable, delete this item.. - The Supplier will provide a Test Plan in accordance with the requirements set out in the Statement of Work. - Date for submission: <insert date> - Frequency of review: <insert period (e.g. every 12 months following the Work Order Effective Date)> |
| - PLANS |  |  |
|  | - Plans - clause 3.19 COD | Note to drafters: Include this item if any Plans are required. Delete any rows that do not apply. The minimum requirements for each Plan must be set out in the Statement of Work. If not applicable, delete this item.. - The Supplier will provide the following Plans for Approval in accordance with the requirements set out below and in the Statement of Work: Plan; Date for Submission; Frequency of review. Transition-In Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Project Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Risk Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Business Continuity Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Commonwealth Data Protection Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Modern Slavery Risk Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Phase-Out Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Legal, Ethical and Assurance Program Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Other Plan <specify>; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. |
| - DEFECT NOTIFICATION PERIOD |  |  |
|  | - Defect Notification Period - clause 8.2 COD | Note to drafters: A minimum 90 day period should be used, although a risk assessment for the Services may justify a longer period.. - From when the Services are Accepted or Approved until <insert the date / period the Defect Notification Period ends> |
| - COMMONWEALTH DATA PROTECTION, SECURITY AND CONFIDENTIAL INFORMATION |  |  |
|  | - Designated Confidential Information - clause 11.6(a) COD | - The following information is designated Confidential Information for the purposes of this Work Order: Item; Reason for Confidentiality; Party for whom the Information is Confidential; Period of Confidentiality. <insert confidential information>; <insert reason>; <insert party>; <insert period>. |
|  | - Commonwealth Security - clause 11.12 COD | Note to drafters: Ensure the minimum security clearance level matches the relevant assessment of the Security Classification for the Services.. - The following Commonwealth security requirements apply: - Security Classification of Services; - <insert level of security classification>. - Additional levels of DISP membership (i.e. above “Entry Level”) required for Supplier; - <insert level of DISP membership if a level higher than “Entry Level” is required>. - DISP membership required for all Subcontractors; - <if required, insert level of DISP membership>. - Supplier Personnel additional levels of security clearance required (i.e. above “Baseline”); - <insert minimum level of security clearance if a level higher than “Baseline” is required>. - Facility and ICT accreditation; - <specify whether facility accreditation and/or ICT system accreditation is required> - <insert requirements (e.g. document storage / equipment / COMSEC etc.)> up to and including <insert classification / business impact level>. - Additional security requirements; - <insert any additional requirements>. |
| - SPECIAL TERMS AND CONDITIONS (clause 1.14(d) COD) |  |  |
| - The Special Terms and Conditions are: - SC 1: Title - <insert> |  |  |
| - RFQ AUTHORISED BY THE COMMONWEALTH |  |  |
| - Name of Commonwealth Contract Manager / Authorised Representative: - Signature: |  |  |

AGREEMENT

The Commonwealth of Australia as represented by the Department of Defence (ABN 68 706 814 312) (Commonwealth); and

<insert name of Supplier (ABN [insert ABN])> (Supplier),

agree that the Supplier will provide the Services as set out in this document (which, once executed by the parties, will constitute a Work Order (number <insert Work Order number>)) (Work Order) and comply with its other obligations under this Work Order.

Executed as an agreement.

| Executed for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed for and on behalf of <insert name of Supplier (ABN [insert ABN])> by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

SHORT FORM RFQ & WORK ORDER

SCHEDULE A – STATEMENT OF WORK

- <insert the Statement of Work here>

- OR

<delete if not required>

PART 2 – COMPREHENSIVE RFQ & WORK ORDER

ABOUT THIS DOCUMENT This Comprehensive template can be used for procurements where using the Short Form template is not suitable. This may include, for example, where the Services to be procured are considered to be higher risk, higher value and require the inclusion of detailed requirements. Consider obtaining procurement, contracting and legal advice in relation to the use of this template. This document serves two purposes: - RFQ: it is a RFQ when issued by the Commonwealth to the Supplier (clause 1.12(b) COD). It will attach the form of Quotation set out at Part 3 of this Annex A to Attachment F. - Work Order: it is a Work Order (and binding contract) under the Deed when executed by both parties (clause 1.13(a) COD). - Suppliers will provide a Quotation in the form attached to the RFQ on the basis of the information set out in the RFQ. This Comprehensive template may be amended, as appropriate, to suit the relevant procurement. Whilst this template is included as an Annex to the Deed, it may be updated by the Commonwealth from time to time and reissued to the Supplier (including as part of any module library) without having to execute a Deed Change Proposal. HOW TO USE THIS DOCUMENT - Prior to issuing this document to the Supplier as a RFQ, the Commonwealth should pre-fill the blank fields (e.g. <insert>) and select the applicable options to the extent it is able to and as required to inform the Supplier’s preparation of the Quotation. - Where and to the extent that a Quotation is Approved, the Commonwealth should complete any outstanding fields (e.g Work Order Price) with the agreed terms of the Work Order. - Special Terms and Conditions may be included as required, subject to approval by Defence Legal. Any items, rows or options that do not apply to a Work Order should be deleted.

| Comprehensive RFQ & Work Order Deed of Standing Offer – ICT Provider Arrangement |  |
| --- | --- |
| The Commonwealth requests a Quotation for the Services described in this RFQ. Note to drafters: The Commonwealth must complete the following RFQ details. Following the review and Approval of a Quotation, this section should be amended as appropriate for the final Work Order.. |
| RFQ Number | <insert RFQ number> |
| Work Order Title | <insert Work Order title> |
| Time and Date for providing Quotation | <insert time and date> |
| Quotation validity period | <insert timeframe e.g. 180 days> after the Time and Date for providing Quotation |
| Return address for Quotation | <insert Commonwealth contact details and return address> |

| GENERAL |  |  |
| --- | --- | --- |
|  | - Work Order Effective Date - clause 1.14(b) COD | - The Work Order Effective Date is <insert date> |
|  | - Work Order End Date - clause 1.14(b) and 1.14(c) COD | Note to drafters: The Commonwealth may, in its sole discretion, determine whether to extend the Work Order Term.. - The Work Order End Date is <insert date> - The maximum period of extension is <insert (if any)> |
|  | - Commonwealth Contract Manager - clause 2.3 and 2.7 COD | - Name: <insert name and title> - Address: <insert> - Email: <insert> - Telephone: <insert> |
|  | - Supplier | Note to drafters: This section for is to be completed by the Commonwealth following Approval of a Quotation. The Supplier’s full trading/legal name and ACN or ABN must be included.. - <insert Supplier name ACN/ABN> |
|  | Supplier Contract Manager clauses 2.4 and 2.7 COD | Note to drafters: This section for is to be completed by the Commonwealth following Approval of a Quotation.. Name: <insert name and title> - Address: <insert> - Email: <insert> - Telephone: <insert> |
|  | Evaluation Criteria - clause 1.12(i) COD | Note to drafters: Identify the evaluation criteria that is to be applied in assessing responses to this RFQ. Drafters should determine what is important to this particular procurement (e.g. evaluation criteria regarding the Supplier’s approach and past performance in relation to AIC). Following the review and Approval of a Quotation, this section should be removed from the final Work Order.. - <insert any evaluation criteria for this RFQ> OR <as annexed to this RFQ> |
| - SERVICES |  |  |
|  | - Services to be Provided - clause 3.1 COD | - The Services, including the relevant location of where the Services are to be performed, are set out in the Statement of Work. |
|  | - Modules - clause 1.10 COD and Attachment A (Services Description and Additional Module Terms) | Note to drafters: Select each of the Modules that apply.. - The Supplier must provide the Services which are comprised of the following Module(s): - ☐ ICT Personnel Resources - ☐ Application Services - ☐ Systems Integration Services |
|  | - Additional Module Terms - clause 1.10 COD and Attachment A (Services Description and Additional Module Terms) | Note to drafters: Hardware, Cloud Services and Software should only be acquired as an ancillary Service to either the provision of Application Services or Systems Integration Services. Managed Services can only be acquired as a service under the provision of either ICT Personnel Resources, Application Services or Systems Integration Services. Refer to clause 1.10 COD and Attachment A.. - The following Services are to be provided by the Supplier, as ancillary Services to the Modules in item 8 above: - ☐ Hardware - ☐ Cloud Services - ☐ Managed Services - ☐ Software - ☐ Sustainment Services |
|  | - Work Order Objectives - clause 1.3(b) COD | Note to drafters: If not applicable, delete this item.. - As set out in the Statement of Work. |
|  | - Fitness for Purpose - clause 3.5 COD | - The Services must be fit for the purposes set out in the Statement of Work. |
|  | - Authorisations - clause 3.6 COD | - <if relevant, identify any specific Authorisations (including any Export Approvals) that the Supplier is to obtain and maintain. If not applicable, delete this item> |
|  | - GFM, GFF and GFS - clauses 3.8, 3.9 and 3.11 COD | - The Commonwealth will provide: - ☐ GFM - ☐ GFF - ☐ GFS - <as set out in the Statement of Work> OR <as follows:> |
| - PRICE AND PAYMENT |  |  |
|  | - Base Date - Attachment G (Glossary) | Note to drafters: Include this item if the Base Date for the Work Order needs to be different to the Base Date specified in the Deed Details Schedule. The Base Date is used to calculate indexation and the criteria of an AIC Subcontractor. If LD Amounts are included and the LD Amounts are to be subject to indexation, a Base Date must be specified for the purposes of indexation. If not applicable, delete this item.. - The Base Date is <insert Base Date> - For clarity, if a Base Date is specified in this Work Order, the Base Date set out in the Deed Details Schedule does not apply to this Work Order. |
|  | - Pricing - clause 1.12(e) COD | Note to drafters: Select the appropriate option that Suppliers must use when pricing a Quotation. If a combination of pricing models is required, include the applicable options and clearly identify the applicable component (e.g. the component of the Work Order Price that is Fixed Price). This section should be removed from the final Work Order.. - The Supplier’s Quotation is to include pricing on the basis of: - <select the pricing model that applies> - ☐ Fixed Price - ☐ Outcome Based T&M (capped at a NTE Price) - ☐ Time and Materials (T&M) - ☐ Combination of T&M and Fixed Price - ☐ Other: <insert description of other pricing model required> |
|  | - Work Order Price - Attachment G (Glossary) | Note to drafters: Select the appropriate pricing model that the Supplier is to use for its Quotation. Items 16 to 21 of this Work Order can be either set out in this Work Order or in Annexure A to the Statement of Work. If the Work Order Price is to be set out in the Statement of Work, insert the relevant wording provided which states that the Work Order Price is set out in the Statement of Work and delete the remainder of the wording.. - Option 1 – Fixed Price Note to drafters: This section for Work Order Price (including details of the Fixed Price and any Milestone Payments) is to be completed by the Commonwealth subject to the review and Approval of a Quotation.. Fixed Price: $ <to be inserted following Approval of a Quotation> - <if relevant, complete the following Milestone Payment schedule> Milestone no.; Milestones (including Deliverables); Acceptance Criteria; Milestone Payment. <insert description of Milestone / Deliverable>; <insert any Acceptance Criteria for Milestone>; <insert % of Work Order Price> or <$ insert>. - OR - <The Work Order Price is a Fixed Price and is set out in Annexure A to the Statement of Work.> |
|  |  | - Option 2 – Time and Materials (T&M) / Outcome Based T&M Note to drafters: This section for Work Order Price (including details of the Labour Rates and NTE Price) is to be completed by the Commonwealth subject to the review and Approval of a Quotation.. - Based on the Labour Rates and NTE Price as follows: - <Refer to Labour Rates set out in Attachment B of the Deed> OR <Refer to Labour Rates attached> - NTE Price: $<to be inserted following Approval of a Quotation> - <If Outcome Based T&M, specify that the T&M will be capped at the NTE Price> - OR - <The Work Order Price is based on T&M and is set out in Annexure A to the Statement of Work> OR <The Work Order Price is Outcome Based T&M and is set out in Annexure A to the Statement of Work> |
|  |  | - Option 3 – Other Pricing Model - <insert details of other pricing model (e.g. a target cost model)> OR <The Work Order Price is set out in Annexure A to the Statement of Work> |
|  | - On Call Allowance - clause 1 Attachment B (Price and Payment) | Note to drafters: Include this if the Supplier is required to provide On Call Services. If not applicable, delete this item. If the On Call Allowances will be set out in the Statement of Work, insert the relevant wording provided which states that the On Call Allowances are set out in the Statement of Work and delete the remainder of the wording.. - <The On Call Allowance will be applied in accordance with Annex B to Attachment B of the Deed> OR <The On Call Allowances are set out in Annexure A to the Statement of Work > |
|  | - Allowable Expenses - clause 2 Attachment B (Price and Payment) | Note to drafters: Include this item if the Work Order will provide for any Allowable Expenses, e.g. Travel and Accommodation (excluding meals and incidentals), Financial Securities or other expenses. If not applicable, delete this item. If Allowable Expenses will be set out in the Statement of Work, insert the relevant wording provided which states that the Allowable Expenses are set out in the Statement of Work and delete the remainder of the wording.. The Allowable Expenses (the maximum amount payable and the conditions and limitations on reimbursement) are as follows: Allowable Expense; Conditions and limitations; Maximum amount reimbursable. <insert description of Allowable Expense>; <insert any conditions and limitations>; <insert maximum amount reimbursable>. - OR <The Allowable Expenses (the maximum amount payable and the conditions and limitations on reimbursement) are set out in Annexure A to the Statement of Work> |
|  | - Deferred Payment Amount - clause 3 Attachment B (Price and Payment) | Note to drafters: This item should only be included for complex, long-term projects subject to consultation with delegates. If not applicable, delete this item. If Deferred Payment Amount(s) will be set out in the Statement of Work, insert the relevant wording provided which states that Deferred Payment Amount(s) are set out in the Statement of Work and delete the remainder of the wording.. The Deferred Payment Amount(s) are as follows: Milestone / Service; Deferred Payment Amount (% of Work Order Price or lump sum amount). <insert Milestone or Service>; <insert>. - OR <The Deferred Payment Amount(s) are set out in Annexure A to the Statement of Work> |
|  | - At Risk Amount - clause 4 Attachment B (Price and Payment) | Note to drafters: Include this if the Supplier is required to commit to an At Risk Amount. If not applicable, delete the item. If At Risk Amount(s) will be set out in the Statement of Work, insert the relevant wording provided which states that At Risk Amount(s) will be set out in the Statement of Work and delete the remainder of the wording. The At Risk Amount(s) are as follows: Performance Measure; Required Performance Level; At Risk Amount (% of Work Order Price or lump sum amount). <insert Performance Measure to which the At Risk Amount relates>; <insert Required Performance Level to which the At Risk Amount relates>; <insert>. - OR <The At Risk Amount(s) are set out in Annexure A to the Statement of Work> |
|  | - Task-Priced Services - clause 3.2 COD - clause 7 Attachment B (Price and Payment) | Note to drafters: Include this if the Supplier is required to provide Task-Priced Services. If not applicable, delete the item. If Task-Priced Services will be set out in the Statement of Work, insert the relevant wording provided which states that Task-Priced Services will be set out in the Statement of Work and delete the remainder of the wording. The Task-Priced Services are as follows: Item no.; Task-Priced Service; Price for Task-Priced Service. <insert description of the Task-Priced Service>; <insert price for the Task-Priced Service>. - OR <The Task-Priced Services are set out in Annexure A to the Statement of Work> |
|  | - Financial Security - clause 7.3 COD | Note to drafters: Include this if the Supplier is required to provide Financial Security. If not applicable, delete the item. The Supplier must provide Financial Security for the Financial Security Amount: $ <insert amount> Date for provision of Financial Security: <insert date> OR <on or before the Work Order Effective Date> |
| PERSONNEL |  |  |
|  | - Key Persons - clause 3.13 COD | Note to drafters: If known at the time of RFQ, insert names of the required Key Persons. Otherwise, the names of Key Persons will need to be inserted subject to the review and Approval of a Quotation.. The Supplier will provide Key Persons for the following Key Positions: Key Person; Key Position; Work to be Performed; SFIA skill sets / levels. <insert Key Person (if known)>; <insert Key Position>; <insert proposed role in performing the Supplier’s obligations>; <insert SFIA skill sets and levels>. |
|  | - Delegation under PGPA Act - clause 2.11 COD | Note to drafters: Include this item where the Supplier will be required to procure goods and services on behalf of the Commonwealth as an “official” for the purposes of the PGPA Act. If not applicable, delete this item.. - The employee(s) of the Supplier that will be an “official” for the purposes of the PGPA Act are as follows: Name of Delegated Official; Conditions of Delegation. <if applicable, insert full name>; <if applicable, insert conditions of delegation>. |
| - SUBCONTRACTING |  |  |
|  | - Approved Subcontractors and Subcontractors - clause 11.11 COD | Note to drafters: The details of Approved Subcontractors / Subcontractors (as applicable) will need to be inserted subject to the review and Approval of a Quotation. If any Approved Subcontractors are AIC Subcontractors, the applicable details in relation to each AIC Subcontractor must be included in the Statement of Work.. - The Supplier is permitted to subcontract Services under the Work Order to the Approved Subcontractors set out below: Approved Subcontractor/ Subcontractor; Description of Work; Subcontract Value; Approved Subcontractor Deed required; AIC Subcontractor. Australian and New Zealand Subcontractors. <if applicable, insert name and ABN and specify if an Approved Subcontractor>; <insert description>; $<insert>; <yes / no>; <yes / no>. Overseas Subcontractors. <if applicable, insert name and ABN and specify if an Approved Subcontractor>; <insert description>; $<insert>; <yes / no>; <yes / no>. Approved Subcontractor Threshold: <insert $ amount OR % of the Work Order Price> |
| - DELIVERY |  |  |
|  | - Milestones, Delivery and Acceptance - clauses 3.3(a)(i) and 6.11 COD | Option 1 - <The Supplier will provide the Services (including Deliverables) for Acceptance in accordance with the following schedule:> Item; Service/ Deliverable/ Milestone; Milestone Date/ Due date; Acceptance Criteria; Acceptance Certificate required; Delivery Requirements. <insert description of the Service/ Deliverable and specify if a Milestone>; <insert date>; <insert any Acceptance Criteria for Milestone>; <yes / no>; <insert any relevant delivery requirements, e.g. delivery times and delivery locations>. Subject to Testing. <yes / no>. - OR Option 2 - <The Supplier will provide the Services (including Deliverables if specified) for Acceptance (as required) in accordance with the timeframes, Milestones and delivery requirements set out in the Statement of Work> |
|  | - Approval of Deliverables - clause 6.10 COD | - Option 1 - <The Supplier will provide the Deliverables for Approval as follows:> Item; Deliverable; Due date; Deliverable Requirements. <insert description of Deliverable>; <insert date the Supplier must achieve Approval>; <insert any Deliverable requirements>. - OR - Option 2 - <The Supplier will provide the Deliverables for Approval by the dates and in accordance with the requirements specified in the Statement of Work> |
|  | - Testing - clause 6.12 COD | Note to drafters: Include this item if the Services or a component of the Services (including any Deliverables) are subject to Testing before the Services can be Accepted. If not applicable, delete this item.. - The Supplier will provide a Test Plan in accordance with the requirements set out in the Statement of Work. - Date for submission: <insert date> - Frequency of review: <insert period (e.g. every 12 months following the Work Order Effective Date)> |
| - AUSTRALIAN INDUSTRY CAPABILITY (AIC) |  |  |
|  | - Essential AIC Obligations - clause 4.2 COD | Note to drafters: In relation to AIC, you should consult with the Australian Industry Capability (AIC) Directorate at aic.info@defence.gov.au or visit http://drnet/strategy/DIPD/Pages/Defence-Industry-Branch.aspx for AIC guidance and support, including to determine whether Essential AIC Obligations will apply to this Work Order. Include this item to indicate the Essential AIC Obligations that will apply, the applicable details in relation to each obligation must be included in the Statement of Work. Defence-Required Australian Industry Capabilities (DRAICs) identify a specification that can be verified to assist in achieving a Sovereign Industrial Capability Priority (SICP). If there is no SICP relevant to the Work Order, the Work Order may not require any DRAICs.. - The Essential AIC Obligations as set out in the Statement of Work apply: - ☐ Defence-Required Australian Industry Capabilities (DRAICs) - ☐ Required Activities to be Performed by Australian Industry - ☐ Other Requirements for Australian Industry - ☐ Prescribed ACE Percentages |
|  | - AIC Plan - clause 4.3 COD - AIC schedule | - Option 1 – AIC Plan - Date for provision of draft AIC Plan: <insert date> - OR - Option 2 – AIC schedule - Date for provision of draft AIC schedule: <insert date> |
| - INTELLECTUAL PROPERTY |  |  |
|  | - Ownership of Foreground IP - clause 5.1 COD | Note to drafters: Include this item if the Commonwealth requires ownership of Foreground IP. The default under clause 5.1 of the COD is that Foreground IP vests on its creation in the Supplier. If not applicable, delete this item.. - Option 1 - <Ownership of all Foreground IP embodied in the Deliverables vests on its creation in the Commonwealth.> - OR - Option 2 - <Ownership of Foreground IP embodied in the Deliverables set out in the table below vests on its creation in the Commonwealth:> Item; Deliverable. <insert Deliverable>. |
|  | - Licensing of Commonwealth Material - clause 5.5 COD | Note to drafters: Include this item if the Commonwealth requires variations to the default licence of Commonwealth Material. The default under clause 5.5 of the COD is that the Commonwealth will grant the Supplier a royalty-free, non-exclusive, non-transferable licence (but including a right to sublicense to Approved Subcontractors) to Use Commonwealth Material for the purpose of performing its obligations under the Deed or a Work Order. If not applicable, delete this item.. - The Licence granted in respect of Commonwealth Material under clause 5.5 of the COD <does not apply> OR <is subject to the restrictions on Use set out in the table below:> Commonwealth Material; Restrictions on Use. <describe Commonwealth Material>; <insert restrictions on Use>. |
|  | - Software Licence - clause 5.2(b)(ii) COD - clause 8.2 Attachment A (Services Description and Additional Module Terms) | Note to drafters: Include this item to specify an alternative Licence in respect to Software, otherwise the default Licence under clause 8.2 of Attachment A will apply. If not applicable, delete this item.. - <The Supplier grants a Licence in respect to Software on the following terms:> - <insert terms for the Licence in respect to Software, which will be an alternative to the terms set out in clauses 5.2(b) of COD and clause 8.2 of Attachment A> |
|  | - Source Material - clauses 5.2(b)(i)(B) and 5.12 COD | - The Source Material set out in the table below will be held in escrow: Source Material; Requirements. <describe Source Material>; <insert requirements (e.g. requirements to update Source Material)>. Note to drafters: The Commonwealth does not typically require a Licence for Source Material held in escrow. However, if a Licence for Source Material held in escrow is required, include the words provided below. If not, delete this note and the below.. <Insert, if required: “The Licence granted under clause 5.2(a) of the COD applies to the Source Material that is delivered in escrow.”> |
|  | - IP Schedule - clause 5.10 COD | - The Supplier must provide and update the IP Schedule in accordance with the requirements specified in the Statement of Work. |
| - PLANS |  |  |
|  | - Plans - clause 3.19 COD | Note to drafters: Include this item if any Plans are required. Delete any rows that do not apply. The minimum requirements for each Plan must be set out in the Statement of Work. If not applicable, delete this item.. - The Supplier will provide the following Plans for Approval in accordance with the requirements set out below and in the Statement of Work: Plan; Date for Submission; Frequency of review. Transition-In Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Project Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Risk Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Business Continuity Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Commonwealth Data Protection Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Modern Slavery Risk Management Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Phase-Out Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Legal, Ethical and Assurance Program Plan; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. Other Plan <specify>; <insert date>; <insert period (e.g. every 12 months following the Work Order Effective Date)>. |
| - PERFORMANCE MANAGEMENT |  |  |
|  | - Performance Measures - clause 6.1 COD - Attachment E (Performance Management Framework) | Note to drafters: Include this item if any Performance Measures are required to be set out in the Statement of Work. If not applicable, delete this item.. - <The Performance Measures set out in the Statement of Work apply to this Work Order.> |
| - DEFECT NOTIFICATION PERIOD |  |  |
|  | - Defect Notification Period - clause 8.2 COD | Note to drafters: A minimum 90 day period should be used, although a risk assessment for the Services may justify a longer period.. - From when the Services are Accepted or Approved until <insert the date / period the Defect Notification Period ends> |
| - COMMONWEALTH DATA PROTECTION, SECURITY AND CONFIDENTIAL INFORMATION |  |  |
|  | - Designated Confidential Information - clause 11.6(a) COD | - The following information is designated Confidential Information for the purposes of this Work Order: Item; Reason for Confidentiality; Party for whom the Information is Confidential; Period of Confidentiality. <insert confidential information>; <insert reason>; <insert party>; <insert period>. |
|  | - Commonwealth Security - clause 11.12 COD | Note to drafters: Ensure the minimum security clearance level matches the relevant assessment of the Security Classification for the Services.. - The following Commonwealth security requirements apply: - Security Classification of Services; - <insert level of security classification>. - Additional levels of DISP membership (i.e. above “Entry Level”) required for Supplier; - <insert level of DISP membership if a level higher than “Entry Level” is required>. - DISP membership required for all Subcontractors; - <if required, insert level of DISP membership>. - Supplier Personnel additional levels of security clearance; - <insert minimum level of security clearance if a level higher than “Baseline” is required>. - Facility and ICT accreditation; - <specify whether facility accreditation and/or ICT system accreditation is required> - <insert requirements (e.g. document storage / equipment / COMSEC etc.)> up to and including <Insert classification / business impact level>. - Additional security requirements; - <insert any additional requirements>. |
|  | - Remote access to the Commonwealth's development, test and/or production environments - clause 11.13(b) COD | Note to drafters: Include this item if the Commonwealth requires variations to the default access provisions. The default under clause 11.13 of the COD is that the Supplier is only permitted to remotely access the Commonwealth's development and test environments. The Supplier is not permitted to remotely access any of the Commonwealth's production environments unless otherwise stated in the Work Order. If not applicable, delete this item.. - <if required, specify any variations to the remote access provisions in clause 11.13(b) of the COD. If not applicable delete this item.> |
|  | - Removal of Commonwealth Data - clause 11.15 COD | - The Supplier must comply with the requirements of clause 11.15 of the COD except to the extent expressly provided as follows: - <if required, specify any variations to the requirements in relation to Commonwealth Data (e.g. if the Supplier is permitted to remove, take, transfer, transmit or disclose Commonwealth Data outside of Australia. If so, include details of the overseas location and any applicable conditions). If not applicable delete this item.> |
|  | - Loss of Commonwealth Data - clause 10.12 COD | - <if required, specify any data backup procedures and protocols the Commonwealth will implement. If not applicable delete this item.> |
| - POLICY AND LAW |  |  |
|  | - Additional Commonwealth Policies - clause 12.3(a) COD | Note to drafters: Include this item if the Supplier is required to comply with any additional policies, which are to be set out in the Statement of Work. If not applicable, delete this item.. - The Supplier is required to comply with the additional policies as set out in the Statement of Work. |
| - LIABILITY AND INSURANCE |  |  |
|  | - Required Insurance Policies - clause 9.1(a) COD | Note to drafters: Include this item if additional insurance policies are required in addition to those identified in the relevant Supplier’s Deed Details Schedule. Such insurances could include property and transit insurances covering Hardware to be supplied by the Supplier, where the Supplier has been part or fully paid for the Hardware but ownership has not passed to the Commonwealth or it is in the Supplier's care, custody or control. If not applicable, delete this item.. - The Supplier is required to provide additional Required Insurance Policies as follows: Type of policy; Required duration of policy; Amount of coverage; Per claim or per event. <insert policy>; <insert duration>; <insert coverage>; <insert>. |
|  | - Liquidated Damages - clause 10.7 COD | Note to drafters: Include this item only if Critical Milestones are included in the Work Order. If LD Amounts are included and the LD Amounts are to be subject to indexation, a Base Date must be specified for the purposes of indexation. If not applicable, delete this item. - For each Critical Milestone listed below, the LD Amount applicable to that Critical Milestone is the amount set out in the corresponding column for that item: Item; Critical Milestone; LD Amount; Indexation of LD Amount. <insert Critical Milestone>; <insert LD Amount>; <yes / no>. |
|  | - Liability Cap - clause 10.9 | Note to drafters: Include this item if an alternate liability cap to the amount set out in clause 10.9 of the COD is required. If the liability cap under clause 10.9 of the COD applies, delete this item.. - If no amount is inserted, the liability cap under clause 10.9 of the COD will apply. - Liability cap: <insert amount or method of calculation> |
| - SPECIAL TERMS AND CONDITIONS (clause 1.14(d) COD) |  |  |
| - The Special Terms and Conditions are: - SC 1: Title - <insert> |  |  |
| - RFQ AUTHORISED BY THE COMMONWEALTH |  |  |
| - Name of Commonwealth Contract Manager / Authorised Representative: - Signature: |  |  |

AGREEMENT

The Commonwealth of Australia as represented by the Department of Defence (ABN 68 706 814 312) (Commonwealth); and

<insert name of Supplier (ABN [insert ABN])> (Supplier),

agree that the Supplier will provide the Services as set out in this document (which, once executed by the parties, will constitute a Work Order (number <insert Work Order number>)) (Work Order) and comply with its other obligations under this Work Order.

Executed as an agreement.

| Executed for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed for and on behalf of <insert name of Supplier (ABN [insert ABN])> by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

COMPREHENSIVE RFQ & WORK ORDER

SCHEDULE A – STATEMENT OF WORK

- <insert the Statement of Work here>

PART 3 QUOTATION

ABOUT THIS DOCUMENT This document is a Quotation which will be an offer capable of acceptance by the Commonwealth when completed by the Supplier and submitted to the Commonwealth (clause 1.12(f) COD). HOW TO USE THIS DOCUMENT Upon receiving a RFQ that attaches this form, the Supplier should complete the blank fields (e.g. <insert>) and prepare the Quotation as further directed by the Commonwealth in the RFQ and any accompanying correspondence.

| Quotation Deed of Standing Offer – ICT Provider Arrangement |  |
| --- | --- |
| In response to the RFQ issued by the Commonwealth, the Supplier provides this Quotation. Note to Supplier: The Supplier must complete the following Quotation details.. |
| RFQ Number: | <insert RFQ number> |
| Work Order Title: | <insert Work Order Title> |
| Supplier: | <insert name> |
| Supplier Contract Manager: clauses 2.4 and 2.7 COD | Name: <insert name and title> - Address: <insert> - Email: <insert> Telephone: <insert> |

KEY PERSONS (clause 3.13 COD)

Note to Supplier: If required by the RFQ, the Supplier must propose Key Persons.. The Supplier proposes the following Key Persons: Key Person; Key Position; Proposed role; SFIA skill set / level. <insert the full name of the Supplier Personnel>; <insert Key Position>; <insert proposed role in performing the Supplier’s obligations>; <insert SFIA skill set and level>. CVs for each proposed Key Person are attached to this Quotation.

SUBCONTRACTORS (clause 11.11 COD)

Note to Supplier: If specified in the RFQ, the Supplier must set out its proposed Subcontractors below (if any).. - The Supplier proposes to subcontract Services under the Work Order to the Subcontractors set out below: Proposed Subcontractor; Description of Work to be Subcontracted; Australian Industry Activity; Location of work to be performed; Subcontract value. Australian and New Zealand Subcontractors. <if applicable, insert name and ABN>; <insert description>; <insert any applicable reference>; <insert location incl. postcode>; $<insert>. Overseas Subcontractors. <if applicable, insert name and ABN>; <insert description>; <insert any applicable reference>; <insert location incl. postcode>; $<insert>.

WORK ORDER PRICE (Attachment G (Glossary))

Note to Supplier: The Supplier must provide its pricing information in accordance with the pricing model specified in the RFQ. The Supplier should state “Not Applicable” for those options which do not apply. To assist the Commonwealth in evaluating the Quotation, the Supplier must provide its pricing information as a separate attachment to the Quotation, marked ‘Work Order Price’.. Option 1 – Fixed Price <If the RFQ requires Fixed Price, specify the fixed price amount.> Fixed Price: $ <insert> <if the RFQ requires Milestone Payments, complete the following Milestone Payment schedule> Milestone no.; Deliverable; Acceptance Criteria; Milestone Payment Amount (based on % of Work Order Price). <insert description of Deliverable>; <insert any Acceptance Criteria for Milestone>; $ <insert>.

Option 2 – Time and Materials (T&M) / Outcome Based T&M <If the RFQ requires Time and Materials (T&M): - <Refer to Labour Rate set out in Attachment B of the Deed> OR <Refer to Labour Rates attached to this Quotation> - NTE Price: $<insert> <If the RFQ requires Outcome Based T&M, payment for T&M will be capped at the NTE Price>

Option 3 If the RFQ requires another pricing model, specify the Work Order Price based on that pricing model and provide information as required by the RFQ.

Task-Priced Services Note to Supplier: To the extent the RFQ requires Task-Priced Services, insert the prices below. If not relevant, state “Not Applicable”.. <insert>

OTHER REQUIREMENTS

Note to drafters: Identify any information or documentation that the Supplier is required to provide as part of their Quotation (e.g. information in relation to AIC requirements in accordance with the Statement of Work)..

ALTERNATIVE PROPOSAL

Note to Supplier: Insert any proposed amendments to the RFQ and / or proposed Services. Please note that the Commonwealth is not obliged to consider or evaluate any alternative proposal..

ANNEX B TO ATTACHMENT F

DEED CHANGE PROPOSAL

This Deed Change Proposal proposes to amend the Deed of Standing Offer for the ICT Provider Arrangement (the Deed) in accordance with clause 11.1 of the COD.

In this document, unless the context otherwise requires:

    - terms used have the meaning given in the Deed; and

    - clause and provision references are references to the Deed unless otherwise stated.

| Item No | Description | Details |
| --- | --- | --- |
|  | DCP number | <insert> |
|  | Raised by | <insert Supplier or Commonwealth as applicable> |
|  | Date raised | <insert> |
|  | Date of Commonwealth direction under COD clause 11.1(c) (if relevant) | <insert> |
|  | Detailed description of the changes proposed | <identify the detailed changes to each provision of the COD / Attachments required > |
|  | Proposed implementation date of the proposed changes | <insert> |
|  | Plan for implementing the proposed changes | <insert> |
|  | Foreseeable material impacts of the proposed change | <insert> |
|  | Where the DCP is issued at the instance of the Supplier: - detailed justifications for issuing the DCP; - benefits of the proposed change for the Commonwealth (if any); and - risks of the proposed change for the Commonwealth (if any). | <insert> |
|  | Effect of the proposed change on amounts payable under the Deed (if any) | <insert> |
|  | Other relevant matters | <insert> |

DEED

The Commonwealth of Australia as represented by the Department of Defence (ABN 68 706 814 312) (Commonwealth); and

<insert name of Supplier (ABN [insert ABN])> (Supplier),

agree that the Deed is amended as follows:

Note to drafters: Identify the textual amendment to be made to each provision of the Deed (including Attachments). The amendments may be listed separately or in a marked up version of the relevant document, or may specify that a document will be deleted and replaced with the document annexed to this DCP.

Executed as a deed.

| Signed, sealed and delivered for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed by <insert name of Supplier (ABN [insert ABN])> in accordance with section 127(1) of the Corporations Act 2001 (Cth): |  |
| --- | --- |
| ------------------------------------------------ Signature of director | ------------------------------------------------ Signature of director/company secretary |
| ------------------------------------------------ Name of director | ------------------------------------------------ Name of director/company secretary |
| ------------------------------------------------ Date | ------------------------------------------------ Date |

ANNEX C TO ATTACHMENT F

WORK ORDER CHANGE PROPOSAL

This Work Order Change Proposal proposes to amend the Work Order specified below in accordance with clause 11.2 of the COD of the Deed of Standing Offer for the ICT Provider Arrangement (the Deed).

In this document, unless the context otherwise requires:

    - terms used have the meaning given in the Deed; and

    - clause and provision references are references to the Deed unless otherwise stated.

| Item No | Description | Details |
| --- | --- | --- |
|  | WOCP number | <insert> |
|  | Work Order number | <insert> |
|  | Work Order name | <insert Work Order name and details> |
|  | Raised by | <insert Supplier or Commonwealth as applicable> |
|  | Date raised | <insert> |
|  | Date of Commonwealth direction under COD clause 11.2(c) (if relevant) | <insert> |
|  | Detailed description of the changes proposed | <identify the detailed changes to each provision of the Work Order and its Attachments required> |
|  | Proposed implementation date of the proposed changes | <insert> |
|  | Plan for implementing the proposed changes | <insert> |
|  | - Foreseeable material impacts of the proposed change, including any impacts on Performance Measures (e.g. Service Levels or KPIs), Milestones or Australian Industry Capability (including any Australian Industry Activities and Prescribed ACE Percentage at each future ACE Measurement Point) under the Work Order | <insert> |  |
|  | Where the WOCP is issued at the instance of the Supplier: - detailed justifications for issuing the WOCP; - benefits of the proposed change for the Commonwealth (if any); and - risks of the proposed change for the Commonwealth (if any). | <insert> |
|  | Effect of the proposed change on amounts payable in respect of the Work Order | <insert> |
|  | Other relevant matters | <insert> |

AGREEMENT

The Commonwealth of Australia as represented by the Department of Defence (ABN 68 706 814 312) (Commonwealth); and

<insert name of Supplier (ABN [insert ABN])> (Supplier),

agree that Work Order (#<insert Work Order number>) under the Deed of Standing Offer – ICT Provider Arrangement is amended as follows:

Note to drafters: Identify the textual amendment to be made to each provision of the Work Order (including attachments to the Work Order). The amendments may be listed separately or in a marked up version of the relevant document, or may specify that a document will be deleted and replaced with the document annexed to this WOCP.

Executed as an agreement.

| Executed for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed for and on behalf of <insert name of Supplier (ABN [insert ABN])> by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

ANNEX D TO ATTACHMENT F

FINANCIAL SECURITY

This DEED is made on (INSERT DATE)

For the benefit of the Commonwealth of Australia represented by the Department of Defence (ABN 68 706 814 312) (‘the Commonwealth’)

by (INSERT NAME OF COMPANY), (ACN/ARBN and ABN if applicable) whose registered office is (INSERT DETAILS) (‘the Promisor’).

RECITALS

A.	The Commonwealth has a contract (INSERT WORK ORDER NUMBER) dated (INSERT DATE) (‘the Work Order’) with (INSERT NAME OF SUPPLIER), (ACN/ARBN and ABN if applicable) having its registered office at (INSERT DETAILS) (the ‘Supplier’) formed under the Deed of Standing Offer for the provision of ICT Services (‘the Panel Deed’).

B.	The Supplier is required by the Panel Deed and the Work Order to obtain this undertaking for the Commonwealth.

OPERATIVE PART

1.	The Promisor undertakes to pay on demand to the Commonwealth any amount or amounts which may be demanded by the Commonwealth from time to time, up to a maximum of $(INSERT AMOUNT) (the 'Sum').  This undertaking is unconditional.

2.	To make a demand, the Commonwealth must give the Promisor a written notice setting out the amount demanded and the time within which it is to be paid.

3.	The Promisor must not make any inquiry in relation to the demand.

4.	This undertaking continues in force until the earlier of the following times:

a.	the time when the Promisor has received written notice from the Commonwealth that the undertaking is no longer required; and

b.	the time when the Commonwealth has received from the Promisor the whole of the Sum, or the balance after any part payment of the Sum.

5.	All payments made by the Promisor to the Commonwealth under this undertaking are to be made by electronic funds transfer with the Commonwealth of Australia identified as the payee, and to the account nominated by the Commonwealth in the demand.

6.	This undertaking cannot be varied or waived under any circumstances.  To avoid doubt, this undertaking is not affected if the Panel Deed or Work Order is varied, the Supplier is granted an extension of time to perform the services under the Work Order, or the Commonwealth waives a breach, failure or default of the Supplier.

7.	Any notice from the Commonwealth under this undertaking is effective if it is in writing and signed by or on behalf of the Commonwealth and sent to the physical or email address as set out below:

(INSERT PROMISOR ADDRESS AND EMAIL).

8.	A notice given in accordance with clause 7 is taken to be delivered:

a.	if hand delivered, when received at the address;

b.	if sent by pre-paid post, in 3 Working Days when sent within Australia and in 8 Working Days when sent by air mail from 1 country to another; or

c.	if sent by email, when the email enters the recipient’s information system, unless the sender’s information system receives a message within 1 Working Day that the email has not been delivered to the recipient,

but if the receipt, transmission or entry into the information system is not on a Working Day or is after 5.00pm (recipient's local time) on a Working Day, the notice is taken to be received at 9.00am (recipient’s local time) on the next Working Day.  For the purpose of this deed, 'Working Day' for a place, means any day other than a Saturday, Sunday or public holiday in that place.

9.	The laws of New South Wales apply to this undertaking.  The courts of that State have non-exclusive jurisdiction to decide any matter arising out of this undertaking.

SIGNED AS A DEED:

(INSERT APPROPRIATE PROMISOR’S EXECUTION CLAUSE)

ANNEX E TO ATTACHMENT F

DEED OF GUARANTEE AND INDEMNITY

PARTIES

| Name | Commonwealth of Australia as represented by the Department of Defence |
| --- | --- |
| ABN | 68 706 814 312 |
| Short form name | Commonwealth |
| Notice details | <insert notice details> |

| Name | <insert name of company> |
| --- | --- |
| ABN | <insert ABN> |
| Short form name | Guarantor |
| Notice details | <insert notice details> |

BACKGROUND

- The Commonwealth and the Supplier are a party to the Guaranteed Agreements.

- The Commonwealth has requested, and the Supplier has agreed to procure this Deed from the Guarantor in favour of the Commonwealth in accordance with the Panel Deed.

- The Guarantor has agreed to guarantee to the Commonwealth all of the Relevant Obligations and to indemnify the Commonwealth on the terms and conditions in this Deed.

AGREED TERMS

- DEFINITIONS AND INTERPRETATION

  - Definitions

In the interpretation of this Deed, unless the contrary intention appears:

- Authorisation means a licence, accreditation, permit, registration, regulatory approval, or other documented authority (however described), required by law.

- Constitution means, in relation to any person, the constitution, or similar governing document(s), of that person (if any).

- Corporations Act means the Corporations Act 2001 (Cth).

- Event of Default means any event which entitles the Commonwealth to terminate a Guaranteed Agreement for the Supplier’s default.

- Event of Insolvency means, in respect of a person:

  - the person:

    - becoming insolvent;

    - ceasing to carry on all or a material part of its business; or

    - taking any step toward entering into a compromise or arrangement with, or assignment for the benefit of, any of its members or creditors;

  - the appointment of a ”Controller” (as defined in the Corporations Act), a liquidator or provisional liquidator, trustee for creditors or in bankruptcy or analogous person to the person or any of the person's property;

  - the person becoming subject to external administration provided for in Chapter 5 of the Corporations Act;

  - the person suffering execution against, or the holder of a Security Interest or any agent on its behalf taking possession of, any of the person's property (including seizing the person's collateral within the meaning of section 123 of the Personal Property Securities Act 2009 (Cth));

  - the person being taken under section 459F(1) of the Corporations Act to have failed to comply with a statutory demand;

  - an order or resolution for the winding up or deregistration of the person;

  - a court or other authority enforcing any judgment or order against the person for the payment of money or the recovery of any property; or

  - any analogous event under the law of any applicable jurisdiction.

- Guaranteed Agreements means each of the following:

  - Panel Deed; and

  - Panel Deed Work Orders.

- Guaranteed Money means all amounts the payment or repayment of which from time to time forms part of the Relevant Obligations and includes any amount recoverable as a debt to the Commonwealth in relation to a Guaranteed Agreement.

- Panel Deed means the Deed of Standing Offer for the Information and Communications Technology Provider Arrangement entered into between the Commonwealth and the Supplier on or about <insert date>.

- Option A: For use where the Deed of Guarantee and Indemnity is required to apply to all Work Orders created under the Panel Deed - Panel Deed Work Orders means all work orders executed by the Commonwealth and the Supplier pursuant to the Panel Deed.

- Option B: For use where the Deed of Guarantee and Indemnity is required to only apply to certain Work Orders created under the Panel Deed - Panel Deed Work Orders means those work orders executed by the Commonwealth and the Supplier pursuant to the Panel Deed, which are listed as follows: - <insert Work Order title, number and date>; and - <insert Work Order title, number and date>.

- Obligor means the Supplier or the Guarantor.

- Power means any right, power, authority, discretion, remedy or privilege.

- Relevant Obligations means all of the liabilities and obligations of the Supplier to the Commonwealth under or by reason of any Guaranteed Agreement and includes any liabilities or obligations of the Supplier which:

  - are liquidated or unliquidated;

  - are present, prospective or contingent;

  - are in existence before or come into existence on or after the date of this Deed; or

  - relate to the payment of money or the performance or omission of any act.

- Security Interest means each of the following:

  - a security for the payment of money or performance of an obligation, including a mortgage, charge, lien, pledge, trust, power or title retention or flawed deposit arrangement;

  - a “security interest” as defined in section 12(1) or (2) of the Personal Property Securities Act 2009 (Cth); and

  - an agreement to create any of these or allow any of these to exist.

- Supplier means <insert Supplier’s name and ABN>.

- Unpaid Sum means any sum due and payable by the Guarantor under this Deed but unpaid.

- Working Day, in relation to the doing of an action in a place, means any day in that place other than:

### a Saturday, Sunday or public holiday; and

### any day within the two-week period that starts on:

#### the Saturday before Christmas Day; or

#### if Christmas Day falls on Saturday, Christmas Day.

  - Interpretation

In this Deed, unless the contrary intention appears:

    - headings are for the purpose of convenient reference only and do not form part of this Deed;

    - the singular includes the plural and vice-versa;

    - where a word or phrase is given a defined meaning in this Deed, any other part of speech or grammatical form of such word or phrase has a corresponding meaning;

    - a reference to one gender includes any other;

    - a reference to a person includes a body politic, body corporate and a partnership;

    - if the last day of any period prescribed for the doing of an action falls on a day which is not a Working Day, the action must be done no later than the end of the next Working Day;

    - a reference to an Act is a reference to an Act of the Commonwealth, State or Territory of Australia, as amended from time to time, and includes a reference to any subordinate legislation made under the Act;

    - a reference to a clause includes a reference to a sub-clause of that clause;

    - a reference to a “dollar”, “$”, “$A” or “AUD” means the Australian dollar;

    - a reference to a publication or Commonwealth policy is a reference to that publication or Commonwealth policy as in effect on the date of this Deed, but as updated or replaced from time to time;

    - a reference to a specification or other document is a reference to that specification or document as in effect on the date of this Deed or, alternatively, a reference to another version of the document if agreed in writing between the parties and, where applicable, approved by the Commonwealth;

    - the word “includes” in any form is not a word of limitation;

    - a reference to a party includes that party’s administrators, successors, and permitted assigns, including any person to whom that party novates any part of this Deed;

    - a reference to time is to New South Wales local time, unless specified otherwise; and

    - a reference to a document (including any Guaranteed Agreement) is to that document as varied, novated, ratified, replaced or restated from time to time.

  - Joint and several liability

If the Guarantor comprises more than one party, the expression "Guarantor" refers to each person identified as a Guarantor, and the obligations of the Guarantors under this Deed bind each person identified as a Guarantor, jointly and severally.

  - Liability as guarantor and indemnifier

Any reference in this Deed to the obligations or liabilities of the Guarantor will be construed as a reference to its obligations or liabilities, whether as a guarantor or an indemnifier or both, under this Deed.

  - Principal obligation

Each obligation of the Guarantor under this Deed constitutes a principal obligation, not a secondary or ancillary obligation, such that, without limiting in any way the operation of any of the other provisions of this Deed, any limitation on the liability of the Guarantor which would otherwise arise by reason of its status as a guarantor, co-guarantor, indemnifier or co-indemnifier, is negatived.

  - No bias against drafting party

No term or provision of this Deed will be construed against a party on the basis that this Deed or the term or provision in question was put forward or drafted by that party.

- GUARANTEE

  - Guarantee

Subject to clause 2.4, the Guarantor irrevocably and unconditionally guarantees to the Commonwealth the due and timely performance by the Supplier of all the Relevant Obligations.

  - Performance of Relevant Obligations

Subject to clause 2.4, if the Supplier fails to perform any of the Relevant Obligations in accordance with the Guaranteed Agreements, the Guarantor must, in addition to its obligations under clause 2.3, on demand from time to time by the Commonwealth (and at the Commonwealth’s election) immediately perform or cause to be performed, such Relevant Obligations as are required to be performed by the Supplier in accordance with the Guaranteed Agreements.

  - Payment by Guarantor

Subject to clause 2.4, if the Supplier does not pay any Guaranteed Money when due in accordance with the terms of the Guaranteed Agreements, the Guarantor must within three Working Days following demand by the Commonwealth, pay to the Commonwealth the Guaranteed Money which is then due and unpaid.

  - Limitation of liability

Subject to clauses 3(a)(ii), 4.1, 7.1 and 8.1(f), the Guarantor’s liability pursuant to this Deed in respect of any Guaranteed Agreement will be no greater than it would have been if the Guarantor had been named jointly as the Supplier under the relevant Guaranteed Agreement.

- INDEMNITY

    - The Guarantor, as a separate additional and primary liability, irrevocably and unconditionally indemnifies the Commonwealth against any liability, loss, damage, cost (including the cost of any settlement and legal costs and expenses on a solicitor and own client basis), compensation or expense sustained or incurred by the Commonwealth arising out of or as a consequence of:

      - subject to clause 2.4, any failure by the Supplier to perform the Relevant Obligations in accordance with the Guaranteed Agreements; or

      - any obligation or liability that would otherwise form part of the Relevant Obligations being void, voidable or unenforceable against or irrecoverable from the Supplier for any reason (including the insolvency of the Supplier), whether or not the Commonwealth knew or ought to have known of that reason.

- NATURE AND PRESERVATION OF LIABILITY

  - Absolute and unconditional liability

    - The liability of the Guarantor under this Deed:

      - is absolute and is not subject to the performance of any condition precedent or subsequent; and

      - will not be affected by any act, omission, matter or thing which may release the Guarantor from that liability or reduce the liability of the Guarantor (other than an express release of the Guarantor from all of its liabilities under this Deed) including any of the following:

        - the occurrence before, on or at any time after, the date of this Deed of any Event of Insolvency in relation to any Obligor;

        - any Guaranteed Agreement or any payment or other act, the making or doing of which would otherwise form part of the Relevant Obligations being or becoming or being conceded to be frustrated, illegal, invalid, void, voidable, unenforceable or irrecoverable in whole or in part for any reason whether past, present or future;

        - the Commonwealth granting time, waiver or other concession to, or making any composition, arrangement or compromise with any other Obligor (including to or with the Supplier in respect of the liability of the Guarantor) or any other person;

        - the Commonwealth not exercising or delaying (whether deliberately, negligently, unreasonably or otherwise) in the exercise of any Power it has for the enforcement of any Guaranteed Agreement or any Relevant Obligation;

        - the determination, rescission, repudiation or termination, or the acceptance of any of the foregoing, by the Commonwealth or any other Obligor of any Guaranteed Agreement or any Relevant Obligation;

        - any variation to any Guaranteed Agreement or any Relevant Obligation, whether or not that variation is substantial or material or imposes an additional liability on or disadvantages any Obligor;

        - the full, partial or conditional release or discharge by operation of law of any other Obligor from any Guaranteed Agreement or any Relevant Obligation;

        - the transfer, assignment or novation by the Commonwealth or any Obligor of all or any of its rights or obligations under any Guaranteed Agreement;

        - where any person, whether named as a party or not, does not execute a Guaranteed Agreement or the execution of any Guaranteed Agreement by any person is invalid, forged or irregular in any way; or

        - any failure by the Commonwealth to disclose to the Guarantor any material or unusual fact, circumstance, event or thing known to, or which ought to have been known by, the Commonwealth relating to or affecting any Obligor at any time before or during the term of any Guaranteed Agreement, whether prejudicial or not to the rights and liabilities of the Guarantor and whether or not the Commonwealth was under a duty to disclose that fact, circumstance, event or thing to any Obligor.

  - No merger

The guarantee and indemnity from the Guarantor under this Deed is in addition to and does not merge with, postpone, lessen or otherwise prejudicially affect any Guaranteed Agreement or any other Power of the Commonwealth.

  - No obligation to gain consent

The Guarantor has no right or entitlement to consent to or be made aware of any event referred to in clause 4.1(a)(ii), any transaction between the Commonwealth and any Obligor or any particulars concerning any obligation or liability that forms part of the Relevant Obligations.

  - Appropriation

The Commonwealth is under no obligation to marshal or appropriate in favour of the Guarantor, or to exercise, apply, transfer or recover in favour of the Guarantor, any Security Interest or any funds or assets which the Commonwealth holds, has a claim on, has received or is entitled to receive, but may do so in the manner and order as the Commonwealth determines in its discretion.

  - Void or voidable transactions

If a claim that a payment to the Commonwealth in connection with this Deed or any Guaranteed Agreement is void or voidable (including a claim under laws relating to liquidation, administration, insolvency or protection of creditors) is upheld by a court of competent jurisdiction or conceded or compromised, then the Commonwealth is entitled immediately as against the Guarantor to the rights to which it would have been entitled under this Deed if the payment had not occurred.

  - Claim or demand on the Guarantor

    - Where any Guaranteed Agreement obliges the Commonwealth to deliver a notice or demand to the Supplier or to comply with an obligation (including observing time periods for performance and Supplier opportunities to cure defaults) prior to the Commonwealth exercising a right under the relevant Guaranteed Agreement in respect of a failure by the Supplier to comply with a Relevant Obligation, the Commonwealth may deliver that notice or demand to the Supplier or comply with that obligation (including observing time periods for performance and Supplier opportunities to cure defaults) before making a demand under this Deed in respect of a failure by the Supplier to comply with that Relevant Obligation.

    - Subject to the Commonwealth complying with clause 4.6(a), the Guarantor agrees that the Commonwealth is not required to make any claim or demand on any Obligor, or to otherwise enforce any Guaranteed Agreement or any other right, power or remedy against any other Obligor, before making any demand or claim on the Guarantor.

  - Waiver of rights

The Guarantor may not exercise any right of contribution, indemnity or subrogation which it might otherwise be entitled to claim and enforce against or in respect of any other Obligor before the Relevant Obligations are satisfied in full and irrevocably waives all of those rights of contribution, indemnity or subrogation it may have before the Relevant Obligations are satisfied in full.

- REPRESENTATIONS AND WARRANTIES

  - General representations and warranties

    - The Guarantor represents and warrants to the Commonwealth that:

      - this Deed constitutes its valid and legally binding obligation and is enforceable against it in accordance with its terms, subject to any necessary stamping and registration requirements and laws affecting creditors' rights generally;

      - the execution, delivery and performance of this Deed and each transaction contemplated by this Deed does not violate or breach any law or any document or agreement to which it is a party or which is binding on it or any of its assets;

      - all Authorisations required to be obtained by it in connection with the execution, delivery and performance of this Deed, the transactions contemplated by this Deed and the legality, validity and enforcement of this Deed have been obtained and are valid and subsisting and it is not aware of any breach of any of the conditions of any of those Authorisations or aware of any fact or circumstance which may cause any of those Authorisations to be suspended, forfeited, cancelled or rendered void;

      - no Event of Default has occurred which has not been remedied or waived in accordance with the terms of the relevant Guaranteed Agreement;

      - it is not the trustee of any trust; and

      - it does not enjoy immunity from suit or execution in relation to its obligations under this Deed.

  - Corporate representations and warranties

    - The Guarantor represents and warrants to the Commonwealth that:

      - it is duly registered and remains in existence;

      - its execution, delivery and performance of this Deed does not (and the transactions contemplated by this Deed do not) violate its Constitution nor, if the Guarantor is listed on a securities exchange, any listing requirements or business rules of the applicable securities exchange;

      - it has the power to enter into, deliver and perform this Deed and to carry out the transactions contemplated by this Deed;

      - it has taken all corporate action required to enter into, deliver and perform this Deed and to carry out the transactions contemplated by this Deed; and

      - the entry into and the performance of its obligations under this Deed is in its best interests and for a proper purpose.

  - Representations and warranties repeated

Each representation and warranty in clauses 5.1 and 5.2 is repeated on each day while any of the Relevant Obligations remain outstanding with reference to the facts and circumstances then subsisting, as if made on each such day.

- PAYMENTS

  - Payments on demand

All payments by the Guarantor under this Deed are to be made to the Commonwealth in Australian dollars in immediately available funds and on the due date specified in the notice to the Guarantor or if no due date is specified, within three Working Days following receipt of demand by the Commonwealth.

  - Payments of interest on Unpaid Sums

    - The Guarantor must pay default interest on all Unpaid Sums. Default interest will be calculated:

      - where a Guaranteed Agreement provides for the payment of default interest for late payment by the Supplier, in accordance with the relevant provisions of that Guaranteed Agreement; or

      - otherwise in accordance with clause 6.2(b).

    - Where this clause 6.2(b) applies, default interest will be calculated in accordance with the following formula:

| Default interest = | I% x P x n |
| --- | --- |
|  | 365 |

Where:

"I%" means the Australian Taxation Office sourced General Interest Charge rate current at the due date of payment of the Unpaid Sum expressed as a percentage;

"P" means the amount of the Unpaid Sum; and

"n" means the number of days after the due date for payment that the payment of the Unpaid Sum is made.

    - Notwithstanding any of the terms of the Guaranteed Agreements, default interest accruing under this clause 6.2 will be immediately payable by the Guarantor on demand by the Commonwealth.

  - No set-off or counterclaim

All payments by the Guarantor under this Deed must be without any set-off or counterclaim, and the Guarantor irrevocably waives any rights of set-off or counterclaim which it may have against the Commonwealth.

  - Merger

If the liability of the Guarantor to make any payment under this Deed becomes merged in any judgment or order, the Guarantor must as an independent obligation pay to the Commonwealth interest at the rate which is the higher of that payable under clause 6.2 and that fixed by or payable under the judgment or order.

  - No deduction for taxes

    - All payments by the Guarantor under this Deed must be without deduction or withholding for any present or future taxes, unless the Guarantor is compelled by law to deduct or withhold the same.

    - If the Guarantor is compelled by law to make any deduction or withholding from any payment under this Deed on account of taxes, the Guarantor must, on demand by the Commonwealth, pay to the Commonwealth any additional amounts necessary to ensure that the Commonwealth receives (after all deductions and withholdings for taxes) a net amount equal to the full amount which it would have been entitled to receive and retain had the deduction or withholding not been made.

- EXPENSES

  - Reimbursement

The Guarantor must reimburse the Commonwealth on demand for, and must indemnify the Commonwealth against any liability, loss, damage, cost (including the cost of any settlement and legal costs and expenses on a solicitor and own client basis), compensation or expense sustained or incurred by the Commonwealth arising out of or as a consequence of the Commonwealth exercising, enforcing or preserving, or attempting to exercise, enforce or preserve, any rights under this Deed.  The limitation of liability in clause 2.4 does not apply to this clause.

- GOODS AND SERVICES TAX

  - Goods and services tax

    - In this clause, ‘GST’ means a tax payable under a GST Law (as that expression is defined in A New Tax System (Goods and Services Tax) Act 1999 (Cth)), and ‘adjustment event’, ‘input tax credits’, ‘taxable supply’ and ‘tax invoice’ have the respective meanings given to them by that Act. For the purposes of this clause 8, Supplier has the meaning given clause 8.1(b).

    - If a party (the ‘Supplier’) makes a taxable supply to another party in relation to this Deed or any matter or thing occurring under this Deed (the ‘Recipient’), and the consideration otherwise payable for the taxable supply does not include GST, the Supplier will be entitled to recover from the Recipient the amount of any GST on the taxable supply, in addition to any other consideration recoverable for the taxable supply.

    - If the amount paid by the Recipient to the Supplier for GST differs from the actual amount of GST payable for the taxable supply (taking into account any adjustment events that occur in relation to the taxable supply), the following adjustments apply:

      - if the amount paid by the Recipient exceeds the GST on the taxable supply, the Supplier will refund the excess to the Recipient; or

      - if the amount paid by the Recipient is less than the GST on the taxable supply, the Recipient will pay the balance to the Supplier.

    - If a party is entitled to recover or be compensated for all or a proportion of its costs in relation to this Deed or any matter or thing occurring under this Deed, the amount of the recovery or compensation is reduced by the amount of (or the same proportion of the amount of) any input tax credits available in relation to those costs.

    - A party is not required to pay any amount for GST to another party unless a valid tax invoice has been issued for that GST.

    - Clause 2.4 does not limit the operation of this clause 8.

- NO REPRESENTATION BY OR RELIANCE

    - The Guarantor acknowledges that:

      - the Commonwealth does not have any duty to supply it with information in relation to or affecting the Supplier or the Commonwealth before the date of this Deed or during the term of any Guaranteed Agreement;

      - it has relied on its own inquiries as to the Supplier, the nature and extent of the entire relationship between the Supplier and the Commonwealth (whether or not recorded in the Guaranteed Agreements) and the nature and effect of the Guaranteed Agreements; and

      - it does not enter into this Deed in reliance on any representation, promise, statement, conduct or inducement by or on behalf of the Commonwealth, except for any inducement expressly set out in this Deed.

- ASSIGNMENT AND NOVATION

Neither party may, without the prior written consent of the other party, assign, novate or otherwise transfer any of its rights or obligations under this Deed.

- RESOLUTION OF DISPUTES

    - A party must not commence court proceedings relating to any dispute arising from this Deed except when that party seeks urgent relief from a court or when dispute resolution has failed under this clause 11.  If a party fails to comply with this clause 11, the other party is not required to undertake dispute resolution for the dispute in accordance with clause 11.

    - The parties must use reasonable efforts to settle a dispute arising between them under this Deed and, if the dispute cannot be settled by negotiation (including negotiation between senior management of the parties) within 14 days (or such longer period as the parties may agree in writing), the parties may agree to use an alternative dispute resolution process to attempt to resolve the dispute.

    - The parties must at all times during the dispute continue to fulfil their obligations under this Deed.

- MISCELLANEOUS

  - Notices

    - Unless the contrary intention appears, any notice or communication under this Deed will be effective if it is in writing and sent from and delivered to the Commonwealth or Guarantor, as the case may be, at the address specified on the first page of this Deed.

    - A notice given in accordance with this clause 12 is taken to be delivered:

      - if hand delivered, when received at the address;

      - if sent by pre-paid post, in 3 Working Days when sent within Australia and in 8 Working Days when sent by air mail from 1 country to another; or

      - if sent as an email, when the email enters the recipient’s information system, unless the sender’s information system receives a message within 1 Working Day that the email has not been delivered to the recipient,

but if the receipt, transmission or entry into the information system is not on a Working Day or is after 5.00pm (recipient's local time) on a Working Day, the notice is taken to be received at 9.00am (recipient’s local time) on the next Working Day.

  - Laws

The laws of New South Wales apply to this Deed, and the courts of New South Wales have non-exclusive jurisdiction to decide any matter relating to this Deed.

  - Entire agreement

This Deed represents the parties’ entire agreement in relation to its subject matter and supersedes all tendered offers and prior representations, communications, agreements, statements and understandings, whether oral or in writing.

  - Further assurances

Each party will take the steps, sign the documents, and do all other acts and things as may be reasonably required by the other party to give effect to this Deed and to perfect the Powers afforded or created by this Deed.

  - Powers cumulative

The Powers conferred by this Deed on the Commonwealth are cumulative and in addition to all other Powers available to the Commonwealth by law or under any Guaranteed Agreement.

  - Form of demand

A demand on the Guarantor for payment under this Deed may be in any form and contain any information as the Commonwealth determines.

  - Severability

If any part of this Deed is or becomes illegal, invalid or unenforceable, the legality, validity or enforceability of the remainder of the Deed will not be affected and will be read as if that part had been severed.

  - Waiver

    - Failure to exercise or enforce, or a delay in exercising or enforcing, or the partial exercise or enforcement of, any Power provided by law or under this Deed by the Commonwealth does not preclude, or operate as a waiver of, the exercise or enforcement, or further exercise or enforcement, of that or any other Power provided by law or under this Deed.

    - A waiver or consent given by the Commonwealth under this Deed is only effective and binding if it is given or confirmed in writing by the Commonwealth.

    - No waiver of a breach of a term of this Deed operates as a waiver of another breach of that term or of a breach of any other term of this Deed.

  - Consents

A consent required under this Deed from the Commonwealth may be given or withheld, or may be given subject to any conditions, as the Commonwealth (in its discretion) thinks fit, unless this Deed expressly provides otherwise.

  - Moratorium legislation

To the fullest extent permitted by law, all laws which at any time operate directly or indirectly to lessen or affect in favour of the Guarantor any obligation under this Deed are expressly waived.

  - Binding on each signatory

This Deed binds and is enforceable against the Guarantor despite:

    - any other person not executing this Deed or its execution being defective in any way; or

    - any obligation or liability of any other party under this Deed not being binding or enforceable against that party for any reason.

  - Counterparts

This Deed may be executed in any number of counterparts and by the parties on separate counterparts. Each counterpart constitutes the Deed of each party who has executed and delivered that counterpart.

EXECUTION

Executed as a deed.

| Signed, sealed and delivered for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed by <insert name of Guarantor (ABN [insert ABN])> in accordance with section 127(1) of the Corporations Act 2001 (Cth): |  |
| --- | --- |
| ------------------------------------------------ Signature of director | ------------------------------------------------ Signature of director/company secretary |
| ------------------------------------------------ Name of director | ------------------------------------------------ Name of director/company secretary |
| ------------------------------------------------ Date | ------------------------------------------------ Date |

ANNEX F TO ATTACHMENT F

FORM OF DEED OF CONFIDENTIALITY

PART 1 –

Guidance note: This form of Deed of Confidentiality set out in Part 1 of Annex F to Attachment F should be used in all circumstances other than where the Confidant is an individual employee of the Supplier (in which case Part 2 should be used).

DEED OF CONFIDENTIALITY

This Deed Poll is made on (INSERT DATE) by:

(INSERT NAME OF CONFIDANT AND ACN/ABN AS APPLICABLE) (‘the Confidant’) in favour of the Commonwealth of Australia as represented by the Department of Defence ABN 68 706 814 312 (‘the Commonwealth’) and each Relevant Third Party.

RECITALS

- In performance of any of its obligations in relation to the (INSERT DEED OR WORK ORDER DETAILS AS APPLICABLE) dated (INSERT DATE) for the provision of (INSERT BRIEF DESCRIPTION) (‘Agreement’), the Confidant may become aware of or have access to Confidential Information.

The Confidant agrees to take all necessary steps to ensure that the Confidential Information is kept confidential, and is used for the Permitted Purposes.

AGREED TERMS

Definitions

In the interpretation of this Deed Poll, unless the contrary intention appears:

Confidential Information means:

any information that is identified at Schedule 1 to this Deed Poll; and

any other information:

that is commercially sensitive (not generally known or ascertainable);

the disclosure of which would cause unreasonable detriment to the owner of the information or another party; and

that was provided with an express or implied understanding that it would remain confidential,

- but does not include information which:

is or becomes public knowledge other than by breach of this Deed Poll;

is in the possession of the party without restriction in relation to disclosure before the date of receipt; or

has been independently developed or acquired by the receiving party.

Documents include:

      - any paper or other materials on which there are writing, marks, figures, symbols or perforations having meaning for persons qualified to interpret them; and

any article or material from which sound, images or writings are capable of being reproduced with or without the aid of any other article or device.

Permitted Purpose means:

the purposes described in Schedule 1 to this Deed Poll; and

any other purpose that may be approved in writing by the Commonwealth from time to time.

- Personnel means any officer, employee or agent of the Confidant.

- Related Body Corporate has the meaning given by section 9 of the Corporations Act 2001 (Cth).

- Relevant Third Party means each entity, if any, described in Schedule 1 to this Deed Poll, or as notified to the Confidant by the Commonwealth from time to time.

- Working Day, in relation to the doing of an action in a place, means any day in that place other than:

    - a Saturday, Sunday or public holiday; and

any day within the two-week period that starts on:

the Saturday before Christmas Day; or

if Christmas Day falls on a Saturday, Christmas Day.

Interpretation

In this Deed Poll, unless the contrary intention appears:

headings are for the purpose of convenient reference only and do not form part of this Deed Poll;

the singular includes the plural and vice versa;

a reference to one gender includes any other;

a reference to a person includes a body politic, body corporate or a partnership;

if the last day of any period prescribed for the doing of an action falls on a day which is not a Working Day, the action shall be done no later than the next Working Day;

a reference to an Act is a reference to an Act of the Commonwealth, State or Territory of Australia, as amended from time to time, and includes a reference to any subordinate legislation made under the Act;

a reference to a clause includes a reference to a subclause of that clause;

a reference to a ‘dollar’, ‘$’, ‘$A’ or ‘AUD’ means the Australian dollar unless otherwise stated;

a reference to a publication or Commonwealth policy is a reference to that publication or Commonwealth policy as in effect on the date of entering into the Deed Poll, but as updated or replaced from time to time;

    - a reference to a specification or other document is a reference to that specification or document as in effect on the date of entering into the Deed Poll or, alternatively, a reference to another version of the Document if agreed in writing between the parties and, where applicable, approved by the Commonwealth;

the word “includes” in any form is not a word of limitation; and

a reference to a party includes that party’s administrators, successors, and permitted assigns, including any person to whom that party novates any part of this Deed Poll.

Confidentiality Undertakings

The Confidant:

acknowledges and agrees that this Deed Poll is for the benefit of the Commonwealth and any Relevant Third Party and is directly enforceable by the Commonwealth or any Relevant Third Party, even though they are not parties to this Deed Poll;

shall ensure that the Confidential Information is kept confidential and secure from disclosure;

shall only use the Confidential Information for the Permitted Purposes;

shall not without the prior written consent of the Commonwealth, disclose or permit any person to disclose any of the Confidential Information to any person, other than as permitted under clause 3.2; and

shall promptly notify the Commonwealth of any unauthorised possession, disclosure or use of the Confidential Information contrary to this Deed Poll, and take all steps necessary to prevent the recurrence of such possession, disclosure or use.

Clause 3.1 does not apply to a disclosure of any Confidential Information to the extent that the disclosure is for any of the following purposes:

as required or authorised by law;

as necessary for the conduct of any legal proceedings; or

to any of the following persons:

a legal adviser, insurer, financier, auditor or accountant of a party to the extent required to enable them to perform those roles;

a Related Body Corporate for internal management purposes; or

      - any of the Confidant’s Personnel who need to know the information to enable the Confidant to carry out the Permitted Purposes, provided that, where required by the Commonwealth, such Personnel execute and deliver to the Commonwealth a deed of confidentiality substantially in the form of this Deed Poll or such equivalent form set out in the Agreement.

The Confidant acknowledges that it may be provided with the ability to access Commonwealth-held information (in addition to the Confidential Information) in connection with its performance of the Permitted Purposes, including through access to Commonwealth information technology systems.  Without limiting the Confidant’s other obligations under this Deed Poll or otherwise at law, the Confidant shall not seek to access or use Commonwealth-held information except to the extent strictly required to undertake the Permitted Purposes.

Confidant’s Representatives

The Confidant shall ensure that its Personnel (whether or not still employed or engaged in that capacity) do not do or omit to do anything which, if done or omitted to be done by the Confidant, would be a breach of the Confidant’s obligations under this Deed Poll.

The Confidant shall give the Commonwealth all assistance it reasonably requires to take any action or bring any proceedings for breach of the undertaking contained in clause 4.1.

Return of Confidential Information

Without limiting the Confidant’s obligations at law, the Confidant shall deliver to the Commonwealth or the Relevant Third Party (as applicable), or destroy or erase, as required by the Commonwealth, all Documents and any other material (including electronically stored or otherwise) in its possession, power or control which contain or relate to the Confidential Information on the earlier of:

the date specified in a notice given by the Commonwealth (acting reasonably); and

the time the Documents and any other material are no longer required for the Permitted Purposes.

The Confidant may retain, and will not be required to return or destroy, any documents containing or relating to Confidential Information, where such documents are:

retained in order to comply with any legal, professional or insurance obligations; or

    - stored in electronic backups or records that are produced in the normal course of business where it is not reasonably practicable to destroy such backups or records.

If the Commonwealth gives a notice under this clause 5, and the Confidant has placed or is aware that Documents containing the Confidential Information are beyond its possession or control, then the Confidant shall provide full particulars of the whereabouts of the Documents containing the Confidential Information, and the identity of the person in whose custody or control they lie.

The Confidant shall ensure that its Personnel and each person to whom it (or its Personnel) has disclosed any Confidential Information comply with the requirements of this clause 5 as if personally bound by it.

Return or destruction of any Confidential Information does not release the Confidant from its obligations under this Deed Poll.

Survival

This Deed Poll shall survive the termination or expiry of the Agreement.

Indemnity

The Confidant indemnifies the Commonwealth and the Relevant Third Party, their officers, employees and agents against all liability or loss arising directly or indirectly from, and any costs, charges and expenses (including the cost of settling any action) arising or incurred in connection with:

any breach by the Confidant of this Deed Poll; or

any act or omission by any of the Confidant’s Personnel which, if done or omitted to be done by the Confidant, would be a breach of the Confidant’s obligations under this Deed Poll.

Injunctive Relief

The Confidant acknowledges that damages may not be a sufficient remedy for the Commonwealth or a Relevant Third Party for any breach of this Deed Poll and that the Commonwealth and each Relevant Third Party is entitled to injunctive relief (as appropriate) as a remedy for any breach or threatened breach by the Confidant, in addition to any other remedies available at law or in equity.

Waiver

Failure by the Commonwealth or a Relevant Third Party to enforce a provision of this Deed Poll shall not be construed as in any way affecting the enforceability of that provision or this Deed Poll as a whole.

Remedies Cumulative

The rights and remedies provided under this Deed Poll are cumulative and not exclusive of any rights or remedies provided by law, in equity or any other such right or remedy.

Other Instruments

Subject to the other covenants of this Deed Poll, the rights and obligations of the Commonwealth, each Relevant Third Party and the Confidant pursuant to this Deed Poll are in addition to and not in derogation of any other right or obligation between the Commonwealth, Relevant Third Party and the Confidant under any other deed or agreement to which they are parties.

Variations and Amendments

No term or provision of this Deed Poll shall be amended or varied unless such amendment or variation is agreed by the Commonwealth in writing.

Applicable Law

The laws of New South Wales shall apply to this Deed Poll.  The courts of that State or Territory shall have non-exclusive jurisdiction to decide any matter arising out of this Deed Poll.

Notices

Unless the contrary intention appears, any notice under this Deed Poll shall be effective if it is in writing and sent from and delivered to the Commonwealth or Confidant, as the case may be, as detailed below:

[INSERT COMMONWEALTH ADDRESS, FAX NUMBER AND EMAIL]; or

(INSERT CONFIDANT ADDRESS, FAX NUMBER AND EMAIL).

A notice given in accordance with this clause 14 is taken to be delivered:

if hand delivered, when received at the address;

if sent by pre-paid post, in 3 Working Days when sent within Australia and in 8 Working Days when sent by air mail from 1 country to another; or

if sent as an email, when the email enters the recipient’s information system, unless the sender’s information system receives a message within 1 Working Day that the email has not been delivered to the recipient,

- but if the receipt, transmission or entry into the information system is not on a Working Day or is after 5.00pm (recipient's local time) on a Working Day, the notice is deemed to be delivered at 9.00am (recipient’s local time) on the next Working Day.

EXECUTED AS A DEED POLL:

(INSERT APPROPRIATE CONFIDANT'S EXECUTION CLAUSE)

SCHEDULE 1

- CONFIDENTIAL INFORMATION

Information that the Confidant obtains in connection with and relevant to the performance of its obligations under (IDENTIFY DEED OR WORK ORDER DETAILS AS APPLICABLE).

PERMITTED PURPOSES

The purpose of performing its obligations under (IDENTIFY DEED OR WORK ORDER DETAILS AS APPLICABLE).

RELEVANT THIRD PARTY

(INSERT RELEVANT THIRD PARTY (IF ANY))

PART 2 –

Guidance note: This form of Deed of Confidentiality set out in Part 2 of Annex F to Attachment F should be used where the Confidant is an individual employee of a Supplier. It does not include an indemnity from the Confidant nor any references to Personnel of the Confidant.

DEED OF CONFIDENTIALITY

This Deed Poll is made on (INSERT DATE) by:

(INSERT NAME OF CONFIDANT) (‘the Confidant’) in favour of the Commonwealth of Australia as represented by the Department of Defence ABN 68 706 814 312 (‘the Commonwealth’) and each Relevant Third Party.

RECITALS

- In performance of any of its obligations in relation to the (INSERT DEED OR WORK ORDER DETAILS AS APPLICABLE) dated (INSERT DATE) for the provision of (INSERT BRIEF DESCRIPTION) (‘Agreement’), the Confidant may become aware of or have access to Confidential Information.

The Confidant agrees to take all necessary steps to ensure that the Confidential Information is kept confidential, and is used for the Permitted Purposes.

AGREED TERMS

- DEFINITIONS

In the interpretation of this Deed Poll, unless the contrary intention appears:

Confidential Information means:

      - any information that is identified at Schedule 1 to this Deed Poll; and

any other information:

that is commercially sensitive (not generally known or ascertainable);

the disclosure of which would cause unreasonable detriment to the owner of the information or another party; and

that was provided with an express or implied understanding that it would remain confidential,

but does not include information which:

is or becomes public knowledge other than by breach of this Deed Poll;

is in the possession of the party without restriction in relation to disclosure before the date of receipt; or

has been independently developed or acquired by the receiving party.

Permitted Purposes means:

      - the purposes described in Schedule 1 to this Deed Poll; and

any other purpose that may be approved in writing by the Commonwealth from time to time.

Relevant Third Party means each entity, if any, described in Schedule 1 to this Deed Poll, or as notified to the Confidant by the Commonwealth from time to time.

Working Day, in relation to the doing of an action in a place, means any day in that place other than:

      - a Saturday, Sunday or public holiday; and

any day within the two-week period that starts on:

the Saturday before Christmas Day; or

if Christmas Day falls on a Saturday, Christmas Day.

INTERPRETATION

In this Deed Poll, unless the contrary intention appears:

headings are for the purpose of convenient reference only and do not form part of this Deed Poll;

the singular includes the plural and vice versa;

a reference to one gender includes any other;

a reference to a person includes a body politic, body corporate or a partnership;

if the last day of any period prescribed for the doing of an action falls on a day which is not a Working Day, the action shall be done no later than the next Working Day;

a reference to an Act is a reference to an Act of the Commonwealth, State or Territory of Australia, as amended from time to time, and includes a reference to any subordinate legislation made under the Act;

a reference to a clause includes a reference to a subclause of that clause;

a reference to a ‘dollar’, ‘$’, ‘$A’ or ‘AUD’ means the Australian dollar unless otherwise stated;

a reference to a publication or Commonwealth policy is a reference to that publication or Commonwealth policy as in effect on the date of entering into the Deed Poll, but as updated or replaced from time to time;

a reference to a specification or other document is a reference to that specification or document as in effect on the date of entering into the Deed Poll or, alternatively, a reference to another version of the Document if agreed in writing between the parties and, where applicable, approved by the Commonwealth;

the word “includes” in any form is not a word of limitation; and

a reference to a party includes that party’s administrators, successors, and permitted assigns, including any person to whom that party novates any part of this Deed Poll.

CONFIDENTIALITY UNDERTAKINGS

The Confidant:

acknowledges and agrees that this Deed Poll is for the benefit of the Commonwealth and any Relevant Third Party and is directly enforceable by the Commonwealth or any Relevant Third Party, even though they are not parties to this Deed Poll;

shall ensure that the Confidential Information is kept confidential and secure from disclosure;

shall only use the Confidential Information for the Permitted Purposes;

shall not without the prior written consent of the Commonwealth, disclose or permit any person to disclose any of the Confidential Information to any person, other than as permitted under clause 3.2; and

shall promptly notify the Commonwealth of any unauthorised possession, disclosure or use of the Confidential Information contrary to this Deed Poll, and take all steps necessary to prevent the recurrence of such possession, disclosure or use.

Clause 3.1 does not apply to a disclosure of any Confidential Information to the extent that the disclosure is for any of the following purposes:

as required or authorised by law;

as necessary for the conduct of any legal proceedings; or

to a legal adviser, insurer, financier, auditor or accountant of a party to the extent required to enable them to perform those roles.

The Confidant acknowledges that it may be provided with the ability to access Commonwealth-held information (in addition to the Confidential Information) in connection with its performance of the Permitted Purposes, including through access to Commonwealth information technology systems. Without limiting the Confidant’s other obligations under this Deed Poll or otherwise at law, the Confidant shall not seek to access or use Commonwealth-held information except to the extent strictly required to undertake the Permitted Purposes.

RETURN OF CONFIDENTIAL INFORMATION

Without limiting the Confidant’s obligations at law, the Confidant shall deliver to the Commonwealth or the Relevant Third Party (as applicable), or destroy or erase, as required by the Commonwealth, all Documents and any other material (including electronically stored or otherwise) in its possession, power or control which contain or relate to the Confidential Information on the earlier of:

the date specified in a notice given by the Commonwealth (acting reasonably); and

the time the Documents and any other material are no longer required for the Permitted Purposes.

The Confidant may retain, and will not be required to return or destroy, any documents containing or relating to Confidential Information, where such documents are:

retained in order to comply with any legal, professional or insurance obligations; or

stored in electronic backups or records that are produced in the normal course of business where it is not reasonably practicable to destroy such backups or records.

If the Commonwealth gives a notice under this clause 4, and the Confidant has placed or is aware that Documents containing the Confidential Information are beyond its possession or control, then the Confidant shall provide full particulars of the whereabouts of the Documents containing the Confidential Information, and the identity of the person in whose custody or control they lie.

The Confidant shall ensure that its Personnel and each person to whom it (or its Personnel) has disclosed any Confidential Information comply with the requirements of this clause 4 as if personally bound by it.

Return or destruction of any Confidential Information does not release the Confidant from its obligations under this Deed Poll.

SURVIVAL

This Deed Poll shall survive the termination or expiry of the Agreement.

INJUNCTIVE RELIEF

The Confidant acknowledges that damages may not be a sufficient remedy for the Commonwealth or a Relevant Third Party for any breach of this Deed Poll and that the Commonwealth and each Relevant Third Party is entitled to injunctive relief (as appropriate) as a remedy for any breach or threatened breach by the Confidant, in addition to any other remedies available at law or in equity.

WAIVER

Failure by the Commonwealth or a Relevant Third Party to enforce a provision of this Deed Poll shall not be construed as in any way affecting the enforceability of that provision or this Deed Poll as a whole.

REMEDIES CUMULATIVE

The rights and remedies provided under this Deed Poll are cumulative and not exclusive of any rights or remedies provided by law, in equity or any other such right or remedy.

OTHER INSTRUMENTS

Subject to the other covenants of this Deed Poll, the rights and obligations of the Commonwealth, each Relevant Third Party and the Confidant pursuant to this Deed Poll are in addition to and not in derogation of any other right or obligation between the Commonwealth, Relevant Third Party and the Confidant under any other deed or agreement to which they are parties.

VARIATIONS AND AMENDMENTS

No term or provision of this Deed Poll shall be amended or varied unless such amendment or variation is agreed by the Commonwealth in writing.

APPLICABLE LAW

The laws of New South Wales shall apply to this Deed Poll. The courts of that State or Territory shall have non-exclusive jurisdiction to decide any matter arising out of this Deed Poll.

NOTICES

Unless the contrary intention appears, any notice under this Deed Poll shall be effective if it is in writing and sent from and delivered to the Commonwealth or Confidant, as the case may be, as detailed below:

[INSERT COMMONWEALTH ADDRESS, FAX NUMBER AND EMAIL]; or

(INSERT CONFIDANT ADDRESS, FAX NUMBER AND EMAIL).

A notice given in accordance with this clause 12 is taken to be delivered:

if hand delivered, when received at the address;

if sent by pre-paid post, in 3 Working Days when sent within Australia and in 8 Working Days when sent by air mail from 1 country to another; or

if sent as an email, when the email enters the recipient’s information system, unless the sender’s information system receives a message within 1 Working Day that the email has not been delivered to the recipient,

but if the receipt, transmission or entry into the information system is not on a Working Day or is after 5.00pm (recipient's local time) on a Working Day, the notice is deemed to be delivered at 9.00am (recipient’s local time) on the next Working Day.

EXECUTED AS A DEED POLL:

(INSERT APPROPRIATE CONFIDANT’S EXECUTION CLAUSE)

SCHEDULE 1

- CONFIDENTIAL INFORMATION

Information that the Confidant obtains in connection with and relevant to the performance of its obligations under (IDENTIFY DEED OR WORK ORDER DETAILS AS APPLICABLE).

PERMITTED PURPOSES

The purpose of performing its obligations under (IDENTIFY DEED OR WORK ORDER DETAILS AS APPLICABLE).

RELEVANT THIRD PARTY

(INSERT RELEVANT THIRD PARTY (IF ANY))

ANNEX G TO ATTACHMENT F

APPROVED SUBCONTRACTOR DEED

This Deed is made on (INSERT DATE)

BETWEEN

The Commonwealth of Australia as represented by the Department of Defence ABN 68 706 814 312 (‘the Commonwealth’)

AND

(INSERT NAME OF COMPANY) (INSERT ACN/ARBN AND ABN AS APPLICABLE) a company duly incorporated under the laws of (INSERT JURISDICTION) and having its registered office at (INSERT DETAILS) (‘the Approved Subcontractor’).

RECITALS

The Commonwealth has entered into a contract (INSERT WORK ORDER NUMBER) dated (INSERT DATE) (‘the Work Order’) formed under the Deed of Standing Offer for the ICT Provider Arrangement with (INSERT NAME OF SUPPLIER AND ACN/ARBN AND ABN AS APPLICABLE) (‘the Supplier’) for the supply of (INSERT BRIEF DESCRIPTION).

The Supplier has entered into a contract (INSERT CONTRACT NUMBER) dated (INSERT DATE) (‘the Approved Subcontract’) with the Approved Subcontractor for the supply of (INSERT BRIEF DESCRIPTION).

The Approved Subcontractor has agreed to provide the commitments set out in this Deed in favour of the Commonwealth in relation to the Approved Subcontract.

AGREED TERMS

# INTERPRETATION

## Definitions

In the interpretation of this Deed, unless the contrary intention appears:

ACE Measurement Points has the meaning given in the Approved Subcontract.

ACE Measurement Rules means the method for calculating Australian Contract Expenditure and Imported Contract Expenditure as prescribed by the ACE Measurement Rules, August 2021.

ACE Obligations means the obligations of the Approved Subcontractor under the Approved Subcontract relating to AIC and for the avoidance of doubt includes the obligation to comply with the Subcontractor AIC Plan.

Application means any application program or application Software, including any relevant systems or subsystems, that are intended to perform a specific function for an end user or another application.

Approved Subcontract has the meaning given in the recitals to this Deed and includes any amendments to the Approved Subcontract.

Approved Subcontract Change Proposal or ASCP means the instrument or form used to effect a variation to the Approved Subcontract, including its terms and conditions.

Approved Subcontract Effective Date means the date on which the Approved Subcontract is signed by the parties, or if signed on separate days, the date of the last signature.

Approved Subcontractor Personnel means the officers, employees and agents of the Approved Subcontractor.

Audit means a systematic, independent and documented process for obtaining audit evidence and evaluating it objectively to determine the extent to which audit criteria are fulfilled.

Australian Contract Expenditure has the meaning given in the ACE Measurement Rules.

Australian Entity means:

### a company registered under the Corporations Act 2001 (Cth) or a company registered under the Companies Act 1993 (New Zealand);

### a body corporate incorporated in Australia or New Zealand; or

### a foreign-owned company in Australia or New Zealand, and which has a registered body number (ie, ARBN or NZRBN),

#### carrying on business through a permanent establishment in Australia or New Zealand, including as evidenced through employment and the conduct of business operations in Australia or New Zealand.

Australian Industry means Australian Entities that perform work in Australia or New Zealand.

Australian Industry Capability or AIC means the program of activities set out in the Approved Subcontract to achieve the Government and Defence policies for Australian Industry.

Background IP means Intellectual Property (other than Third Party IP) that is:

### in existence as at the Approved Subcontract Effective Date or is subsequently brought into existence other than as a result of the performance of the Approved Subcontract; and

### embodied in, or attaches to, the Services, or is otherwise necessarily related to the functioning or operation of the Services.

Circuit Layout means a circuit layout that is protected under the Circuit Layouts Act 1989 (Cth) or the corresponding laws of any other jurisdiction.

Claim means a claim, allegation, demand, suit or proceeding of any kind, including by way of court proceedings, proceedings in the nature of arbitration, mediation or other methods of dispute resolution and administrative claims and proceedings (whether or not before a tribunal).

Commercialise means, in respect of the Commonwealth or any of its sublicensees, to exploit IP in return for payment of a Royalty or a commercial return to the Commonwealth or the sublicensee.

Commonwealth Agency means:

### a body corporate or an unincorporated body established or constituted for a public purpose by Commonwealth legislation or an instrument made under that legislation (including a local authority);

### a body established by the Governor-General or by a Minister of State or the Commonwealth, including departments; or

### an incorporated company over which the Commonwealth exercises control,

#### and Commonwealth Agency excludes Defence.

Commonwealth Default means a breach of an express provision of this Deed by the Commonwealth or a Commonwealth Officer.

Commonwealth Officer means any of the following:

### a Minister of State for the Commonwealth;

### a person employed or engaged under the Public Service Act 1999 (Cth) or the Members of Parliament (Staff) Act 1984 (Cth);

### a person who is included in Defence Personnel; and

### a member of the Australian Federal Police.

Commonwealth Personnel means Commonwealth Officers, Defence Personnel, and any other agents of the Commonwealth.

Commonwealth Service Provider means a person (including an officer or employee of the person) engaged to perform a function, or discharge a duty, of the Commonwealth, including a person engaged to provide:

### professional, administrative, contract management or project management services to Defence; or

### technical management or assurance services, including verification and validation, safety, certification, security or capability development.

Confidential Information means:

### any information that is identified in Schedule 2; and

### any other information:

#### that is commercially sensitive (not generally known or ascertainable);

#### the disclosure of which would cause unreasonable detriment to the owner of the information or another party; and

#### that was provided with an express or implied understanding that it would remain confidential,

but does not include information that:

### is or becomes public knowledge other than by breach of this Deed;

### is in the possession of a party without restriction in relation to disclosure before the date of receipt; or

### has been independently developed or acquired by the receiving party.

Copyright means any existing or future copyright as defined under the Copyright Act 1968 (Cth) or the corresponding laws of any other jurisdiction in any original literary and artistic works, computer programs and Software, sound recordings and any other works or subject matter whether stored electronically or otherwise in which copyright subsists and may subsist in the future.

Defect means:

### in respect of the Existing System or a Deliverable, any fault, defect, damage, omission or deficiency in design, materials, workmanship or quality (other than fair wear and tear), which:

#### results in the Existing System or a Deliverable not conforming to a requirement of this Deed, the Approved Subcontract or applicable legislation or recognised standards of practice; or

#### renders the Existing System, or Deliverable unfit for its intended use; and

### in respect of any other Service, the provision of the Service otherwise than in accordance with the Approved Subcontract, applicable legislation or recognised standards of practice.

Defence means the Department of Defence and/or the Australian Defence Force.

Defence Personnel means an employee of the Department of Defence or a member of the Australian Defence Force (whether of the Permanent Forces or Reserves as defined in the Defence Act 1903 (Cth)) and the equivalents from other organisations on exchange to Defence.

Defence Purpose means a purpose related to any of the following:

### the defence and defence interests of Australia;

### the national security of Australia;

### the provision of aid or assistance in respect of an emergency or disaster (whether natural or otherwise);

### peacekeeping or peace enforcement activities; and

### the carrying out of any function, power or activity of Defence,

#### and includes any purpose related to or incidental to any of these purposes.

Deliverable means any service, information (including Technical Data), document (including report, manuals, designs, drawings and the like), hardware, product, system, Software or other thing which is, or is required by the Approved Subcontract to be, delivered or provided by the Approved Subcontractor or its agents to the Commonwealth or its agents in the course of the performance of the Services.

Effective Date means the date on which this Deed is signed by the parties, or if signed on separate days, the date of the last signature.

Environment in the context of environmental management, means any of the following:

### ecosystems and their constituent parts;

### natural and physical resources;

### the qualities and characteristics of locations, places and areas;

### noise; and

### the social, economic, aesthetic and cultural aspects of a thing mentioned in paragraphs a, b or c.

Existing System means in relation to the provision of the Services, an Application or a system owned or used by the Commonwealth that is in existence before the Services are provided, and subordinate components of such an Application or system.

Export Approval means an export licence, agreement, approval or other documented authority (however described) relating to export, required from the relevant authority in the country of origin and necessary for the performance of the Deed, including the provision and use of the Services.

Foreground IP means Intellectual Property created by the Approved Subcontractor on or following the Approved Subcontract Effective Date, for the purpose of or as a result of performing its obligations under the Approved Subcontract (other than Background IP or Third Party IP).

Government Furnished Facilities or GFF means the facilities, accommodation and sites that the Commonwealth may provide the Approved Subcontractor and the Approved Subcontractor Personnel with access to and use of for the purpose of providing the Services.

Government Furnished Material or GFM means equipment, resources and materials provided or to be provided to the Approved Subcontractor by the Commonwealth, as set out in this Deed or the Work Order.

Imported Contract Expenditure has the meaning given in the Approved Subcontract.

Industry Capability means the ability, resulting from the employment of business, commercial and industry resources, to provide particular goods and/or services. An industry capability is one that is not only able to provide the goods and services when needed, but it is also sustainable over the period that the industry capability may be required, and ‘Industry Capabilities’ has a corresponding meaning.

Infringing Item has the meaning given in clause 5.1(c).

Intellectual Property or IP means all present and future rights conferred by law in or in relation to any of the following:

### Copyright;

### Circuit Layouts, Patents, Registrable Designs or Trade Marks (including service marks); and

### any other rights resulting from intellectual activity in the industrial, scientific, literary and artistic fields recognised in domestic law anywhere in the world whether registered or unregistered.

IP Schedule has the meaning given in clause 2.9(b).

Licence means a worldwide, transferable, perpetual, non-exclusive, royalty free and irrevocable licence and includes the right to sub-licence.

Loss means any liability, loss (including economic loss), damage, compensation, costs and expenses.

Modify means to add to, enhance, reduce, change, replace; and ‘Modification’ has a corresponding meaning.

Moral Rights means any of the following:

### a right of attribution of authorship;

### a right not to have authorship falsely attributed; or

### a right of integrity of authorship.

Patent means the rights and interests in any registered, pending, or restored standard or innovation patent under the Patents Act 1990 (Cth) or the corresponding laws of any other jurisdiction, including all provisional applications, substitutions, continuations, continuations-in-part, continued prosecution applications including requests for continued examination, divisions, additions and renewals, all letters patent granted, and all reissues, re-examinations and extensions, term restorations, confirmations, registrations, revalidations, revisions and supplemental protection certificates.

Quality means the degree to which a set of inherent characteristics fulfils requirements.

Related Body Corporate has the meaning given by section 9 of the Corporations Act 2001 (Cth).

Registrable Design means a design able to be protected under the Designs Act 2003 (Cth) or the corresponding laws of any other jurisdiction.

Royalty means a payment or credit made by a licensee in consideration for the exercise of a particular right or privilege by the licensor in favour of the licensee for the use of, or the right to Use any IP, however calculated.

Services means the services and goods (including Deliverables) required to be provided under the Approved Subcontract which includes:

### any items acquired in order to be incorporated in the Services; and

### all services, functions and responsibilities that are reasonably related to or required for the proper provision of the Services, even if they are not otherwise expressly mentioned in this Deed or the Approved Subcontract.

Software means a collection of computer code comprising a set of instructions or statements used directly or indirectly by a computer to bring about a certain result (including using a computer programming language to control a computer or its peripheral devices), and includes computer programs and firmware, and includes a Software Update but excludes Software Design Data and Source Code.

Software Design Data means data which describes the internal design and operation of a Software program and its interface with the external Software and hardware systems in which it operates including explanations of particular codes, standard headers or distinct procedures (with reference to inputs, outputs and processing).

Software Update means, in relation to Software:

### a new release of or change to that Software (which is designed to overcome errors or malfunctions in, or designed to improve the operation of, the Software); or

### a new version of that Software (which is designed to enhance or provide extra functionality to that Software).

Source Code means the expression of Software in human readable form which is necessary to understand, maintain, modify, correct and enhance that Software.

Subcontractor AIC Plan means the Approved Subcontractor’s AIC Plan developed, delivered and updated by the Approved Subcontractor and approved by the Supplier in accordance with the Approved Subcontract;

Surveillance means continual monitoring and Verification of the status of an entity and analysis of records to ensure that specified requirements are being fulfilled (the entity could be a system, process, product, project, contract, etc).

Technical Data or TD means technical or scientific data, know-how or information, reduced to a material form (whether stored electronically or otherwise) in relation to the Services, and includes calculations, data, databases, designs, design documentation, drawings, guides, handbooks, instructions, manuals, models, notes, plans, reports, simulations, sketches, specifications, standards, training materials, test results and writings, and includes Software Design Data and Source Code.

#### Third Party IP means Intellectual Property which is owned by a person, other than the Commonwealth, the Supplier or the Approved Subcontractor and is:

### used or required to be used by the Approved Subcontractor in the course of performing the Services; or

### supplied (or required to be supplied) under the Approved Subcontract.

Trade Mark means a trade mark protected under the Trade Marks Act 1995 (Cth) or corresponding laws of any other jurisdiction.

Use means, in relation to an item in which licensed IP subsists, to:

### use, reproduce, operate, maintain, support, adapt, Modify or dispose of the item in accordance with the licence;

### disclose, transmit and communicate the IP:

#### to the licensee's employees, officers and agents; and

#### to a sublicensee under a sublicence granted in accordance with the licence; and

### do any other thing in relation to the item that would, but for the licence, infringe a person’s IP rights in respect of the item.

Verification means confirmation by examination and provision of objective evidence that specified requirements to which a product or service, or aggregation of products and services, is built, coded, assembled and provided have been fulfilled; and ‘Verify’ has a corresponding meaning.

WHS means Work Health and Safety.

Working Day, in relation to the doing of an action in a place, means any day in that place other than:

### a Saturday, Sunday or public holiday; and

### any day within the two-week period that starts on:

#### the Saturday before Christmas Day; or

#### if Christmas Day falls on a Saturday, Christmas Day.

Work Order has the meaning given in Recital A of this Deed.

## Interpretation

In this Deed, unless the contrary intention appears:

### headings are for the purpose of convenient reference only and do not form part of this Deed;

### the singular includes the plural and vice-versa;

### a reference to one gender includes any other;

### where a word or phrase is given a defined meaning, any other part of speech or grammatical form of the word or phrase has a corresponding meaning;

### a reference to a person includes a body politic, body corporate or a partnership;

### if the last day of any period prescribed for the doing of an action falls on a day which is not a Working Day, the action is to be done no later than the next Working Day;

### a reference to an Act is a reference to an Act of the Commonwealth, State or Territory of Australia, as amended from time to time, and includes a reference to any subordinate legislation made under the Act as amended from time to time;

### a reference to a clause includes a reference to a subclause of that clause;

### a reference to a “dollar”, “$”, “$A” or “$AUD” means the Australian dollar;

### a reference to a publication or Commonwealth policy is a reference to that publication or Commonwealth policy as in effect on the Approved Subcontract Effective Date, but as updated or replaced from time to time;

### a reference to a specification or other document is a reference to that specification or document as in effect on the Approved Subcontract Effective Date or, alternatively, a reference to another version of the document if agreed in writing between the parties and, where applicable, approved by the Commonwealth;

### the word “includes” and its cognates in any form is not a word of limitation;

### a reference to a party includes that party’s administrators, successors, and permitted assigns, including any person to whom that party novates any part of this Deed; and

### a provision stating that a party ‘may’ agree or consent to something, approve or reject something, or take or decline to take an action, means that the party may exercise its discretion in deciding whether or not to do so, and may impose conditions on any such agreement, consent or approval.

## Precedence

Unless expressly provided for, the terms of this Deed prevail over the provisions of any Schedule to this Deed to the extent of any inconsistency.

## Survival

The rights and obligations created under or in connection with this Deed survive the termination or expiry of the Work Order or the Approved Subcontract.

# INTELLECTUAL PROPERTY

## Ownership and Licensing

### Nothing in this Deed affects the ownership of Background IP or Third Party IP.

Option A: For use if the Approved Subcontractor owns all Foreground IP and grants a Licence to the Commonwealth ### Except to the extent otherwise specified in this Deed (including the IP Schedule): #### ownership of all Foreground IP embodied in Deliverables will vest on its creation in the Approved Subcontractor; and #### the Approved Subcontractor grants, or must procure for, the Commonwealth, a Licence in respect of all Foreground IP that is not owned by the Commonwealth and embodied in any Deliverable, in order to enable the Commonwealth to Use the Deliverable for Defence Purposes.

Option B: For use if the Commonwealth elects to own Foreground IP ### Subject to the limitations set out in the IP Schedule: #### ownership of all Foreground IP embodied in Deliverables will so vest on its creation in the Commonwealth; and #### the Commonwealth grants the Approved Subcontractor a royalty-free, non-exclusive, non-transferable licence (but including a right to sublicense to subcontractors) to Use the Deliverables for the purpose of performing its obligations under the Approved Subcontract.

## Commonwealth’s rights in any Intellectual Property

The Approved Subcontractor must not do anything or cause or permit anything to be done that it knows or should reasonably know would prejudice the Commonwealth's right, title and interest in any Intellectual Property that is owned by or licensed to the Commonwealth in connection with this Deed and the Approved Subcontract.

## Licensing of Background IP

The Approved Subcontractor grants, or must procure for, the Commonwealth, a Licence in respect of all Background IP owned by the Approved Subcontractor embodied in any Deliverables to Use the Deliverables for Defence Purposes.

## Licensing of Third Party IP

### Subject to clause 2.4(b), the Approved Subcontractor must provide Licences in respect of all Third Party IP embodied in Deliverables for the Commonwealth to Use the Deliverables for Defence Purposes.

### If the Approved Subcontractor, after using its best endeavours, cannot obtain the Licences for particular Third Party IP on the same terms as clause 2.4(a), the Approved Subcontractor must:

#### notify the Commonwealth of the best available commercial licence terms for the particular Third Party IP;

#### not provide the Deliverables unless the Commonwealth approves the terms of the licence for the particular Third Party IP; and

#### if the Commonwealth does not approve the licence terms, propose alternative Deliverables embodying Third Party IP that may be licenced to the Commonwealth on terms the Commonwealth approves.

## Licencing to Commonwealth Agencies

Where the Approved Subcontractor is required to grant, or procure for, the Commonwealth, a Licence in respect of IP embodied in any Deliverables, the Licence must enable all other Commonwealth Agencies to Use the Deliverables for the purposes of carrying out any function, power or activity of that Commonwealth Agency.

## Restrictions on Licenses

A licence granted under clause 2.1, 2.3, 2.4 or 2.5 does not permit a licensee to Commercialise the licensed IP.

## Intellectual Property Obligations and Warranties

### The Approved Subcontractor must ensure that:

#### the Services (and Deliverables), when Used for Defence Purposes, do not and will not, infringe the Intellectual Property rights of any person; and

#### it has the necessary rights to vest the Intellectual Property rights and grant the Licences as provided in this clause 2.

### The Approved Subcontractor warrants and must ensure that, in respect of any IP embodied in the Services (and Deliverables) delivered or required to be delivered as part of the Services under or in connection with this Deed, and as at the time of the delivery to the Supplier or, if delivered directly to the Commonwealth, the Commonwealth, of the relevant IP and after making diligent inquiries:

#### the Approved Subcontractor has no notice of any challenge to the validity or enforceability of any of the IP and has no knowledge of any actual or threatened claim or proceeding in relation to any of the IP;

#### the Approved Subcontractor is not engaged in litigation, arbitration or other proceedings in relation to any of the IP; and

#### there are no proceedings threatened by or against the Approved Subcontractor in relation to any of the IP, and there is nothing that is likely to give rise to any such proceedings.

### The warranties under clause 2.7(b) do not apply to the extent that the infringement arises from a failure by the Commonwealth, Commonwealth Personnel or a sublicensee of the Commonwealth to comply with a restriction specified in the IP Schedule.

## Release to Third Parties

If the Commonwealth makes available to another person any item in which Background IP or Foreground IP owned by the Approved Subcontractor subsists, the Commonwealth must obtain from that person a deed of confidentiality, which must be on terms substantially equivalent to those in Schedule 3.

## IP Schedule

### The Approved Subcontractor must, within 10 Working Days after a request by the Commonwealth, provide a list of:

#### all Foreground IP (including IP which vests in the Approved Subcontractor or vested in or assigned to, or required to be vested in or assigned to, the Commonwealth); and

#### all Background IP of the Approved Subcontractor, and all Third Party IP, licensed or required to be licensed to the Commonwealth in connection with this Deed.

### The list of IP to be provided under clause 2.9(a) must be in the format set out in Schedule 1 or such other format as agreed between the parties (IP Schedule).

### The Approved Subcontractor must update the IP Schedule, and provide the updated IP Schedule to the Commonwealth:

#### unless otherwise directed by the Commonwealth, prior to the Services commencing under the Approved Subcontract; and

#### within 10 Working Days after a request by the Commonwealth.

## Moral Rights

The Approved Subcontractor must ensure that no Approved Subcontractor Personnel institute, maintain or support any Claim or proceeding against the Commonwealth or its officers, employees or agents for infringement of any of the Moral Rights of the Approved Subcontractor Personnel in relation to any Services.

## Export Approvals

This clause 2 does not affect an obligation of a party in relation to an Export Approval.

## Existing IP licences

The licences, rights and obligations under this clause 2 are in addition to, and do not limit, any other licences, rights or obligations relating to IP under any other contracts between the parties, unless expressly stated otherwise in this clause 2.

# INSURANCES

## Insurances

### The Approved Subcontractor must effect and maintain, or otherwise have the benefit of the following insurances:

#### workers compensation insurances as required by law and where common law claims are permissible outside of the statutory scheme employer's liability insurance for an amount customarily maintained by prudent insureds in the relevant jurisdiction;

#### public liability insurance written on an occurrence basis with a limit of indemnity of not less than $[X] each and every occurrence which covers:

##### the Approved Subcontractor and Approved Subcontractor Personnel (including for liability to each other); and

##### the Commonwealth for its vicarious liability for the acts or omissions of the Approved Subcontractor and Approved Subcontractor Personnel,

- for their respective liabilities for any:

##### loss of, damage to, or loss of use of, any tangible property (including GFF, GFM and any other Commonwealth property in the care, custody or control of the Approved Subcontractor for a sub-limit of indemnity of an amount sufficient to cover loss of, damage to, or loss of use of any and all GFF, GFM and any other Commonwealth property in the Approved Subcontractor’s care, custody or control from time to time); or

##### the bodily injury, disease, illness or death of any person,

- caused by, arising out of, or in connection with the negligent performance of any obligation or the exercise of any right under this Deed or an Approved Subcontract;

#### products liability insurance written on an occurrence basis with a limit of indemnity of not less than $[X] any one occurrence and $[X] in the aggregate for all occurrences in any 12 month policy period which covers:

##### the Approved Subcontractor and Approved Subcontractor Personnel; and

##### the Commonwealth for its vicarious liability for the acts or omissions of the Approved Subcontractor or Approved Subcontractor Personnel,

##### for their respective liabilities for any:

##### loss of, damage to, or loss of use of, any tangible property; or

##### the bodily injury, disease, illness or death of any person,

- caused by, arising out of, or in connection with  the manufacture, processing, alteration, repair, installation, supply, distribution or sale of any product by the Approved Subcontractor and Approved Subcontractor Personnel pursuant to any obligation or the exercise of any right under this Deed or an Approved Subcontract;

#### professional indemnity insurance with a limit of indemnity of not less than $[X] any one claim and in the aggregate for all claims in any 12 month policy period which covers the liability of the Approved Subcontractor at general law arising from a negligent breach of duty owed in a professional capacity, by reason of any act or omission of the Approved Subcontractor or Approved Subcontractor Personnel.  Such insurance shall:

##### have a definition of professional services broad enough to include all professional services, activities and duties to be provided or performed by the Approved Subcontractor or Approved Subcontractor Personnel under this Deed and the Approved Subcontract;

##### extend to cover claims for unintentional breaches of intellectual property rights;

##### have a retroactive date of no later than the earlier of the commencement of the work under the Approved Subcontract or any preparatory work by the Approved Subcontractor or Approved Subcontractor Personnel; and

##### have worldwide territorial and jurisdictional limits; and

#### cyber insurance which covers the Approved Subcontractor for:

##### liability resulting from the alleged or actual theft of, or unauthorised dissemination or use of, or unauthorised access to, personal, confidential, classified or other proprietary information;

##### “network security liability”, that is liability arising from unauthorised access to, unauthorised use of or unauthorised modification of computer systems or applications, including hacker attacks, the inability of an authorised party to access, use or modify the systems or applications (including because of “denial of service” attacks), unless caused by an electrical failure not in the direct operational control of the insured;

##### liability arising from malware or introduced into equipment, networks or existing applications or systems, or data relating thereto, belonging to or used by the Commonwealth, the Approved Subcontractor or a third party;

##### costs and expenses of government investigations into events of a kind described in paragraphs (A) to (C);

##### fines and penalties imposed in relation to events of a kind described in paragraphs (A) to (C);

##### mitigation (including web clean up) costs, crisis management costs and investigation (including forensic) costs in relation to events described in paragraphs (A) to (C);

##### cyber ransom and extortion; and

##### data recovery costs, incurred in relation to an event of the kind described in paragraphs (A) to (C),

- written on an occurrence basis with a limit of indemnity of not less than $[X] for any one occurrence and in the aggregate for all occurrences in any 12 month policy period.  The insurance shall cover the liability of the Approved Subcontractor arising as a result of any act or omission of the Approved Subcontractor or the Approved Subcontractor Personnel.

Except for statutory insurances, the insurer of an insurance required by clause 3.1(a) must:

have a financial security rating of ‘A-’ or better by Standard & Poors or the equivalent rating by another recognised rating agency; or

be approved by the Commonwealth (and the Commonwealth must act reasonably in considering whether to approve).

Except for statutory insurances, the insurer of an insurance required by clause 3.1(a) must agree:

to give the policyholder at least 30 days’ notice of any proposed cancellation of the relevant policy;

that the relevant policy operates (except for limits of indemnity) as if there were a separate policy of insurance covering each party comprising the insured;

that a failure by an insured to comply with a provision of the policy or the pre-contractual duty of disclosure does not prejudice the insurance of any other insured;

that a state of mind, knowledge or intention of an insured will not be attributed to any other insured in connection with the relevant policy; and

that a notice of a claim by any insured will be accepted as notice by all insureds.

The Approved Subcontractor must comply with any requirement by the Commonwealth to give the Commonwealth evidence which is satisfactory to the Commonwealth of the currency and terms of the insurances required by clause 3.1(a).

The evidence:

may include certificates of currency issued by the insurer or by the Approved Subcontractor’s insurance broker that include enough detail to allow the Commonwealth to determine whether the insurances comply with this clause 3; or

except for statutory insurances — may include copies of policies.

In the case of commercially sensitive policies, the Approved Subcontractor may comply with clause 3.1(e) by making the policies available for inspection by the Commonwealth and the Commonwealth's adviser, at a place and time reasonably convenient to the Commonwealth or its advisers.

### For each of the insurances required by clause 3.1(a), the Approved Subcontractor must:

#### pay (or cause to be paid) all premiums and deductibles as and when they are due;

#### not do anything or fail to do anything or (so far as is reasonably within its power) permit anything to occur that prejudices the insurance;

#### if necessary, rectify anything that might prejudice the insurance;

#### reinstate the insurance if it lapses;

#### not cancel, materially adversely vary or allow the insurance to lapse without the prior consent of the Commonwealth;

#### promptly notify the Commonwealth:

##### of any event (including the issue of a notice of intention to cancel) that may result in the insurance lapsing or being cancelled or avoided; and

##### if it becomes aware of any actual, threatened or likely claims (except claims and potential claims by the Commonwealth against the Approved Subcontractor) that could materially reduce the available limits of indemnity under the insurance or that may involve the Commonwealth;

#### comply with any requirement by the Commonwealth to reinstate or replace any depleted aggregate limit of indemnity of insurance from claims that are unrelated to the work under this Deed or the Approved Subcontract;

#### give the insurer full, true and detailed information relating to matters and things the nondisclosure of which might prejudice or affect the insurance or the payment of any claims under the insurance;

#### do everything reasonably required by the Commonwealth to allow the Commonwealth or any other person for whose benefit the insurance is effected to claim and to collect or recover amounts due under the insurance; and

#### not do anything that the Commonwealth has notified the Approved Contractor may invalidate or prejudice any other insurance or indemnity to which the Commonwealth may be entitled.

# CONFIDENTIAL INFORMATION

## Confidential Information

### Each party must ensure that Confidential Information provided by the other party under or in connection with this Deed or identified in Schedule 2 is not disclosed, except to the extent that:

#### the disclosure is permitted under clause 4.1(c);

#### the Confidential Information is in a document or item in respect of which:

##### the Commonwealth has been granted a Licence under clauses [2.1(b)(ii)], 2.3 or 2.4; [or

##### the Approved Subcontractor has been granted a licence under clauses 2.1(b)(ii)],

##### and the disclosure is in connection with the exercise of the rights provided for in clause 2; or

Note to drafters: The drafting in sub-clauses above will depend on whether Option A or Option B is chosen in clause 2.1.

#### the other party provides its prior written consent to the disclosure (and such consent may be subject to conditions).

### Each party must ensure that, before disclosing Confidential Information under clause 4.1(a)(ii), the recipient:

#### executes a confidentiality deed poll substantially in the form of Schedule 3; or

#### is otherwise subject to an obligation not to disclose the Confidential Information to any other person on terms substantially equivalent to those in Schedule 3.

### Clause 4.1(a) does not apply to a disclosure of Confidential Information to the extent that the disclosure is for any of the following purposes:

#### as required or authorised by law;

#### as necessary for the conduct of any legal proceedings arising in connection with this Deed, the Work Order or the Approved Subcontract;

#### is made by the Commonwealth, a Minister or Parliament in accordance with statutory or portfolio duties or functions, or for public accountability reasons, including following a request by Parliament, a parliamentary committee or a Minister; or

#### is to any of the following persons:

##### a legal adviser, insurer, financier, auditor or accountant of a party, to the extent required to enable them to perform those roles;

##### a Related Body Corporate for internal management purposes;

##### any Commonwealth Personnel that need to know the information to undertake their duties or functions;

##### an employee, officer or agent of the Supplier or Approved Subcontractor that needs to know the information to enable the Supplier or Approved Subcontractor to perform their obligations under the Work Order or Approved Subcontract; and

##### a Commonwealth Service Provider who needs to know the information to undertake their duties or functions.

### The Approved Subcontractor must not, in marking information supplied to the Commonwealth, misuse the term "Confidential Information" or equivalent terms.

### Subject to clause 4.1(f), the Approved Subcontractor agrees to deliver to the Commonwealth, as required by the Commonwealth, all documents in its possession, power or control which contain or relate to any information that is Confidential Information of the Commonwealth on the earlier of:

#### the date specified in a notice given by the Commonwealth (acting reasonably); and

#### the time the documents and other material are no longer required for the purposes of the Approved Subcontract or this Deed.

### The Approved Subcontractor may retain, and will not be required to return or destroy, any documents containing or relating to Confidential Information of the Commonwealth, where such documents are:

#### retained in order to comply with any legal, professional or insurance obligations; or

#### stored in electronic backups or records that are produced in the normal course where it is not reasonably practicable to destroy such backups or records.

### If the Commonwealth gives a notice under clause 4.1(e) and the Approved Subcontractor has placed or is aware that documents containing the Confidential Information are beyond its possession or control, the Approved Subcontractor must provide:

#### full particulars of the whereabouts of the documents containing the Confidential Information; and

#### the identity of the person in whose custody or control the documents lie.

### The Approved Subcontractor, when directed by the Commonwealth in writing, agrees to destroy any document in its possession, power or control which contains or relates to any Confidential Information of the Commonwealth.

### The return or destruction of the documents referred to in this clause 4.1 does not release the Approved Subcontractor from its obligations under the Approved Subcontract or this Deed.

# INDEMNITIES

## Intellectual Property

### The Approved Subcontractor must indemnify the Commonwealth and Commonwealth Officers in respect of any Loss arising out of or in connection with a Claim made by a third party in respect of the Use by the Commonwealth of the IP of the third party, where, as a consequence of a breach by the Approved Subcontractor of clause 2 of this Deed, the Commonwealth does not have a right to Use the IP in the manner specified in clause 2 of this Deed.

### The liability of the Approved Subcontractor under clause 5.1(a) is reduced to the extent that the Approved Subcontractor demonstrates that a Loss arose out of or as a consequence of a Commonwealth Default.

### If any part of the Services becomes, or in the Commonwealth's reasonable opinion is likely to become, the subject of a Claim under clause 5.1(a) (Infringing Item), the Approved Subcontractor must at its expense:

#### use its best endeavours to secure the right to continue using the Infringing Item;

#### replace or Modify the Infringing Item to make it non-infringing, provided that any such replacement or Modification will not degrade the performance or quality of the affected component of the Services; or

#### if the Approved Subcontractor cannot do either 5.1(c)(i) or 5.1(c)(ii), remove the Infringing Item from the Services.

## Confidentiality

### The Approved Subcontractor must indemnify the Commonwealth and Commonwealth Officers in respect of any Loss arising out of or in connection with a Claim made by a third party in respect of a breach or alleged breach of an obligation of confidentiality owed to the third party arising out of or as a consequence of an act or omission of the Approved Subcontractor or Approved Subcontractor Personnel.

### The liability of the Approved Subcontractor under clause 5.2(a) is reduced to the extent that the Approved Subcontractor demonstrates that a Loss arose out of or as a consequence of a Commonwealth Default.

### In this clause 5:

#### Claim in clause 5.2 does not include a Claim covered by clause 5.1; and

#### third party includes a Related Body Corporate of the Approved Subcontractor.

### Note to drafters: Clause  6 must be included if the Approved Subcontractor is an AIC Subcontractor.

# AUSTRALIAN INDUSTRY CAPABILITY

## Subcontractor AIC Plan

### The Approved Subcontractor acknowledges that the Australian Industry Capability (AIC) objectives for the Work Order are to:

#### within the context of the Commonwealth obtaining value for money, identify and pursue opportunities to maximise the participation of Australian Entities in the performance of the Work Order;

#### facilitate the creation, enhancement and/or maintenance of Industry Capabilities within Australia and New Zealand to satisfy the Work Order requirements, achieve the ADF capability objectives, and support government’s and Defence’s goals for Australian Industry, as set out in Defence industry policy; and

#### ensure that Australian Industry has the necessary technology, IP rights, TD, know-how and know-why to participate in future development and sustainment work in relation to the services being provided under the Work Order.

### The Approved Subcontractor’s approach and obligations for giving effect to the objectives described in clause 6.1(a) must be set out in the Subcontractor AIC Plan, which must detail the specific activities and other commitments that the Approved Subcontractor will undertake in connection with the performance of the Approved Subcontract.

### The Approved Subcontractor must undertake the required activities to comply with the AIC obligations in accordance with the Approved Subcontract. Without limiting those AIC obligations, and with the aim of achieving the AIC objectives referred to in clause 6.1(a), the Approved Subcontractor must continually:

#### identify and promote opportunities for enhancing the quality of Australian Industry participation in the performance of the Approved Subcontract, particularly in relation to developing, enhancing and maintaining Industry Capabilities;

#### monitor and explore opportunities for the increased involvement of Australian Industry in the performance of the Approved Subcontract; and

#### liaise with the Supplier in relation to AIC in the performance of the Approved Subcontract and report on its performance of the AIC obligations in accordance with the Approved Subcontract.

### The Approved Subcontractor must comply with the Subcontractor AIC Plan (if any).

## Independent AIC Audit Program

### Without limiting the Commonwealth’s rights under clause 7, the Approved Subcontractor acknowledges and agrees that the Approved Subcontractor’s compliance with its AIC related obligations under this Deed and the Approved Subcontract may be Audited as part of the Commonwealth’s Independent AIC Audit Program.

### Each person conducting the Commonwealth’s Independent AIC Audit Program is a person authorised by the Commonwealth for the purposes of clause 7.

## Reporting

### Within 30 Working Days of the Effective Date, the Approved Subcontractor must provide the Commonwealth with a report which provides a breakdown of the Approved Subcontract price for the Approved Subcontract in respect of each of the following categories, separating amounts in respect of each category into budgeted Australian Contract Expenditure and budgeted Imported Contract Expenditure (and where reference to a subcontract means a subcontract to the Approved Subcontract):

#### labour costs (excluding labour provided through a subcontract);

#### materials costs (excluding materials provided through a subcontract);

#### other direct costs, including travel and accommodation costs;

#### subcontract costs (inclusive of all subcontractors to the Approved Subcontractor), with the breakdown of the subcontract price into ACE and ICE amounts to be provided for each of the top 10 subcontractors (by price), with all other subcontractors provided as the 11th entry, showing consolidated amounts for ACE and ICE;

#### indirect overheads; and

#### all remaining price elements, including management reserve, profit and incentives, as applicable to the Approved Subcontractor’s work scope and in relation to subcontracts.

### Within 30 Working Days after the occurrence of an ACE Measurement Point, or otherwise on request by the Commonwealth in relation to a proposed ASCP, the Approved Subcontractor must provide the Commonwealth with a report which provides a breakdown of the actual costs incurred in performing the Approved Subcontract up until and including the ACE Measurement Point or the date specified in the Commonwealth’s request (as applicable), with this breakdown to be provided for the Approved Subcontract in respect of each of the following categories, separating amounts in respect of each category into Australian Contract Expenditure and Imported Contract Expenditure (and where reference to a subcontract means a subcontract to the Approved Subcontract):

#### labour costs (excluding labour provided through a subcontract);

#### materials costs (excluding materials provided through a subcontract);

#### other direct costs. including travel and accommodation costs;

#### subcontract costs (inclusive of all subcontractors to the Approved Subcontractor), with the breakdown of the subcontract price into ACE and ICE amounts to be provided for each of the top 10 subcontractors (by price), with all other subcontractors provided as the 11th entry, showing consolidated amounts for ACE and ICE; and

#### indirect overheads.

# COMMONWEALTH ACCESS AND SECURITY

## Access

### During the performance of the Approved Subcontract, the Approved Subcontractor must, subject to the Commonwealth giving five Working Days' prior notice to the Approved Subcontractor, provide the Commonwealth and any person authorised by the Commonwealth, access to the Approved Subcontractor’s premises, and to records and accounts in connection with the performance of work under the Approved Subcontract, including the right to copy.

### Notwithstanding clause 7.1(a), in the event of an emergency, an accident or incident investigation, a threat to WHS or the Environment, the Commonwealth may require, and the Approved Subcontractor must provide, immediate access to the premises, records or accounts for any purpose related to such emergency, investigation or threat. The Commonwealth may copy any records or accounts for such purposes.

### Without limiting clauses 7.1(a), 7.1(b) and 7.1(d), the Approved Subcontractor acknowledges and agrees that:

#### the Auditor-General has the power under the Auditor Act 1997 (Cth) to conduct Audits (including performance audits) of the Approved Subcontractor in relation to the Approved Subcontract;

#### the Auditor-General may give a copy of, or an extract from, a report on an Audit in relation to the Approved Subcontract to any person (including a Minister) who, in the Auditor-General’s opinion, has a special interest in the report or the content of the extract; and

#### the Commonwealth may authorise the Auditor-General, or member of the staff of the Australian National Audit Office, to access premises, records and accounts under clause 7.1(a).

### Without limiting the generality of clause 7.1(a), the purposes for which the Commonwealth or any person authorised by the Commonwealth may require access include:

#### performing Audit and Surveillance activities in relation to Quality;

#### Auditing the Approved Subcontractor’s compliance with AIC related obligations under this Deed and the Approved Subcontract including validating progress in meeting the Subcontractor AIC Plan;

#### investigating the reasonableness of proposed prices or costs in any ASCP submitted to the Supplier under the Approved Subcontract;

#### investigating any:

##### postponement costs claimed;

##### schedule recovery costs claimed;

##### cost reimbursement payments;

##### Defect rectification costs claimed; and

##### other claims made by the Approved Subcontractor under the Approved Subcontract;

#### determining whether and to what extent steps should be taken to register or otherwise protect Commonwealth owned IP;

#### validating the Supplier's compliance with clause 2 and the IP Schedule;

#### Auditing raw data, Software, and Source Code for the purpose of validating the Approved Subcontractor’s performance under this Deed and the Approved Subcontract;

#### without being under any obligation to do so, monitoring the approved Subcontractor’s compliance with any applicable laws or approved plans in connection with the protection of WHS or the Environment, including the development and implementation of any systems, policies or procedures related to WHS and environmental compliance as required under the Approved Subcontract; and

#### such other matters specified in the Approved Subcontract.

### The Commonwealth must comply with, and must require any delegate or person authorised by the Commonwealth to comply with, any reasonable Approved Subcontractor safety and security requirements or codes of behaviour for the premises.

## DISP Accreditation and Security

### If the Approved Subcontractor or Approved Subcontractor Personnel require access to any Commonwealth Premises under the control or responsibility of Defence, the Approved Subcontractor must:

#### comply with any security requirements (including those contained in the DSPF) notified to the Approved Subcontractor by the Commonwealth from time to time; and

#### ensure that Approved Subcontractor Personnel are aware of and comply with the Commonwealth's security requirements.

### The Approved Subcontractor must:

#### ensure that Approved Subcontractor Personnel undertake any security checks, clearances or accreditations as required by the Commonwealth;

#### promptly notify the Commonwealth of any changes to circumstances which may affect the Approved Subcontractor's capacity to provide the Services in accordance with the Commonwealth's security requirements; and

#### provide a written undertaking in respect of security or access to the Commonwealth Premises in the form required by the Commonwealth.

### The security classification of the Services required under each Approved Subcontract will be up to and including the level specified in the Work Order. The Approved Subcontractor must:

#### obtain and maintain all elements of DISP membership at the levels specified in the Work Order, and in accordance with Principle 16 of the DSPF;

#### ensure that all of the required Approved Subcontractor Personnel (if any) possess a personnel security clearance at the minimum level specified in the Work Order, and comply with the requirements and procedures of Principle 40 of the DSPF; and

#### possess the facility accreditation (if any) and ICT system accreditation (if any) specified in the Work Order and comply with the requirements and procedures of Principles 23 and 73 of the DSPF.

### With respect to security classified information, the Approved Subcontractor must:

#### ensure that no security classified information furnished or generated under the Work Order or Approved Subcontract is released to a third party, including a representative of another country, without prior written approval of the originator through the Commonwealth;

#### promptly report to the Commonwealth any security incident, as defined by the DSPF, including instances in which it is known or suspected that security classified information furnished or generated under the Work Order or Approved Subcontract has been lost or disclosed to unauthorised parties, including a representative of another country; and

#### ensure that all security classified information transmitted between the parties or a party and a subcontractor, in Australia, whether generated in Australia or overseas, will be subject to the terms of Principle 71 of the DSPF.

### The Approved Subcontractor must:

#### classify all information in its possession relating to the performance of the Work Order or Approved Subcontract according to the DSPF and comply with any other additional security requirements as specified in the Work Order or the Approved Subcontract; and

#### ensure that all such information is safeguarded and protected according to the relevant level of security classification.

### Where COMSEC material is transmitted in Australia by the Approved Subcontractor or the Approved Subcontractor Personnel, the Approved Subcontractor must ensure that:

#### without limiting clause 7.2(d)(iii), all COMSEC material transmitted between the parties or a party and a subcontractor in Australia will be subject to the special security provisions of Principle 13 of the DSPF; and

#### all security classified information transmitted between the parties or a party and a subcontractor located overseas whether generated in Australia or by another country will be subject to the laws of the overseas country regarding the custody and protection of security classified information and to any bilateral security instrument between Australia and the overseas country.

### Where COMSEC material is transmitted overseas by the Approved Subcontractor or the Approved Subcontractor Personnel, the Approved Subcontractor must ensure that:

#### all COMSEC material transmitted between the parties or a party and a subcontractor located overseas will be subject to approval in the first instance by the Director ASD in respect of Australian COMSEC material and by the respective COMSEC authorities in other countries in respect of COMSEC material originating from those countries; and

#### once approved for release, the material will be subject to the laws of the overseas country regarding the custody and protection of COMSEC material as determined by the Director ASD and to any bilateral security instrument between Australia and the overseas country.

### The Approved Subcontractor must immediately notify the Commonwealth, and must comply with all directions of the Commonwealth, if the Approved Subcontractor becomes aware of any contravention of the Commonwealth's security requirements.

# LAW

## Goods and Services Tax

### In this clause, “GST” means a Commonwealth goods and services tax imposed by the A New Tax System (Goods and Services Tax) Act 1999 (Cth) and the expressions “adjustment event”, “taxable supply” and “tax invoice” have the meaning as in that Act.

### If a party to this Deed (for the purposes of this clause 8.1, “the Supplier”) makes a taxable supply under this Deed or in connection with any matter or thing occurring under this Deed to another party to this Deed (the “Recipient”) and the consideration otherwise payable for the taxable supply does not include GST, the Supplier will be entitled, in addition to any other consideration recoverable in respect of the taxable supply, to recover from the Recipient the amount of any GST on the taxable supply.

### If the amount paid by the Recipient to the Supplier in respect of GST differs from the GST on the taxable supply (taking into account any adjustment events that occur in relation to the taxable supply), an adjustment must be made. If the amount paid by the Recipient exceeds the GST on the taxable supply, the Supplier must refund the excess to the Recipient. If the amount paid by the Recipient is less than the GST on the taxable supply, the Recipient must pay the deficiency to the Supplier.

### A party will not be obliged to pay any amount in respect of GST to the other party unless a valid tax invoice has been issued in respect of that GST.

## No Exclusion of Law or Equity

Subject to its terms, this Deed is not to be construed to exclude the operation of any principle of law or equity intended to protect and preserve the confidentiality of the Confidential Information.

## Waiver

Failure by either party to enforce a provision of this Deed is not to be construed as in any way affecting the enforceability of that provision or the Deed as a whole.

## Remedies

### The rights and remedies provided under this Deed are cumulative and not exclusive of any rights or remedies provided by law or any other such right or remedy.

### Subject to the terms of this Deed, the rights and obligations of the parties under this Deed are in addition to and not in derogation of any other right or obligation between the parties under any other deed or agreement to which they are parties.

## Variation

This Deed may only be varied by written agreement of the parties.

## Applicable Law

The laws of New South Wales apply to this Deed, and the courts of that State have non-exclusive jurisdiction to decide any matter relating to this Deed.

## Notices

### Unless the contrary intention appears, any notice or communication under this Deed is effective if it is in writing and sent from and delivered to the relevant party, at the following address:

(INSERT COMMONWEALTH ADDRESS, FAX NUMBER AND EMAIL)

(INSERT APPROVED SUBCONTRACTOR ADDRESS, FAX NUMBER AND EMAIL)

### A notice given in accordance with this clause 8.7 is taken to be delivered:

#### if hand delivered, when received at the address;

#### if sent by pre-paid post, in 3 Working Days when sent within Australia and in 8 Working Days when sent by air mail from 1 country to another; or

#### if sent as an email, when the email enters the recipient’s information system, unless the sender’s information system receives a message within 1 Working Day that the email has not been delivered to the recipient,

but if the receipt, transmission or entry into the information system is not on a Working Day or is after 5.00pm (recipient's local time) on a Working Day, the notice is taken to be received at 9.00am (recipient’s local time) on the next Working Day.

EXECUTION

Executed as a deed.

| Signed, sealed and delivered for and on behalf of the Commonwealth by: |  |
| --- | --- |
| ------------------------------------------------ Signature of authorised representative | ------------------------------------------------ Signature of witness |
| ------------------------------------------------ Name of authorised representative | ------------------------------------------------ Name of witness |
| ------------------------------------------------ Date |  |

| Executed by <insert name of the Approved Subcontractor (ABN [insert ABN])> in accordance with section 127(1) of the Corporations Act 2001 (Cth): |  |
| --- | --- |
| ------------------------------------------------ Signature of director | ------------------------------------------------ Signature of director/company secretary |
| ------------------------------------------------ Name of director | ------------------------------------------------ Name of director/company secretary |
| ------------------------------------------------ Date | ------------------------------------------------ Date |

SCHEDULE 1

IP SCHEDULE

| Type of IP | Ownership and source | Licensing rights | Further information | Date added to the IP Schedule |
| --- | --- | --- | --- | --- |
| <specify the type of IP (e.g. Background IP / Third Party IP / Foreground IP)> | <specify the party / entity that owns the IP (e.g. Approved Subcontractor)> | <insert a reference to the licence rights that apply (e.g. the relevant Deed clause)> | <insert any other relevant information> | <insert date> |

SCHEDULE 2

CONFIDENTIAL INFORMATION

Guidance note: The Commonwealth’s policy on the identification of Confidential Information, including the ‘Confidentiality Test’, is contained on the Department of Finance (DoF) website at https://www.finance.gov.au/government/procurement/buying-australian-government/confidentiality-throughout-procurement-cycle.

The following four criteria comprise the ‘Confidentiality Test’, and must all be met before commercial information will be considered to be Confidential Information:

a.	Criterion 1:  The information to be protected must be specifically identified;

b.	Criterion 2: The information must be commercially sensitive;

c.	Criterion 3: Disclosure would cause unreasonable detriment to the owner of the information or another party; and

d.	Criterion 4:  The information was provided with an express or implied understanding that it would remain confidential.

The period of confidentiality must be specified for each item (e.g. the Deed Term).  It should not be for an unlimited period.

| Item No. | Item | Clause Ref | Reason for classification | Party for whom the information is Confidential | Period of Confidentiality |
| --- | --- | --- | --- | --- | --- |
|  | Any information that meets the DoF Confidentiality Test (e.g. clauses which are non-standard template clauses) | Insert relevant clause reference | Insert relevant reason that meets the DoF Confidentiality Test | Insert name of party | Insert period of confidentiality |

SCHEDULE 3

DEED OF CONFIDENTIALITY

Note to drafters:  Insert the negotiated form of Deed of Confidentiality, which should be on terms substantially equivalent to those in the applicable Confidentiality Deed Poll at Annex F to Attachment F to the Conditions of Deed for the ICT Provider Arrangement.

ANNEX H TO ATTACHMENT F

ACCEPTANCE CERTIFICATE

This is an Acceptance Certificate issued by the Commonwealth of Australia as represented by the Department of Defence (ABN 68 706 814 312) (Commonwealth) pursuant to the Deed of Standing Offer for the ICT Provider Arrangement (Deed) between the Commonwealth and <insert name of supplier (ABN [Insert ABN])> (Supplier) with respect to the Services provided under the Work Order described in Item 1 below.  Unless the context otherwise requires, terms used in this Acceptance Certificate have the meanings given in the Deed.

| Item No. | Description | Details |  |
| --- | --- | --- | --- |
| 1. | Description of Services (including Deliverables) (Services)) | Name of Services | <insert> |
|  |  | Applicable Milestone | <insert> |
|  |  | Applicable Work Order | <insert> |
|  |  | Description (e.g. quantity): | <insert> |
| 2. | Date Supplier offered Services for Acceptance | <insert date> |  |
| 3. | Conditions attached to Acceptance (if any) | <insert if applicable, otherwise “N/A”> |  |

The Commonwealth Accepts the Services on the date set out below, subject to any conditions stated in Item 3 above.  The Acceptance of the Services by the Commonwealth will not be taken to mean that the Services are free from Defects or have otherwise been performed in accordance with the Deed and the Work Order.  The issuance of this Acceptance Certificate is without prejudice to any right or remedy that the Commonwealth has at Law, or under the Deed or under the Work Order.

| Signed on for and on behalf of the Commonwealth by: |  |
| --- | --- |
| Name: |  |
| Position: |  |
| Signature: |  |
| Date: |  |

Note to drafters: This Acceptance Certificate must be signed by the Commonwealth Deed Representative, the relevant Commonwealth Contract Manager or a person authorised under clause 2.6 of the COD.

ANNEX I TO ATTACHMENT F

NOTICE OF INCLUSION

Note to drafters: To ensure consistency with the terms of the Deed, when drafting the new deed between the Commonwealth Agency and the Supplier, the terms and conditions of the Deed may only be varied to the extent necessary to reflect that the Services will be provided to the Commonwealth Agency.

INSTRUMENT OF ACCEPTANCE in respect of the Supplier's offer to supply Services to the Commonwealth Agency pursuant to clause 2.10 of the Conditions of Deed under the Deed of Standing Offer for the ICT Provider Arrangement (Deed) between the Commonwealth of Australia as represented by the Department of Defence and <insert name of Supplier>.

To:

<insert name of Supplier (ABN [insert ABN])> (Supplier)

<insert Supplier’s address for notices under the Deed>

A.	The offer to <insert name of Commonwealth Agency> to provide the Services under clause 2.10 of the Deed is accepted.

B.	The separate deed to be entered into between <insert name of Commonwealth Agency> and the Supplier as required by clause 2.10 of the Conditions of Deed is attached to this notice. The terms of the deed are consistent with the terms of the Deed with amendments to reflect that the Services will be provided to <insert name of Commonwealth Agency>.

Signed for and on behalf of <insert name of Commonwealth Agency (ABN [insert ABN])> by:

------------------------------------------------ Signature of authorised representative

------------------------------------------------ Name of authorised representative

------------------------------------------------ Date

ANNEX J TO ATTACHMENT F

AIC COMPLIANCE CERTIFICATE

[TO BE PRINTED ON SUPPLIER LETTERHEAD]

From:		<Supplier/AIC Subcontractor>

To:		Commonwealth of Australia represented by the Department of Defence

[WORK ORDER DETAILS] (the "Work Order")

<I am a director>/<We are directors> of <Supplier/AIC Subcontractor> of <address> ("Company") and <am>/<are each> authorised to execute this Certificate in the name of the Company.

<I/We> refer to the Work Order. Terms defined in the Work Order shall have the same meaning in this certificate unless given a different meaning in this Certificate.

This Certificate is an AIC Compliance Certificate for the purposes of the Work Order.

This Certificate is provided in conjunction with the [select which of the two following options is appropriate]:

###### a.	<Work Order/Subcontract> Status Report prepared by the Company in relation to the period from <insert> to <insert> (the “Review Period”) in accordance with the terms of the <Work Order/Subcontract>; and

###### b.	[Paragraph to apply to Supplier version only.] ACE measurement report prepared by the Company to support and justify the Achieved ACE Percentage at the most recent ACE Measurement Point in accordance with the terms of the Work Order.

<I/We> certify that during the Review Period and as at the date of this Certificate <(except as disclosed in paragraph f below)>:

a.	[Paragraph to apply to Supplier version only.] The obligations contained in <clauses 4.1 and 4.2 of the COD and clauses <insert> and <insert> of the Subcontract> are complied with and have been complied with since the date of the last AIC Compliance Certificate provided to the Commonwealth by the Supplier under the Work Order.

b.	[Paragraph to apply to Supplier version only.] As at the date of this Certificate:

###### (i)	the ACE information provided in the <Work Order Status Report>/<ACE measurement report> is complete and accurate;

###### (ii)	the calculation of the ACE has been undertaken in accordance with the ACE Measurement Rules (as applied under the <Work Order/Subcontract>); and

###### (iii)	status reporting against the AIC requirements of the Work Order is complete and accurate.

c.	[Paragraph to apply to AIC Subcontractor version only.]As at the date of this Certificate:

###### (i)	Subcontract status reporting against the AIC requirements of the Subcontract is complete and accurate;

###### (ii)	the calculation of the ACE has been undertaken in accordance with the ACE Measurement Rules; and

###### (iii)	there are no material non-compliances with the Company’s commitments set out in the Subcontract AIC Plan.

d.	The Essential AIC Obligations of the <Work Order/Subcontract> have been complied with and <I/we> <was/were> not aware of the occurrence of any breach or potential breach of any Essential AIC Obligation under the <Work Order/Subcontract>.

e.	The disclosed exceptions are as follows:

| Exception | Remedial action status proposed / undertaken |
| --- | --- |
| <insert clause and description> | <describe action undertaken / proposed> |

<I/We> acknowledge that disclosure of exceptions to compliance will not prejudice the rights of the Commonwealth under the Work Order.

The representations and warranties in this Certificate are correct and not misleading by reference to the facts and circumstances subsisting as at the date of this Certificate.

| [Director] |  | [Director] |
| --- | --- | --- |

ATTACHMENT G

GLOSSARY

- Acronyms and Abbreviations

| Abbreviation | Description |
| --- | --- |
| ABN | Australian Business Number |
| ABR | Australian Book of Reference |
| ABS | Australian Bureau of Statistics |
| ACE | Australian Contract Expenditure |
| ACIP | Approved Contractor Insurance Program |
| ACM | Asbestos Containing Material |
| ACN | Australian Company Number |
| ADF | Australian Defence Force |
| ADI | Authorised Deposit-taking Institution |
| AGSVA | Australian Government Security and Vetting Agency |
| AI | Artificial Intelligence |
| AIA | Australian Industry Activity |
| AIC | Australian Industry Capability |
| ANZ | Australian and New Zealand |
| ASD | Australian Signals Directorate |
| ATO | Australian Taxation Office |
| CASG | Capability Acquisition and Sustainment Group |
| CDPP | Commonwealth Data Protection Plan |
| CIOG | Chief Information Officer Group |
| COD | Conditions of Deed |
| COMSEC | Communications Security |
| COTS | Commercial-Off-The-Shelf |
| CPRs | Commonwealth Procurement Rules |
| CRF | Consolidated Revenue Fund |
| DI(G) | Defence Instruction (General) |
| DI ADMINPOL | Defence Instruction Administrative Policy |
| DISP | Defence Industry Security Program |
| DCP | Deed Change Proposal |
| DRAIC | Defence-Required Australian Industry Capability |
| DSPF | Defence Security Principles Framework |
| ED | Effective Date |
| G&A | General and Administrative |
| GFE | Government Furnished Equipment |
| GFF | Government Furnished Facilities |
| GFM | Government Furnished Material |
| GFS | Government Furnished Services |
| GST | Goods and Services Tax |
| IaaS | Infrastructure-as-a-Service |
| ICE | Imported Contract Expenditure |
| ICT | Information and Communications Technology |
| ICTPA | Information Communications Technology Provider Arrangement |
| IP | Intellectual Property |
| IPP | Indigenous Procurement Policy |
| IT | Information Technology |
| ITIL | IT Infrastructure Library |
| ITR | Invitation to Register |
| KPI | Key Performance Indicator |
| LEAPP | Legal, Ethical and Assurance Program Plan |
| LCC | Life Cycle Cost |
| LOT | Life-of-Type |
| MOTS | Military-Off-The-Shelf |
| MRU | Members Required in Uniform |
| NTE | Not-To-Exceed |
| NZBN | New Zealand Business Number |
| OEM | Original Equipment Manufacturer |
| ODIA | Offer Definition and Improvement Activities |
| OPM | Other Performance Measure |
| PaaS | Platform-as-a-Service |
| SaaS | Software-as-a-Service |
| SCCG | Security Classification and Categorisation Guide |
| SHI | System Health Indicator |
| SI | Systems Integration |
| SICP | Sovereign Industrial Capability Priority |
| SFIA | Skills Framework for the Information Age |
| SME | Small to Medium Enterprises |
| SOW | Statement of Work |
| SPO | System Program Office |
| SPM | Strategic Performance Measure |
| STR | Statement of Tax Record |
| T&M | Time and Materials |
| TD | Technical Data |
| WCAG | Web Content Accessibility Guidelines |
| WHS | Work Health and Safety |
| WHSMS | Work Health and Safety Management System |
| WOCP | Work Order Change Proposal |

DEFINITIONS

| Term | Definition |
| --- | --- |
| Acceptance | means acceptance of the Services in accordance with this Deed and the relevant Work Order; and ‘Accept’ has a corresponding meaning. |
| Acceptance Certificate | means a certificate in the form (or substantially in the form) of the certificate set out in Annex H to Attachment F. |
| Acceptance Criteria | means the requirements or criteria for Acceptance of the Services, as specified in a Work Order or relevant Approved Test Plan. |
| Accounting Standards | means the standards of that name maintained by the Australian Accounting Standards Board or other accounting standards generally accepted and consistently applied in Australia. |
| ACE Measurement Point | means each ACE Measurement Point specified in a Work Order. |
| ACE Measurement Rules | means the document titled ‘Australian Contract Expenditure Measurement Rules’, which defines the methods to be applied to determine the values for ACE and ICE for the Work Order, as notified by the Commonwealth to the Supplier from time to time. |
| ACE Value | means the Australian dollar value of ACE. |
| Achieved ACE Percentage | in respect of an ACE Measurement Point, means the ACE expressed as a percentage of the Total Contract Expenditure. |
| Achieved Performance | means the Supplier’s actual performance against each Performance Measure during a Review Period, as further described and calculated in accordance with Attachment E and the relevant Work Order. |
| Additional Module Terms | means the additional terms and conditions set out at Part 2 of Attachment A. |
| ADF Capability Objectives | has the meaning given in clause 1.3(a)(ix) of the COD. |
| Adjustment Note | has the same meaning as in the GST Act. |
| AI Capability | has the meaning given in clause 3.21(a) of the COD. |
| AI Checklist | means a document, in the form of a checklist that is required to be Approved, which outlines how AI will be developed on an ethically sound basis. |
| AIC Compliance Certificate | means a certificate in the form of Annex J to Attachment F. |
| AIC Objectives | means the objectives set out in clause 1.3(a)(x) of the COD. |
| AIC Obligations | means the obligations under this Deed and under a Work Order relating to AIC and for the avoidance of doubt includes the following obligations: the obligations on the Supplier set out under clause 4 of the COD and a Work Order (including within any SOW and within any ‘AIC Initiatives Program’ referenced within a SOW); and the Essential AIC Obligations. |
| AIC Remediation Plan | has the meaning given in clause 4.5(a) of the COD. |
| AIC Subcontractor | means an Approved Subcontractor identified as an AIC Subcontractor in a Work Order or determined to be an AIC Subcontractor in accordance with clause 11.11(l) of the COD. |
| AIC Subcontractor Obligations | means the obligations of an AIC Subcontractor under the relevant Approved Subcontract relating to AIC and for the avoidance of doubt includes the obligation to comply with the relevant Subcontractor AIC Plan. |
| Allowable Expenses | - means an amount Incurred by the Supplier that is, or is of a kind, specified in a Work Order as an Allowable Expense which may include the Allowable Expenses set out in Attachment B. |
| Annex | means a document identified as an annex to an Attachment. |
| Application | means any application program or application Software, including any relevant systems or subsystems, that are intended to perform a specific function for an end user or another application. |
| Application Development Services | means the Services specified in a Work Order as Application Development Services and as further described in Attachment A, which include the development of a new Application and/or an existing Application and may involve a Major Enhancement. |
| Application Maintenance Services | means the Services specified in a Work Order as Application Maintenance Services and as further described in Attachment A, which includes the provision of technical support, updates and Maintenance Services for an existing Application and may involve a Minor Enhancement. |
| Application Services | means the Services specified in a Work Order as Application Services and as further described in Attachment A. Application Services may include Application Development and Application Maintenance. |
| Approval | - means the act of the Commonwealth Deed Representative or the Commonwealth Contract Manager (as the case requires) approving, in writing, a particular claim, proposal, document or course of action as a basis for further work under this Deed or a Work Order. Approval in either case does not constitute Acceptance; and ‘Approve’ and ‘Approved’ have a corresponding meaning. |
| Approved Contractor Insurance Program or ACIP | - means the Approved Contractor Insurance Program under CASG’s centralised process for monitoring the compliance of contractors with contractual insurance requirements as further described in clause 9.7 of the COD. |
| Approved Subcontract | - means a contract between the Supplier and an Approved Subcontractor. |
| Approved Subcontractor | - means any Subcontractor that is specified as an Approved Subcontractor under a Work Order or otherwise Approved by the Commonwealth as an ‘Approved Subcontractor’’. For the avoidance of doubt, an AIC Subcontractor is an Approved Subcontractor. |
| Approved Subcontractor Deed | means a deed in the form of Annex G to Attachment F required to be signed by a relevant Approved Subcontractor as further described in clause 11.11(j) of the COD. |
| Approved Subcontractor Threshold | means the amount specified as, or calculated in accordance with, the Approved Subcontractor Threshold in the Work Order. |
| Artificial Intelligence or AI | means a machine-based system (including specialised Software) that can: for a given set of human-defined objectives; and utilising methodologies drawn from techniques including machine learning, data science, and/or statistics, make predictions, recommendations or decisions that may influence real or virtual environments, and otherwise carry out tasks or behaviour that would require a degree of human intelligence as if such actions were performed by a human. |
| Asbestos Containing Material or ACM | has the meaning given in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth). |
| At Risk Amount | means the portion of the relevant Work Order Price at risk that is either fully earned or reduced relative to the Supplier’s performance in providing the Services, that is measured by the relevant Performance Measures and determined in accordance with Attachment B, Attachment E and the relevant Work Order (as the case requires). The At Risk Amount may be expressed as a percentage of the Work Order Price or as a dollar amount, as specified in a Work Order. |
| At Risk Deduction | means the deduction(s) (if any) made by the Commonwealth in respect of the Supplier’s performance against a Performance Measure, calculated in accordance with Attachment E or a Work Order. |
| Attachment | means a document identified as an attachment to the COD and includes any Annexes to that Attachment. |
| Australian Contract Expenditure or ACE | - has the meaning given in paragraph 2.2 of the ACE Measurement Rules. |
| Australian Entity | - means: a company registered under the Corporations Act 2001 (Cth) or a company registered under the Companies Act 1993 (New Zealand); a body corporate, partnership, joint venture or association formed or incorporated in Australia or New Zealand; or a foreign-owned company in Australia or New Zealand, and which has a registered body number (ie, ARBN or NZRBN), carrying on business through a permanent establishment in Australia or New Zealand, including as evidenced through employment and the conduct of business operations in Australia or New Zealand. |
| Australian Industry | means Australian Entities that perform work in Australia or New Zealand. |
| Australian Industry Activity or AIA | means an activity identified as an Australian Industry Activity in a Work Order. |
| Australian Industry Capability (AIC) | means the program of activities set out in this Deed and a Work Order to achieve the Government and Defence policies for Australian Industry. |
| Australian Industry Capability (AIC) Plan | means an AIC plan developed, delivered and updated by the Supplier in accordance with a Work Order. |
| Australian Industry Opportunity or AIO | means an opportunity to achieve enhanced outcomes against the AIC Objectives. |
| Australian Privacy Principles | has the same meaning as in the Privacy Act 1988 (Cth). |
| Authorisation | means a licence, accreditation, permit, registration, regulatory approval, Export Approval or other documented authority (however described), required by Law and necessary for the provision of Services or the performance of this Deed or any Work Orders. |
| Authorised Deposit-taking Institution or “ADI” | has the same meaning given in the Banking Act 1959 (Cth) |
| Authorised Person | of a party, means a person to whom the party has delegated a function, or whom the party has authorised to carry out a function, under clause 2.6 of the COD. |
| Background IP | - means Intellectual Property (other than Third Party IP), that is: in existence as at the Deed Effective Date or is subsequently brought into existence other than as a result of the performance of this Deed or a Work Order; and embodied in, or attaches to, the Services, or is otherwise necessarily related to the functioning or operation of the Services, - and includes IP that is Background IP under the Original Panel Deed. |
| Base Date | - means the date specified as the Base Date in the Deed Details Schedule or a Work Order (as the case requires). |
| Base Date Value | means, for an amount specified in this Deed or a Work Order as being subject to indexation, the amount as at the Base Date. |
| Benchmark Value | means the amount determined by the Benchmarker as a result of Benchmarking in accordance with clause 7.12 of the COD, which is the amount generally charged by suppliers (similar to the Supplier) to any customer for services (similar to the Services). |
| Benchmarker | means a person appointed pursuant to clause 7.12 of the COD to conduct Benchmarking. |
| Benchmarking | means a process and associated activities conducted in accordance with clause 7.12 of the COD to compare the Labour Rates (and any other amounts paid or payable) for any Service under this Deed or a Work Order with amounts generally charged by suppliers (similar to the Supplier) to any customer for services (similar to the Services). For clarity, the amounts paid or payable that may be subject to Benchmarking include any: Maximum Labour Rate; Labour Rate; price for Task-Priced Services; Fixed Price; Work Order Price; and other amount paid or payable under a Work Order. |
| Business Continuity Plan | means the business continuity plan that the Commonwealth, in respect of a Disaster, may require under a Work Order. |
| Change Effective Date | means the date when a Continuous Modification comes into effect. |
| Change of Control | means: a body corporate or entity that Controls the Supplier or the Guarantor ceases to Control the Supplier or the Guarantor; a body corporate or entity that does not Control the Supplier or the Guarantor comes to Control the Supplier or the Guarantor; or where the Supplier or the Guarantor is either a partnership or sole trader, any transfer or assignment of any interest in the relevant partnership or sole trader. |
| Changeover Date | means the date that the Supplier is required to supply Services that are within the scope of a WofG Arrangement under the terms of the WofG Arrangement, as specified in a WofG Changeover Notice (or if no date is specified, the date that is 30 days from the date a WofG Changeover Notice was received by the Supplier). |
| Circuit Layout | means a circuit layout that is protected under the Circuit Layouts Act 1989 (Cth) or the corresponding laws of any other jurisdiction. |
| Claim | means a claim, allegation, demand, suit or proceeding of any kind, including by way of court proceedings, proceedings in the nature of arbitration, mediation or other methods of dispute resolution and administrative claims and proceedings (whether or not before a tribunal). |
| Cloud Security Assessment Report Template | means the Cloud Security Assessment Report Template that is to be used to document the assessment of a Cloud Services provider, available at: https://www.cyber.gov.au/acsc/view-all-content/publications/cloud-security-assessment-report-template as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Cloud Security Guidance | means the Australian Government Cloud Security Guidance, available at: https://www.cyber.gov.au/acsc/government/cloud-security-guidance as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Cloud Services | means the Services specified in a Work Order as Cloud Services and as further described in Attachment A, including associated support services and assistance in relation to the Commonwealth's use of such cloud services, including in relation to task-orientated questions and technical support. |
| Commercialise | means to exploit IP in return for payment of a Royalty or a commercial return to the licensee or any sublicensee. |
| Commonwealth Agency | means: a body corporate or an unincorporated body established or constituted for a public purpose by Commonwealth legislation or an instrument made under that legislation (including a local authority); a body established by the Governor-General or by a Minister of State or the Commonwealth, including departments; or an incorporated company over which the Commonwealth exercises control. A Commonwealth Agency excludes the Department of Defence. |
| Commonwealth Contract Manager | means the Commonwealth's nominated contract manager for the relevant Work Order as specified in the relevant Work Order and as may be replaced from time to time in accordance with clause 2.5 of the COD. |
| Commonwealth Data | means all data and information (including Personal Information) relating to the Commonwealth and its operations, facilities, customers, Personnel, assets and programs in whatever form that information may exist that is provided to or accessed by the Supplier or Supplier Personnel or transmitted, stored or hosted on the Supplier’s systems, networks, devices or equipment in connection with this Deed and/or a Work Order. Commonwealth Data includes Commonwealth Material. |
| Commonwealth Data Protection Plan or CDPP | means the plan relating to the protection of Commonwealth Data that the Commonwealth may require under a Work Order. |
| Commonwealth Deed Representative | means the Commonwealth's Deed manager and representative for this Deed as specified in the Deed Details Schedule and as may be replaced from time to time in accordance with clause 2.5 of the COD. |
| Commonwealth Default | means a Default by the Commonwealth, a Commonwealth Officer or an Other Supplier. |
| Commonwealth Fraud Control Framework | means the policy of that name, as amended from time to time, available at: https://www.ag.gov.au/integrity/publications/commonwealth-fraud-control-framework as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Commonwealth Funded Resources | has the meaning set out in clause 3.14(a) of the COD. |
| Commonwealth Material | means any Material relating to the Commonwealth (and any Modifications to that Material) provided to the Supplier by the Commonwealth in connection with the provision of the Services or the discharge of its responsibilities under this Deed or any Work Order. |
| Commonwealth Officer | means any of the following: a Minister of State for the Commonwealth; a person employed or engaged under the Public Service Act 1999 (Cth) or the Members of Parliament (Staff) Act 1984 (Cth); a person who is included in Defence Personnel; and a member of the Australian Federal Police. |
| Commonwealth Personnel | means any Commonwealth Officers, Defence Personnel and any other agents of the Commonwealth. |
| Commonwealth Premises | means any of the following that is owned, leased, occupied or operated by the Commonwealth: an area of land or any other place (whether or not it is enclosed or built on); a building or other structure; and a vehicle, a vessel (including a submarine) or an aircraft. |
| Commonwealth Procurement Rules or CPRs | means the Commonwealth Procurement Rules commencing 14 December 2020, as amended or replaced from time to time. |
| Commonwealth Property | - means property of any kind owned or leased by, or in the possession of, the Commonwealth. Commonwealth Property includes GFM and Commonwealth Data. |
| Competitive Dialogue | - means an Early Engagement Activity involving discussion sessions or workshops between the Commonwealth, the Supplier and relevant Other Suppliers as further described in Attachment C. |
| Conditions of Deed or COD | - means clauses 1 to 13 of this Deed. |
| Confidential Information | means: any information in this Deed that is identified in Attachment H; any information described as “designated Confidential Information” in a Work Order; any other information: - that is commercially sensitive (not generally known or ascertainable); the disclosure of which would cause unreasonable detriment to the owner of the information or another party; and that was provided with an express or implied understanding that it would remain confidential, but does not include information which: is or becomes public knowledge other than by breach of this Deed or any Work Order; is in the possession of a party without restriction in relation to disclosure before the date of receipt; or has been independently developed or acquired by the receiving party. |
| Confidentiality Deed Poll | means: if the proposed recipient of Confidential Information is any person (including a body politic, body corporate and partnership) other than a person referred to in item b. below, a confidentiality deed poll substantially in the form of Part 1 of Annex F to Attachment F; and if the proposed recipient of Confidential Information is a natural person who is an employee of a Supplier, a confidentiality deed poll substantially in the form of Part 2 of Annex F to Attachment F. |
| Consolidated IP Schedule | means the consolidated list of all IP set out in each of the IP Schedules provided by the Supplier to the Commonwealth in accordance with clause 5.10 of the COD and a Work Order, which must be substantially in the form of Attachment I or such other format as agreed between the parties. |
| Continuous Modification | has the meaning given in clause 6.2(a) of Attachment A. |
| Control | means, in relation to the Supplier or a Guarantor, any of the following: the ability to exercise or control the exercise of the right to vote in respect of more than 50% of the voting shares or other form of voting equity in the Supplier or the Guarantor; the ability to dispose or exercise control over the disposal of more than 50% of the shares or other form of equity in the Supplier or the Guarantor; the ability to appoint or remove a majority of the directors of the Supplier or the Guarantor; the ability to exercise or control the exercise of the casting of a majority of the votes at the meeting of the board of directors of the Supplier or the Guarantor; or any other means, direct or indirect, of dominating the decision making and financial and operating policies of the Supplier or the Guarantor. |
| Controller | has the same meaning as in the Corporations Act 2001 (Cth). |
| Copyright | means any existing or future copyright as defined under the Copyright Act 1968 (Cth) or the corresponding Laws of any other jurisdiction in any original literary and artistic works, computer programs and Software, sound recordings and any other works or subject matter whether stored electronically or otherwise in which copyright subsists and may subsist in the future. |
| Corrective Maintenance | means those actions necessary to restore items or systems to a satisfactory condition or level of performance after Failure or other unsatisfactory condition has been detected. It may be performed on any item, irrespective of whether another form of Maintenance Services (such as Preventive Maintenance) is also defined for the item or system. In some cases the Corrective Maintenance action necessary may be equivalent to a Preventive Maintenance task defined for the item or system. Corrective Maintenance may also occur as a result of a suspected Failure, even if further investigation indicates that no actual Failure occurred. |
| Counterfeit ICT | means any Hardware, Software and other ICT products, including any components or parts, that are, or might reasonably be suspected of being: a copy, imitation, substitute, refurbished, untested or a modified part, or a part containing tampered markings or part numbers; and/or misrepresented or fraudulently presented as being a specified genuine or original product of an OEM or a product authorised for use by the OEM, without the authority of the OEM to do so. |
| Critical Milestone | means a Milestone under a Work Order that is specified as a Critical Milestone. |
| Customer Satisfaction Survey | means: a survey to be conducted in accordance with clause 2.5 of Part 2 of Attachment E and KPI-01; or any other survey used by the Commonwealth to determine customer satisfaction in relation to the Supplier’s performance of Services, as specified in a Work Order. |
| Cyber Incident | has the meaning given in clause 11.14(a)(i) of the COD. |
| Cyber Loss and Liability Insurance | - means a cyber insurance policy which covers the Supplier for: liability resulting from the alleged or actual theft of, or unauthorised dissemination or use of, or unauthorised access to, personal, confidential, classified or other proprietary information; “network security liability”, that is liability arising from unauthorised access to, unauthorised use of or unauthorised modification of computer systems or applications, including hacker attacks, the inability of an authorised party to access, use or modify the systems or applications (including because of “denial of service” attacks), unless caused by an electrical failure not in the direct operational control of the insured; liability arising from malware included in the Services, or introduced into equipment, networks or existing applications or systems, or data relating thereto, belonging to or used by the Commonwealth, the Supplier or a third party; costs and expenses of government investigations into events of a kind described in paragraphs a. to c.; fines and penalties imposed in relation to events of a kind described in paragraphs a. to c.; mitigation (including web clean up) costs, crisis management costs and investigation (including forensic) costs in relation to events described in paragraphs a. to c.; cyber ransom and extortion; and data recovery costs, incurred in relation to of an event of the kind described in paragraphs a. to c., written on an occurrence basis with a limit of indemnity of not less than the amount specified in the Deed Details Schedule for any one occurrence and in the aggregate for all occurrences in any 12 month policy period. The insurance shall cover the liability of the Supplier arising as a result of any act or omission of the Supplier or an employee, officer or agent of the Supplier. |
| Data Mining | means analysing or searching for patterns in data sets to extract information and transform it into an understandable structure, whether through automated or human means, and includes data dredging, data fishing and data snooping or similar methods. |
| day | means a calendar day. |
| Deed | means this Deed, including the Deed Details Schedule, COD, Attachments and Annexes. |
| Deed Change Proposal or DCP | has the meaning given in clause 11.1(b) of the COD. |
| Deed Details Schedule | means the details set out under the table titled ‘Deed Details Schedule’ in the Deed. |
| Deed Effective Date | means the date set out in, or as otherwise determined in accordance with, item 1 of the Deed Details Schedule. |
| Deed Objectives | means the objectives listed under clause 1.3(a) of the COD. |
| Deed of Guarantee and Indemnity | means a Deed of Guarantee and Indemnity in the form of Annex E to Attachment F that the Commonwealth may require in accordance with clause 7.4(a) of the COD. |
| Deed of Variation | means the Deed of Variation entered into by the Commonwealth and the Supplier on or about the Deed Effective Date, and pursuant to which the parties have given effect to the Deed Details Schedule, COD, Attachments and Annexes. |
| Deed Term | means the Initial Deed Term plus any extension in accordance with clause 1.4 of the COD. |
| Default | means any of the following: a breach of an express or implied provision of this Deed or any Work Order by a party to this Deed or any Work Order; and a breach of a general law duty or an applicable Law in relation to this Deed or any Work Order by any of the following: - (i) the Commonwealth or Commonwealth Personnel; - (ii) an Other Supplier or an employee, officer or agent of an Other Supplier; and - (iii) the Supplier or Supplier Personnel. A breach of a general law duty or an applicable Law by Commonwealth Personnel, an Other Supplier or an employee, officer or agent of an Other Supplier is taken to be a Default by the Commonwealth. A breach of a general law duty or an applicable Law by Supplier Personnel is taken to be a Default of the Supplier. |
| Default Notice | has the meaning given in clause 13.3(a) of the COD. |
| Defect | means: in respect of an Existing System or a Deliverable, any fault, defect, damage, omission or deficiency in design, materials, workmanship or quality (other than fair wear and tear), which: - (i) results in the Existing System or a Deliverable not conforming to a requirement of this Deed, any Work Order or applicable legislation or recognised standards of practice; or - (ii) renders the Existing System, or Deliverable unfit for its intended use; and in respect of any other Service, the provision of the Service otherwise than in accordance with the relevant Work Order, applicable legislation or recognised standards of practice. |
| Defect Notification Period | means, in relation to the Services provided under a Work Order, the period: - a. that starts when the Services are Accepted or Approved and ends at the end of the period specified in the relevant Work Order as the ‘Defect Notification Period’ for the Services; and - b. if clause 8.2(f) of the COD applies, the period calculated in accordance with that clause. |
| Defence | means the Department of Defence and/or the Australian Defence Force. |
| Defence Personnel | means an employee of the Department of Defence or a member of the Australian Defence Force (whether of the Permanent Forces or Reserves as defined in the Defence Act 1903 (Cth)) and the equivalents from other organisations on exchange to Defence. |
| Defence Property | means Commonwealth Property administered by Defence. |
| Defence Protected Cloud | means a cloud environment that operates as an extension of the Defence Protected Network. |
| Defence Protected Network | means Defence’s internal communication system (intranet) which allows access to Defence related information to wider Defence user groups. |
| Defence Purpose | means a purpose related to any of the following: the defence and defence interests of Australia; the national security of Australia; the provision of aid or assistance in respect of an emergency or disaster (whether natural or otherwise); peacekeeping or peace enforcement activities; and the carrying out of any function, power or activity of Defence, - and includes any purpose related to or incidental to any of these purposes. |
| Defence-Required Australian Industry Capability or DRAIC | means an Industry Capability provided by one or more Australian Entities that provides specific outcomes required by Defence, and which is described in a Work Order. A DRAIC is a combination of DRAIC Elements that can be: organised and operated to provide the required outcome; and applicable to the Services. |
| Defence Service Provider | means a person, other than Defence Personnel, involved in Defence work or engaged by Defence. |
| Deferred Payment Amount | means the portion of the relevant Work Order Price which will be withheld from payment to the Supplier until such time as determined in accordance with clause 3 of Attachment B and the relevant Work Order. The Deferred Payment Amount may be expressed as a percentage of the Work Order Price or as a dollar amount, as specified in a Work Order. |
| Deliverable | means any service, information (including Technical Data and Material), document (including report, manuals, designs, drawings and the like), hardware, product, system, Software or other thing which is, or is required by a Work Order to be, delivered or provided by the Supplier or its agents to the Commonwealth or its agents. |
| Digital Service Standard | means the policy of that name, as amended from time to time, available at: https://www.dta.gov.au/help-and-advice/about-digital-service-standard as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Disaster | means an event or series of events that has the actual or likely effect of preventing: the Supplier from providing the Services; or the Commonwealth from receiving or having the benefit of the Services. |
| Discrimination Act | means each of the following: Age Discrimination Act 2004 (Cth); Disability Discrimination Act 1992 (Cth); Racial Discrimination Act 1975 (Cth); Sex Discrimination Act 1984 (Cth); Discrimination Act 1991 (ACT); Anti-Discrimination Act 1977 (NSW); Anti-Discrimination Act 1996 (NT); Anti-Discrimination Act 1991 (Qld); Equal Opportunity Act 1984 (SA); Anti-Discrimination Act 1998 (Tas); Equal Opportunity Act 2010 (Vic); Equal Opportunity Act 1984 (WA); and any other Law which prohibits or makes discrimination of a person unlawful, - and as any of the above Laws may be amended, updated or replaced with a corresponding Law from time to time. |
| Dispute | means any dispute, difference or disagreement between the parties arising out of or in connection with this Deed or any Work Order, including any dispute or difference as to the formation, validity, existence or termination of this Deed or any Work Order. |
| document | includes each of the following: any paper or other materials on which there are writing, marks, figures, symbols or perforations having meaning for persons qualified to interpret them; and any article or material from which sound, images or writings are capable of being reproduced with or without the aid of any other article or device. |
| DRAIC Elements | means a component element of a DRAIC, and includes, as separate DRAIC Elements, infrastructure, hardware, Software, materiel, facilities, personnel, information and communications technology (ICT), processes, and Technical Data. |
| Early Engagement Activities | means the early engagement activities set out in Attachment C that the Commonwealth may elect to undertake with a Supplier and any Other Suppliers. |
| Eligible Data Breach | has the meaning given in the Privacy Act 1988 (Cth). |
| Environment | in the context of environmental management, means any of the following: ecosystems and their constituent parts; natural and physical resources; the qualities and characteristics of locations, places and areas; noise; and the social, economic, aesthetic and cultural aspects of a thing mentioned in paragraph a, b or c. |
| Environmental Harm | means any actual or threatened adverse impact on, or damage to, the Environment. |
| Environmental Outcomes | means the minimisation of Environmental Harm wholly or partially caused by Defence’s integrated ICT environment or its use, achieved through the elimination of environmental hazards and minimisation of environmental risks. |
| Essential AIC Obligations | means each of the obligations set out in clause 4.2 of the COD. |
| Ethical AI Risk Matrix | means a document, in the form of a matrix, that is required to be Approved, which identifies and describes risks with respect to AI and how those risks are proposed to be treated. |
| Excepted Risk | means an event or circumstance that is any of the following: a. an act of God, including a natural disaster, such as a bushfire, an earthquake, a flood, a landslide or a cyclone; b. war, invasion, acts of foreign enemies, hostilities between nations, a terrorist act as defined in section 100.1 of the Criminal Code, civil insurrection or militarily usurped power; c. confiscation by governments or public authorities; or d. ionising radiation, contamination by radioactivity from nuclear fuel or waste, or combustion of nuclear fuels. |
| Existing System | means, in relation to the provision of the Services, an Application or a system owned or used by the Commonwealth that is in existence before the Services are provided, and subordinate components of such an Application or system. |
| Expiry Date | has the meaning given in clause 7.3(d) of the COD. |
| Export Approval | means an export licence, agreement, approval or other documented authority (however described) relating to export, required from the relevant authority in the country of origin and necessary for the performance of this Deed and any Work Order, including the provision and use of the Services. |
| Failure | means the inability of a system or component to perform its required functions within specified performance requirements. |
| Financial Security | means financial security to be provided by the Supplier to the Commonwealth which complies with clause 7.3(b) of the COD. |
| Financial Security Amount | means the amount specified in the Work Order as the Financial Security Amount for the Work Order. |
| Fixed Price | means a fixed price specified in a Work Order as payment for the performance of Services, which may comprise a lump sum payment or discrete Milestone Payments. |
| Foreground IP | means Intellectual Property created by the Supplier or a Subcontractor on or following the Deed Effective Date, for the purpose of or as a result of performing its obligations under this Deed or a Work Order (other than Background IP or Third Party IP). |
| General Interest Charge | means the Australian Taxation Office sourced rate determined under section 8AAD of the Taxation Administration Act 1953 (Cth) expressed as a decimal rate per day. |
| GFF Licence | means the licence which the Supplier may be required to execute in accordance with clause 3.9 of the COD. |
| Glossary | means this glossary at Attachment G to the COD. |
| Goods and Services Tax or GST | has the same meaning as in the GST Act. |
| Governance Body | has the meaning given in Attachment D. |
| Governance Framework | means the governance framework set out in Attachment D. |
| Government Agency | means a person or body performing governmental functions, including any of the following: a body politic; a government or government department or other body; a governmental, semi-governmental or judicial person; and a person (whether autonomous or not) charged with the administration of a Law. |
| Government Furnished Facilities or GFF | means the facilities, accommodation and sites that the Commonwealth may provide the Supplier and the Supplier's Personnel with access to and use of for the purpose of providing the Services under a Work Order. |
| Government Furnished Material or GFM | means equipment, resources and materials provided or to be provided to the Supplier by the Commonwealth, as set out in this Deed or a Work Order. For the avoidance of doubt, equipment, resources and materials provided or to be provided to the Supplier by an Other Supplier is not GFM. |
| Government Furnished Services or GFS | - means the services identified as ‘Government Furnished Services’ in a Work Order. |
| Greyware ICT | - means any Hardware, Software and other ICT products, including any components or parts, that are, or might reasonably be suspected of being, supplied or procured using supply distribution channels which, whilst may be legal, are unofficial, unauthorised or unintended by the OEM. |
| Grievance Mechanism | - means a process for handling a complaint or grievance about Modern Slavery practices that is consistent with the criteria set out in the Guiding Principles on Business and Human Rights. |
| GST Act | means the A New Tax System (Goods and Services Tax) Act 1999 (Cth) and associated taxation legislation. |
| GST Agent | means the GST Agent specified in the Deed Details Schedule (if any) as further described in clause 7.9 of the COD. |
| Guarantee | means each of a Deed of Guarantee and Indemnity and a Financial Security. |
| Guarantor | means the guarantor (if any) required to execute a Deed of Guarantee and Indemnity in accordance with clause 7.4 of the COD. |
| Guiding Principles on Business and Human Rights | means the United Nations’ Guiding Principles on Business and Human Rights: Implementing the United Nations “Protect, Respect and Remedy” Framework available at: https://www.ohchr.org/documents/publications/guidingprinciplesbusinesshr_en.pdf as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Hardware | means the hardware to be provided by the Supplier as specified in a Work Order. |
| Harmful Code | means a computer program, adware, spyware, bot, ransomware, rootkit, trojan, virus, worm or other code: that is harmful, destructive or disabling; the intent or effect of which is malicious; or without limiting paragraph (a) or (b): assists in or enables unauthorised access to, or disclosure, destruction or corruption of data; or assists in or enables theft, alteration or denial of service. |
| Help Desk | means the resource that the Supplier makes available to the Commonwealth as a single point of contact for Commonwealth Personnel to access and obtain technical support and guidance to resolve ICT problems or issues. |
| ICT Personnel Resources | means the Services specified in a Work Order as ICT Personnel Resources and as further described in Attachment A. |
| ICTPA Documents | means all: books and records in relation to the Supplier's performance under this Deed and any Work Order (including pricing calculations); and documents created in connection with the performance of the Services under a Work Order, - except for the Supplier’s or its Approved Subcontractor's internal documents (including diary notes, internal memoranda or internal minutes) that: is Confidential Information which has not previously been disclosed to the Commonwealth in connection with this Deed and any Work Order; and relates solely to the internal business operations of the Supplier or its Approved Subcontractors, including any documents that are the subject of legal professional privilege. |
| Illegal Worker | means a person who: has unlawfully entered and remains in Australia; has lawfully entered Australia but remains in Australia after their visa has expired or been revoked; or is in breach of their visa conditions. |
| Imported Contract Expenditure or ICE | has the meaning given in paragraph 2.3 of the ACE Measurement Rules. |
| Incident | means any event which is not part of the standard operation that causes, or may cause, an interruption to, or reduction in, the quality of the functions delivered by the Services, including any Deliverable or Software. An Incident includes: an unplanned interruption to the Services; a Defect; a reduction in the quality of, or the quality of a function delivered by, the Services; and security incidents. |
| Incur | means a cost or expense that the Supplier becomes liable for as a result of performing the Services, for which a payment has been made or is recognised by general accounting standards as due to be made; Incurred has a corresponding meaning. |
| Independent AIC Audit Program | means the Commonwealth’s Independent AIC Audit Program for auditing compliance with the AIC Obligations and AIC Subcontractor Obligations. |
| Indigenous Enterprises | means an organisation that is 50 per cent or more Indigenous owned that is operating a business. |
| Indigenous Participation Plan | means a plan detailing how the Supplier will meet the mandatory minimum requirements for the Indigenous Procurement Policy. |
| Indigenous Procurement Policy or IPP | means the policy of that name, as amended from time to time, available at: https://www.niaa.gov.au/indigenous-affairs/economic-development/indigenous-procurement-policy-ipp as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Industry Briefings | means an Early Engagement Activity involving the briefing of the Supplier and/or 1 or more Other Suppliers for the purpose of providing background information and clarification in relation to services required by the Commonwealth under this Deed as further described in Attachment C. |
| Industry Capability | means the ability, resulting from the employment of business, commercial and industry resources, to provide particular goods and/or services. An industry capability is one that is not only able to provide the goods and services when needed, but it is also sustainable over the period that the industry capability may be required; and ‘Industry Capabilities’ has a corresponding meaning. |
| Information Security Manual | means the Australian Government Information Security Manual, available at: https://www.cyber.gov.au/acsc/view-all-content/ism as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Infrastructure as a Service or “IaaS” | means the capability provided to the Commonwealth to provision processing, storage, networks, and other fundamental computing resources where the Commonwealth is able to deploy and run arbitrary software, which can include operating systems and Applications. The Commonwealth does not manage or control the underlying cloud infrastructure but has control over operating systems, storage, and deployed Applications and possibly limited control of select networking components (e.g. firewalls). |
| Infringing Item | has the meaning given in clause 10.2(c) of the COD. |
| Initial Deed Term | has the meaning given in clause 1.4(a) of the COD. |
| Insolvency Event | means, in respect of a person, any of the following: the person: becoming insolvent; ceasing to carry on all or a material part of its business; or taking any step toward entering into a compromise or arrangement with, or assignment for the benefit of, any of its members or creditors; the appointment of a Controller, a liquidator or provisional liquidator, trustee for creditors or in bankruptcy or analogous person to the person or any of the person's property; the person becoming subject to external administration provided for in Chapter 5 of the Corporations Act 2001 (Cth); the person suffering execution against, or the holder of a Security Interest or any agent on its behalf taking possession of, any of the person's property (including seizing the person's property within the meaning of section 123 of the Personal Property Securities Act 2009 (Cth)); the person being taken under section 459F(1) of the Corporations Act 2001 (Cth) to have failed to comply with a statutory demand; an order or resolution for the winding up or deregistration of the person; a court or other authority enforcing any judgment or order against the person for the payment of money or the recovery of any property; and any analogous event under the Law of any applicable jurisdiction. |
| Integrated System | means, in relation to the Services, a new system which: brings together multiple heterogeneous computing systems, software applications and products (including Existing Systems and disparate systems); when installed and operational, functions as a co-ordinated whole of system; and meets the specifications and delivers the overarching functionality and capabilities described under the relevant Work Order. |
| Intellectual Property or IP | means all present and future rights conferred by a written law in or in relation to any of the following: Copyright; Circuit Layouts, Patents, Registrable Designs or Trade Marks (including service marks); and any other rights resulting from intellectual activity in the industrial, scientific, literary or artistic fields recognised in domestic law anywhere in the world whether registered or unregistered. |
| Invitation to Register or ITR | means an Early Engagement Activity which may be conducted by the Commonwealth to seek expressions of interest from Suppliers as further described in Attachment C. |
| IP Schedule | means a list of IP to be provided by the Supplier to the Commonwealth in accordance with clause 5.10 of the COD and a Work Order, which must be in the format set out in Attachment I or such other format as agreed between the parties. |
| Key Performance Indicator or KPI | means a key performance indicator in respect of the Services that the Supplier must meet or exceed, as specified in a Work Order. |
| Key Person | means the person holding or acting in a Key Position. |
| Key Position | - means a position specified in a Work Order as a Key Position. |
| Labour Category | means a Labour Category specified in the table of Maximum Labour Rates in Attachment B or a Work Order. |
| Labour Rate | for a Labour Category under a Work Order, means the rate specified in the Work Order as the Labour Rate for the Labour Category. |
| Law | means any applicable law (including common law and equity), statute, regulation, by-law, ordinance, subordinate legislation or industry code in force at the relevant time. |
| LD Amount | means an amount specified in a Work Order as a LD Amount. |
| Legal, Ethical and Assurance Program Plan or LEAPP | means a plan to be developed by the Supplier that is required to be Approved, which sets out how all Software used and Services performed in connection with the AI Capability will meet the Commonwealth’s legal and ethical assurance requirements that the Commonwealth may require under a Work Order. |
| Licence | - means a worldwide, transferable, perpetual, non-exclusive, Royalty free and irrevocable licence and includes the right to sub-licence. |
| Life Cycle Cost or LCC | means the total cost to the Commonwealth of the Services over the LOT of the Services. The LCC includes all costs associated with acquisition, in-service operations, logistics support and disposal. |
| Life-of-Type or LOT | means the period in which the Commonwealth will receive use of an item of equipment or Defence capability. The Commonwealth may vary this period from time to time at its discretion including based on strategic or operational requirements. |
| Loss | means any liability, loss (including economic loss), damage, compensation, costs and expenses. |
| Maintenance Services | means services to retain items or systems in, or restore it to, a specified condition or to restore it to serviceability as required in a Work Order; and ‘Maintenance’ and ‘Maintain’ have corresponding meanings. It includes inspection, monitoring, servicing, repair, overhaul, testing, calibration, rebuilding, reclamation, upgrades, modification, recovery, classification and the salvage of technical equipment. Maintenance Services includes both Corrective Maintenance and Preventive Maintenance. |
| Major Enhancement | means an enhancement that is intended to deliver additional or materially modified functionality to an existing Application and involves a minimum of 30 Working Days to complete or such other amount of time as specified in a Work Order. |
| Managed Service Subcontract | means a Third Party Contract, for the provision of items or services to the Commonwealth, entered into by the Supplier (as agent for the Commonwealth) and a Managed Service Subcontractor: in accordance with clause 7.2(c)(ii) or clause 8.3(a)(ii) of Part 2 of Attachment A; or is listed (or otherwise specified) in a Work Order as a “Managed Service Subcontract”. |
| Managed Service Subcontractor | means the other party (excluding the Commonwealth) to a Managed Service Subcontract. |
| Managed Services | means the managed services described in clause 7 of Part 2 of Attachment A and includes any other services specified as “Managed Services” in a Work Order. |
| Master Deed of Guarantee and Indemnity | means a Master Deed of Guarantee and Indemnity under CASG’s Master Guarantee Program in favour of the Commonwealth as represented by the Department of Defence, as further described in clause 7.4(c) of the COD. |
| Material | means any Technical Data, Software, firmware, documented methodology or process, property, information, data, documentation or other material in whatever form, including any reports, specifications, business rules or requirements, user manuals, user guides, operations manuals, training materials and instructions. |
| Material Obligation | means: any warranty to be given by the Supplier under this Deed or a Work Order; and any obligation contained in the following clauses of the COD: - clause 2.11 (Delegations under the PGPA Act); - clause 3.13 (Key Persons); - clause 4.6(c) (AIC Remedies); - clause 5 (Intellectual Property); - clause 6.8(f)(ii) (Remediation of Performance Problems); - clause 9 (Insurance); - clause 11.3 (Conflict of Interest and Other Disclosures); - clause 11.6 (Confidential Information); - clause 11.7 (Assignment and Novation); - clause 11.12 (Commonwealth Security); - clause 11.14 (Notification of Security and Cyber Incidents); - clause 11.15 (Commonwealth Data); - clause 11.17 (Change of Control); - clauses 12.3(f) to 12.3(j) (Indigenous Procurement Policy); - clause 12.4 (Work Health and Safety); - clause 12.7 (Privacy); and - clause 12.9 (Modern Slavery). |
| Maximum Labour Rate | means the rate specified in Attachment B as the Maximum Labour Rate for the relevant Labour Category, which may be indexed in accordance with that Attachment. |
| Members Required in Uniform or MRU | means the ADF members specified under a Work Order in accordance with clause 3.12 of the COD. |
| Milestone | means an event specified as a Milestone in a Work Order. |
| Milestone Date | in relation to a Milestone, means the date for achievement of the Milestone as set out in a Work Order. |
| Milestone Payment | in relation to a Milestone, means the amount set out in a Work Order in respect to payment for that Milestone. |
| Minor Enhancement | means an enhancement to an existing Application which is not a Major Enhancement. |
| Modern Slavery | has the meaning given in the Modern Slavery Act 2018 (Cth). |
| Modern Slavery Risk Management Plan | means the management plan relating to identifying, assessing and addressing risks of Modern Slavery practices that the Commonwealth may require under a Work Order. |
| Modify | means to add to, enhance, reduce, change and/or replace; and ‘Modification’ has a corresponding meaning. |
| Modules | means those Modules in relation to Services as described in clause 1.10 of the COD and as updated from time to time. |
| month | means a calendar month. |
| Moral Rights | means any of the following: a right of attribution of authorship; a right not to have authorship falsely attributed; and a right of integrity of authorship. |
| Non-Corporate Commonwealth Entity | has the meaning given in the Public Governance, Performance and Accountability Act 2013 (Cth). |
| Normal Working Hours | means the hours between 07:00 and 19:00 hours on a Working Day. |
| Notice Details | means the notice details set out in the Deed Details Schedule. |
| Notice of Inclusion | means a notice substantially in the form of Annex I to Attachment F to facilitate the provision of Services to Commonwealth Agencies in accordance with clause 2.10 of the COD. |
| Not-To-Exceed Price or NTE Price | means a price (inclusive of any extra fees) that must not be exceeded for the provision and completion of Services (including Deliverables) or any other Approved work activity performed on a T&M or Outcome Based T&M basis. |
| Objectives | means the Deed Objectives and the Work Order Objectives. |
| Offer Definition and Improvement Activities or ODIA | means an Early Engagement Activity which may be conducted by the Commonwealth in order to clarify and improve the Commonwealth’s RFQ requirements and Quotations received from the Supplier in relation to potential Services. ODIA includes any initial ODIA and PQS ODIA activities as further described in Attachment C. |
| Officer | of a body corporate, has the meaning given in the Corporations Act 2001 (Cth). |
| On Call Allowance | means, for On Call Services, the allowance calculated in accordance with Attachment B or as otherwise specified in the relevant Work Order. |
| On Call Services | means the Services performed on a T&M basis outside Normal Working Hours in accordance with Attachment B and the relevant Work Order. |
| Open Book Basis | means the provision of any pricing, costing and other information on an open book basis, to enable an assessment of actual costs and profit margins, cost savings, including a breakdown of all relevant preliminaries, insurances, labour, equipment, materials, Subcontract costs, margins and discount rates used to calculate net present values in a clear and transparent manner to allow the Commonwealth to understand fully the basis upon which the Supplier is being, or seeking to be, paid. |
| Original Panel Deed | has the meaning given in clause 1.5(a)(i) of the COD. |
| Original Panel Deed Services | has the meaning given in clause 1.5(a)(iii) of the COD. |
| Other CRF Money | means money that forms part of the Consolidated Revenue Fund (CRF) other than relevant money or any other money of a kind prescribed by section 29A of the Public Governance, Performance and Accountability Rule 2014 (Cth). |
| Other Incident | has the meaning given in clause 11.14(a)(ii) of the COD. |
| Other Performance Measure or OPM | means a Performance Measure listed in Attachment E or a Work Order, which is used to obtain information that is relevant to the management of this Deed and/or a Work Order, but which is not a KPI, Service Level or any other measure that is linked to a performance payment. Other Performance Measures include Strategic Performance Measures and System Health Indicators. |
| Other Supplier | means a person other than the Supplier or a Subcontractor, engaged by the Commonwealth to provide goods or services to the Commonwealth in connection with the Services, whether under a contract (including a separate Panel arrangement) or not and includes an Officer or employee of such a person. |
| Outcome Based T&M | means the pricing model whereby the Work Order Price is calculated on a T&M basis in accordance with the relevant Work Order, but is subject to a fixed NTE Price, as further described in Attachment B and a Work Order. |
| Outcome Based T&M Services | means the Services provided based on an Outcome Based T&M pricing model. |
| Panel | means the Commonwealth’s panel for the provision of the Services, known as the “ICT Provider Arrangement” or “ICTPA”. |
| Panel Commencement Date | means the date on which the Panel first commenced, being on or about 24 June 2018. |
| Patent | means the rights and interests in any registered, pending, or restored standard or innovation patent under the Patents Act 1990 (Cth) or the corresponding Laws of any other jurisdiction, including all provisional applications, substitutions, continuations, continuations-in-part, continued prosecution applications including requests for continued examination, divisions, additions and renewals, all letters patent granted, and all reissues, re-examinations and extensions, term restorations, confirmations, registrations, revalidations, revisions and supplemental protection certificates. |
| Payment Claim | means a payment claim submitted by the Supplier in accordance with clause 7.2 of the COD. |
| Performance Exchange Scorecard | has the meaning given by the Performance Exchange Program functional policy, as updated from time to time. |
| Performance Measure | means, for an aspect of the Supplier’s performance during a Review Period, the method of measuring that aspect of the Supplier’s performance during the Review Period, as specified in Attachment E and the relevant Work Order. Performance Measures may include KPIs, Service Levels and Other Performance Measures. |
| Performance Relief | means relief from compliance with a Required Performance Level for a Performance Measure for a period specified by the Commonwealth in accordance with clause 6.4 of the COD, including agreement by the Commonwealth Deed Representative to allow a value that is different to the measured value to be used when calculating the Supplier’s performance for a Review Period. |
| Performance Report | means a report prepared by the Supplier and provided to the Commonwealth in relation to a Performance Review, and which contains the Supplier’s self-assessment of its performance against the relevant Performance Measures. |
| Performance Review | means a review of the Supplier’s performance in accordance with Part 1 of Attachment E. |
| Personal Information | has the same meaning as in the Privacy Act 1988 (Cth). |
| Personnel | means all staff involved in the performance of Services, including Commonwealth Personnel, Supplier Personnel and Subcontractor Personnel. |
| PGPA Act | means the Public Governance, Performance and Accountability Act 2013 (Cth). |
| Phase-Out | means the set of activities undertaken by the Supplier and Commonwealth in respect of, and to prepare for, the expiry or earlier termination of the relevant Work Order or where there is a reduction in scope of the relevant Work Order. |
| Phase-Out Period | means the period which commences: on the date set out in the Phase-Out Plan or such other date as agreed between the parties in writing; or otherwise, on the date notified by the Commonwealth to the Supplier as the Phase-Out Period, - and continues until: if a notice of termination has not been issued, the end of the relevant Work Order Term; or if a notice of termination has been issued, the date set out in the relevant Work Order, or if no date has been specified in the relevant Work Order, 3 months after the date of that written notice of termination or such other period agreed between the parties in writing. |
| Phase-Out Plan | means the phase-out plan to be provided in accordance with a Work Order (if any). |
| Plan | - means any plan specified in a Work Order as a Plan that the Supplier is required to prepare and give to the Commonwealth for Approval in accordance with clause 3.19 of the COD. A Plan may include any: Transition-In Plan; Project Management Plan; Risk Management Plan; Modern Slavery Risk Management Plan; Business Continuity Plan; Commonwealth Data Protection Plan; Test Plan; Phase-Out Plan; and Legal, Ethical and Assurance Program Plan. |
| Platform as a Service or “PaaS” | means the capability provided to the Commonwealth to deploy onto the cloud infrastructure Commonwealth-created or acquired Applications created using programming languages, libraries, services, and tools supported by the provider. The Commonwealth does not manage or control the underlying cloud infrastructure including network, servers, operating systems, or storage, but has control over the deployed Applications and possibly configuration settings for the Application-hosting environment. |
| Postponement | means the postponement of a due date for the provision of a Service or a Milestone Date in accordance with clause 6.5 of the COD. |
| PQS ODIA | means the Post-Quotation Submission Offer Definition and Improvement Activity which may be conducted by the Commonwealth in order to clarify, and improve the Commonwealth’s requirements and information obtained from the Supplier in relation to potential Services, as further described in Attachment C. |
| Prescribed ACE Percentage | means the ACE percentage specified in a Work Order in respect of an ACE Measurement Point. |
| Prescribed Activities | means any of the following: the use, handling or storage of: - a prohibited carcinogen, restricted carcinogen or lead, each as defined in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth); or - Hazardous Chemicals the use of which is restricted under regulation 382 of the Work Health and Safety Regulations 2011 (Cth) including polychlorinated biphenyls; unless otherwise agreed by the Commonwealth, the use, handling or storage of Hazardous Chemicals that are defined in the Work Health and Safety Regulations 2011 (Cth) as: - Schedule 11 Hazardous Chemicals exceeding manifest quantities; or - Schedule 15 Chemicals where the applicable State or Territory regulator has determined the storage facility to be a major hazard facility; the use, handling or storage of a Problematic Source; the use, handling or storage of ordnance; high risk work as defined in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth) that requires dedicated work plans; electrical work on energised electrical equipment as contemplated by the Work Health and Safety Regulations 2011 (Cth); high risk construction work, demolition work or excavation work, each as defined in subregulation 5(1) of the Work Health and Safety Regulations 2011 (Cth); work involving ACM contemplated by subregulation 419(2) of the Work Health and Safety Regulations 2011 (Cth); work that requires a confined space entry permit in accordance with Work Health and Safety Regulations 2011 (Cth); and remote or isolated work as defined in subregulation 48(3) of the Work Health and Safety Regulations 2011 (Cth). |
| Preventative Maintenance | means: the scheduled maintenance services as are necessary to prevent any problems arising in respect of any items or systems; and the preservation of items or systems in good operating condition, problem detection, systems checks, replacement of unserviceable parts (excluding consumable items), cleaning and adjustment of devices, - all in accordance with the requirements specified in a Work Order. |
| Price Firming Process | has the meaning given in clause 11.1 of Attachment A. |
| Privacy Commissioner | has the same meaning as in the Australian Information Commissioner Act 2010 (Cth). |
| Problem | means a cause of one or more Incidents, including a fault, failure or difficulty with a Service, including any Deliverable or Software. |
| Problematic Source | means a source of ionising or non-ionising radiation, from a material or apparatus, that is required to be licensed with the Australian Radiation Protection and Nuclear Safety Agency. |
| Products Liability Insurance | means products liability insurance written on an occurrence basis with a limit of indemnity of not less than the amount specified in the Deed Details Schedule for any one occurrence and in the aggregate for all occurrences in any 12 month policy period which covers: the Supplier and Supplier Personnel; and the Commonwealth and the Commonwealth Deed Representative for their vicarious liability for the acts or omissions of the Supplier or Supplier Personnel, for their respective liabilities for any: - loss of, damage to, or loss of use of, any tangible property; or the bodily injury, disease, illness or death of any person, caused by, arising out of, or in connection with the manufacture, processing, alteration, repair, installation, supply, distribution or sale of any product by the Supplier or Supplier Personnel pursuant to any obligation or the exercise of any right under the Deed or a Work Order. |
| Professional Indemnity Insurance | means professional indemnity insurance with a limit of indemnity of not less than the amount specified in the Deed Details Schedule for any one claim and in the aggregate for all claims in any 12 month policy period, and if specified in the Deed Details Schedule including an automatic right of reinstatement, which covers the liability of the Supplier at general law arising from a negligent breach of duty owed in a professional capacity, by reason of any act or omission of the Supplier or Supplier Personnel. Such insurance shall: have a definition of professional services broad enough to include all professional services, activities and duties to be provided or performed by the Supplier or Supplier Personnel under the Deed and each Work Order; extend to cover claims for unintentional breaches of intellectual property rights; have a retroactive date of no later than the earlier of the commencement of the work under the Deed or any preparatory work by the Supplier or Supplier Personnel; and have worldwide territorial and jurisdictional limits. |
| Professional Standards Legislation | means a law providing for the limitation of occupational liability by reference to schemes for limiting that liability that were formulated, approved and published in accordance with that law, as updated from time to time. |
| Project Management Plan | - means the project implementation and management plan for the provision of the Services that the Commonwealth may require under a Work Order. |
| Proportionate Liability Law | means any of the following: Civil Liability Act 2002 (NSW) – Part 4; Wrongs Act 1958 (Vic) – Part IVAA; Civil Liability Act 2002 (WA) – Part 1F; Civil Liability Act 2003 (Qld) – Chapter 2, Part 2; Civil Law (Wrongs) Act 2002 (ACT) – Chapter 7A; Proportionate Liability Act 2005 (NT); Law Reform (Contributory Negligence and Apportionment of Liability Act) 2001 (SA) – Part 3; Civil Liability Act 2002 (Tas) – Part 9A; Competition and Consumer Act 2010 (Cth) – Part VIA; Corporations Act 2001 (Cth) – Part 7.10, Div 2A; and Australian Securities & Investments Commission Act 2001 (Cth) – Part 2, Division 2, Subdivision GA. |
| Protected Characteristic | means any characteristic contemplated under any Discrimination Act to which a cause of action for an unlawful discrimination may arise upon a breach of such Discrimination Act, including on the basis of: a person’s: race (including colour, nationality, descent and ethnic, ethno-religious or national origin); sex, gender and gender identity; sexual orientation; age; and marital or domestic status; and/or whether the person has: a disability; and/or carer’s responsibilities, and includes characteristics that appertain generally to the characteristics outlined above, and characteristics that are generally imputed to the characteristics outlined above. |
| Public Liability Insurance | means public liability insurance written on an occurrence basis with a limit of indemnity of not less than the amount specified in the Deed Details Schedule for each and every occurrence which covers: the Supplier and Supplier Personnel (including for liability to each other); and the Commonwealth and the Commonwealth Deed Representative for their vicarious liability for the acts or omissions of the Supplier or Supplier Personnel, for their respective liabilities for any: - loss of, damage to, or loss of use of, any tangible property (including GFF, GFM and any other Commonwealth property in the care, custody or control of the Supplier for a sub-limit of not less than the amount specified in the Deed Details Schedule for each occurrence and in the aggregate for all occurrences in any 12 month policy period); or the bodily injury, disease, illness or death of any person, caused by, arising out of, or in connection with the negligent performance of any obligation or the exercise of any right under the Deed or a Work Order. |
| Quotation | means a written quotation given by the Supplier to the Commonwealth in response to a RFQ, which must be substantially in the form set out in Annex A to Attachment F (as that form may be updated by the Commonwealth from time to time and reissued to the Supplier). |
| Registrable Design | means a design able to be protected under the Designs Act 2003 (Cth) or the corresponding Laws of any other jurisdiction. |
| Related Body Corporate | has the meaning given by section 9 of the Corporations Act 2001 (Cth). |
| Remedial Work | has the meaning given in clause 6.7(a) of the COD. |
| Remediation Plan | means a plan required by clause 6.8(a) of the COD. |
| Remote Area | means an area identified on the remote Indigenous Procurement Policy map, as updated from time to time, available at: https://www.niaa.gov.au/resource-centre/indigenous-affairs/ripp-map-data as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Representative | means according to the context, the Commonwealth Deed Representative or the Supplier Deed Representative. |
| Request for Quotation or RFQ | means a request for the Supplier to provide a Quotation for potential Services, which must be substantially in the form set out in Annex A to Attachment F (as that form may be updated by the Commonwealth from time to time and reissued to the Supplier). |
| Required Insurance Policy | means an insurance policy, or corresponding registration, that the Supplier is required to effect and maintain, in accordance with the Deed Details Schedule, clause 9 of the COD and a Work Order (including for the amounts and on such terms as specified therein). |
| Required Performance Level | means, for a Performance Measure for a Review Period, the minimum level of performance to be achieved by the Supplier, as specified in Attachment E or the relevant Work Order as the Required Performance Level. |
| Retained Data | has the meaning given in clause 4.3 of Attachment A. |
| Review | in relation to the review of a Deliverable, has the meaning given by clause 6.9 of the COD. |
| Review Period | for a Performance Measure, means the period over which the Supplier's performance against the Performance Measure is measured and assessed, as specified in a Work Order. |
| Risk Management Plan | means the risk management plan that the Commonwealth may require under a Work Order. |
| Risk Register | means a risk register that the Supplier is required to develop and provide to the Commonwealth for Approval (including for the purposes of a Price Firming Process) which is used to record each risk, risk assessment and risk assessment strategy in relation to the performance of the relevant Work Order. |
| Royalty | means a payment or credit made by a licensee in consideration for the exercise of a particular right or privilege by the licensor in favour of the licensee for the use of, or right to Use any IP, however calculated. |
| Satisfactory | in relation to a Statement of Tax Record, means the Statement of Tax Record states that the entity has met the conditions, as set out in the Black Economy Procurement Connected Policy – Increasing the integrity of government procurement – March 2019, of having a satisfactory engagement with the Australian tax system. |
| Security Interest | means any of the following: a security for the payment of money or performance of an obligation, including a mortgage, charge, lien, pledge, trust, power or title retention or flawed deposit arrangement; a ‘security interest’ as defined in section 12(1) or (2) of the Personal Property Securities Act 2009 (Cth); and an agreement to create any of these or allow any of these to exist. |
| Service Credit | means an amount specified in (or calculated in accordance with) a Work Order as a Service Credit. |
| Service Level | means any Performance Measure described in a Work Order as a Service Level which the Supplier is required to achieve in providing Services to the Commonwealth. |
| Services | means services and goods (including Deliverables), required to be provided under this Deed and a Work Order which includes: any items acquired in order to be incorporated in the Services; and all services, functions and responsibilities that are reasonably related or required for the proper provision of the Services, even if they are not otherwise expressly mentioned in this Deed or any Work Order. |
| Small to Medium Enterprise (SME) | means an Australian Entity which has up to 200 full-time equivalent employees. |
| Software | means a collection of computer code comprising a set of instructions or statements used directly or indirectly by a computer to bring about a certain result, (including using a computer programming language to control a computer or its peripheral devices) and includes computer programs and firmware, and includes a Software Update and embedded software, but excludes Software Design Data and Source Material. |
| Software as a Service or “SaaS” | means the capability provided to the Commonwealth to use the provider’s Applications running on a cloud infrastructure. The Applications are accessible from various client devices through either a thin client interface, such as a web browser (e.g. web-based email), or a program interface. The Commonwealth does not manage or control the underlying cloud infrastructure including network, servers, operating systems, storage, or even individual Application capabilities, with the possible exception of limited user-specific Application configuration settings. |
| Software Design Data | means data which describes the internal design and operation of a Software program and its interface with the external Software and hardware systems in which it operates including explanations of particular codes, standard headers or distinct procedures (with reference to inputs, outputs and processing). |
| Software Licence | means a Licence in relation to Software as described in clause 8.1(d) of Attachment A. |
| Software Update | means, in relation to Software: a new release of or change to that Software (which is designed to overcome errors or malfunctions in, or designed to improve the operation of, the Software); or a new version of that Software (which is designed to enhance or provide extra functionality to that Software). |
| Source Code | means the expression of Software in human readable form which is necessary to understand, maintain, modify, correct and enhance that Software. |
| Source Material | means Source Code and all associated documentation, code, data, libraries, tools and other items and materials necessary or desirable to enable the Commonwealth or its contractors to fully understand, use, Modify and maintain Software. |
| Sovereign Industrial Capability Priority (SICP) | means an Industrial Capability to be provided by Australian Industry that is considered so critical to Defence that Australia must have access to, or control over the associated skills, technology, IP, financial resources and infrastructure that underpin that capability. Applicable SICPs are identified in each Work Order. |
| Sovereignty | means having sovereign control over the ability to employ Defence capability or force when and where required, and for the period required, to produce the desired military effect. Sovereignty is a component of capability, particularly in relation to preparedness. Sovereignty embraces all of the Industry Capabilities identified in a Work Order for delivery under the Work Order. |
| Special Terms and Conditions | means a term and condition included in a Work Order that is additional to, or Modifies, the terms and conditions under this Deed in accordance with clause 1.14(d) of the COD. |
| Statement of Tax Record | has the same meaning as in the Black Economy Procurement Connected Policy – Increasing the integrity of government procurement – March 2019. |
| Statement of Work or SOW | means the Statement of Work set out at Schedule A to a Work Order, including any annexes and any specifications referred to in the SOW. |
| Strategic Performance Measure or SPM | means a Performance Measure specified in a Work Order as a Strategic Performance Measure. |
| Subcontractor | means any person (not the Commonwealth) that, for the purposes of this Deed or any Work Order, provides items or services directly or indirectly to the Supplier and includes Approved Subcontractors; and ‘Subcontract’ has a corresponding meaning. |
| Subcontractor AIC Plan | means the AIC plan developed, delivered and updated by the AIC Subcontractor and approved by the Supplier or another Approved Subcontractor (as applicable) in accordance with the relevant Approved Subcontract. |
| Subcontractor Personnel | means any officers, employees or agents of a Subcontractor. |
| Supplier Contract Manager | means the Supplier's nominated representative for a Work Order as specified in the relevant Work Order and as may be replaced from time to time in accordance with clause 2.5 of the COD. |
| Supplier Deed Representative | means the Supplier's nominated representative for this Deed as specified in the Deed Details Schedule and as may be replaced from time to time in accordance with clause 2.5 of the COD. |
| Supplier Default | means a Default in relation to this Deed or a Work Order by the Supplier or Supplier Personnel. |
| Supplier Meetings | means a meeting between the Commonwealth, the Supplier and/or any one or more Other Suppliers conducted as an Early Engagement Activity as further described in Attachment C. |
| Supplier Personnel | means each of the following: an employee, officer or agent of the Supplier; a Subcontractor; and an employee, officer or agent of a Subcontractor. |
| Supplier Premises | means any of the following: premises owned by the Supplier, a Related Body Corporate of the Supplier, or a Subcontractor; and premises (including any GFF): - that is leased by, or licensed to, the Supplier, a Related Body Corporate of the Supplier, or a Subcontractor; and - where the Supplier, Related Body Corporate or the Subcontractor is responsible for controlling physical access to the premises. |
| Sustainment Services | means the Services specified in a Work Order as Sustainment Services that are performed in connection with the development and sustainment of Applications, systems (including Existing Systems and Integrated Systems), subsystems or other relevant Services, and includes any improvements to those capabilities, and as further described in Attachment A. |
| System Health Indicator or SHI | means a Performance Measure specified in a Work Order as a System Health Indicator. |
| Systems Integration Services or ‘SI Services’ | means the Services specified in a Work Order as Systems Integration Services and as further described in Attachment A. |
| Target Budget Estimate | means a target budget estimate to complete the relevant Services as specified in a Work Order, which is to be developed and converted into a Fixed Price in accordance with a Price Firming Process. |
| Task-Priced Services | means the items identified in Attachment B or specified in a Work Order as Task-Priced Services. |
| Tax | means a tax, levy, duty, charge, deduction or withholding, however it is described, that is imposed by Law or by a Government Agency, together with any related interest, penalty, fine or other charge. |
| Tax Change | has the meaning given in clause 7.8(h)(ii) of the COD. |
| Tax Invoice | has the same meaning as in the GST Act. |
| taxable supply | has the same meaning as in the GST Act. |
| Technical Data or TD | means technical or scientific data, know-how or information, reduced to a material form (whether stored electronically or otherwise) in relation to the Services, and includes calculations, data, databases, designs, design documentation, drawings, guides, handbooks, instructions, manuals, models, notes, plans, reports, simulations, sketches, specifications, standards, training materials, test results and writings, and includes Software Design Data and Source Code. |
| Test Plan | means a plan required under a Work Order for the carrying out of Testing. |
| Testing | means testing carried out to determine whether: Services to be provided under a Work Order; and/or services provided or to be provided by an Other Supplier in connection with this Deed; meet the relevant Acceptance Criteria. It may include user acceptance testing, unit testing, implementation testing, end-to-end testing, security testing and regression testing. |
| Third Party Contract | - means a contract or arrangement between the Supplier (entered into as principal or as agent for the Commonwealth) and a person (excluding the Commonwealth), for the purposes of this Deed or any Work Order, for the provision of items or services directly or indirectly to the Supplier or the Commonwealth. - Third Party Contracts include Subcontracts (where the Supplier enters into the contract as principal) and Managed Service Subcontracts (where the Supplier enters into the contract as agent for the Commonwealth). |
| Third Party IP | - means Intellectual Property which is owned by a person, other than the Commonwealth or the Supplier and is: used or required to be used by the Supplier in the course of performing the Services; or supplied (or required to be supplied) under a Work Order, - but does not include any Intellectual Property that subsists in any Commonwealth Material. |
| Time and Materials or T&M | - means the pricing model where the Work Order Price is calculated on a time and materials basis in accordance with Attachment B and a Work Order. |
| - Total Contract Expenditure | - means, in the context of an ACE Measurement Point, the sum of: - Australian Contract Expenditure; and Imported Contract Expenditure, - each calculated from the Work Order Effective Date to that ACE Measurement Point. |
| Trade Mark | means a trade mark protected under the Trade Marks Act 1995 (Cth) or corresponding Laws of any other jurisdiction. |
| Transition-In Obligations | means all transition-in activities and tasks that the Supplier may be required to provide to the Commonwealth in accordance with the relevant Transition-In Plan. |
| Transition-In Period | means the period for provision of the Transition-In Obligations as set out in a Work Order. |
| Transition-In Plan | means the transition-in plan that the Commonwealth may require under a Work Order. |
| T&M Services | means the Services provided based on a Time and Materials pricing model. |
| Uninsurable | a risk is Uninsurable if: a Required Insurance Policy to cover the risk is not available in the international insurance markets from insurers with a financial security rating of ‘A-’ or better by Standard & Poors (or the equivalent rating with another reputable rating agency); or because of: - the premiums being charged in the Australian or London insurance markets or the insurance market in the Supplier's primary place of business by reputable insurers for the risk; or - the terms of insurance available in the international insurance market for the risk, - prudent corporations with a risk profile comparable to the Supplier are not generally insuring the risk. |
| Unrelated Party | means a person other than: the Commonwealth; Commonwealth Personnel; the Supplier; Supplier Personnel; a Related Body Corporate of the Supplier; or an officer, employee or agent of a Related Body Corporate of the Supplier. |
| Use | - in relation to an item in which licensed IP subsists, means to: use, reproduce, operate, maintain, support, adapt, Modify or dispose of the item in accordance with the licence; disclose, transmit or communicate the IP: - to the licensee's employees, officers and agents; and - to a sublicensee under a sublicence granted in accordance with the licence; and do any other thing in relation to the item that would, but for the licence, infringe a person’s IP rights in respect of the item. |
| Valid | - in relation to a Statement of Tax Record, means the Statement of Tax Record has not expired as at the date on which the Statement of Tax Record is required to be provided or held. |
| Web Accessibility National Transition Strategy | means the document of that name, as amended from time to time, available at: http://www.finance.gov.au/archive/publications/wcag-2-implementation as updated from time to time, or as may otherwise be notified to the Supplier by the Commonwealth. |
| Weighting Percentage | means a percentage that may be ascribed to a KPI, as set out in Attachment E or a Work Order, and used for the purposes of determining the At Risk Deduction. |
| WGE Act | means the Workplace Gender Equality Act 2012 (Cth). |
| WHS Legislation | means any of the following: the Work Health and Safety Act 2011 (Cth) and the Work Health and Safety Regulations 2011 (Cth); and any corresponding WHS law as defined in section 4 of the Work Health and Safety Act 2011 (Cth). |
| Wilful Default | means a Default where the breach relates to an act or omission that is intended to cause harm, or otherwise involves recklessness in relation to an obligation not to cause harm. |
| WofG Arrangement | - means a "whole of government" arrangement under which the Commonwealth enters into an agreement that will enable or facilitate the provision of services to Commonwealth Agencies. |
| WofG Changeover Notice | - means a notice provided under clause 2.13(c) of the COD in relation to a WofG Arrangement. |
| WofG Scope | - has the meaning given in clause 2.13(b) of the COD. |
| Work Order | - means a work order executed by both parties, as further described in clause 1.12(a) of the COD. |
| Work Order Change Proposal or WOCP | has the meaning given by clause 11.2(b) of the COD. |
| Work Order Effective Date | the date on which a Work Order commences, as specified in the Work Order. |
| Work Order End Date | means the date specified in a Work Order as the Work Order End Date. |
| Work Order Objectives | has the meaning given in clause 1.3(b) of the COD. |
| Work Order Price | for a Work Order, means the amount specified in (or calculated in accordance with) the Work Order as the Work Order Price. |
| Work Order Term | has the meaning given in clause 1.14(b) of the COD. |
| Workers Compensation Insurance | means: workers compensation insurance or registrations as required by law. Where permitted under the relevant statutory workers compensation or accident compensation scheme, the insurance or registrations shall extend to cover the vicarious liability of the Commonwealth for the acts or omissions of the Supplier. However, the requirements for workers compensation insurance do not apply to the extent and for such time as the Supplier is a licensed self-insurer in the relevant jurisdiction; and in each jurisdiction where common law claims can be brought outside of the statutory workers compensation or accident compensation scheme referred to in a, above, employer's liability insurance with a limit of indemnity of not less than the amount customarily effected by prudent insureds for this risk in each relevant jurisdiction, covering any injury, damage, expense, loss or liability suffered or incurred by any person engaged by the Supplier in the work under a Work Order (or their dependants). Such insurance shall extend to cover the vicarious liability of the Commonwealth for the acts or omissions of the Supplier. |
| Working Day | in relation to the doing of an action in a place, means any day in that place other than: a Saturday, Sunday or public holiday; or any day within the two-week period that starts on: - the Saturday before Christmas Day; or - if Christmas Day falls on a Saturday, Christmas Day, provided that paragraph b of this definition will not apply to the calculation of Working Days in respect of: - a notice issued by the Commonwealth under clauses 6.8 or 13 of the COD; or - the calculation of liquidated damages or any grace period in respect of liquidated damages. |

Referenced Documents

- [Referenced documents are to be inserted in the table below as required.]

| Reference | Description |
| --- | --- |

ATTACHMENT H

CONFIDENTIAL INFORMATION

| Item No. | Item | Clause Ref | Reason for classification | Party for whom the information is Confidential | Period of Confidentiality |
| --- | --- | --- | --- | --- | --- |
| Conditions of Deed |  |  |  |  |  |
|  | The liability caps specified in clause 10.9 of the COD or in a Work Order | Clause 10.9 COD – Liability Cap | Contains details about liability regime that meets the DoF Confidentiality Test | Supplier | Deed Term |
|  | Any information that meets the DoF Confidentiality Test (e.g. clauses which are non-standard template clauses) | Insert relevant clause reference | Insert relevant reason that meets the DoF Confidentiality Test | Insert name of party | Insert period of confidentiality |
| Attachments |  |  |  |  |  |
|  | Attachment B: (Insert only commercially sensitive information) | Labour Rates | Contains details about commercially sensitive pricing information that is not in the public domain (including profit margins and the underlying price basis, the total Work Order Price is not generally considered Confidential Information) | Supplier |  |

ATTACHMENT I

IP SCHEDULE

This Attachment I contains the IP Schedule to be provided and updated by the Supplier in accordance with clause 5.10 of the COD.

| Work Order # | Type of IP | Item in which the IP subsists | Ownership and source | Licensing rights | Further information | Date added to the IP Schedule |
| --- | --- | --- | --- | --- | --- | --- |
| <insert the Work Order number> | <specify the type of IP (e.g. Background IP / Third Party IP / Foreground IP)> | <specify the item or type of item e.g. XYZ report, ABC Manual> | <specify the party / entity that owns the IP (e.g. Supplier). If the Supplier is providing a licence, include these details> | <insert a reference to the licence rights that apply (e.g. the relevant Deed clause or Special Term and Condition in the Work Order)> | <insert any other relevant information> | <insert date> |